Annual Review – post April 2018

Title: Building Urban Resilience to Climate Change in Tanzania (hereafter referred to as the Tanzania Urban Resilience Programme or TURP)
Programme Value £ (full life): £29.3m		Review Date: 14 November 2018
Programme Code: 204656	Start Date: 08 December 2014	End Date: July 2020

Summary of Programme Performance
Year	2016	2017	2018
Prog. Score	C	A	A
Risk Rating	Moderate	Moderate	Moderate (AR recommends shift to Major for year ahead)

DevTracker Link to Business Case:	http://iati.dfid.gov.uk/iati_documents/4368560.odt
DevTracker Link to Log frame:	http://iati.dfid.gov.uk/iati_documents/34035068.xlsx

A. Summary and Overview (1-2 pages)

Description of programme (1/2 page)

The Tanzania Urban Resilience Programme (TURP) aims to strengthen the management of climate risk in Tanzania’s fast-growing cities, through support for risk identification, management and emergency response. Since its launch in 2016, TURP has focused its efforts in Dar es Salaam’s Msimbazi River Basin, helping government and local communities to manage flood risk. The Msimbazi River flows through the centre of Dar es Salaam and is subject to recurring and severe flood events that have a disproportionate impact the poorest communities and cripple the city’s infrastructure, costing Dar es Salaam an estimated US$47 million[1] in average annual losses. Deforestation in the upper catchment area, poorly coordinated urban planning, as well as encroachment of unplanned settlements on the river, has amplified the impact of intense and more unpredictable rainfall. In the meantime, Dar es Salaam is growing rapidly, expected to reach megacity[2] status by 2035. If Tanzania’s urbanisation is to support sustainable and inclusive growth which delivers social and economic benefits for poor and marginalised communities, then mitigation and adaptation to the effects of climate change is critical.
[1] See Turpie et al, Return on Investment in Green Urban Development, 2017.
[2] A very large city with a population of over ten million people.

The Tanzania Urban Resilience Programme is an attempt to go beyond traditional sectoral approaches to urban development problems. Instead, building on the comprehensive data collection that the programme is carrying out, it aims to develop an integrated urban resilience approach that considers and addresses the natural, socioeconomic, and spatial-physical drivers of urban flooding. While ambitious, this holistic approach has the potential to both drastically reduce risk as well as to deliver broader benefits to Tanzanian cities in the shape of improved urban governance and planning processes. Navigating the politics of Dar es Salaam and working through its complex and fragmented institutional arrangements will be critical to the programme’s success.

TURP is delivered through a World Bank Trust Fund, which includes two grant facilities: 1) World Bank-executed grants to engage technical expertise and technology to improve risk identification and management; and 2) Recipient-executed grants by the Government of Tanzania for vital infrastructure and associated works to improve climate resilience. Activities in the last 12 months have been through the World Bank-executed grants only. TURP sits alongside a much larger World Bank urban development portfolio and aims to influence and leverage that work, supporting infrastructure and governance improvements across Dar es Salaam and Tanzania.

TURP activities are under five main outputs:

- Output 1 – Risk identification: Involves data collection and development of visualisation tools and models to better understand climate risks and help decision-makers take appropriate action.
- Output 2 – Risk reduction: Strengthens capacities of government and communities to plan for the effects of climate change through evidence-based design and building local partnerships.
- Output 3 – Disaster preparedness and emergency management: Improves the response to flood events for poor and vulnerable communities by, for example, installing early warning systems.
- Output 4 – Resilience Academy: Transfers and retains knowledge developed in the course of the programme in Tanzania, through partnerships with local universities and training institutes, development of curricula, equipment and student placements.
- Output 5 – Program Management and Recipient Executed Works: Ensures the programme is well managed and learning communicated. Will increasingly focus on the recipient executed grant facility.

TURP activities are overseen by a Steering Committee, comprising of representatives from the World Bank, DFID, Prime Minister’s Office – Disaster Management Department, and President’s Office – Regional Administration and Local Government. While the focus of the programme is on flood risk management in Dar es Salaam, it is expected that there will be wider benefits through the demonstration of best and innovative practice to other fast-growing cities in Tanzania and Africa.

Summary supporting narrative for the overall score in this review (1/2 page)

TURP has continued to perform well against its objectives and work-plan scoring an A (meeting expectations), despite a challenging context.

In the last 12 months Dar es Salaam experienced four major floods (October 2017, January 2018, March 2018 and April 2018), with intense rainfall leading to significant loss of life, disease outbreak, as well as destruction of property and public infrastructure. The extreme floods in April 2018 led to the declaration of a State of Emergency, evacuation of all people living in disaster zones, destruction of houses roads and bridges and took the lives of 15 people. Poor and vulnerable communities in unplanned settlements along the Msimbazi River were most affected. These tragic events underlined the importance of urban resilience to decision-makers in government and increased the visibility of the programme.

In response, TURP accelerated implementation and disbursed more than £4.1 million from the Trust Fund to support a range of activities across the outputs, with positive results. Detailed output scoring is provided in the next section; however, a summary table is provided below.

Output	Summary of output progress	Output score and weighting
Output 1: Information and Data Management for Climate Risk Identification	Innovative data collection methods including piloted drone and satellite imagery of the Msimbazi River Basin and community-led mapping of critical assets at risk of flooding. This resulted in a high-quality flood risk model that helped understand the root causes of flooding and predict possible impacts, which had not been achieved before TURP.	A – 30 %
Output 2: Disaster Risk Reduction	An intensive stakeholder design and consultation exercise, known as a ‘Charrette’ was completed. This resulted in an evidence-based, inclusive plan for climate-resilient development in Msimbazi River Basin that did not previously exist. The Msimbazi Detailed Plan was endorsed by the Government of Tanzania.	A – 25 %
Output 3: Emergency Preparedness and Response Management	To improve community response preparedness for future flooding, a Dar es Salaam Multi-Agency Response Team (DarMAERT) has been operationalised to coordinate their activities behind an Emergency Response Plan. Training, exercises and drills have been procured to help DarMAERT become more effective in their role.	A – 20 %
Output 4: Resilience Academy Established and Operationalised	Following the signed MOU with Ardhi University, in response to high demand from students the Resilience Academy has been expanded to four universities and the process to develop a curriculum for risk mapping is ongoing.	A – 15 %
Output 5: Program Management and Recipient Executed Works	A technical conference was held highlighting the programme’s work. Programme management arrangements have improved with more intense and frequent collaboration between DFID and the Bank. The recipient executed works are being finalised.	A – 10%

Recommendations for the year ahead

TURP is at a transition stage. In the next year the programme aims to start translating the substantial investments in comprehensive data collection made to date, into practical and sustainable interventions. Recommendations in this Annual Review focus on strengthening programme delivery to ensure that the recipient-executed grant facility will be operationalised and implemented using an inclusive and integrated approach, which prioritises poor and vulnerable communities and properly institutionalises the management of climate risk information.

Once they are clearly defined, affirm DFID support for, and operationalise, the recipient-executed grant interventions, which will be critical to ensure that poor and vulnerable communities remain engaged for inclusive implementation of interventions, and that the management of climate risk information is properly institutionalised to achieve the intended programme outcomes and impact. [Action: DFID]

Secure strong political backing for the TURP Project Implementation Unit leading on coordination and implementation of all activities, to ensure the unit implements a shared vision and has sufficient capacity to drive delivery across central and municipal levels of government. A structured political advocacy and influencing plan should be developed. [Action: DFID, WB]

DFID and the Bank to agree on new indicators for Output 5 (programme management and recipient-executed work) to reflect the importance of the recipient-executed activities [Action: DFID, WB]

Shift the programme risk to ‘major,’ reflecting the challenges of financing urban redevelopment in a complex and crowded urban environment. [Action: DFID]

For programme sustainability, strengthen government ownership of all climate risk identification and reduction data through developing a ‘data flow map’ that clearly sets out who the data is for and outline how the data will be accessed and packaged in a manner that is fit for purpose to inform or influence policy decisions. [Action: WB]

Consider the best value for money approach from trade-offs between prioritising programme expansion into new cities in Tanzania or focusing programme resources in Dar es Salaam and the Msimbazi River Basin. [Action: Steering Committee]

Consider allocating additional resources within the programme to support the establishment of Disaster Management Committees at the appropriate level, ensuring they are operational and able to develop and implement Community Risk Reduction Plans and Community Disaster Reduction Plans, to embed stronger coordination in flood response amongst key stakeholders. [Action: DFID, WB]

Engage with regional, metropolitan and municipal bodies in Dar es Salaam to formalise the status of DarMAERT to ensure sustainability of training and capacity-building. [Action: DFID, WB]

Due to the high demand from students, consider further increasing programme resources to support continued growth of the Resilience Academy, to transfer and retain knowledge generated through the programme at next summer’s steering committee meeting. [Action: Steering Committee]

Ensure greater continuity of engagement between the DFID Country Office and the World Bank to maintain close ties and manage risks of ongoing staff turnover. [Action: DFID]

World Bank to consider hiring a local Disaster Risk Management specialist to its staff [Action: WB]
## B: DETAILED OUTPUT SCORING (suggest 1 page per output)

Output Title	Information and Data Management for Climate Risk Identification
Output number per LF		1	Output Score	A
Impact weighting (%):		30	Impact weighting % revised since last AR?	Y (↓)

Indicator(s)	Milestone(s) for this review	Progress
1.1 Improved access to climate risk information in Dar es Salaam	Repository of risk information published for 20 wards of Dar es Salaam with flood inundation scenarios	Achieved. Risk information has been published for 21 Wards through community mapping (Ramani Huria). Digital Elevation Models have been used as the basis to develop a high-quality flood risk model to predict a range of flood inundation scenarios.
1.2 Exposure or risk assessments applied in major cities (cumulative number of cities)	At least one monitoring service demonstrated, and at least one more urban risk service under preparation	Partially achieved. City Satellite Data Mapping has been piloted with collection of images and building data. A sediment erosion monitoring study has been completed and data analysed. 8 weather stations have been installed with training for local staff. Similar monitoring services are being considered for Mwanza and Stonetown, though no formal procurement exercise has been undertaken.

Provide supporting narrative for the score

Output 1 climate risk identification activities have been a key priority over the last 12 months, as robust and accurate data is a significant enabler for the other programme outputs. A significant amount of rich data has been generated through TURP, specifically for the Msimbazi River Basin, which has not previously been available to authorities or local communities. Some key highlights include:

Ramani Huria: Through this project, 930 Tanzanians have been equipped with basic mapping skills using locally accessible tools, including their mobile phones, to map critical local facilities and assets at risk of flooding and evacuation centres. More than 40 stakeholders were brought together to introduce visualisation techniques based on open source data.

Digital Elevation Models (DEMs): TURP used high-quality and low-cost drone and satellite imagery to capture the changing urban topography and dynamic shape of the Msimbazi River. This data was a critical input in helping technical experts understand the root causes of flooding along 26km of critical risk flood areas and predict the impact from a range of flood inundation scenarios, based on regular and exceptional flooding events.

Technical studies of hydro-meteorology and sedimentation: It has been difficult to plan for flooding in Msimbazi River Basin due to poor quality or scarcity of critical climate data. Eight low-cost weather stations have been installed around Dar es Salaam by the Trans-African Hydro-Meteorological Observatory (TAHMO) to record rainfall and related data. During this process, soil erosion and sedimentation was identified as a key factor amplifying the severity of flooding events. TURP has commissioned a study to better understand the processes of deforestation, erosion and sedimentation in Msimbazi River Basin, and highlight measures to mitigate flood risks.

Satellite mapping: Rapid urbanisation in Dar es Salaam has increased flooding risks across the city, and there has been a lack of good quality data to track this. TURP has used satellite monitoring to produce clear images of the city on a quarterly basis. Supported by information gathered through Ramani Huria, and an estimate of building heights, this satellite mapping will build a three-dimensional model of this area of the city. This will allow urban expansion to be monitored and will be available to decision makers and universities.

Probabilistic Flood Risk Model: All actionable data collected will be used to develop a flood risk model extending beyond Msimbazi River Basin, to cover all of Dar es Salaam. This complex exercise involves consolidating and validating multiple data sets from different sources. The results are expected in 2019. For the Msimbazi River model alone, it was estimated that there is an average annual loss of $47 million from flooding. This estimation will be revised throughout the programme.

Lessons identified this year, and recommendations for the year ahead linked to this output

With such an ambitious range and depth of data collection and analysis activities in 2018, this review has identified a number of key lessons:

Government ownership and permissions: Although the climate risk identification and reduction data generated is expected to benefit the Government and Tanzania in the long-term, the World Bank team experienced a number of obstacles during data collection. For instance, drone-mappers encountered delays in processing flight permits and authorities have not granted permission to locate an important weather station near the airport. Mixed responses from stakeholders revealed different levels of understanding of: who the data generated through TURP is for; how the data would be accessed by end-users; and ultimately; how the data could be used to inform or influence policy decisions. Fragmented government ownership and buy-in of the data presents a long-term risk to the programme sustainability. To strengthen this, it would be helpful to develop a ‘data flow map’ that clearly sets out who the data is for (i.e. the different institutional stakeholders most likely to benefit from the data), and outline how the data will be accessed and packaged in a manner that is fit for purpose to inform or influence policy decisions. This would be especially relevant to the data being collected through community and satellite mapping, as well as the modelling of digital elevation and probabilistic flood mapping. An example of this has been implemented by the Trans-African Hydro-Meteorological Observatory (TAHMO) on weather data being collected through the weather stations.

Data quality and complexity: Data collection activities have involved testing and iterating innovative technologies and methodologies. This process has been more time-consuming and resource-intensive than initially expected, to attain sufficient robustness and quality. Due to budget constraints, TURP will need to carefully consider the best value for money approach from trade-offs between prioritising programme expansion into new cities or handing over responsibility for managing its existing data to local researchers and institutions.

Recommendations:

For programme sustainability, strengthen government ownership of all climate risk identification and reduction data, through developing a ‘data flow map’ that clearly sets out who the data is for and outline how the data will be accessed and packaged in a manner that is fit for purpose to inform or influence policy decisions. [Action: WB]

Consider the best value for money approach from trade-offs between prioritising programme expansion into new cities in Tanzania or focusing programme resources in Dar es Salaam and the Msimbazi River Basin. [Action: Steering Committee]

Output Title	Disaster Risk Reduction
Output number per LF		2	Output Score	A
Impact weighting (%):		25	Impact weighting % revised since last AR?	N

Indicator(s)	Milestone(s) for this review	Progress
2.1 Cumulative number of people directly engaged in climate risk reduction activities (including number and % of females)	100	Substantially exceeded. The Msimbazi River Basin Charrette engaged 150 people (32% female 68% male), in intensive planning and design sessions to agree on a vision for development of the area.
2.2 Community risk reduction and response plans developed using improved risk information (cumulative number of Mtaas endorsing plans)	10	Not achieved. Although it was launched in May 2018, the project was delayed by lack of functioning disaster management committees.
2.3 Government risk reduction activities in Msimbazi Valley are designed and operationalised	Msimbazi Lower Basin detailed plan endorsed by Government	Achieved. The Msimbazi Detailed Plan was endorsed by Government of Tanzania (Minister of Environment and Minister for PO-RALG) in August 2018.

Briefly describe the output and provide supporting narrative for the score

Output 2 risk reduction activities use data generated from output 1 to inform policy-making and implementation aimed at mitigating risks presented by regular and exceptional flood events in the Msimbazi River Basin. Over the last 12 months substantial community engagement activities were undertaken with direct engagement of 211 people (35% female and 65% male) on risk reduction activities through workshops, training, focus groups and conferences (this includes activities other than the charrette which explains why the total is higher than that for the charrette).

An important highlight is the conclusion of the Design Charrette – a participatory planning and design approach used for the first time in Tanzania. Up to 150 people (32% female, 68% male) from government agencies, development partners, communities and civil societies participated in 35 workshops over a period of 9 months, to develop coordinated and evidence-based solutions for Msimbazi River Basin. The Charrette was a critical engagement process that directly resulted in shared understanding between government agencies, development partners and vulnerable communities on the risks of flooding in the Basin, and stronger partnerships to manage these risks.

The Charrette has resulted in joint ownership of the Strategic Management Framework and Detailed Plan for Lower Msimbazi Basin, which presents an integrated development framework with the following objectives: 1) flood risk reduction and protection; 2) improved solid waste management; 3) improved eco-systems and biodiversity; 4) re-settlement of vulnerable people and businesses in flood risk areas and 5) city park/ special planning. A pipeline of investments to implement the framework has been developed, with the priority cross-cutting interventions identified as:
  - Removal of excess sediment in lower Msimbazi basin, increasing the channel capacity.
  - Widening and deepening of Msimbazi channel to further enhance capacity.
  - Using the excess sediment to create erosion and flood protection terraces at various levels.
The Recipient Executed Trust Fund can be used to fund some of these interventions and the World Bank has offered to make additional financing available to the government as well as to align its other investments with the Strategic Management Framework and Detailed Plan.

Participants consistently highlighted the Charrette as a successful platform for productive engagement between poor and vulnerable communities with government. A Community member reported that: “The impact of flooding is felt by women especially as we have to look after our families. I can see the government is listening because if they were not, we would not be here.” The strong collaborative approach was considered a key success factor in developing an inclusive and shared vision for climate-resilient development that did not previously exist, providing a replicable model for participatory urban planning in Tanzania.

Following the Charrette, local communities’ expectations are high. In particular, communities raised concerns over the planned re-settlement of people living in flood risk areas, with many anxious about how the process will be managed, who will be moved by when, and the compensation package. The government is currently preparing a resettlement plan to include multiple compensation options.

The initiative to develop Community Risk Reduction Plans (CRRPs) was launched in May 2018. To address poor flood response coordination amongst a wide range of stakeholders, Disaster Management Committees were mandated in the 2015 Disaster Management Act. However, during implementation, it became clear that despite existing as legal entities, in many cases the Disaster Management Committee structures at Ward or Sub-Ward (ie Mtaa) levels did not exist in practice. This delayed progress and a revised plan is currently under development. In parallel, Ramani Huria piloted developing community risk maps identifying locations with extensive drainage blockages and solid waste accumulation, which will be used to inform the CRRPs.

TURP data has played an important role in changing behaviours and attitudes towards climate risks. As solid waste was identified as one of the root causes of increased flooding, TURP supported World Clean-Up Day in 11 municipalities across Tanzania to clear solid waste from rivers and reduce immediate flood risks. This national event was extremely successful. Community led clean up events were held in 13 regions, with approximately 27,000 people collecting over 450 tons of rubbish.

The Msimbazi Detailed Plan produced as a direct outcome from the Charrette reflects the government and communities shared long-term vision for risk reduction in the Msimbazi Basin, and prioritises the works required to achieve this. The Plan was endorsed by government at the Understanding Risk in Tanzania (URTZ) conference held in August 2018. Since then, a Project Implementation Unit (PIU) has been established under the Dar es Salaam City Council to provide a single interface for all stakeholders and to lead on coordination and implementation of all activities, demonstrating strong commitment towards operationalising programme activities.

Lessons identified this year, and recommendations for the year ahead linked to this output

Sustainability: TURP is at a transition stage. To ensure that risk identification and reduction activities translate into practical and sustainable interventions, the recipient-executed grant element will be critical. Poor and vulnerable communities must continue to have a voice on sensitive issues such as re-settlement and construction of vital infrastructure; and the management of climate risk information also has to be properly institutionalised.

Community Risk Reduction Plans: Establishing institutional ownership of the CRRPs is important to embed stronger coordination in flood response amongst key stakeholders, for programme sustainability.

Project Implementation Unit: Implementation of TURP interventions involves addressing complex and sensitive issues amongst a wide range of institutional stakeholders and local communities. The PIU will need to be empowered to drive activities within a complex and fragmented institutional setting. Ensuring that is has high-level political backing will be key.

Recommendations:

Once they are clearly defined, affirm DFID support for, and operationalise, the recipient-executed grant interventions, which will be critical to ensure that poor and vulnerable communities remain engaged for inclusive implementation of interventions, and that the management of climate risk information is properly institutionalised to achieve the intended programme outcomes and impact. [Action: DFID]

Secure strong political backing for the TURP Project Implementation Unit leading on coordination and implementation of all activities, to ensure the unit implements a shared vision and has sufficient capacity to deliver. A structured political advocacy and influencing plan should be developed. [Action: DFID, WB]

Consider allocating additional resources within the programme to support the establishment of Disaster Management Committees at the appropriate level, ensuring they are operational and able to develop and implement Community Risk Reduction Plans and Community Disaster Reduction Plans, to embed stronger coordination in flood response amongst key stakeholders. [Action: DFID, WB]

Output Title	Emergency Preparedness and Response Management
Output number per LF		3	Output Score	A
Impact weighting (%):		20	Impact weighting % revised since last AR?	N

Indicator(s)	Milestone(s) for this review	Progress
3.1 Dar es Salaam emergency contingency plan	Detailed training, exercises and drills agreed	Achieved. Following approval of the DarMAERT Emergency Response Plan, the programme has contracted a consortium to develop and implement a comprehensive two-year Training, Exercises and Drills (TED) programme.

Provide supporting narrative for the score

Output 3 emergency preparedness and response activities have built on the strong foundation provided by the creation of the DarMAERT in 2017 to strengthen systems, protocols and capability, in advance of predicted flooding events.

DarMAERT brings together key agencies involved in emergency response in a consortium to share information and coordinate their activities, as a ‘tactical branch’ of the Dar es Salaam Regional Disaster Management Committee. An Emergency Response Plan (ERP) was developed in October 2017 to clarify roles and responsibilities of individual agencies, how to share and access resources and identify ways of working in a disaster. By providing DarMAERT with emergency communication equipment, TURP has extended the communications coverage to the entire metropolitan area.

However, for DarMAERT to be fully effective, the consortium’s response and recovery capacity will need to be improved, and standard operating procedures in the ERP will need to be tested. The TED programme is in the process of being rolled out, and includes some of the following activities:
- Designing and implementing a structured training programme to build competency of individual team members;
- Conducting a series of exercises and drills to operationalise and test the ERP, and improve coordination and efficiency of operations;
- Providing a structure for the Emergency Operations Centre and protocols for its operation and management;
This component of the TURP has also designed and piloted an Emergency Management Information System to become a collaborative platform, which will help facilitate communication and planning, and integrate data from different sources.

Many of the activities supported under the first two outputs have been leveraged to improve Dar es Salaam’s emergency preparedness and response. The drone surveys carried out (see output 1) were used to assess damage from recent flooding events in the Mbezi and Msimbazi River Basins, and the installation of weather stations has been used to pilot an Early Warning System. As well as the CRRPs (see output 2), TURP has begun to engage sub-ward level community structures on the creation of Community Disaster Preparedness and Response Plans (CDPRPs), with preparation of a tool-kit.

Lessons identified this year, and recommendations for the year ahead linked to this output

This can be seen at two levels:

DarMAERT: A key challenge is the lack of clarity around the status and function of institutions responsible for disaster management in Dar es Salaam, which has affected the ability of the programme to sustainably embed its training and capacity-building support. In particular, there is some uncertainty around the formal status of the DarMAERT as a public-sector body which seeks to coordinate multiple agencies in a fragmented institutional context. Efforts are understood to be underway to better embed the team in local structures.

CDPRPs: Similar to the CRRPs, the CDPRPs have been impacted by the slow transition to system of Disaster Management Committees mandated in the 2015 Disaster Management Act. In many cases, these committee structures do not exist at Ward or Sub-Ward (i.e. Mtaa) levels, and there is confusion around the constitution and role of these groups. TURP has been carefully considering how, and at what level, to engage with the formal disaster management structures in order to have a sustained impact.

Recommendations:

Engage with regional, metropolitan, and municipal bodies in Dar es Salaam to formalise the status of DarMAERT as an institutional arrangement to ensure sustainability of training and capacity-building interventions. [Action: DFID, WB]

(Same as Output 2): Consider allocating additional resources within the programme to support the establishment of Disaster Management Committees at the appropriate level, ensuring they are operational and able to develop and implement Community Risk Reduction Plans and Community Disaster Reduction Plans, to embed stronger coordination in flood response amongst key stakeholders. [Action: DFID, WB]

Output Title	Resilience Academy Established and Operationalised
Output number per LF		4	Output Score	A
Impact weighting (%):		15	Impact weighting % revised since last AR?	Y (↑)

Indicator(s)	Milestone(s) for this review	Progress
4.1 Cumulative number of staff and students by gender placed in urban resilience industry placement	500	Exceeded. 829 placements (38% female, 62% male) have been made through the Resilience Academy.
4.2 Climate risk data and tools used in research	Geospatial data repository established for four universities	Achieved. The repository has been established with Ardhi University, University of Dar es Salaam, State University of Zanzibar and Sokoine University.

Provide supporting narrative for the score

Output 4 on the Resilience Academy was added as a separate output in the log-frame in 2018 to embed best practice methodologies and approaches developed through this programme, into national university curricula. Core activities include: training on open source tools for exposure mapping and data collection; trainings in risk information analysis; support for resilience labs at the universities; trainings of staff and students on use of survey drones and other geospatial mapping instruments; training on use and maintenance of hydro-met stations; engagement in university conferences and events for GIS, computer science, and urban planning; and accreditation of a curriculum for risk mapping.

This approach provides a long-term platform for data use, strengthens community knowledge and skills on flood risk and vulnerability and supports future scaling-up of the programme in cities across Tanzania. This year the Resilience Academy gained substantial momentum in response to high demand and was established as a stand-alone pillar. An MOU with Ardhi University was signed in 2017. Since then, three other universities joined the programme: University of Dar es Salaam, State University of Zanzibar and Sokoine University.

The urban resilience industry placement scheme has been in high demand by students. The 7-week placement scheme combines formal classroom training with practical field work skills on data collection, interviewing, surveying, monitoring and analysing risk data. Following the pilot in 2017 attended by 329 students, a surge in demand in 2018 resulted in applications received from over 500 students, exceeding the expanded programme capacity of 400.

The process to establish geospatial data repository is ongoing. Workshops were held with universities to discuss where programme datasets and tools could be integrated into existing university curricula. However, with a large number of stakeholders engaged, defining a core scope for the curricula has been challenging and time consuming with existing resources. In managing the high demand, stronger coordination is needed between stakeholders to iteratively develop, test and revise the curricula, as the programme continues implementation.

Lessons identified this year, and recommendations for the year ahead linked to this output

High demand: The Resilience Academy has evolved into an important knowledge transfer, retention and sustainability pillar, where critical risk data generated through this programme is captured and stored for long-term use in Tanzania. In addition, the scheme is building strong partnerships between local and international academia and practitioners and equipping young people with vital skills and developing the next generation of urban planners. Due to the high demand for the industry placement scheme, TURP should consider increasing programme resources to support continued growth of the Academy.

Recommendation:

Due to the high demand from students, TURP to consider further increasing programme resources to support continued growth of the Resilience Academy, to transfer and retain knowledge generated through the programme at next summer’s steering committee meeting. [Action: Steering Committee]

Output Title	Programme Management and Recipient Executed Works
Output number per LF		5	Output Score	A
Impact weighting (%):		10	Impact weighting % revised since last AR?	Y (↓)

Indicator(s)	Milestone(s) for this review	Progress
5.1 Programme management, knowledge and communications adequately handled	Technical conference held; programme outputs review	Achieved. The programme organised a conference from 29-30 August titled Understanding Risk in Tanzania. Two meetings of the Steering Committee (December 2017 and July 2018).

Provide supporting narrative for the score

In 2018, there has been a renewed emphasis on ensuring close and collaborative engagement between DFID and the World Bank around Output 5, on programme management.

The Understanding Risk in Tanzania (URTZ) conference was an important opportunity for the programme to highlight successes and share lessons learned from urban resilience activities in Dar es Salaam with a wider international audience. The conference was timed to coincide with the week-long Free and Open Source Software for Geospatial (FOSS4G) conference at the same location, to increase the profile of the programme’s achievements and enable cross-fertilisation of learning. Government of Tanzania Ministers used the URTZ as an opportunity to publicly pledge their support for the programme, and in particular the outputs of the Msimbazi Charrette process.

There has been a significant effort to improve internal and external communications in 2018. A new online platform has been created to encourage collaboration between team members internally and act as a repository for key programme information. The programme has also created a website, two feature stories and four video stories published. A mural competition in Dar es Salaam has engaged local communities in the objectives of the programme.

Looking to the year ahead, it is expected that activities funded through the recipient-executed grants will be captured under this output in the logframe. These grants will primarily finance infrastructure to mitigate flood risk in the Msimbazi river basin, which has been the focus of the other four outputs. However, the recipient-executed element of the programme has not yet been operationalised.

Lessons identified this year, and recommendations for the year ahead linked to this output

Adaptive programming: The uncertain context and unanticipated pressures have forced the programme team to work flexibly and adaptively, periodically adjusting the scope and target of activities. These factors included exchange rate fluctuations which have negatively impacted on the programme budget, as well as feedback from government authorities on specific activities. By increasing the frequency of Steering Committee meetings, the TURP team have been able to consult with DFID and other stakeholders more regularly on shifts and changes in the programme.

Staffing: TURP is a complex programme about to undergo a significant transition to Recipient executed activities. For these to be successful it is important that the Bank executed activities continue successfully and that there is greater and ongoing engagement with key stakeholders such as PO-RALG and the PIU. There is a case for increasing staffing to help manage this transition. A local DRM specialist would be particularly valuable in helping to navigate the politics of this project.

DFID engagement: Turnover in staff in the DFID Country Office has presented a challenge to the management of the programme, and continuity of strategic direction. Nevertheless, the programme has dealt effectively with this challenge through more intensive DFID engagement, including direct staff involvement in the Charrette process, and regular monitoring activity.

Recipient-executed grants: The success delivered through the World Bank-executed grants (Outputs 1-4) has raised expectations for the recipient-executed grants interventions. There remain important questions around the commitment and capacity of government institutions to effectively implement these activities in a manner that is informed by the data and evidence already collected, and consistent with community interests expressed through the Charrette.

Recommendations:

Ensure greater continuity of engagement between the DFID Country Office and the World Bank to maintain close ties and manage risks of ongoing staff turnover;

DFID and the Bank to agree on new indicators for Output 5 (programme management and recipient-executed work) to reflect the importance of the recipient-executed activities [Action: DFID, WB]

World Bank to consider hiring a local Disaster Risk Management specialist to its staff [Action: WB]

## C: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES (1-2 pages)

Summarise the programme’s theory of change and any major changes in the past year (1/2 page)

The Theory of Change (latest version below) holds that an improved evidence base for disaster risk and improved capacity of government and communities can help reduce risk, improve preparedness for disaster response, and inform urban planning and infrastructure investments that build Dar es Salaam’s resilience to climate change. A more resilient Dar es Salaam will be capable of more sustainable patterns of economic growth and poverty reduction. In working towards these outcomes and impact, the urban resilience programme emphasises the need to demonstrate, innovate, and convene multi-sectoral partnerships coordinating with institutions and communities, reflecting the wide range of issues, institutions, and communities needed to reduce disaster risk and build urban resilience.

The Theory of Change was updated in July 2018, with changes agreed by DFID and the World Bank. The changes included the following:

1. Better aligning the Theory of Change to the programme structure to follow widely accepted disaster risk management theory (a three-pillar structure of risk identification, risk reduction, and disaster preparedness and response).
2. Including the Resilience Academy as a separate output, which the Steering Committee decided to expand in July 2018.
3. The processes, approaches, and inputs level were changed to include greater emphasis on engaging communities, convening multi-sectoral partnerships, and institutional and community level coordination, reflecting lessons learned from previous annual reviews.
4. At the outcome and impact level, adjustments were made to reflect the fact that the bulk of the work is taking place in Dar es Salaam. Although TURP will continue to work nationally in some ways (e.g. through the resilience academy), it was not appropriate to continue with national outcome and impact aspirations given the declining exchange rate and budget cuts made to the programme as a result of the 2017 Portfolio Quality Review (PQR).

Describe where the programme is on track to contribute to the expected outcomes and impact, and where it is off track and so what action is planned as a result in the year ahead (1/2 page)

The expected impact of the programme is being measured by ‘number of wards benefitting from or implementing flood risk mitigation measures identified in community level risk management plans’ with an anticipation that 10 wards would be benefitting in 2018. This impact is not currently assessed as being on track, due to delays in developing these plans and ongoing discussions around how the programme should be engaging with the Government’s Disaster Management Committee structures. Slower progress on this metric also reflects the programme’s focus on collecting high-quality data to accurately identify risks, and work with the local community around the Charrette.

Programme impact is also assessed against the level of ‘capacity of government agencies to identify, reduce, finance and cope with disaster risks’. An expert-led survey will be commissioned in the coming year, using a disaster risk management index to assess whether capacity exists at an incipient level as anticipated in the logframe.

There are two expected outcomes of the programme. The first is the ‘number of persons benefiting from improved flood resilience as a result of ICF support’, with a target of 250,000. Based on its work in the Msimbazi river basin, it is currently estimated that 350,000 people have, in fact, benefitted from the ICF support. However, the recipient-executed grant activities will have more of a tangible impact on communities in Dar es Salaam and be critical to ensuring that the support leads to sustained change. As a result, this target is expected to increase in later years of the programme, in spite of the narrower focus of programme activities.

The second outcome is the ‘extent to which the International Climate Fund (ICF) intervention is likely to have a transformational impact’. This is assessed against a set of criteria published by the ICF including: political will and local ownership; capacity and capability can be increased; innovation; evidence of effectiveness is shared; leverage/ create incentives for others to act; replicable; at scale; and sustainable. This review’s assessment against the criteria has recommended that the programme presently scores a 2 – ‘some early evidence suggests transformation likely’. Evidence is strongest for transformational potential in its encouragement of innovation, creation of incentives for others to act, and its replicability. However, for the programme to be really transformational and sustainable, further work is going to be needed to build local ownership and increase institutional capacity. Annex A contains more detail.

As data-gathering activities begin to wind down, the focus of programme activities in the next phase of delivery will be working with government, municipal and local institutions to embed new tools and techniques and mobilise resources to implement urban resilience strategies. This work will be vital if the programme is going to be able to demonstrate continued progress against the outcome and impact indicators in the logframe.

Explain major changes to the logframe in the past year (1/2 page)

The logframe was updated in July 2018 to reflect changes made to the Theory of Change (at impact and outcome level) and the steering committee’s decision to expand the resilience academy into a separate output. Various adjustments were also made, largely to reflect how the programme works in practice. The output weightings were also adjusted to accommodate the new resilience academy output. The programme management output was revised downward, reflecting improvements and our confidence in current programme management arrangements.  All changes are documented in the amendments log:

ID	LOGFRAME SECTION	DETAILS OF CHANGE
1	Impact indicator 1	Indicator changed from "Number of Wards benefiting from or implementing flood risk mitigation measures identified in ward level risk management plans" to "Number of Wards benefiting from or implementing flood risk mitigation measures identified in community level risk management plans." Plans are being developed at the community level not ward level.
2	Impact indicator 3	Baseline info on losses from 2016 flood model added; average annual loss to be used for measurement instead of probable maximum loss (programme targets overall resilience).
3	Impact and outcome statements	Changed to reflect updates to theory of change - with most work in Dar es Salaam it is no longer appropriate to target change across urban areas in Tanzania as the overall programme outcome and impact.
4	Output indicator 1.2	Indicator changed from "Exposure and Risk assessments applied in major cities (cumulative number of cities)" to "Exposure or Risk assessments applied in major cities (cumulative number of cities)." Changes mean that the programme is no longer carrying out risk assessment nationally, although some risk assessments may be carried out by government authorities.
5	Output indicator 2.3	Milestones changed from formal procedural points (e.g. concept note for grant approved, grant agreement signed) to ones that attempt to measure function and quality (e.g. endorsement of programme designed plan by government and effectiveness of flood mitigation works)
6	Output 4	Output 4 (Resilience Academy established and operationalised) and output indicators added. Steering committee agreed to expand the resilience academy and assess it as a separate output.
7	Output weightings	Output weightings adjusted: • output 1 revised down from 35% to 30% • output 4 (resilience academy) weighted at 15% • output 5 (programme management) revised down to 10%

Describe any planned changes to the logframe as a result of this review (1/2 page)

The log-frame, as substantially revised in 2018, remains largely relevant to the present delivery of the programme, and does not require any significant further revision. However, given the importance of operationalising the recipient-executed component of the Trust Fund, it has been suggested here that new indicators are agreed under Output 5.

## D: VALUE FOR MONEY (1-2 pages)

Assess VfM compared to the proposition in the Business Case, based on the past year (1 page)

The TURP Business Case outlines six VfM indicators to support reporting against the economy, efficiency, effectiveness and equity of the programme, with an additional three indicators added subsequently. This year of implementation has generated data which has enabled the World Bank to report against these metrics for the first time in the programme life-cycle.

Indicator	Progress
Economy – goods and services procured competitively to ensure we get appropriate quality and price	Up to 30 June 2018, TURP has procured around US$4 million in technical assistance, of which 80% was subject to competitive bidding, with high interest from international bidders. For example, tenders for the Risk Management Index received bids from 28 firms, and the Probabilistic Flood Risk Model received expressions of interest from 66 firms. The World Bank was able to realize savings when negotiating with successful bidders, where two separate contracts were being awarded. For instance, through negotiations with the Earthquake Mega Cities Initiative (EMI), $15,000 in savings were identified in travel and management time across the contracts by exploiting synergies between the two contracts. / For the remaining 20% of contracts subject to single source procurement, clear justification was provided on the basis of niche expertise or timing. However, in many cases, this did not have an undue impact on costs. For instance, the TAHMO weather stations were sourced on the basis of the unique expertise of the consortium, but the stations themselves were around 15% of the cost of alternative World Meteorological Organization (WMO) compliant products.
Efficiency – active use of database generated under risk identification output for inputs into urban planning activities and in determining resource allocation	It is too early to report against the active use of the database, or its transfer to a dedicated government server. However, the data generated under output 1 was critical to informing the design charrette and there have been encouraging signs of take-up of data produced by the Ramani Huria mapping. For instance, the mapping team has been engaged by other development partners and sectors, including by the IFC to undertake community mapping of mini-grids, and in Zanzibar to map incidences of cholera.
Efficiency – use of plans developed to direct land use and determine nature and location of investments in the Msimbazi river valley	Processes for developing and implementing the Community Risk Reduction Plans, and the DarMAERT Emergency Response Plan are still ongoing, and it is therefore too early to be able to point to concrete investments.
Efficiency - effect of infrastructure built in the Msimbazi river valley on reducing intensity, depth and/or duration of flood events	While no infrastructure has yet been funded or built, the flood modelling carried out for the Msimbazi detailed plan has demonstrated the likely impact of focusing on three top priority interventions. If taken forward, these interventions would reduce the peak depth of flood waters at the Jangwani Bridge (of a 1 in 10-year storm) from over 1 metre, to less than 5 cm.
Effectiveness – extent to which the programme is influencing the Government (at both national and local levels)	There have been promising signs of emerging Value for Money against both indicators for effectiveness. The City Park boundaries identified by the Charette process have been adopted by the Ministry of Lands as the official Special Planning Area boundaries. At the URTZ2018 conference, public officials and Ministers endorsed the Charrette products, including the detailed plan for the lower Msimbazi river basin. Furthermore, the Minister of Regional Administration and Local Government stated that he will advise the Minister of Finance to request a World Bank IDA credit to scale up and accelerate investment based on these plans.
Effectiveness – demonstrated government (both national and local) and community support for products generated by the risk reduction and disaster preparedness components, and adoption of city-wide and local and community-level plans
Equity – programme activities will have the greatest impact on those living along the Msimbazi river valley basin, among some of the poorest in Dar es Salaam	Socio-economic surveys carried out in late 2017 and early 2018 demonstrated a clear correlation between exposure to flooding and poverty. The work undertaken through the Charrette has engaged some of the poorest and most vulnerable communities in Dar Es Salaam. Further socio-economic analysis is expected by the end of 2018.

Although reporting against these VfM indicators remains at a relatively early stage, there is considerable evidence to suggest that the programme is on track to demonstrate value for taxpayer’s money. With a population of 350,000 people residing in the lower Msimbazi River Basin, and regular flooding causing annualized average losses of $47 million, TURP’s investment could have a catalytic effect in improving resilience to climate shocks. Announcements from the World Bank and Government of Tanzania point to significant mobilization of additional finance of over $100 million for vital infrastructure. Moreover, innovations funded by the programme have generated interest from a range of city authorities and communities from within Tanzania and Africa, with the potential to benefit a much broader urban population.

Explain whether and why the programme should continue from a VfM perspective, based on its own merits and in the context of the wider portfolio (1 page)

The Value for Money rationale to continue supporting TURP implementation is strong. To date there has been a significant investment in data collection tools and community engagement processes, which will be dependent on government buy-in and ownership if the benefits are to be sustained. The programme is now at a critical stage to ensure that the range of risk identification and reduction activities and the Msimbazi Detailed Plan translates into practical and sustainable interventions. Closing the programme at this critical stage in implementation is highly likely to result in the loss of value created over the previous two years. For example, the Charrette has been particularly successful in bringing together policy-makers at different levels of Government to discuss and design solutions to complex problems presented by increased flooding caused by climate change. With high community expectations following this process, the TURP recipient-executed grant will be critical to ensure that: 1) poor and vulnerable communities continue to have a voice and platform for consultations with government on sensitive issues such as re-settlement; 2) an inclusive approach is maintained during implementation of vital infrastructure; and; 3) that the management of climate risk information and technologies are properly institutionalised, to achieve the intended programme outcomes and impact.

The ongoing value of TURP can also be demonstrated from its strategic connection to both the World Bank’s broader investment in Tanzania’s urban development, as well as DFID Tanzania’s country portfolio. The World Bank’s $300m Dar es Salaam Metropolitan Development Programme (DMDP) constitutes a major investment in urban infrastructure including roads, drainage and public transport. While much smaller, TURP is already influencing the selection of infrastructure projects, especially in the Msimbazi River Basin, based on the analysis and interpretation of data collected on flood risks. Once operationalised, the recipient-executed grants component will be able to fund priority interventions from the Msimbazi Detailed Plan. However, this funding on its own will not be sufficient to address all of the flood risks and will need to sit alongside investment from the DMDP and additional finance requested through the World Bank’s concessional lending facility on request. Outside of Tanzania, the World Bank is currently in discussions on supporting participatory planning processes modeled on the TURP Charette, in 15 or more African cities, linked to more than $ 1 billion in planned World Bank and development partner investments

Through its Economic Development Strategy, DFID has identified urban infrastructure as a new priority, in recognition of the central role of cities and towns in economic growth and poverty reduction and accelerating impacts of climate change. Within the country office portfolio, TURP is presently DFID’s only explicit urban development programme. In light of Dar es Salaam’s rapid urbanisation and prominent influence on Tanzania’s economic development trajectory, this programme forms a vital contribution to the UK’s support for sustainable and productive urbanisation and economic growth in Africa.

DFID Tanzania recently completed an analysis of the extent to which its portfolio has mainstreamed climate change resilience, which identified urban infrastructure as one of the three key ‘pathways’ to engaging government on climate mitigation and adaptation.
E: RISK (½ to 1 page)

Overview of programme risk (noting the rating from p.1) and mitigation

The current programme risk level is moderate but should be shifted to major reflecting the challenges associated with the shift from Bank executed data collection and TA activities to Recipient executed investment in urban redevelopment.

DFID Tanzania has taken measures to minimise risk by delivering the programme as a World Bank Trust Fund (ensuring that their controls and safeguards apply) and by reviewing and updating risk management tools regularly. DFID Tanzania has a high tolerance for external risks, such as changes in the policy and economic environment. In addition, DFID Tanzania accepts that part of the funding will be used as recipient-executed grants to support infrastructure interventions in urban disaster and flood risk management. The programme is, however, closely monitored and it can be truncated or completely closed if necessary, for example if social and environmental safeguards are not adequately adhered to in the decision-making process. DFID has zero tolerance for fraud or reputational and ethical risks, such as exploitation of vulnerable groups.

DFID and the World Bank meet regularly (quarterly) to review risk and maintain a risk register, delivery chain risk mapping, and fraud risk assessment tools. In terms of the delivery chain, DFID Tanzania is satisfied with first and second tier controls. DFID central assurance concluded that World Bank systems and processes are rigorous, while consultants and suppliers managed by the World Bank are subject to their financial management, implementation and asset management standards. DFID Tanzania’s office level Fiduciary Risk Assessment identified weaknesses in Tanzanian Government systems – in particular transparency of public finances and management of assets and liabilities – and the programme team will need to be more proactive in managing these risks as the recipient-executed grants are operationalised. DFID Tanzania will continue to discuss and agree on mitigating actions of training and oversight in accordance with standard Bank procedures.

A number of specific risks to the programme have been identified and are logged in the risk register. Over the last year, a number of changes were made to the risk register. Risks relating to programme management were removed reflecting the improvements that we have seen over the last year, while new risks around stakeholder engagement and coordination and safeguarding were added, reflecting the upcoming shift from Bank to Recipient executed activities. Looking to the future, the major risks to this programme will be associated with the recipient-executed grants – in particular, the concerns over Government of Tanzania financial management systems flagged above, the need to align and coordinate all planned investments in the Msimbazi River Basin, and the safeguarding and reputational risks associated with resettlement.

With significant controls and assurance mechanisms in place, DFID are well-placed to continue to manage the risks mentioned above. However, given the complexity of the programme, and especially as it moves through the next critical phase, a major risk rating is more accurate. Ongoing risk management will require significant staff capacity and careful knowledge management. As already outlined, the Country Office should consider measures to strengthen its relationship with the World Bank to withstand routine staff turnover.

Recommendations:

Shift the programme risk to ‘major,’ reflecting the challenges of shifting to Recipient executed activities financing urban redevelopment in a complex and crowded environment. [Action: DFID]

F: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE (1-2 pages)

Performance of partners and DFID, notably on commercial, and financial issues (1-2 pages)

The programme continues to deliver on time against the work-plan, which has been agreed through the Steering Committee. Where there have been delays in activities or procurement, these have most often been related to unavoidable factors, such as waiting for government approvals or difficulties in trialling new and untested technologies. The increased frequency of meetings between DFID and the World Bank, now held on a quarterly basis, have enabled both parties to maintain a strong and regular dialogue on programmatic issues.

The World Bank is considered to have good financial systems in place for financial management therefore is subject to a high degree of internal and external scrutiny by auditors and other independent reviewers. At a programme-level the Bank maintains a detailed budget and commitments template and provides regular information on future commitments projections. This template is updated and shared quarterly with DFID. The programme team has been proactive in engaging closely with DFID and responding to queries in a timely manner.

There remains some scope for ongoing improvements in financial forecasting accuracy. In order to avoid ageing commitments and large variances, commitment projections should be realistic and evidence-based, and in cases where slippages are expected, DFID should be informed as soon as possible.

Reductions in the size of the programme budget, due in part to exchange rate fluctuations, as well as revisions made through the Portfolio Quality Review, have confronted the TURP programme team with difficult trade-offs. The programme will continue to monitor exchange rate fluctuations and other risks ensure effective delivery of the programme.

G: MONITORING, EVIDENCE & LEARNING (1-2 pages)

Monitoring (1/2 page)

Formal monitoring is carried out through the TURP Steering Committee, which meets twice a year, and through quarterly meetings between the DFID and World Bank teams on programme management. More regular informal discussions take place between the World Bank Task Team Leader and the DFID Senior Responsible Owner (SRO). The DFID SRO has visited the Msimbazi River Basin and met with community members at the Charrette meetings. In addition, the DFID SRO has a number of the consultants working on risk identification and reduction and has attended programme related workshops and events. The most important mechanism for informing programme decisions was the Charrette, which brought together government agencies, development partners, communities and civil societies with a role or interest in managing the Msimbazi River Basin. Participants consistently highlighted the Charrette as a successful platform for productive engagement between poor and vulnerable communities with government, to address the long-standing complex flooding issues in Msimbazi Rver Basin.

Evidence and Learning (1/2 page)

The programme structure is now aligned with widely accepted disaster risk management theory, working on risk identification, risk reduction, and disaster preparedness and response. Through Output 1 (risk identification), a considerable body of evidence has been developed. 930 community mappers have been trained, 26 km2 of flood zones have been mapped by drones, 35,000 households have been surveyed for flood information, and 8 weather stations have been installed providing the first localised hydro-met data for Dar es Salaam.  This data was used to inform the Charrette process and the resulting set of priority interventions identified in the Msimbazi Detailed Plan for the lower basin. Outside of the Msimbazi River, TURP this year decided to expand the Resilience Academy by making it a separate output and providing extra resources. This aims to maximise the programme impact and sustainability through the establishment of university partnerships that transfer and retain skills and risk management tools, developing the next generation of urban planners. In addition, it will ensure that the data collected lasts beyond the programme cycle and be used to influence or inform decision making. An online climate risk data portal will provide access for researchers at the participating universities working on climate risk.

The programme both contributes to and benefits from the global evidence base on disaster risk management. The most important mechanism for sharing evidence and learning is the URTZ (Understanding Risk Tanzania) conference, which showcased the programme’s innovative methods and progress, highlighted global best practices in disaster risk management, and transferred the latest technical knowledge to local practitioners. In addition to showcasing the Charrette process and other innovative work that the programme has been doing (including the drone mapping and the collection of hydro-met data), the conference helped provide a degree of impartial external quality assurance for the programme outputs as sessions were attended by global experts in disaster risk management.

The last two years of programme delivery have already yielded significant lessons for DFID and wider development practice around urban planning and climate resilience. First, the availability of good-quality data to more accurately identify climate risks is a key precondition for interventions aimed at managing these same risks. However, careful consideration needs to be given to how the data will be embedded and institutionalised in government systems to enable effective decision-making, and the capacity of these institutions to interpret and communicate the data. Second, time taken to build strong partnerships at a community-level is a worthwhile investment and requires ongoing attention. The Charrette presents a unique and powerful example of community engagement which could be replicated in other participatory urban planning exercises to build a common awareness and trust between governments and the affected population. Third, donors and development partners should ensure that capacities developed through similar programmes are embedded and sustained locally. The Resilience Academy’s approach to creating course curricula and industry placements should ensure that the risk identification and management activities are sustained beyond the end of the programme.

Progress on recommendations from previous reviews (1/2 page)

The last annual review made a number of recommendations. These are listed below, along with how DFID and the Bank have responded to them over the last year:

Provide greater clarity to Tanzanian government institutions about their role and how they can engage in key activities: with the charrette completed, a Project Implementation Unit (PIU) has been established under Dar City Council. This will act a single interface for programme on the Recipient Executed Trust Fund, providing information to Tanzanian government institutions as well as playing a coordination role. PO-RALG and PMO-DMD remain active in the steering committee and the political backing of Ministers for Environment and President’s Office Regional Administration and Local Government (PO-RALG) – both of whom attended the URTZ conference and endorsed the charrette outputs – should help ensure that other government institutions are involved in the programme.

Review the programme’s theory of change and log-frame, as well as monitoring programme risk, VfM, and likelihood for transformational impact: the theory of change and log-frame were updated in July. The changes are detailed above. Over the reporting period, risk was monitored through quarterly meetings with the World Bank and a more detailed set of VfM indicators were developed. As for transformational impact, this is the first year that we have had to assess the programme using the ICF indicator methodology. As detailed above, the programme is presently considered to score a 2, with early evidence that transformation is likely. Annex A contains more detail.

Discuss and agree the proposed actions and investments proposed for the coming year: the work plan for 2018 was approved by the steering committee in December 2017.

Conclude the prioritisation exercise and seek approval from the Government of Tanzania for the RETF activities: the charrette outputs identified a number of long-term actions for improved management of the river basin, as well as short-term priorities. DFID is now working with the World Bank to determine which of these priority interventions the RETF will be used for. This process should be completed by the end of the year.

Further strengthen community participation and local government engagement to strengthen sustainability: the charrette process continued over the reporting period, resulting in outputs that have been endorsed by the communities living in the river valley basin as well as local government.

Further strengthen risk management: in addition to the ongoing risk monitoring detailed above, delivery chain risk mapping and a fraud risk assessment were carried out over the reporting period.

Increase DFID SRO engagement with the World Bank team: in addition to the steering committee, DFID and the Bank now meet for formal quarterly meetings. The SRO also meets regularly on an informal basis with the TTL and has been participating in the charrette and other programme workshops and activities.

ANNEX A: QUALITATIVE REPORT AGAINST THE ICF KPI 15

Extent to which ICF intervention is likely to have a transformational impact

ICF resources for climate change are but a very small part of the financing required to help developing countries build resilience and shift to lower carbon patterns of development. The ICF will have greater impact if it can be ‘transformational’ by, for example, encouraging others to replicate activities, and facilitating institutional and policy change. A challenge for this indicator is to capture these different, often country-specific, dimensions of transformational change, while remaining sufficiently simple so as to be unambiguous.

The indicator recognises that transformation is multi-dimensional and that it will not be able to capture everything that, in time, may contribute to transformational change. Rather, the objective is to capture enough evidence to form a reasonable qualitative picture of ICF effectiveness in this area.

The indicator is based on a number of premises and:
- Uses proxies (criteria) to assess the extent to which ICF support is linked to changes which are preconditions for subsequent transformational change;
- Links these criteria to the likelihood of transformational change using a simple theory of change;
- Accepts that it is neither possible nor necessarily desirable to try to attribute transformation to all ICF activities in all cases.

The criteria for making an assessment of progress against the indicator are set out below, with a short narrative description for each.

Criteria	Evidence
Political will and local ownership	Limited. There have been a few small early signs of promise, including the formal endorsement of the Msimbazi River Basin Detailed Plan by Minister for Environment at the recent URTZ conference in Dar es Salaam. However, this is against a background of relatively weak political interest in climate change challenges by the Government and will need sustained focus to produce impact.
Capacity and capability increased	Significant potential. The fragmented institutional framework at local-level has inhibited take-up of the use of new tools and approaches piloted under this programme. Efforts are underway to create a new Project Implementation Unit, and the programme has been effective in supporting the creation of DarMAERT. However, further work is needed to institutionalise climate resilience in Dar es Salaam.
Innovative	Strong. The adoption of tools, technologies and techniques to collect data on flooding risk has been especially innovative, breaking new ground for sub-Saharan African cities in building climate resilience. This includes the use of community and satellite mapping, low-cost meteorological monitoring technologies and implementation of the Charrette process.
Evidence of effectiveness	Significant potential. Mid-way through implementation, further evidence remains to be collected on the take-up of ideas and lessons being piloted under the programme.
Leverage/ create incentives for others to act	Strong. The Charrette and other programme activities have likely unlocked a further $100m in ODA from the World Bank’s International Development Association funding, pending an application from the Government. There is also strong evidence that TURP has influenced the World Bank’s larger Metropolitan Development Project.
Replicable	Strong. Successful implementation of project activities thus far in Dar es Salaam has generated interest from other cities in Tanzania and sub-Saharan Africa. TURP has been approached by Stonetown and Mwanza for support in lesson learning.
At scale	Limited. If public and private investment can be leveraged, both through the Recipient-Executed Trust Fund and World Bank IDA and other funding, then scale might be achieved beyond the Msimbazi River Basin.
Sustainable	Limited. Challenges in institutionalising the activities currently being implemented by the programme imply that, without the RETF or further investments in capacity-building, these activities will not be sustained. This could change in future years with greater political will and institutional capacity.

On the basis of the above evidence, the 2018 Annual Review recommends that the TURP is assessed as a ‘2’ – some early evidence suggests transformation is likely. If fully and effectively implemented over coming years this assessment has potential to change in a positive direction.

## Smart Guide

## The Annual Review is part of a continuous process of review and improvement and a formal control point in DFID’s programme cycle. At each formal review, the performance and ongoing relevance of the programme are assessed, and the spending team needs to decide whether the programme should continue, be restructured or stopped. Teams should refer to the section on annual reviews in the Smart Rules and may also like to look at relevant Smart Guides e.g on Reviewing and Scoring Projects. When planning a review, re-read the 10 Delivery Questions in the Smart Rules and when writing the findings reflect anything relevant related to them.
The Annual Review includes specific, time-bound recommendations for action, consistent with the key findings. These actions – which in the case of poor performance will include improvement measures – are elaborated in further detail in internal delivery plans.
The Annual Review assesses and rates outputs using the following rating scale. The Aid Management Platform (AMP) and the separate programme scoring calculation sheet will calculate the overall output score taking account of the weightings and individual output scores / Description Scale / Outputs substantially exceeded expectation A++ / Outputs moderately exceeded expectation A+ / Outputs met expectation A / Outputs moderately did not meet expectation B / Outputs substantially did not meet expectation C

## Teams should refer to the considerations below when completing this template. Suggested section lengths are indicative. Teams can delete spaces between sections on the template as needed, but the headings and sub-headings must not be altered or removed unless otherwise indicated in the template. Some reviews may need to be longer and others can be shorter (eg first year of a programme which has largely focused on mobilisation activities) – it is for the SRO and Head of Department to decide. All text needs to be suitable for publication. Bullets rather than full narrative may make sense for some sections.

A: Summary and Overview
Programme Code is the AMP I.D. number (same on Devtracker) / Enter risk rating (Minor, Moderate, Major or Severe) at the time of the review, taken from AMP / Describe the programme in 1-2 paras including what it is aiming to achieve. You might want to include headline points on changes in the operating context, partner performance, DFID management of the programme or other points relevant to the 10 Delivery Questions in the Smart Rules. / Describe –without repeating detail from Section B- progress in the past year and why the programme has scored as it has against the output indicators. Capture the key recommendations for the year ahead factoring in all the text from the report. You don’t need to include the detail of all lessons and recommendations from each output.
B: Detailed Output Scoring
Output Title, Number, Weighting, Indicators and milestones / Use the wording exactly as is from the current logframe. This will need to be entered on AMP as part of loading the Annual Review for approval. Indicate (Yes or No) if the impact weighting has been revised since last Annual Review and if Yes in which direction (up or down). Input progress against the milestone for this review
Output Score / Enter the rating (using the scale A++ to C) exactly as generated on the programme scoring calculation sheet
Provide a brief description of the output (unless obvious from the information in the box above) and supporting narrative for the score
Lessons and recommendations linked to this output. Some of these may inform or need to be included in the summary of recommendations on page 1. For anything that can’t be published please use the Delivery Plan
Repeat above for each Output in the logframe and add new sub-sections for additional outputs.
C: Theory of change and progress towards outcomes
Theory of Change (ToC). You might want to use a diagram to summarise it. You should flag any major changes in the past year. You should consider if the steps to achieving outcome and impact are still valid e.g. are the ToC logic, supporting evidence and assumptions holding up against implementation experience? Is there any new evidence which challenges the programme design or rationale? If relevant you might also want to flag any major changes since the programme started rather than just over the year in question.
Is the programme on track to contribute to the expected outcomes and impact? Review this in view of the overall programme score; but it is possible that outputs are being delivered but the envisaged outcomes or impact may not be achieved – or vice versa – and consider reasons for this. It is not unusual for programmes to be off track against at least some of the expected outcomes or impact: just set out what you plan to do about it. You should refer to the indicators in the logframe. Are there any unexpected outcomes emerging? Have there been any significant changes in the planned timetable for delivery of the programme? Are there any changes to expected outcomes or impact on gender equality compared to what was described in the approved Business Case?
Logframe. Describe major changes in the past year –including when they were made and why- and what their implications are for the programme. Ideally changes should not be made to any targets or indicators less than six months before they are being reviewed unless agreed with the Head of Department. All changes should be recorded as part of the programme’s documentation (there is a ‘change frame’ tab on the logframe template). If relevant you might also want to flag any major changes since the programme started. Flag any planned changes (impact, outcome, output etc) as a result of the review and once agreed at the appropriate level record them in the change frame tab.
D: Value for Money
VfM assessment compared to the proposition in the business case You should refer to VfM measures and metrics from the Business Case and/or previous annual review. Changes in cost drivers (e.g costs of major inputs) and the theory of change may be relevant. The assessment should encompass the 4 E’s of DFID’s value for money framework – economy, efficiency, effectiveness and equity, including gender equality (referring back to the relevant text in the approved Business Case’s Strategic Case may be relevant), disability and leaving no one behind.

Explain whether it makes sense to continue with the programme from a VfM perspective / Based on the above analysis of outcome and output attainment, theory of change, VfM and evidence analysis, is there sufficient evidence for the programme to continue, or should it be restructured or closed down? / You should also consider the programme as part of the wider portfolio in your department (e.g Business Plan) and if relevant for this document, DFID as a whole (e.g. Single Departmental Plan) or HMG as a whole

E: Risk

Provide an overview of the programme’s risk (noting the rating from page 1) and mitigation / Note the overall risk rating now as captured in AMP and on p1. Flag any changes to the overall risk environment/ context and how they impact on the programme, along with key risks that affect the successful delivery of the expected results. Use DFID’s standard risk terminology where possible eg categories of risk and risk appetite. / Are there any different or new mitigating actions that will be required to address these risks and whether the existing mitigating actions are directly addressing the identifiable risks? Remember to take account of any relevant recommendations from Due Diligence Assessments on implementing partners. / Some relevant information may not be suitable for publication but ensure the risk register on AMP and Delivery Plan are updated as necessary following this review / Update on Partnership Principles. / For programmes for where it has been decided (when the programme was approved or at the last Annual Review) to use the PPs for management and monitoring, provide details on: / Were there any concerns about the four PPs over the past year, including on human rights? / If yes, what were they? / Did you notify the government of our concerns? / If Yes, what was the government response? Did it take remedial actions? If yes, explain how. / If No, was disbursement suspended during the review period? Date suspended (dd/mm/yyyy) / What were the consequences? / For all programmes, you should make a judgement on what role, if any, the Partnership Principles should play in the management and monitoring of the programme going forward. This applies even if when the BC was approved for this programme the PPs were not intended to play a role. Your decision may depend on the extent to which the delivery mechanism used by the programme works with the partner government and uses their systems.
F: Delivery, Commercial and Financial Performance
Issues to consider for both the implementing partner(s) and DFID include: quality and timeliness of narrative reporting and audited financial statements; proactive dialogue on risks and updating of delivery chain maps; quality of financial management eg accuracy of forecasting; monitoring of assets. Consider also how DFID could be a more effective partner to help deliver the programme. / If there is a contract involved, set out: / Delivery against contract KPIs (and Terms and Conditions) / Compliance with the Supply Partner Code, where applicable, drawing on advice from PCD. / Compliance with the new cost and transparency requirements, where applicable (i.e. highlighting any profit variance and challenge and use of Open Book Accounting) / Performance of Partners. Where applicable, an annual summary of the new SRM scorecard assessment for each delivery partner involved in delivering this programme.
G: Monitoring, Evidence and Learning
Monitoring. / Summarise monitoring activities throughout the review period (field visits, reviews, engagement with stakeholders including beneficiary feedback) and how these have informed programming decisions. Where there is an external M&E supplier, how are they engaging with the programme implementer(s) and DFID. Briefly describe the Annual Review process itself including any inputs from outside the programme team (within or beyond DFID). / Evidence / Describe any changes in evidence and implications for the programme. Any relevant comments on the quality/breadth of the evidence. / Monitoring data, evidence and learning should consider the ‘Leave no one Behind’ agenda and as far as possible disaggregate information by age, sex, disability, geography (update geocoding information on AMP as needed) and other relevant variables. / Where an evaluation is planned set out what progress has been made. / Learning / What learning processes have been used over the past year to capture and share lessons, new evidence and know-how? / What are the key lessons identified over the past year for (i) this programme (ii) wider DFID and development work? / Any specific implications of that learning for this programme and priorities for follow-up in the year ahead may be best captured in the recommendations part of Section A / Do you have any learning aims for the programme for the coming year? / Progress on recommendations from previous review(s) / It is important to keep track of this. Some may not be publishable and feature in the Delivery Plan. But a brief update on progress against any recommendations from previous ARs (unless this is the first) should be provided