Department for International Development: Research and Evidence Division

TRANSFORMING ENERGY ACCESS ANNUAL REVIEW (2018)

Programme Title: Transforming Energy Access for Households and Improved Livelihoods (TEA) / Programme Number: 204867
Programme Value: £69,650,000 over 5 years		Review Date: 22/03/2018
	Start Date: 23/03/2016	End Date: 31/3/2021

Summary of Programme Performance
Year	2016/17	2017/18
Programme Score	A+	A
Risk Rating	Moderate	Moderate

DevTracker Link to Business Case:	Vault 18344797
DevTracker Link to Log frame:	Vault 28704274

Summary of progress and lessons learnt since last review

Taking each of the 6 main components of the programme in turn:
Stimulating Technology Innovation: led by Innovate UK, delivered through their Energy Catalyst programme
Energy Catalyst ran the Round 5 call which resulted in awards to eight clean energy innovation projects having a combined total value of £5.2m, with £2.6m of funding from TEA, £0.5m from EPSRC, and £2.1m in private investment. This brings the total number of projects supported through Energy Catalyst to date with TEA funding to 73, compared with a 2021 target of 41. £9.6m of the total £15m budget has been committed with a total of £14.6m in co-funding from other government departments and £11.7m of private funding.  Lessons have been learned from Round 5 and changes are planned for Round 6, expected to be launched in Q2 in 2018, which is expected to absorb the remaining available funds.

Accelerating Enterprise-led Innovation in Technology Business Models (TIME): led by the Shell Foundation
The TIME Partnership is on track to deliver on its programme objectives. For Household Energy, the partnership has focussed on supporting enterprises in harder to reach countries and lower income consumers. To date TIME has delivered 17 new business models, 16 new business applications, improved the lives of 1.33m low income consumers, leveraged USD$140m from other sources, and avoided 217 million tonnes of carbon emissions. While strong progress was seen in Household Energy it has been agreed that the programme’s support and finance should now be increasingly oriented to focus on areas of the market that need more validation of commercial viability, namely Energy for Business and Off-grid utilities. Shell Foundation produced 20 studies in the year linked with the TIME investments, up from 3 in the first reporting period.

Clean Energy Partnerships (CEP): led by the TEA Research Programme Delivery Consortium (RPDC) and including Fast Start support to Peer-to-Peer Solar Africa (P2P Solar) and the Acumen Pioneer Energy Investment Initiative (PEII)
The RPDCs activities since July have focussed on design and scoping work for the remaining Clean Energy Partnerships budget of £7m which has involved the development of sector challenges hypotheses as well as the refinement, sense-checking and modification of these through a large stakeholder engagement exercise involving over 250 individuals in 14 countries. Shortlisted partnerships proposals will be refined through to a decision point in May, with a view to starting as the TEA RPDC implementation phase starts in July.
The Energise Africa Crowdfunding Platform was soft launched in early August2017 under the P2P Solar project, and had a full public launch in October 2017. It is exceeding fundraising targets as well as expected impacts, however is slightly behind on the number of small investors engaged with. Since launch in July 2017, 21 campaigns have been supported on the platform for 5 energy access SMEs raising £2.68m in working capital to deliver PayGo energy to low income consumers. Of this £1.7m is from 483 small investors from the UK public, £805k is DFID funding and £150k is Virgin Unite matched funding, while Good Energies Foundation also joined the two original funders for the platform in January 2018. The total number of people expected to be reached by supported projects so far is around 122,000.
In the reporting year Acumen have two new PEII core partners, Autodesk Foundation and Philips Lighting Foundation, bringing the total committed funding to $9.6M of the total $20m target, of which TEA provides £1m. There are now a total of 14 companies which have received patient (long term) equity investment, Lean Data and other support from Acumen within the PEII portfolio, with two more added in the last reporting period. This included Azimuth (trading as Easy Solar) in Sierra Leone, an innovation investment facilitated by DFID’s wider Energy Africa Compact work in the country. Acumen published in January an Energy Access Impact Report based on interviews with 5,500 customers in 11 countries, and further learnings from this Fast Start phase will be published in an upcoming report on the role of equity in energy access.

Developing Local Skills and Expertise (SED), led by the RPDC and including Fast Start support to the Low Carbon Energy for Development Network (LCEDN) project.
The RPDC’s efforts have focused on the scoping and design of the remaining £3.7m of activity, and this process is on schedule with the recent review of the Scoping Report at the TEA Delivery Review Meeting on 8th March 2018.
The LCEDN network of UK universities working on energy and development has continued their work developing linkages between African, Asian academic and industrial partners through: international conferences and workshops; placements for African and Asian researchers; a series of monthly webinars (attracting around 100 participants regularly); and a review of the UK Energy and Development Research and Innovation portfolio (to be published shortly). They have also developed a partnership with the Energia gender and energy network and raised the profile of gender concerns amongst research partners. The learnings and networks generated by this work are feeding into the design of the SED proposals for the implementation phase.

Bio-energy for Sustainable local energy services and Energy Access in Africa (BSEAA), led by the RPDC.
The reporting year saw the successful completion and handover of Phase 1 activity by LTS International (under DFID project 201878). This has led into the Phase 2 implementation planning work undertaken by the RPDC. A Phase 1 delivery review has been conducted and an implementation position paper developed.

Research Programme Delivery Consortium - Co-ordination, Communication, Monitoring and Evaluation
The RPDC was contracted in July 2017 and is 6 months in to its Inception Phase which will conclude at the end of June 2018. It is providing management support in the TEA relationships with Innovate UK and Shell Foundation, as well as coordination and reporting between the other TEA components. Substantial effort has been focussed on the CEP and SED Scoping exercises noted above which are on schedule, as well as a wider Energy Access Portfolio Review database which was presented in February to Heads of Department at the DFID 1Energy Meeting.
The “inception to implementation” contract approach taken in the TEA RPDC case (as well as more widely in DFID) was reviewed by Cabinet Office in February in line with their RPDC contract approval condition. The review supported the approach taken so far and provided recommendations for further strengthening the commercial approach into the implementation phase.

Summary of recommendations for the next year

- Stimulating Technology Innovation (Innovate UK) – DFID through the RPDC have asked for a series of changes to be made before launch of the round 6 in Q2 this year to strengthen several areas including development focus, results reporting and follow-up support to innovators. We will work closely with BEIS to drive this change.
- Accelerating Enterprise-led Innovation in Technology Business Models (Shell Foundation) – continuing to achieve the expected portfolio balance, further emphasis on communications and lesson sharing, accelerating exits from TIME support, and improved research into the impacts TIME support is generating, building on the positive work on the Value for Women initiative.
- Clean Energy Partnerships (CEP) – in the finalisation of the CEP portfolio there needs to be a focus on ensuring that each partnership has a well-defined hierarchy of delivery partners, implementers and co-funders, including clarity on the role of the RPDC. The Energise Africa platform should focus on attracting interest from potential new small scale UK investors through enhanced outreach activities, while building a more diverse pipeline of suitable borrowers. For Acumen PEII the TEA programme must decide whether to conclude the Fast Start on time at the end of July 2018 or provide a further allocation under CEP, considering the upcoming report on the role of equity in accelerating energy access.
- Developing Local Skills and Expertise (SED) - Conclude refinement of the Talent and Higher Education SED initiatives building on the comments of the Delivery Review meeting and if possible start competitive processes with a view to minimising the gap between the end of phase 1 in June 2018 and start of delivery. For LCEDN the initial focus must be bringing the Fast Start work to a successful conclusion by end June, demonstrating and communicating the impact of the bridge LCEDN creates between the UK and international energy and development research and innovation communities, and the delivery-focused activities of TEA.
- Bio-energy for Sustainable local energy services and Energy Access in Africa (BSEAA) - the BSEAA component should be fully integrated into the TEA programme framework going forward, and potential complementarities with other components explored as the details of the implementation approach are finalised.
- Research Programme Delivery Consortium – The RPDC needs to continue to strengthen tools and relationships for coordination, lesson exchange and synergies across TEA, and the final inception report in May should capture a clear strategy for this. This needs to be part of a smooth transition into the implementation phase including uplift in the contract capturing the latest DFID Terms and Conditions, the enhanced available implementation details generated in the inception phase report, and the Cabinet Office Review recommendations.

A. Introduction and Context

Outline of the programme

DFID will provide up to £69.65 million between 2016 and 2021 via the TEA programme to support early stage testing and scale up of innovative technologies and business models that will accelerate access to affordable, clean energy services for poor households and enterprises, especially in Africa. This programme builds on DFID’s successful partnerships with Shell Foundation and Innovate UK’s Energy Catalyst, as well as two additional research areas on Clean Energy Partnerships and the Skills and Expertise Development to reach universal energy access. Through these components (described below), TEA will identify and test technology applications, business and finance models that address existing market gaps and which can dramatically scale-up the adoption of these services by poor households, enhance livelihoods, and build the skills and capacity to deliver these objectives.
This is a critical response to the challenges of scaling up energy access to serve the poor and will play a key part in DFID’s contribution to supporting the innovation, partnerships and expertise needed to achieve Global Goal 7.
This research and innovation programme will deliver new technologies and robust answers to the critical barriers hampering systemic change and scaling up energy access, working with Southern researchers and entrepreneurs to drive locally relevant innovation and delivery. This will have a transformative impact on deploying renewable energy solutions in developing countries, especially in Africa.
Complementary research and innovation work streams (or Components) under this programme will address the challenges of:
1. What technologies and applications can most effectively accelerate the deployment and use of decentralised modern energy services, including through distributed generation, storage, smarter systems, and efficient appliances? This research component is primarily undertaken through the Energy Catalyst.
2. What are the main enabling barriers for delivering reliable decentralised modern energy services at scale and how can business models and innovative financing address these market gaps? This research component is primarily undertaken through the Shell Foundation.
3. What clean energy partnerships can be forged to stimulate greater collaboration on research and development of clean energy solutions, and strengthen the market and evidence base for their deployment at scale? This research component is being developed by the RPDC.
4. What are the skills and expertise required to accelerate the development and deployment of smarter decentralised energy systems, and what are the most effective approaches, including collaboration between UK and Southern academic institutions? Again, this component is being developed by the RPDC.
The six components of TEA which are attempting to address these challenges are as follows:
1. £15m - Stimulating Technology Innovation, led by InnovateUK’s Catalyst Programme. This programme will fund UK-led partnerships to support the development of low carbon technologies which meet both the energy trilemma of affordability, reliability and low carbon, while also having relevance to developing countries.
2. £30m - Accelerating Enterprise-led Innovation in Technology Business Models (TIME), led by the Shell Foundation. Through the provision of grants and repayable grants, TIME will support companies in applied research, market enabling actions, financial innovation measures and corporate partnerships. This will be focussed to support entry into underserved markets in Sub Saharan Africa (SSA).
3. £10m - Clean Energy Partnerships, led by the RPDC who also provide oversight of the two fast-track projects; Acumen PEII and P2P Solar. Following on from a scoping phase, the RPDC CEP component will help to create ‘above market’ partnerships that will enable cost reducing and performance improving innovation to occur such as through standards or tech acceleration.
4. £5m - Developing Local Skills and Expertise, led by the RPDC who also provide oversight of the fast-track project; Low Carbon Energy for Development Network (LCEDN) project. Working with national and regional academic representation bodies within the region, SED will fund training initiatives that help to realise local capabilities to meet energy access needs such as project developers and engineers. LCEDN has been funded under TEA to establish ‘‘Partnerships for Skills Development: An LCEDN Programme for Support for DFID’s Transforming Energy Access Initiative’.
5. £4.5m - Bio-energy for Sustainable local energy services and Energy Access in Africa (BSEAA), led by the RPDC and following on from an Inception Phase study undertaken by LTSI for DFID (Programme Code: 201878). BSEAA will focus upon undertaking research work to support cost reduction and performance improvement of bioenergy technologies within Sub-Saharan Africa. It will also competitively tender technology specific innovation activity to find suitable solutions to challenges found within the initial scoping report.
6. £5.15m - Research Programme Delivery Consortium - Co-ordination, Communication, Monitoring and Evaluation. Including the £2.669m contract with the RPDC to help manage DFID’s interests in TEA, develop the allocation of the remainder of the Partnerships and Skills budgets, and play a linking role across the other TEA components and undertake overarching programme management, reporting and evaluation support. The remaining is as yet unallocated but expected to cover independent evaluation and contingency, including potential VAT.
Due to a procurement delay outside of the control of the programme team (addressed in last year’s annual review), the RPDC contract was signed on the 27th of July, approximately 10 months later than expected. The RPDC is now slightly over half way through its one year Inception Phase, which has been accelerated from 12 to 11 months, and is due to complete at the end of June 2018.

## B: PERFORMANCE AND CONCLUSIONS

Annual outcome assessment – A On track

The unavoidable delay to contracting the RPDC has been offset by continued delivery through the Energy Catalyst and Shell Foundation components as well as the Fast-Track programmes P2P Solar, Acumen PEII and LCEDN, as well as the accelerated RPDC Phase 1 scoping activity. The net result is no substantial expectations of delay in outcome or impact realisation. Although all components are not yet in a position to report outcome results against many of the Outcome indicators, there are already some good indications of progress in key outcome areas as follows:
- Energy Access – the TIME partnership has reported an estimate of over 1.3 million lives improved a year ahead of target for that level of impact, and the Peer-2-Peer Solar platform has raised funding for SMEs which will reach around 122,000 people, ahead of target to this point.
- Investment Leveraged (Public and Private) – total funding leveraged is currently estimated at £220m. In terms of public finance leveraged Energy Catalyst has already enabled £14.6m in matching funding from other government departments and £11.7m from the private sector. The TIME partnership has leveraged £140m in private investment in the past year, while USAID/Power Africa are expecting to provide £15m to be matched with DFID/SF investments. P2P Solar has so far raised £1.7m from small private investors and Acumen leverages over time an average of 5.6 to 1 on investments into the PEII fund.
- Jobs created – a recent partial survey of Energy Catalyst DFID-funded projects showed that 80 jobs had been created, although a fuller survey is needed and more gender disaggregated reporting on this indicator from the rest of the programme components
- Tonnes of CO2 abated – the TIME partnership estimates the work has already reduced 217mt of carbon emissions.
There is scope to improve the comparability of reporting between the different components and work in the coming year by the RPDC will continue to refine and align outcome indicators, including for the Partnerships and Skills projects to start in July.

Overall TEA Output Assessment:

Output	Output 1	Output 2	Output 3	Output 4	Output 5	Output 6	Overall
Name	Stimulating Technology Innovation	TIME	CEP	SED	BSEAA	RPDC
Rating	A	A+	A	A	A	A	A
Weight	20%	40%	15%	10%	8%	7%	100%

Please note that weightings for all outputs have been adjusted to account for the increased budget and respective impact weighting of the BSEAA component which is now included.

Key actions
Specific actions for each of the 6 components are listed in the respective Output Assessment sections. Overarching actions are as follows:
- Alignment of reporting between components, particularly at the Outcome level – although the Logframe has been updated based on the consolidation of the reporting for all the components, there remains work to do to align definitions and ensure reporting from all components, especially at the outcome level.
- Maximise co-ordination and synergies between the components – although hampered by the late start of the RPDC, with the RPDC now in place the degree of communication and cross-fertilization between the TEA components should increase. The recent TEA Delivery Review meeting of the leaders of all the TEA partners was an important step and should be built on.

Lessons Learned
- The blended approach taken in TEA involving scaling-up of existing partnerships (TIME), joining existing cross-Whitehall Platforms (Catalyst), fast start initiatives (P2P Solar, LCEDN and Acumen), and a procured RPDC approach has continued to pay dividends. Progress and results have been continued to be registered across the first three, while the RPDC procurement has now come to fruition enabling in-depth scoping and consultation on the remaining budget allocations as well as consolidated reporting.
- Although it was intended that the TEA Logframe would be updated within a month of the RPDC coming into place, in fact the process of bringing together, consolidating, aligning and updating the individual logframes for the TEA projects has taken longer, and a first full logframe has been uploaded for this Annual Review. This will need further update into the coming year, particularly to capture the final agreed CEP and SED projects which will be agreed in May 2018.
- While the RPDC has strong and clear leadership over the SED and CEP components going forward, its role with respect to the existing programmes which pre-date it is still bedding in, and this first Annual Reporting cycle and the Logframe preparation have generated important learning. For the most part the DFID advisors still lead on the relationships with the Fast Start projects and DFID still holds the contracts, similarly with Shell Foundation although the RPDC has taken a more active role, and more active still in managing the relationship with Energy Catalyst.

Has the logframe been updated since the last review?

The overarching Logframe has been updated, and the nested logframes per project activity within it have been updated where there have been significant increases or modifications (CEP, SED and BSEAA) or where component logframes were just established in the past reporting year (Acumen, P2P Solar, LCEDN and RPDC).
In the coming year it is expected that the Stimulating Technology Innovation/Energy Catalyst logframe will be updated to reflect the Round 6 conditions, as will the CEP and SED logframes to reflect the final portfolio of selected pilots. A check for any other updates etc. will be concluded at the same time in June 18 to ensure an up to date Logframe is incorporated into the RPDC implementation contract.
The RPDC has also rationalised all the nested logframes into a common excel file and template. For the full set of logframes refer to the TEA Logframe 2018 Excel sheet.

## C: DETAILED OUTPUT SCORING

Output Title	Stimulating technology innovation by UK enterprises through Innovate UK Energy Catalyst
Output number per TEA LF		1	Output Score	A
Risk:		Moderate	Impact weighting (%):	20%
Risk revised since last AR?		No	Impact weighting % revised since last AR?	Yes

Indicators	Milestones (Dec 2017)	Progress
1.1: Number of awards made for promising innovative UK led solutions that have international application	2018 Target: 15	Achievement to Date: 73 / Substantially exceeded - Awards have been made in line with budget forecasts, but the number of projects far exceeds original targets due to the considerable co-funding in rounds 4 and 5 in particular, although less so in the 2017 round 6 in which only 8 projects were approved with only EPSRC co-funding.
1.2 Number of supported proposals progress to market following validation	2018 Target: 2	Behind target - 0. Although 13 TEA-funded projects finished recently there is not yet good information about how these projects have ended and what the next steps for them are – see recommendations on proposed follow-up actions

Key Points

The Energy Catalyst was established in 2013 as a national open competition, run by Innovate UK and co-funded with the Engineering & Physical Sciences Research Council (EPSRC) and the Department for Business, Energy & Industrial Strategy (BEIS). To date it has invested grant funding across more than 750 organisations and 250 projects. The aim is to accelerate innovation in technologies that address all elements of the energy trilemma: reducing emissions, improving security of supply, and reducing cost of energy. DFID’s involvement began in 2016 with a commitment of £15m funding over the period 2016-2021 provided as part of the TEA programme. There have now been five Energy Catalyst rounds of funding to date, committing a total of £92.38 million. Of this, DFID has contributed to Rounds 3, 4 and 5 providing £9.61m of co-funding (£0.75m in Round 3, £6.25m in Round 4, and £2.61m in Round 5).
Round 5 saw DFID award £2.61m to 8 projects, bringing the total number supported by DFID up to 73 of the total 252 projects. There are 71 unique companies across the DFID funded projects (see map right showing their locations across the UK) and of these 25 organisations are from outside the UK (compared to 15 last year). SMEs make up 57% of the organisations funded with the largest single group being micro companies at 38%, with academics second at 18%.

The 8 projects we have agreed to support in Round 5 are as follows:

Project Title	Lead	Summary description	Total Project Cost	Match Private Funding	DFID TEA Funding	EPSRC Funding
Establishing Mutually Beneficial Local Energy Markets (EMBLEM)	Scene Connect Ltd	This project develops and pilots an integrated system for monitoring, controlling, and trading renewable energy to increase choice and lower prices for consumers and bring financial benefits to renewable generation and storage owners.	£299k	£87k	£212k	£0
Catalysing energy access in Africa through smarter energy storage management	M-KOPA UK Ltd	This project examines solar home system usage data to design smarter appliances for off-grid customers and to optimise lithium ion battery lifetime leveraging M-KOPA's Sub-Saharan Africa customer data and Oxford University's battery failure algorithm expertise.	£310k	£113k	£99k	£98k
Entrust Smart Home Microgrid	Entrust Microgrid LLP	This project develops integrated hybrid AC and DC smart home microgrid networks with solar PV panels, batteries, and DC loads and evaluates them in a lab setting.	£97k	£29k	£68k	£0
SolaFin2Go	Ulster University	This project will test the feasibility of technology solutions for basic electrification and hot water that are developed by UK partners combining solar PV, solar thermal (collection and storage) and modular battery plug-and-play technologies which are financed through improved PAYGO business models with Botswana based EmPowered (Pty) Botswana.	£292k	£47k	£109k	£135k
Development and demonstration of a unique low cost scalable PV technology	Big Solar Ltd	This project focuses on the development and demonstration of Big Solar's lightweight, low cost solar PV solution across several test sites in Sub-Saharan Africa, India and South East Asia including module testing and pre-accreditation activities in collaboration with partners (TERI, Unilever, and the Newcastle University).	£975k	£256k	£644k	£75k
Optical Transfer of Heat with Electrical and Light Output (OTHELLO)	Palliser Engineers Ltd	This project aims to show how low cost thin film solar technology can be combined with solar optic technology to power affordable air conditioning and refrigeration in a range of building applications working with partners who have close links to markets in India and Africa.	£563k	£126k	£293k	£144k
Transforming electricity access through smart sensors & grid efficiency algorithms	Orxa Grid Ltd	This project will develop OrxaGrid's solution which retrofits Internet of Things enabled devices on critical grid nodes and monitors them for efficiency improvements in collaboration with SCOPE, an established Indian electrical sector company, and University of Reading’s energy systems team to better forecast demand and renewable generation, predict theft and technical outage locations, and identify spare capacities in the grid.	£389k	£96k	£184k	£109k
Solar Powered Crop Processing Micro Mills	Village Infrastructure Angels	This project aims to develop and field trial solutions to help small-scale farmers in off grid regions of developing countries to put solar power to work in two main areas: (i) low voltage DC plug-and-play solar crop processing mills of 120-1200W and (ii) solar PV electric cookers with minimal battery storage to enable clean, free cooking.	£2,324k	£1,324k	£999k	£0k
		TOTAL	£5,249k	£2,078k	£2,609k	£562k

There was a strong response to the Round 5 call with 122 applications, but a success rate of only 6% with only EPSRC co-funding available, although additional R5 projects may be funded by Innovate UK during 2018. Round 5 was well promoted through brokerage events led by the Knowledge Transfer Network across the UK, and engaging international networks including LCEDN. The evaluation and awarding was supported by the RPDC who evaluated the proposals for TEA suitability, undertook a high level assessment of the DFID funded portfolio to date to contextualise new proposals (in terms of technology, maturity etc.) to allow a more cohesive decision on funding, and then worked with several applicants to refine their submissions to align with DFID requirements.

A survey was sent to all the DFID Energy Catalyst grant recipients covering various funding and outcome metrics. Responses were received from 106 individual companies participating in 40 projects (which is more than half the DFID supported portfolio). 22 companies reported launching new products or services or made new sales as a direct result of Energy Catalyst support. Job creation reported has also been significant with 80 FTE jobs created. The projects received coverage in 33 publications and received 11 awards including through the January 2018 Rushlight Energy Catalyst Showcase. 10 patents were also awarded during the last year. Project reported approximately 20MWh of clean electricity has been generated in 2017 with ambitious TWh scale ambitions over the coming decades. Many of the projects remain at an early commercialisation stage and we expect these numbers to increase as the projects progress and companies grow.

Summary of responses to issues raised in previous annual reviews (where relevant)

- Refine the logframe indicators for this Output to capture the potential for co-funding of projects and project fund leverage: Public and private leverage is included at the Outcome level.
- Add milestones and targets for projects progressing to market, and for job creation reflecting the DFID applicant initial survey findings, and continue to request this information from applicants to facilitate forecasts and future analysis: A KPI has been added reflecting progress to market above, and the jobs created in companies is tracked at the Outcome level. A further survey was commissioned from funded projects with results noted above
- Seek to the extent possible to secure predictable funding for future Energy Catalyst rounds, to facilitate the development of the innovation market for developing countries (all funders to make forecasts for Round 5 and future rounds, and financial year budget forecasts by April 2017). Round 6 funding has been approved subject to a set of DFID funding requirements (see below), while discussions with BEIS and Innovate UK are ongoing about their potential participation.

Recommendations

Although at this stage it is uncertain whether BEIS or Innovate UK will be able to join a Round 6, after a review process led by the RPDC we have concluded that we should still go ahead and support a Round 6 call alongside EPSRC in any case, but with the following recommended changes:
1. All projects need an international partner and need to develop, test, or deliver part of the proposed project in a developing country.
2. Higher levels of pre-contracting/pre-submission brokerage for international stakeholders should be provided by KTN, LCEDN, and others.
3. Energy access/development specialist reviewers would need to be recruited and included in the evaluation process.
4. Some degree of follow-up business incubation/mentoring/linkage-creation support to successful applicants should be added to build on the current light touch grant management approach.
5. Higher, more clearly defined reporting requirements on the existing portfolio of DFID supported projects and additional projects included in Round 6.
6. An emphasis on scientific excellence and encouragement to work as appropriate with academic partners to align with EPSRC co-funding.

Output Title	Accelerating Enterprise-led Innovation in Technologies and Business Models through TIME Shell Foundation partnership
Output number per LF		2	Output Score	A+
Risk:		Moderate	Impact weighting (%):	40%
Risk revised since last AR?		No	Impact weighting % revised since last AR?	No

Indicator(s)	Milestones	Progress
2.1 Cumulative number of new applications and business models tested and proven	Target (2018): 2	Performance to date: 33 / Exceeded. Strong progress made on this indicator and performance to date has achieved more than 75% of 2021 target.
2.2 Number of energy policies influenced	Target (2018): 0	Performance to date: 1 / Exceeded. SF supported the Rwandan government’s efforts to establish a national off-grid energy strategy in 2016 through the market accelerator there
2.3 Number of financial innovations	Target (2018): 1	Performance to date: 8 / Exceeded. Strong progress made on this indicator and performance to date has achieved two thirds of the 2021 target (e.g. Calvert, Lendable, Cross Boundary Energy, LendEnable).
2.4 Number of new partnerships	Target (2018): 0	Performance to date: 1 / Exceeded. A partnership was agreed with Vodafone (Global Mobile Payments team) to co-create a digital energy saving wallet and more partnerships and collaborations are in the pipeline.
2.5 Research Outputs	Target (2018): 15	Performance to date: 20 / Exceeded. 20 studies completed (up from 3 in 2016) comprised of which 14 were widely disseminated - comprised of Learnings from Implementing Partners (5 papers), Regulation, Policy & Market Building (6 papers) and Financial Innovation (3 papers)

Key Points

The TIME Partnership is on track to deliver on its programme objectives and achieve the programme KPIs. To date TIME has delivered 17 new business models 16 new business applications, improved the lives of 1.33m low income consumers, leveraged USD$140m from other sources, and avoided 217mt carbon emissions.
TIME has been instrumental in establishing innovative finance facilities tailored to energy access, such as the Off-Grid Energy Facility (OGEF, first close $60m) with Calvert Foundation and AFDB, and Energy Entrepreneurs Fund (with FMO, first close $30m). The partnership has shown its ability to leverage other public and private sources of capital, with more than 5X the value of DFID’s contribution to the programme being invested by others into TIME backed enterprises in the first 2 years of the partnership.
For Household Energy, the partnership has focussed on supporting enterprises in harder to reach countries and lower income consumers who are unable to afford current solar home systems. It has supported (1) market leading enterprises entering into high population, high potential territories such as Nigeria, Sierra Leone, Ethiopia and Democratic Republic of Congo and (2) a specialist venture builder in off grid solar energy to support earlier stage businesses in smaller markets such as Senegal, Mozambique, and Ghana. A cooking strategy has been developed and this will include testing pay as you go cooking solutions targeting lower income populations. While strong progress was seen in Household Energy, DFID and SF have mutually agreed that the programme’s support and finance should now be increasingly oriented to focus on areas of the market that need more validation of commercial viability (namely, Off-Grid Utilities and Energy for Business). As the Household Energy segment has reached greater maturity, impact and commercial investment funds have invested increasingly in firms operating in Household Energy, changing the focus of TIME funding from supporting core operations to de-risking new products and frontier market entries.
Good progress was seen in Energy for Business delivering new business models that are energy focussed, such as solar irrigation, refrigeration and processing. These applications improve rural business viability and livelihoods through increased efficiency and reduced cost of energy. A marked increase in interaction between: a) off-grid energy enterprises offering complementary services, and b) off-grid enterprises and larger power companies, has partly been triggered by TIME support to its portfolio companies. This is a clear step towards achieving one of TIME’s core goals of building larger scale rural utilities, which will be key to reaching SDG7. Based on TIME results to date, the programme now has the opportunity to demonstrate district-wide business models, as well as integrated on-grid/off-grid models, in partnership with corporate investors such as energy utilities. 2017 has seen the entry of corporates such as Shell, EDF, Engie and Mitsui into off-grid enterprises such as Husk, Fenix and OGE, and we expect this trend to continue.
TIME strengthened the supply chain for Off-Grid Utilities through its support to a new mini-grid market platform, a mini-grid developer association, smart metering and storage technology.
SF has worked to increase its focus on engaging UK-based enterprises to support the delivery of energy access solutions in emerging markets, including enterprises such as M-Kopa Labs, BBOXX and Acceleron. Technology specialist and venture builder, ‘Factor E’, is in the process of launching a UK presence with 2 FTEs in Q1 2018 and Imperial College is contributing to work on use cases for storage in off-grid energy in Sub-Saharan Africa (SSA). Factor E is also building a presence on the ground in East Africa to increase the number of local enterprises in the portfolio.
To better support TIME impact measurement, SF has strengthened its M&E capability and developed a strategy in consultation with DFID aligned to TIME’s three energy access sub-sectors, informed by its experience in working with TIME partners. This will result in improved reporting in 2018. Several TIME partners completed ground breaking market research with end-users, which provided more evidence of the positive impact of improved energy access in the lives of low income consumers, and also how rapidly consumers aspire to move up the energy ladder to access appliances and productive use applications. SF also supported FutureFit, a non-profit organisation, to adapt existing impact benchmarking tools such that investors can track and compare the “net” impact of social enterprises on the 17 SDGs.
SF has refined its 2018-2022 Energy Access Strategy with input from DFID and the experience of delivering TIME. The strategy enables a bespoke approach for the three different service levels and more weight to frontier markets and Africa based entrepreneurs.
Market accelerators, which address local barriers to market growth, have been established in Ethiopia and Uganda, with the close cooperation of the local DFID offices.
TIME has delivered fully on the research, learning and publication programme during 2017, with 20 studies completed (up from 3 in 2016) covering a wide variety of topics relating to energy access, 14 of these were published and widely disseminated. Examples include Building a female-led sales force by Envirofit, a study into off-grid storage technologies by Imperial College, and Innovations in credit assessment: unlocking finance for off-grid energy providers by Lendable. Two substantial reports on Last Mile Distribution and Mini-Grids are expected in Q1 2018. These were all based on learning and market insight from across the portfolio.
SF committed or plans to commit USD$3.8m (USD$2.6m of which is through DFID-India) to partners addressing issues of gender inclusion. The gender inclusion work, developed in close coordination with DFID, includes new research on women-led businesses, gender inclusive product design and gender disaggregated M&E. This builds on the TIME partnership with gender and business consultancy, Value for Women, to develop a practical SME gender toolkit, which helps companies demonstrate the bottom line impact, ROI and effectiveness of gender-inclusive strategies. Five SF partners are currently piloting 13 gender business tools from this partnership.
SF has researched and reported on the need for a new and concerted effort on providing the quantum and type of financing needed to achieve SDG7. The programme’s work with TIME partners has made it clear that both the quantum and type of capital available is not sufficient to be on track to attaining SDG7 by 2030. Scaling Off-Grid Grand Challenge (SOGE) group members (DFID, USAID, AFDB, Shell Foundation) and others have begun to address the lack of blended finance mechanisms for SDG7 and to support the growing number of governments which are seeking to facilitate the off-grid private sector as a key contributor to their national energy plans.
DFID & SF have further strengthened programme management and governance via regular meetings with the Partnership Delivery Team updating progress at a thematic and, where appropriate, enterprise level. The partnership has started to benefit from the start of the work of the Research Procurement Delivery Consortium (RPDC) which has been given open access to the team and the work being undertaken. Quarterly pipeline meetings have been agreed with DFID to allow for a strategic discussion with teams on how the pipeline is built to deliver the programme objectives.

NEADM - Creating New Energy Applications and Delivery Models for Developing Markets (203157)
When DFID requested to close this programme early, it was on the basis that there would be continued monitoring of the NEADM investments under TIME as‎ the TIME portfolio builds directly on NEADM. All funds under NEADM have been disbursed as of December 2017. DFID will request a final report from SF (note that many of the TIME programme results build on NEADM and have not been disaggregated).

Summary of responses to issues raised in previous annual reviews (where relevant)

Portfolio balance: Continue seeking a balance between funding new and existing partners to balance risks, strike the right balance across key theme areas, implement more repayable grants, with grant applications only considered where repayable grants are not feasible.
SF has supported a range of new partners (e.g. Aceleron, Belcash, Twiga, Fraym, Ethiopia Market Accelerator) alongside further support to existing partners to balance risks. SF is also using intermediaries such as PEC to increase access to second tier companies. Graduation from companies (e.g. HUSK) helps create space for new partners and the portfolio is moving towards more balance across main theme areas. SF have explored more repayable grants but feedback is this can negatively affect follow on investment – the original 50% repayable grant target may need to be reduced.
Geographic diversity: Increase attention on partnering for innovation in enterprises founded in Africa by continuing to strengthen SF’s network of African entrepreneurs through direct partnership/outreach or supporting entrepreneurs in partners’ value chains. Develop stronger links with Innovate UK, UK energy research and innovation initiatives and UK energy community to ensure that the potential and learnings of innovation from UK enterprises is fully exploited.
SF is working to find and support enterprises founded in Africa (e.g. Twiga) and FactorE’s presence in East Africa will help progress this. This needs to continue to be an area of focus and monitoring. In the UK, SF is now supporting Aceleron, a UK-based venture which was previously funded by Energy Catalyst (EC). FactorE is also in the process of establishing a UK base and are working to find the right person to join as a new Principal. RPDC can help enhance linkages between UK enterprises and SF. Note that SF has constraints around the number of new partners they can take on due to their model of working intensively with their partners over a sustained period of time.
DFID engagement: Strengthen links and leverage on DFID’s Energy Africa compacts and engagement with DFID Policy Division and country office teams - in support of market acceleration and to ease market entry for relevant TIME partners. Strengthen engagement with key DFID stakeholders – SF to continue to work with and build on the knowledge within various DFID departments working on programmes or activity complementary to the TIME programme; in particular PSD on micro-finance and other financing aspects; ARD for the Rural/Off-Grid Utility strategy, incorporating lessons from DFID’s Green Mini-Grids programme; and the RED Agriculture team on agro-processing.
DFID country office teams and SF have worked closely on the development of new market acceleration activities including in Uganda and Ethiopia, and have received new funding from DFID India for gender and energy work. SF has worked to strengthen engagement with key DFID stakeholders and developed strong working relationships in multiple areas (e.g. Emma Miller on green mini grids, Jordan Broadbent on skills/human capital). There are opportunities to strengthen this engagement and SF is keen to engage more with DFID to gain better visibility of support DFID is providing across the energy access sector.
International engagement: Strengthen international engagement with relevant stakeholders (Sustainable Energy for All initiatives; Rural/Off Grid work stream and AfDB and World Bank ESMAP contacts; ENERGIA and Gender and Energy research etc.).
SF has strengthened its engagement with relevant international stakeholders (e.g. through the Scaling Off Grid Energy Partnership) and attending and speaking at a range of international events. Examples include SF signing an MOU with Dutch Development Bank FMO in October 2017 to cooperate on energy access in India and Sub Saharan Africa, SF’s collaboration with AfDB through Calvert Fund, and presentations of SF’s report with Catalyst Off-Grid Advisors on the finance needed to achieve SDG7 in Africa.
KPIs and TEA coherence: Review KPIs and milestones for TIME programme to ensure coherence with overall TEA programme (in consultation with SRO, and RPDC feeding into the logframe revisions).

Recommendations

Portfolio Balance: Continue to increase the focus on the Off-Grid Utilities and Energy for Business pillars, where more pioneers are needed, whilst focusing Household Energy support on frontier markets. Ensure under the Energy for Business pipeline that all supported enterprises have direct energy access links. Achieve an appropriate balance between supporting enterprises, intermediaries, investors, and market accelerators. Continue to strengthen links with UK technology, innovation and industry and support for local enterprises
Communications and Lesson Sharing: Continue to build awareness within DFID and externally of the achievements of the TIME partnership including by highlighting human stories, venture successes, and lessons learned. Ensure DFID funding is recognised in all investments and investees are aware of the co-financing and recognise it in publications. Consider a joint role for liaison between SF and DFID, in addition to the part time RPDC facilitation.
- Exits: Increase the number of “exits” where TIME no longer funds enterprises which are ready to graduate from Shell Foundation support (both in terms of time and financing) and are able to secure investment from elsewhere. This also will allow the programme to take on new early stage partners and still maintain the level of hands on support which the Shell Foundation approach requires. For example Husk Power and Envirofit.
- Improved results tracking and reporting: Add direct end-user consumer research and market insights to the KPIs already being collected to deepen our understanding of the impact of energy access in peoples’ lives as well as providing valuable insights for enterprises; building on the positive work of Value for Women. Logframe results should also be updated in alignment with progress which is currently ahead of expectations.
- NEADM: A final report on the NEADM investment will be required as part of the project closure conditions.

Output Title	Clean Energy Partnerships
Output number per LF		3	Output Score	A
Risk:		Moderate	Impact weighting (%):	15%
Risk revised since last AR?		No	Impact weighting % revised since last AR?	Yes

Indicator(s)	Milestones	Progress
3.1 - Scoping study on partnerships; and commissioned support on market intelligence undertaken	2018 Target: 0	Achieved to date: 0 / On track – Planned draft versions of the scoping report has been delivered and reviewed by the Steering Group. The final detailed propositions are due in May 2018.
3. 2 - Collaborative clean energy research and innovation partnerships identified and work plans agreed, including between UK and southern institutions and networks	2018 Target: 1	Achieved to date: 2 / Exceeded: Acumen and P2P Solar Africa projects fast-tracked. Remaining due for contracting in Implementation phase starting July 2018
3.3 - P2P Solar – a) Funds Raised, b) Number of Investors, c) Proportion new to Lendahand, d) Number of Households funded to be reached	2018 Target: / £1.85m / 650 / 20% / 13,000	Achieved to Date: / £2,680,000 (144%) / 483 (74%) / 43% / 24,400 (187%) / On track – The Energise Africa platform funded under the P2P Solar project has only been live for 6 months, but is ahead on most year 1 metrics
3.4 - Acumen - Pioneer energy investing provides capital and technical assistance to enable companies to better understand their customers, learn and test their business model. / (a) Number of active companies in PEII portfolio. / (b) Amount of new and follow-on investments made in PEII companies.	2018 Target: / 13 / $0.5m	Achieved to date (Jan 18): / 14 (2 more companies were added to the investee list in the reporting period) / $1.3m / Exceeded – with two investments rather than one

Key Points

The Clean Energy Partnerships component is considering the question of how partnerships can stimulate greater collaboration on research and development of clean energy solutions, and strengthen the market and evidence base for their deployment at scale. This research component is being developed by the RPDC, and the two Fast Track Partnerships projects with Peer-2-Peer Solar and Acumen Pioneer Energy Investment Initiative (PEII) were live when the RPDC was contracted in July 2017.
The scoping research and consultation process starting from August 2017 resulted in 29 working partnership hypotheses, a total of 13 country visit reports and engagement with 250 stakeholders. The reports were then collated and based on the outputs of this analysis, the RPDC team completed a prioritisation on the final list of hypothesis. Prioritisation was carried out in two steps which reduced the total by a further 10 down to 19 hypotheses. In the following step, the RPDC team completed a prioritisation workshop, which focused on selecting a reduced number of hypotheses for full development into potential TEA Partnerships. This internal session sought to choose partnership ideas based on how well they would be able to address the barriers and gaps at a regional level. 12 were selected to be presented in more detail in the scoping report, including with an initial theory of change and implementation strategy. Of this, 10 (inclusive of P2P Solar and Acumen Phase 2 programmes) were further selected as part of a potential “TEA CEP Portfolio”, which included estimating an indicative budget amount adding up to the funds available under the CEP component. Both Acumen and P2P Solar’s implementing partner Energy4Impact were involved in the scoping study from the start, to ensure that the proposed partnership ideas did not overlap or conflict with the pilots.

P2P Solar - During the first half of 2017 Ethex and Lendahand established the joint venture (Lendahand Ethex – LE) as a legal entity in the UK, created the necessary regulatory arrangements to allow the platform to make offers, developed the ‘Energise Africa’ branding, created the online platform, and engaged with potential borrowers. Some delays were experienced during this phase owing to unforeseen complexities in integrating various backend systems, leading to the launch being delayed by a few months. Virgin Unite entered into a formal contract with LE to provide matched funding.
The initiative had a ‘soft launch’ to existing Ethex investors on 2 August 2017 with two campaigns featured – from Azuri and Solar Now. Virgin Unite provided matched funding. The soft launch allowed LE to test investor interest and iron out bugs in the platform software. Both campaigns reached their funding targets within a reasonable timeframe and lessons were integrated into the platform and user journey.
Energise Africa received a public launch on 5 October 2017 with three campaigns featured – all with DFID matched-funding support. The initiative received favourable media coverage in the financial press, including in the personal finance pages of the Daily Mail Online. All campaigns achieved their targets and 16 further campaigns have since been loaded on the platform – bringing the total number of campaigns supported to 21 with more being continually added. Two campaigns, both by SolarWorks! in Mozambique, benefitted from a partial first loss guarantee provided by DFID. Further positive coverage was received from the Guardian in the run up to Christmas resulting in significant interest.
Energise Africa is on or exceeding fundraising targets as well as impacts, however is slightly behind on the number of small investors engaged with. Since launch in July 2017, 21 campaigns have been supported on the platform for 5 companies raising £2.68m. Of this £1,724,500 is from 483 small investors from the UK public, £805,500 is DFID funding and £150,000 is Virgin Unite matched funding, while Good Energies Foundation also joined the two original funders for the platform in January 2018. The total number of people expected to be reached by supported projects so far is around 122,000.
Good Energies Foundation formally agreed in Jan 2018 to provide financial support, including matched funding and partial first loss guarantees.

Case study in the leveraging effect of early stage equity
PEG’s prospective debt lenders required them to raise at least $5M in new equity to be considered for debt financing. At $5M, this would ensure PEG had a sufficient debt to equity ratio on their books to take on debt financing. PEG’s current investors could not come up with the $5M, and they required an outside investor to lead their Series B with $1M. AcumenPEII stepped in at this critical juncture to lead the Series B and unlocked PEG’s access to debt. This underscores the value of equity as a tool to help companies secure additional types of necessary capital, which grants cannot.
Acumen’s first PEII investment was approved and disbursed in June 2017 to PEG Africa. In October 2017, with Acumen’s support, PEG closed their Series B financing round, securing $5.5M in equity and $8M in debt. Acumen’s provision of $1M in equity helped to unlock the $8M in debt (see box). Acumen closed their second investment in December in Azimuth, selling solar home products under the name ‘Easy Solar’. It is their first investment in Sierra Leone, making Acumen one of the first international impact investors to invest in an energy access company in Sierra Leone. They are also in the final stages of term sheet negotiations with KopaGas, a pay-as-you-go liquefied petroleum gas (LPG) distribution and smart metering company providing cleaner cooking fuel to low-income customers in Tanzania.
Acumen released its Energy Impact Report in January including a synthesis of 750,000+ data points from 4,800+ customers of 20 energy companies working across 10 countries. From this “Lean Data” work, they have created the first ever social performance benchmark to look at company performance relative to peers in the off-grid energy sector.
Also in the reporting period Acumen have brought on two new PEII core partners: Autodesk Foundation and Philips Lighting Foundation. Their contributions bring the total committed funding to $9.6M of the total $20M target. Their ambition is for key anchor partners including IKEA and DFID to continue to support PEII in the second half of 2018 and to bring in new partners going forwards.
Summary of responses to issues raised in previous annual reviews (where relevant)

- Conclude the appointment of the TEA managing consortium (RPDC) as soon as possible and hold induction meetings with TEA team in DFID, and the main TEA partners (TEA SRO and leads to arrange once consortium mobilised; in May 2017, if possible earlier) - This has been undertaken and RPDC now contracted
- RPDC to initiate revisions to TEA logframe, following the Annual Review, including updates to indicators and milestones as recommended, also including possibly new outputs for Bioenergy and for the RPDC reporting and analytical work. (RPDC and SRO to initiate once consortium in place; in May 2017). – 2018 Logframe has been updated including new outputs for Bioenergy and the RPDC, however a full logframe review is also planned before commencement of the Inception Phase to capture the final CEP and SED portfolios.
- Draw up terms of reference and commence the Clean Energy partnerships scoping study as soon as possible (RPDC and SRO to initiate once consortium in place; in May 2017). – This has been undertaken and the Scoping work is on schedule.
- For P2P Solar Africa, the coming year will be a critical one in terms of launching the first series of campaigns on the platform.  Oversight will be needed of the evolution and final form of the platform, as well as ensuring that the initiative is responding appropriately to learnings from the early campaigns, moving towards its targets and managing risks (SRO in consultation with P2P lead and RPDC; by May 2017) – Oversight has been provided and in general the platform has been evolving and responding well. A decision was made just before Christmas to move to a more formal reporting relationship with Lendahand-Ethex with quarterly formal updates and E4I playing an intermediation role.
- On the Acumen Social Impact Investing study, ensure DFID’s wider interests are reflected including through engagement of EPIC and PSD (SRO to ensure wider DFID engagement as deliverables are produced and key meetings take place; March 2017onwards) – Feedback will be provided on the draft of the report which is due to be submitted in April.
- TEA RPDC to undertake an energy portfolio review covering DFID’s current market based investments in energy access to identify the gaps and provide a comprehensive overview of DFID investment in off grid renewable energy (as part of Inception phase, and by July 2017). ­– This has been undertaken.

Recommendations

- Portfolio Presentation: Ensure that the portfolio of partnerships is presented as part of a strategic whole, in such a manner as to easily understand how each partnership fits within the broader energy access space and addresses different barriers in target geographies
- Implementation Delivery Chain: Ensure that each partnership has a well-defined hierarchy of delivery partners, implementers and co-funders (including clarity on the role of the RPDC), particularly for partnerships where coordination is an important activity being delivered
- Acumen Pioneer Energy Investment Initiative: the TEA programme must decide whether to conclude the Fast Start on time at the end of July 2018 or provide a further allocation under CEP. Review shortly of the final Fast Start phase report on the role of equity in accelerating energy access will be important in this. The report will be presented to DFID in April 2018.
- P2P Solar (Energise Africa): The platform needs to focus on attracting interest from potential investors through enhanced outreach activities, while building a more diverse pipeline of suitable borrowers.
- P2P Solar Foreign Exchange Facility: It was originally intended that a foreign exchange risk mitigation facility would be part of the Energise Africa platform however there have been concerns about its design. These questions, and whether it could help local firms to participate, should be considered and resolved so the facility is dropped or goes ahead.

Output Title	Developing Local Skills and Expertise
Output number per LF		4	Output Score	A
Risk:		Moderate	Impact weighting (%):	10%
Risk revised since last AR?		No	Impact weighting % revised since last AR?	Yes

Indicator(s)	Milestones	Progress
4.1 - Scoping study on approaches for vocational, professional and research capacity building undertaken, followed by published reports on skill and expertise development	2018 Target: 0	Achieved to Date: 0 / On target – The draft scoping report has been submitted and the final version reviewed by the Steering Committee. The full proposition for the remaining funds will be submitted in May.
4.2 - Vocational training; degree and higher degree professional; and, research capacity building initiatives identified and supported (outputs measured in terms of trained and qualified individuals)	2018 Target: 15	Achieved to date: 4 / Behind Schedule – Because of delays to the RPDC start up only the LCEDN project has started which is training 4 African researchers. This indicator will be updated on conclusion of the SEP Final report in advance of the implementation phase.
4.3 - Academic, skills and expertise relevant partnerships contracted to support UK/South or South/South training initiatives	2018 Target: 1	Achieved to date (Jan 18): 1 / On target – met by LCEDN fast-track. Other programmes in scoping to be initiated within the implementation phase
4.4 - LCEDN Community Building / (a) – Publish LCEDN Briefing Papers / (b) - LCEDN Placements Programme	2018 Target: / 4 / 2	Performance to date (Jan 18): / 1 / 4 / On Track – Although publications have not been met deadline, two more are in final draft form and three more are being worked on which shall bring publications above target by programme close. Placements have exceeded target.

Key Points

The SED component of TEA aims to address the question of what skills and expertise is required to accelerate the development and deployment of smarter decentralised energy systems, and what are the most effective approaches, including collaboration between UK and Southern academic institutions. The scoping of the component started in August 2018 with the contracting of the RPDC, while the Fast Start work through the Low Carbon Energy for Development Network (LCEDN) of Universities
The Scoping Activity has sought to identify key initiatives and institutions imparting necessary skills including academic, engineering and vocational training intuitions, with a focus on cross-country, regional and continental collaborations. To understand the prevailing conditions, the SED team conducted literature reviews; identification of stakeholders through known-credible organizations/networks, consultation processes through workshops and meetings in different countries spread across SSA and SA region to identify pain points and potential solutions that may lead to design of appropriate interventions under TEA to maximize the impact on un-served and poorly served communities. The CEP and SED scoping were co-ordinated making use of the same 13 country visits and engagement with 250 stakeholders.
Country visits and consultations were focused on current scenario, key challenges, potential solutions and partnerships. Based on the results of literature reviews and discussions and suggestions received from the participants during the country visits, country reports were prepared and analyzed to extract key points for development of hypotheses. Out of long list of 32 ideas developed based on the literature survey and some additional ideas gathered through country visits, workshops and consultations, 15 hypotheses were developed based on the ideas gathered during the workshop and consultations. Finally 11 hypotheses have been prioritized following criteria earlier mentioned in the CEP section and included in the draft scoping report, presented to DFID in December 2017. 8 prioritized hypotheses were then selected through internal review addressing critical issues that could be converted into long term solutions under TEA and taken forward to the business case stage. Based on feedback received from DFID, two hypotheses – a consolidated version of five hypothesises that forms the potential “TEA SED Portfolio”, along with their indicative budget amount adding up to the funds available under the CEP component. Similar to the process followed for CEP, the RPDC SED team will set out to identify the best procurement and implementation strategies for implementing the shortlisted hypotheses and attempt to maximise the involvement of external partners and deliver value for money for DFID investments.

Low Carbon Energy Development Network has been implemented under two main work streams.

The first work stream concerns the Integration of UK Energy and Development Research and innovation Communities. As part of this activity, LCEDN has delivered a 60 page review of the current state of energy and development research in the UK. This report was presented at the LCEDN Conference in Durham in September 2017, and underwent review by researchers from the UK, SSA and SA. This has been well received in the sector and is being used to pinpoint the direction of future interventions. The LCEDN annual conference in Durham in September 2017 featured 17 international speakers, many drawn from our partnerships across the TEA activity, and the joint organisation of the UK Energy Research Centre’s (UKERC) annual conference was the first time international development has featured at the UKERC conference as one of two major themes.
The second work stream focused on the establishment of capacity building partnerships in the first quarter of 2017 as well as the promotion of skills and expertise of Southern and Northern researchers. As part of this activity, five partnerships were established in the first quarter of 2017. These partnerships, including their main achievements in 2017 are:
  1. EUEI PDF RECP: The LCEDN has collaborated with the EU Energy Initiative – Partnership Dialogue Facility (EUEI-PDF) in their work on skills development via collaborations with the University of Lesotho and the Pan African University - Institute of Water and Energy Sciences (PAUWES). This has included a strong focus on how to turn academic research into practical implementable project or policy developments, including a collaboration around a PAUWES research event in Algeria in April 2018.
  2. ENERGIA: The LCEDN has developed a strong working relationship with the Energia energy and gender network around research coordination. This has enriched both groups, nurtured the development of collaboration around and Gender Communities of Practice and raised the profile of gender concerns amongst our Southern research partners more generally.
  3. Regional Collaborations with ASH/ACTS (Kenya), ICDRET (Bangladesh, Nepal): The South Asian regional conference planned for March 2018 will have a strong focus on the need to work across disciplinary and sectoral boundaries and increase the relevance of academic research for policymakers and business. Conference session will include both technical aspects as well as business, policy and planning aspects of OGE.
  4. Royal Academy of Engineering (RAEng) and Engineers Without Borders (EWB): The RAEng and EWB partnership has provided an opportunity to work with engineering education and institutions, and ensure that they are encouraged to focus on social context and industrial need alongside engineering innovation.
  5. Smart Villages: Through the Smart Villages Partnership, the LCEDN has provided opportunities for UK researchers to develop their understanding of Global South contexts via participation within our webinars with Smart Villages, participation in workshops and symposia etc. The webinar programme with Smart Villages has provided a unique mix of practitioner and academic focused content and has been well received, with 100 regularly dialling in to monthly webinars.

Summary of responses to issues raised in previous annual reviews (where relevant)

- Conclude the appointment of the TEA managing consortium (RPDC) as soon as possible and hold induction meetings with TEA team in DFID, and the main TEA partners (TEA SRO to arrange once consortium mobilised; by May 2017 or earlier). Done, in RPDC Inception August 2017.
- Draw up terms of reference and commence the Local Skills and Expertise scoping study as soon as possible (RPDC and SRO to initiate once consortium in place; by May 2017). Done, in RPDC Inception August 2017.
- For the LCEDN partnership, the incoming RPDC should make provide oversight to ensure close collaboration, avoid duplication and ensure the initiative is responding appropriately to energy developments across UK government and internationally (SRO in consultation with RPDC and LCEDN; May onwards). Since the RPDC has started they have communicated closely with LCEDN which has provided substantial input into the Scoping

Recommendations

Scoping and Design: Conclude refinement of the Talent and Higher Education SED initiatives building on the comments of the Delivery Review meeting. A key focus should be clarity on implementation plans, institutional frameworks, and monitoring approach including clarity on the role of the RPDC. Ensure transparent selection of implementation partners and if possible start competitive processes with a view to minimising the gap between the end of phase 1 in June and start of delivery.
LCEDN: The initial focus must be bringing the Fast Start work to a successful conclusion delivering all planned outputs to a high standard, demonstrating the value of continued work with LCEDN into the Higher Education SED initiative as proposed. The LCEDN needs to demonstrate and communicate also in that period the impact of the bridge they creates between the UK and international energy and development research and innovation community, and the delivery-focused activities of TEA.

Output Title	Bio-energy for Sustainable local energy services and Energy Access in Africa (BSEAA)
Output number per LF		5	Output Score:	A
Risk:		Moderate	Impact weighting (%):	8%
Risk revised since last AR?		Yes	Impact weighting % revised since last AR?	Yes

Indicator(s)	Milestones	Progress
5.1 - Scoping research to identify the most suitable bio-energy solutions for a SSA context based on review of existing evidence and generation of new evidence. / 5.1.1 - Number of new (untested) bioenergy technical solutions and/or technologies identified as suitable for testing in SSA geographical context.	3 (by May 17)	Achieved. The scoping phase of the Bioenergy component delivered 3 high-quality technical reports, which provided a detailed and thorough review of all current bioenergy technologies deployed in SSA and their suitability to various contexts. Three technologies were also identified as suitable for further studying and testing in the implementation (phase II) of the programme.
5.2 -Research testing the economic and commercial viability of a number of technically feasible bio-energy solutions to be deployed on the ground for various applications and in different geographical contexts	- / (5 case studies to be delivered by 2019)	On target – The first milestones to be delivered under this indicator are due to be delivered by 2019 once the academic research study has completed. We are currently in the process of designing the ToR to commission the academic study and are in line with timeline. The research activity will likely be procured using a pre-qualification process to reduce to ~3-4 applications. The innovation call process is yet to be decided.
5.3 - Number of new technologies or technical modifications and adaptation of existing bio-energy technologies leading to the development of improved/tailored solutions to match various applications and geographical contexts.	- / (at least 1-3 technologies under development by 2019)	On target – The first milestones to be delivered under this indicator are due to be delivered by 2019 once the academic research study has completed. We are currently in the process of designing the ToR to commission the academic study and are in line with timeline.

Key Points

Phase 1 of the BSEAA was implemented by an LTS led research consortium, which was appointed following an open competitive process. This scoping phase was finalised during the past year and the handover of the Scoping reports was made in September 2017. There were 4 key deliverable reports (in the process of upload to the Research for Development website) as well as one inception report:

1. Stakeholder Mapping and Literature Review Report (delivered to DFID 17th February 2017);
2. Technology Value Chain Prioritisation Report (delivered to DFID 20th April 2017);
3. Technology Country Case Study Report (delivered to DFID 7th August 2017);
4. Project Completion and Handover Report (delivered to DFID 21st September 2017).

These reports were subsequently reviewed by the RPDC followed by integration of the BSEAA work within the wider TEA programme portfolio. The reports summarise the challenges and opportunities affecting the deployment of bioenergy technologies in SSA and provide recommendations for targeted research support, based on extensive literature and expert consultations, technology reviews, country field visits and detailed case studies. Given the many possible biomass resources, conversion technologies and application pathways, bioenergy technologies were explored in “Technology Value chain” (TVC) context to help narrow down and prioritise technology options with both potential for replication and innovation potential. Due to the limited budget for Phase II, only commercial bioenergy that have already demonstrated replication potential in SSA and have a high ‘technology readiness level’ were prioritised. Using these criteria, the literature review identified 27 technologies out of which 3 technologies were prioritised for in-depth TVC investigation i.e. anaerobic digestion (AD) to internal combustion engine, gasification to internal combustion engine and combustion to steam turbine. Ten countries were also prioritised for further investigation based on potential for deployment of technologies and market environment. Based on the existence of verifiable functioning examples in SSA in the last decade at 10kW – 5MW scale, 153 AD, gasification and steam turbine TVCs were identified, reviewed and catalogued during TVC prioritisation.
During the country visits, 12 AD and 6 gasification plants were assessed to draw practical experiences and lessons from which DFID supported research could build on to address key replication barriers. Given the many challenges with gasification, the scoping phase recommended Phase II to focus on biogas. The case studies revealed key challenges which were then synthesised into a list of recommendations for Phase II research areas and include:
1. Availability, reliability and nature of feedstock supply (fibrous biomass has led to problems in many case studies, some feedstock has inhibiting attributes);
2. Cost and complexity of technology (cheaper designs using locally available material could assist the economics);
3. Limited operator technical capacity (key operational parameters need monitoring and intervention e.g. from irregular feeding and changes in feedstock type and quality; overseas technical support is problematic);
4. Lack of viable business models (especially valorising different AD outputs including heat and fertiliser, ownership of facility, feedstock and market):
5. Unfavourable policy and regulation (especially tariffs, and thus need for financial modelling of policy measure impacts);
6. Limited access to manufacturer support and spare parts (hence need for presence of suppliers in the region and advocacy research to create an enabling environment for suppliers to set up shop in the region).

The RPDC then evaluated the Phase 1 reports and findings and, in consultation with the DFID SRO, concluded that a further research programme would help to both unlock some of the barriers identified but also address some of the broader findings that were not identified within the report, but were implicit in the conclusions themselves. These potential research areas fall into the following categories:
  - Quantitative Project Cost Evaluation - defining key technical, economical and institutional barriers with respect to identified technologies, and Including indicative present costs of these systems and the cost reduction needed to enable uptake of these technologies in SSA countries.
  - Resource/Feedstock Details - by different type against technologies and applicability in specific countries including specific biomass and lignocellulosic materials types that have potential
  - Energy Generation Type - apart from productive use of energy (mainly electricity generation) for all technologies, heat only applications may also be considered in industries and institutions. This was missed from the Phase 1 report.
  - Gasification Challenges – to try to unpick the causes of high failure rates potentially including bad implementation, wrong site selection, poor after-sales services, inadequate training of local operators, and lack of capacities and incentives among the operators etc
  - Supply chain and local engagement - detailed assessment of local manufacturing sector, including capability to take up bioenergy technologies, and assessment of the costs and potential benefits of supporting schemes/networks (e.g. after sales service network etc.)

The RPDC also evaluated the whole portfolio of TEA activities to identify potential opportunities to add value to the BSEAA component going forwards. Although there were several aligned activities occurring (specifically within the Energy Catalyst and Energy Portfolio Review activities), the findings suggested that the optimum way forward was to use the programme as a channel to publicise Phase 2 activities, and potentially to invite EPR SROs from similar projects to evaluate call proposals within these competitions.
Summary of responses to issues raised in previous annual reviews (where relevant)

- The findings from Phase I should be discussed with the TEA Research Programme Delivery Consortium (RPDC) and the summary report from phase I should be integrated in the documentation for any calls for proposals (Owner: DFID lead adviser, by Sept. 2017). Completed: All Phase 1 reports have been shared with the TEA RPDC. It is likely given the subsequent review of the Phase 1 summary report that a modified version of this output will be provided as part of the guidance documentation that incorporates the RPDC findings and suggestions (e.g. including heat only applications).
- Evidence from phase I should also be used to inform the drafting of the ToRs for the research calls to be issued under Phase II and used to assess the relevance and validity of research proposals that come in (Owner: DFID lead adviser, by Nov. 2017). In Progress: Evidence from Phase I will inform the drafting and evaluation by the RPDC of the ToRs for the various Phase 2 calls.
- Since the current logframe was drafted specifically for the Inception phase of the programme, it should be redrafted to fit the requirements of Phase II (Owner: DFID lead adviser, by March 2018). This should be done in collaboration with the RPDC for TEA programme and revised accordingly as needed thereafter. Completed: The Logframe has been redrafted to match current research projections and ambitions that will help to maximise bioenergy penetration within the target countries although the technology innovation output (5.1.2) may need updating upon refinement of the technology innovation call requirements.
- Lessons learned from the procurement exercise, especially in relation to the size, spectrum and capability of the commercial field should be summarised (Owner: DFID programme manager, by Sept. 2017) and retained to inform the procurement process of Phase II of the programme. Completed: The lessons and learning from the procurement of Phase I of the programme have been shared with the RPDC Programme manager and will be used to streamline and strengthen the procurement for Phase II.

Recommendations

- Integration into TEA: the BSEAA component should be fully integrated into the TEA programme framework going forward, and potential complementarities with other components (e.g. Energy Catalyst for running calls) explored.
- Running the first set of calls: Ensure that the Phase 1 findings and reports as well as the extensive contact lists are utilised to ensure competitive engagement in the calls and ensure phase 1 conclusions are built on in the Phase 2 research work. The current plan is to undertake a collaborative academic/industry research call at the start of the implementation phase with a staggered technology innovation call being run ~6 months after contracting (or 12 months after implementation starts). Call designs should ensure the specific needs and opportunities for women, girls and disadvantaged groups are included as a research consideration.
- Logframe: The specific logframe output for the competitive technology innovation call (5.1.2) should be reviewed and updated in light of initial findings from the follow-up research study.

Output Title	Research Programme Delivery Consortium - Co-ordination, Communication, Monitoring and Evaluation
Output number per LF		6	Output Rating	A
Risk:		Minor	Impact weighting (%):	7%
Risk revised since last AR?		N/A	Impact weighting % revised since last AR?	N/A

Indicator(s)	Milestones	Progress
6.1 - Value Adding Coordinated Activity Between TEA Components - Collated international stakeholder engagement or programme reviewing exercises between components (CEP/SED)	2018 Target: 10	Achieved to date: 11 / Exceeded – Coordination meetings will continue throughout the length of the programme.
6.2 - Programmatic Reporting over the TEA Portfolio – Quarterly collated and synthesised reports for the whole TEA component portfolio inclusive of updated Logframes.	2018 Target: 1	Achieved to date: 1 / On track – Main focus so far has been biweekly meeting reporting from across the programme, and the Annual Report. Quarterly reporting will start in the implementation phase.
6.3 - RPDC Outreach Activity - Number of people engaged with through RPDC comprehensive in country engagement in SSA and SA and global energy access innovation community	2018 Target: 200	Performance to date: 250 / Exceeded - Several workshop/outreach activities undertaken concurrently with stakeholder engagement work allowing for higher level of outreach than forecast. Website due to be live by March 2018

Key Points

The Research Programme Delivery Consortium (RPDC) has been established since contract sign-off on the 27th of July 2017. The delays to initial contracted have been accounted for with an accelerated Scoping phase due to complete at the end of June 2018 (i.e. 2 months short on the initial 1 year forecast).
The RPDC consists of the following delivery partners: Carbon Trust (Lead), University of Cape Town, Energy Research Centre (ERC), The Energy and Resources institute (TERI) and Energy 4 Impact (E4I).
Primary activities over the last period (in addition to component specific activities within CEP and SED) have been to liaise with the other components and fast-tracks to support value add where possible, align delivery with DFID requirements and streamline and coordinate the primary reporting back to DFID. Specifically this has included examples such as;
- Assessing Energy Catalyst Round 5 applications for TEA relevance and supporting applicants in revising their bid.
- Attending the Rushlight event to meet and evaluate awardees.
- Sitting in on Shell Foundation funding meetings to represent DFID/TEA interests
- Working with LCEDN to coordinate future funding proposals.
- Organising of a Delivery Review Workshop (held in March 2018) for programme quality assurance.
Within the flexible scope of delivery that the RPDC are providing, other key activities have been undertaken by the RPDC including undertaking an Energy Portfolio Review (EPR) for DFID in line with the recommendation from last year’s annual review. The aim of this portfolio is to build a clear understanding of the synergies, trends and overlaps in DFID’s off-grid energy programmes to enhance the coherence and impact of current and future DFID energy access programmes. This has been done through the following steps:
  1. Carrying out a data collection exercise on selected DFID programmes and identifying gaps in availability and quality of data.
  2. Creating a database that facilitates the data capture process and programme analysis needs.
  3. Identifying gaps and overlaps in the portfolio and;
  4. Providing clear recommendation on how DFID can improve its data collection process and impact assessment methodology.
Initial database findings and stakeholder engagement in DFID has been encouraging. This has helped to clarify potential use cases and how to effectively engage with database users beyond this current EPR phase. A key challenge has been the availability and provision of data to feed into the database particularly with respect to impact metrics. Our final report outlines recommendations for how to deliver quality inputs to the database, which will help build confidence in the quality of the database outputs, and how to address other challenges encountered during this exercise. This report outlines options for further development of the database and was delivered by 2 March providing recommendations on options to take the process forward in the TEA implementation phase.
The “inception to implementation” contract approach taken in the TEA RPDC case (as well as more widely in DFID) was reviewed by Cabinet Office in February in line with their contract approval condition. The review supported the approach taken so far and provided recommendations for further strengthening the commercial approach into the implementation phase.

Summary of responses to issues raised in previous annual reviews (where relevant)

N/A RPDC was not active in last reporting period

Recommendations

- Co-ordination and communication: Continue to strengthen tools and relationships enhancing coordination, lesson exchange and synergies between the range of TEA activities. Focus on value add for all components and reducing overall transaction cost for communications between parties and with the outside world. Capture these strategies in the Final Inception Report.
- Inception Report Delivery: The final report capturing all the dimensions of the Inception activity should be delivered to a high standard in May, setting a clear agenda for the implementation phase. This should align delivery, as well as monitoring and evaluation, expectations with DFID to ensure that there are no bottlenecks in either evidence, PM reporting or claims processing in the following stages. The status of the remaining unallocated budget should be clarified.
- Smooth transition to Phase 2: In the period to July 2018 co-operate with DFID leads towards an uplift in the contract capturing the latest DFID Terms and Conditions, the enhanced available implementation details generated in the inception phase, and the Cabinet Office Review recommendations. Ensure the consortium is ready to launch the contracting and procurement processes to start the CEP, SED and BSEAA activities promptly.
- Implementing the recommendations of the Cabinet Office Report: the SRO, PM and RED CDM to meet with PCD to agree next steps to implementing the recommendations, particularly around the RPDC contract uplift to the implementation phase.
- Aligning contract end date with programme end date: because of the delay with procurement the RPDC contract end date is currently after the programme end date. At the point of contract uplift to implementation stage for July 2018, these dates should be aligned.

## D: VALUE FOR MONEY & FINANCIAL PERFORMANCE

Key cost drivers and performance

- Energy Catalyst. The key cost drivers for this component remain as per the business plan covering both the DFID – Innovate UK MOU and the DFID investment in innovation projects. There is a variation in annual DFID spend on projects according to the quality of applications and availability of co-funding.
- TIME operates a low cost model where DFID and SF contribute 0.97% of programme costs to manage the programme
- Clean energy partnerships. P2P Solar Africa’s current cost driver is match funding which is in line with expectations. Acumen’s PEII major cost driver is investment disbursement which is 63% of costs
- Skills & Expertise Development. The LCEDN’s major cost driver in staff costs which are regulated between government and universities.
- BSEAA. Management costs are taken on the RPDC budget, and all delivery costs will be set via competitive allocation in the implementation phase.
- RPDC. Staff costs account for 90% of the RPDC budget and are in line with then planned budget for Phase 1

VfM performance compared to the original VfM proposition in the business case

- Energy Catalyst. Although there was less X-Whitehall co-funding available for Round 5 the projects funded were closely aligned with DFID objectives, and EPSRC still participated funding university participation.
- TIME. The cost to DFID to manage the TIME programme is far below the actual cost and the cost of equivalent programmes and has remained consistent with the business case.
- Clean energy partnerships. P2P Solar Africa’s Implementer (Lendahand / Ethex ) and manager (E4I) operate lean management budgets that are within the planned expenditure and fundraising is on target. Acumen’s operating expenses required to properly evaluate and monitor PEII investments are less than 30% of total investments made during the year.
- Skills & Expertise Development. The LCEDN’s expenditure levels and output fulfilment were behind target in the first two quarters (given the delays in the contracting of the RPDC) but have caught up strongly over the two most recent quarters
- RPDC. The RPDC continues to exploit synergies between the CEP and SED scoping reports and closely manages travel costs including for the Delivery Review Workshop in March 2018

Assessment of whether the programme continues to represent value for money

- Energy Catalyst. Round 6 is likely to be DFID / EPSRC funding only. Whilst this means the per project funding share for DFID will be higher, Round 6 can be closely matched to DFID’s needs. In addition, although management costs have not changed yet, a discussion has been started around potentially accepting a higher management fee in return for improved reporting and follow-up support to grantees as noted in the Output 1 recommendations.
- TIME. The TIME programme continues to provide very strong value for money. This is achieved through Shell Foundation covering most overheads with its own resources. Shell Foundation has also provided substantial co-financing by the end of the programme this will be £30m to match DFID contribution
- Clean energy partnerships. Both P2P Solar Africa and PEII offer strong value for money going forward.
- Skills & Expertise Development. The LCEDN’s value for money argument is not as clear as other components in the TEA programme with a heavy emphasis on workshops and knowledge products. Key actions in the coming period include better demonstrating and communicating that value for money proposition. This will be taken into consideration in whether to extend the Fast Track into the SED implementation phase.
- RPDC. The RPDC is on track to deliver value for money but needs to focus on identifying and exploiting synergies in the portfolio, as well as delivering the CEP and SED components.

Quality of financial management

The quality of financial management has been good with all partners up to date on financial reporting etc. The RPDC has also assisted with the gathering of Delivery Chain maps in a timely manner. As part of the RPDC inception a common financial reporting template has been developed and will be introduced in the implementation phase enable cross-programme quarterly financial as well as progress reporting.

Date of last narrative financial report	RPDC (Carbon Trust) 12/2/18 / Shell Foundation 9/3/18 / E4I P2P 5/1/18 / Innovate UK 7/2/18 / LCEDN 25/1/18 / Acumen 8/2/18
Date of last audited annual statement	RPDC - Not yet completed first full year (due Apr 2018) / Shell Foundation 1/7/17 / E4I P2P – 9/2/18 / Innovate UK – pending / LCEDN – 15/1/18 / Acumen – 23/5/17

## E: RISK

Overall risk rating: Moderate (Business Case used earlier classification of Medium)

Overview of programme risk
TEA takes an innovative approach and is large in size to generate the desired transformation and impact, but balances these risks by including different types of complementary interventions and implementing partners, both tested and new, and adopting a phased approach, with a review after 18 months, and the scope to make adjustments. The risk management framework below continues to be updated by the RPDC for approval by DFID.

Overall TEA Risk Management Framework
Risks and Description	Rating[1]	Mitigating Actions
Research, Innovation and Uptake risks
Applications received and supported, and business models developed do not generate sufficient market demand to meet output and outcome indicator targets		Various delivery channels and implementing partners will test multiple innovations before deploying significant resources to formally launch them to the market. The nature of innovation is to test different options with some failures and some successes; these risks are intrinsic to this type of project and the channels and scale and spread of funding hedges these risks. The phased milestone approach to dispersing funds to implementing partners ensures performance is closely monitored, limiting the disbursement of funds to partners that do not show good potential for uptake.
Market uptake of the recommendations and ideas demonstrated by the research and innovation support is slower than anticipated		Leveraging SF, Energy Catalyst, other partnerships and DFID networks engages with a range of outreach activities and media channels. Uptake is a critical measure of the RPDC performance and the Carbon Trust led consortium has allocated significant budget to research uptake and has built an extensive global network in its first 8 months of operation. Outcome indicators are already positive, which is a good indication of uptake.
Innovations will require more financial resources to develop and implement than anticipated, owing to a lack of industry benchmarks to forecast costs		The relative size of the different components (Energy Catalyst, SF TIME and others) provides a range of financial resources. Shell Foundation partners have some track record in developing application and business models, and will support both proven enterprises going to scale and new entrants, and will closely monitor progress. SF takes a phased approach to grant support with caps, and Energy Catalyst uses an early, mid and late stage structure to phase support. Both public (mainly via Catalyst) and private (mainly via TIME’s creation of financing platforms) funding leverage are strong to date and more is expected in the CEP and SED projects.
Capacity and Knowledge risks
Governments are resistant to decentralised market based approaches and few enterprises are willing to pursue innovation opportunities identified.		Leveraging of DFID, SF and others networks and convening power will provide traction. SF country accelerators directly help to address the enabling environment, as will the wider TEA capacity building component, plus outreach available through the RPDC will address these barriers. One of the proposed Clean Energy Partnerships is explicitly aimed and encouraging government policy support by identifying opportunities for local value and employment creation in the manufacturing, assembly, service and recycling sectors.
Implementing partners are too engaged in managing their existing core businesses to devote sufficient time and effort to develop new innovations.		Shell Foundation will carefully evaluate resource availability ahead of any disbursements to ensure selected partners are ready and able to devote additional resources to develop new applications and models. The example of M-KOPA setting up a separate innovation lab provides a good example to monitor. One of the RPDC’s core activities is to identify innovations created in the EC that are suitable to be on boarded by the Shell Foundation.
Insufficient capacity (technical, financial and management) in enterprises and the market to support innovation and market. / .		Implementing partners under the different channels (SF TIME, LCEDN and others) will provide specific enterprise support, and this will be complemented by the wider TEA skills and professional capacity building component to increase the sector pool of expertise. Needs will be scoped, measures identified and closely monitored. This is a recognised risk (SF lessons from its past 15 years of experience) and Catalyst will strengthen their offer on this in the coming year.
There is a lack of traction and capacity internationally to learn the lessons, and scale up innovation to deliver the energy access targets.		This was a major risk; the new Energy Global Goal, SE4ALL secretariat restructuring and other initiatives have reduced this risk. The RPDC has completed a major stakeholder mapping exercise during Phase 1 and will use this tool to ensure that research uptake and capacity building work is targeted correctly.
Governance and Programme Management risks
Large, ambitious programme lacks management capacity, technical expertise and focus on results to optimise research and innovation take-up.		The rationale for appointing an overall RPDC supplier is to address this risk and performance will be closely monitored. The RPDC has already completed a first review of DFID’s energy access portfolio and is working with each component of TEA to ensure that the programme as a whole is more than the sum of its parts
Choice of implementing partners is not made transparently; downstream partners lack good governance and financial stability.		The EC and SF guidelines set out clear procedures and criteria for assessing proposals. Governance procedures must adhere an agreed risk control framework; All grants are assessed and approved will be in accordance with MoU stipulations, and DFID will continue to monitor transparency of all TEA activities (EC and SF specifically) through annual reviews and notably the Phase 1 review process. The RPDC has also committed to good governance fiduciary risk management and due diligence in implementing Clean Energy Partnerships and Skills and Expertise Development
[1] Categories of risk- Minor; Moderate; Major; Severe; (arrows up or down indicate a risk increase or decrease in the past year)

Each of the TEA programme components (and projects in the case of Clean Energy Partnerships and Skills & Expertise Development) keep their own risk registers. Below we provide a summary of each:

- Energy Catalyst. None provided.
- TIME. The key risks for TIME (all rated as severe) are:
  - Energy applications and business models developed do not achieve their intended aims or do not generate sufficient market demand to meet outcome indicator targets.
  - Implementing partners will be too engaged in managing their existing core businesses to devote sufficient time and effort to develop new innovations
  - DFID reputational risk
  - Due Diligence on Downstream Partners - inappropriate contractual relationships may be entered into with partners who are not well governed or financially stable
- Clean energy partnerships. The key risks for CEP (all rated as severe) are:
  - P2P Solar Africa: The JV partners are unable to work with each other; the platform suffers a technical collapse; Breaches of financial sector regulations.
  - Acumen PEII: No changes from the original risk register
  - CEP proposals: Lack of interest in proposals; insufficient match funding available
- Skills & Expertise Development. The key risks for SED (all rated as severe) are:
  - LCEDN: None provided
  - SED proposals: Lack of interest in proposals; insufficient match funding available
- BSEAA. A risk register will be prepared for the implementation phase.
- RPDC. The key risks for the RPDC (all rated as severe) are:
  - Duty of Care: Travel log not being completed, staff not being trained properly

F: COMMERCIAL CONSIDERATIONS

Delivery against planned timeframe
- Energy Catalyst. The Energy Catalyst continues to arrange funding rounds once per year
- TIME SF is on track to meet cash deployment targets agreed with DFID, and on track to deploy £12m in the first two years of the programme
- Clean energy partnerships.
  - P2P Solar Africa. The launch had originally been planned for April but in fact took place on 2 August, around 4 months late. Since launching the platform activity has been in line with plans and overall the project is considered to be on track.
  - Acumen’s PEII is currently on track as per its work plan. Although the timing of a few activities have moved slightly
- Skills & Expertise Development. The LCEDN’s expenditure levels and output fulfilment were behind target in the first two quarters given the delays in recruitments but they have caught up strongly over the two most recent quarters.
- BSEAA. The programme’s Scoping report was delivered on time, and although the programme was ahead of the rest of the TEA RPDC work at the outset, it will have to work sharply to be ready to implement with the rest of the SED and CEP projects in July.
- RPDC. The RPDC is slightly ahead of its work plan and aims to complete Phase 1 by the end of May (11 rather than 12 months)

Performance of partnership(s)
Exploiting synergies between the different components of TEA are crucial to making it more than the sum of its parts. The RPDC is leading this effort in the following key areas:
- Supporting companies from the Energy Catalyst to other support including the Shell Foundation. The RPDC will be identifying the top 3-5 projects in R3 and R4 and assessing whether they are suitable for SF support. Acceleron is the first company to move from the Catalyst to SF
- Driving synergies between CEP and the Shell Foundation. There are a number of synergies that we will exploit if the following partnerships are implemented
  - Mini-Grid Cost Reduction Partnership synergies with SF’s support to AMDA
  - Global Distributors Collective synergies with SF’s last mile distribution portfolio – DharmaLife, Twiga, Belcash
  - Others as identified
- Driving synergies between SED and the Shell Foundation
  - SED initiatives on OGE talent development synergies with SF’s human capital portfolio - Shortlist, V4W Anthropower, AMI
- Aligning reporting and communication across the programme to drive efficiencies and value in the quarterly and annual reporting process – building on the recent joint review meeting and group will be an important part of this with 6 monthly meetings going forward.

Asset monitoring and control
All partners have asset monitoring in their respective accountable grant or contract arrangements.

G: CONDITIONALITY

Not applicable

H: MONITORING & EVALUATION

Evidence and evaluation
Some key evidence and outputs in the reporting period were:
Shell Foundation TIME
- Applied Research: Three insights into the cold chain market in Rural India; Building a female-led sales force; M-KOPA Labs off-grid R&D brings whole new grid classifications; Imperial College study looks at off-grid storage solutions; Making it Rain: Emerging opportunities for improved solar water pumps
- Regulation, Policy & Market Building: Energy portfolios of the rural poor: findings of a pilot study in India; Lighting the way for women: How sustainable energy SMEs are adopting new strategies to build gender-inclusive sales teams; Building a salesforce fit to travel the 'Last Mile'; Off-grid energy country focus: Uganda; Energy for Productive Use in Off-Grid Uganda; Gender inclusion strategies for SMEs in the off-grid energy sector
- Financial Innovation: Innovations in credit assessment: unlocking finance for off-grid energy providers; Enabling financial inclusion through new credit assessment models; The Need to Disrupt Off-Grid Electricity Financing in Africa
Clean Energy Partnerships
- Acumen PEII: Energy Impact Report published in January
- 2nd draft CEP scoping report
Skills & Expertise Development:
- LCEDN: Four LCEDN Briefing Papers near to publication; Review of UK energy access and research and innovation capability close to publication
- 2nd draft SED scoping report
- RPDC: DFID Energy Portfolio Review

Monitoring progress throughout the review period
- Energy Catalyst. The Energy Catalyst process is currently being independently evaluated by consultancy SQW and a final report is expected to be available in April 2018
- TIME Evidence of TIME’s impact has primarily been collected through impact metrics based on a list of agreed indicators with DFID. In 2017, they undertook an in-depth analysis of key performance and impact indicators and M&E processes, and developed a new M&E strategy
- Clean energy partnerships:
  - P2P Solar Africa. The implementing partner has to report against 4 KPIs on a quarterly basis.
  - Acumen’s PEII measures and reports on impact via its Lean Data methodology
- Skills & Expertise Development. LCEDN is largely reporting quarterly against deliverables
- BSEAA will include a monitoring and evaluation plan in its implementation plan
- RPDC. The RPDC is actively managing the managing the different programme components and responding to DFID effectively. While biweekly updates have been effectives, managing reporting had proved a major challenge and the RPDC need to drive further efficiency into the process.

In addition, an overarching approach to Monitoring and Evaluation will be proposed by the RPDC for the programme as a whole, including budget and approach, as part of the Final Inception Report in May.