ADDENDUM TO BUSINESS CASE FOR BRIDGE FUNDING AND SCALE-UP COST EXTENSIONS

SUMMARY INFORMATION
Project Name	Improved Water, Sanitation and Hygiene in the Rural Areas of Zimbabwe
Country or region targeted	Zimbabwe
Type of cost extension (if applicable)
Original project budget	£46 million
Original project start and end dates	January 2012 – October 2019
Cost extension value (if applicable)	£4 million
New project end date (if applicable)	n/a
Business Case Quest Document No.	4291771

INFORMATION
What is the project’s purpose?
The primary purpose of the Improving Water, Sanitation and Hygiene in Rural Areas of Zimbabwe (RWP) programme is to provide clean water, improve access to sanitation and promote the adoption of good hygiene practices (WASH) among the rural population in targeted vulnerable districts of Zimbabwe. The work has been delivered in forty-two out of Zimbabwe’s fifty-nine rural districts covering all eight rural provinces. The intended outcomes which include improvements in water-point ‘down time,’ and the number of newly established open-defecation free villages as well as numbers of people reached with improved WASH, are expected to benefit the sector nationally, as the programme will strengthen generation of knowledge and evidence to inform decision making. / The programme commenced in 2012 with support from the UK funding an initial thirty districts and the Swiss Agency for Development and Cooperation (SDC) funding a further three districts. In November 2016, the RWP was extended for two years in order to increase WASH coverage – extending the work to a further twelve districts, protect the gains achieved in the initial phase and deliver the outstanding demand led sanitation results. The work contributes to DFID’s global target of reaching sixty million people with sustainable WASH services, helping them cope with effects of climate change and variability on water resources and sanitation infrastructure / To date, the RWP has resulted in 3,937,910 people gaining improved access to basic water services through installing over 1,400 new water points and rehabilitating 13,168 existing boreholes and thirty-one Piped Water Systems (PWS). In addition, 841,272 additional people have access to self-funded improved sanitation facilities through the demand-led approach. The latest annual review showed that the programme is on track to deliver the desired outcomes. Furthermore, at impact level, the UNICEF end line survey, completed in November 2017 in the initial thirty-three districts indicated a decrease in prevalence of diarrhoeal diseases (from 32% to 21%) compared to the figures that were recorded at baseline. / The rural WASH programme is driving several sector initiatives that are key in contributing to addressing WASH sector challenges, including strengthening monitoring systems; expansion of innovative technology such as solar-powered piped water schemes and strengthening Government capacity to design and manage rural WASH infrastructure and services.
What is the objective of the cost extension or other changes?
The additional funding, to be utilised within the existing programme timeframe, would support the programme in three key ways: / Delivering improved water and sanitation to an additional 80,000 people[1] in support of DFID’s global commitments and the achievement of SDG 6 (water and sanitation for all). Approximately 32% of the rural population in Zimbabwe are still without access to clean water and 48% do not have access to safe sanitation facilities or no sanitation facilities at all. (DHS, 2015) With additional resources, this programme will establish additional WASH infrastructure and extend WASH services to unserved areas in the existing programme districts. Specific activities will include: / Rehabilitation of up to twenty-four solarised piped water systems (PWS) / Evidence from piloting solar technology to run PWS in this programme has shown that they are a sustainable rural water supply option. PWS are significantly contributing to improved water access and they present an opportunity to contribute to DFID global priorities on climate change including sectoral adaptation. The design of PWS makes it possible to meet specific needs such as disability, thus contributing to DFID’s Leave No One Behind ambitions. The money will also be used to strengthen the local, provincial and national technical capacity in planning, preparation, delivering and managing PWS. This additional funding will ensure that PWS also support improved water supply in institutions such as schools and health centres. / Scale-up results through support to the institutionalisation of demand-led sanitation / The zero-subsidy, demand-led sanitation approach has proved successful in increasing sanitation coverage and realising the ambition of open-defecation free communities. The Zimbabwe Ministry of Health and Child Care (MoHCC) has requested that the work be rolled out in areas where the programme has not yet reached in order to increase coverage. Additional money will be used to map out these hotspots and begin the process of community sensitisation and mobilisation, while developing the capacity of government structures to maintain the progress. / Improving access inclusive WASH infrastructure in Schools) and Health care facilities / Data from the recent Education Management Information System (EMIS) report showed that the national pupil / toilet ratio is below national standard, in particular with regard to provision for girls and early years of education. The same report also shows that only 64% of rural schools have access to sufficient clean water and only 62% have access to proper hand washing facilities. Due to lack of adequate menstrual health education and appropriate infrastructure, school girls often miss days of school. Additional funding will enable (i) construction of improved toilets focusing on girls, (ii) improved access to water and hand washing facilities in schools, (iii) strengthened menstrual hygiene education in schools and appropriate menstrual hygiene features in girls’ toilets. / Support to Cholera and Typhoid-prevention, preparedness and response. Harare and its peri-urban surrounds continue to be hotspots for both cholera and typhoid. The latest outbreak in the period between late March and early May 2018 saw fifty-one cases (twenty-six suspected, twenty-three confirmed, two probable) and three deaths. Cumulatively 4,500 typhoid cases were recorded in Harare over the past nine months. Poor water and sanitation services and infrastructure are leading causes of this problem. The proposed interventions will focus on activities that can have an immediate impact but with long-term implications on availability of adequate water of good quality, solid and liquid waste management: / Improved access to safe drinking water through: / Drilling and motorizing three boreholes (solar powered) and rehabilitation and extension of existing piped water schemes in key hot-spot areas. / Promotion of key hygiene practices through: / Training and formation of community health clubs (focussing on those not usually reached, e.g. males and under 15 year olds) that will be leading discussions on health and hygiene issues at community level, in schools and market places / Supporting the development and piloting of innovative sanitation options in urban areas. / Improved sustainability of WASH infrastructure and enhanced national capacity to continue to deliver WASH outcomes. The RWP has sought to ensure the sustainability of investments in improved infrastructure in various ways throughout the programme including: the formation and training of community level water committees and sanitation action groups; the training and equipping of local pump mechanics; support to private / public partnerships for the provision of spare parts and the development of the innovate Rural WASH Management System (RWIMS) which monitors the use of all community water points. This additional funding would be used to: / Further strengthen RWIMS through the scale-up of the SMS Notification and Response System (SNR). This work will continue to strengthen the national rural WASH monitoring system focusing on institutionalising RWIMS and supporting the national roll-out of the SMS notification and response system (SNR) that has been successfully piloted through the current phase of the RWP. This will allow for real time reporting on WASH services via SMS notifications from community members to village pump mechanics (VPM) and district officials. Quick response times by the VPMs will lead to decreased lag times to repair. / In addition, the following activities will be implemented to strengthen government institutions capacity, at local, provisional and national levels to further improve WASH provision, as a key enabler to the country’s economic development: / Conducting a Joint Sector Review (JSR). The RWP will coordinate a detailed all stakeholder review process that is expected to look into governance issues affecting the effectiveness of the WASH sector. This programme has been working with different national and subnational government structures that include the National Coordination Unit (NCU), Provincial Water and Sanitation Sub Committees (PWSSCs), District Water and Sanitation Sub Committees (DWSSCs) and recently the Ward Water and Sanitation Sub Committees (WWSCs). Although there are clearly defined roles of each of these committees, the 2018 DFID annual review identified a number of factors preventing these structures from effectively delivering their mandate including, low government sector financing, lack of accountability and transparency in WASH resource budgeting and allocation especially at district level and lack of policy clarity. The JSR will identify priority areas of support and the budgetary requirements for investments. / Policy influencing / The focus of this work will include (i) the development of a clear and costed implementation strategy for implementation of the 2013 National Water Policy and (ii) the development of the National Sanitation Policy and Strategy. / Support to mitigate the impacts of climate change / This whole programme extension will support the UK’s priorities in Africa by increasing strategic low carbon and climate resilient investments. The funds will contribute to DFID Zimbabwe’s commitments to supporting the International Climate Fund. A number of specific interventions will support future and current climate change mitigation activities: / Strengthening the capacity of the Zimbabwe National Water Authority (ZINWA) to undertake groundwater monitoring and linking to climate change work in critical catchments. Approximately 70% of the population of Zimbabwe live in rural areas and depend on groundwater resources for both portable and productive use. The effects of climate change, such as prolonged dry spells, changes in precipitation patterns, mid-season droughts and very high temperatures have contributed to water stress in many rural areas while floods have also destroyed critical water sources such as small dams. The depletion of reliable water sources has seen an increase groundwater extraction through borehole drilling. There is concern over the sustainability of this coping strategy given the lack of up to date knowledge of existing groundwater levels. Groundwater contamination has also been reported in a number of boreholes, implying both quality and quantity of groundwater is under serious threat. Managing groundwater against climate risks requires evidence based planning processes, informed by scientific data which can only be obtained through groundwater monitoring. The Zimbabwe National Water Authority (ZINWA) is responsible for groundwater monitoring in Zimbabwe. ZINWA has however not been able to effectively do this work due to lack of adequate technical, financial and institutional capacity. This funding will be used to strengthen ZINWA’s capacity in order to facilitate effective water resources planning and development to effectively manage climate risks. In addition to drilling ground water level monitoring boreholes and procuring groundwater recharge and quality monitoring equipment. The funding may also be used to set up community level gauging stations to help protect downstream water sources in flood prone areas such as Mbire and Muzarabani, the two districts where the RWP is being implemented. / Promoting the use of solar power piped water systems and strengthening water demand management at piped water schemes.
What is the additional and total support the UK will provide?
The additional financing of £4 million will take DFID’s total contribution to the RWP to £50 million. (detailed budget in Annex) / Of the £4 million it is expected that 82% will be spent directly on activities to support increased WASH coverage and sector strengthening. Approximately 10% of the funds will be spent on local programme management and operational costs. An 8% overhead charge will be levied for UNICEF headquarters as per DFID’s global agreement with UNICEF.
What are the expected results?
By October 2019, the additional funding is expected to help deliver the following results: / Increased WASH coverage by approx. 1.5 in the targeted provinces and cholera/typhoid hotspots. This will be measured by 80,000 additional people reached with improved access to water and sanitation facilities / Improved accountability and transparency in WASH resource mobilisation, allocation and use. / National and Sub National WASH investment plan that shows an increase in government’s WASH sector financing and also attracts the private sector / Approved sanitation and hygiene strategy and draft policy before cabinet / Strengthened government key line ministries capacity to plan, mobilise resources and budgeting / Improved district technical capacity to prepare and manage solar powered PWSs. / Improved WASH related disease control and preparedness through WASH interventions in high risk areas/hotspots. / Expanded and enhanced RWIMS in all Provinces with timely response mechanisms via SMS Notification Reporting (SNR) / Improved groundwater surveillance, planning and decision making
What is the approach to implementation?
The additional funding will complement the existing program funds. UNICEF will continue to act as fund and technical manager and will engage NGOs, based on comparative advantage and competitiveness, to work alongside local government officials and technicians to implement PWS rehabilitation and to support the WASH activities in Schools and Health Centres. / UNICEF will provide technical assistance and support to Government to build their capacity as part of the programme Knowledge Management component, to improve quality of programme implementation as well as to provide evidence and data for policy formulation. The program will continue to ensure lessons learnt from on-going and previous implementation feed future works. / Monitoring will be done at various levels in line with the Programme Monitoring Framework. The Programme Advisory Committee (PAC) and Programme Management Team (PMT) will provide strategic guidance and operational level support and monitoring respectively. Quality assurance and sustainability checks will be conducted through PMT, PWSSC, DWWSC, UNICEF regular monitoring as well as independent monitor. NGOs will continue to provide monthly reports as per the partnership agreement with UNICEF in addition to liquidation reports on funds utilisation. / DFID and UNICEF will hold regular consultations and undertake joint monitoring visits. Implementation of recommendations from the 2018 Annual Review will be tracked and jointly reviewed by UNICEF, DFID and PMT as well as the development of a transition plan to the end of the program. The program matrix will be updated on regular basis to provide for and mitigate any current or emerging risk to programme delivery and sustainability. At sector level, the program support for RWIMS will improve the timeliness of updates, contributing to increased quality of water and sanitation data at national level. / UNICEF will ensure fiduciary and programmatic risks are controlled and managed through the Harmonised Cash Transfer (HACT) system. The organisation will undertake programmatic monitoring visits based on identified level of risk and disbursements made to each implementing partner. Spot checks will also be conducted to ensure compliance with financial accounting standards. / Value for Money / Despite continuing inflation and a chronic liquidity and foreign exchange crisis in the country, the programme was able to demonstrate good VFM indicators during the most recent reporting period. Over the last phase, the borehole rehabilitation target was exceeded, reaching 129% of the original target for the period. Furthermore, the unit cost per borehole rehabilitated showed a 55% decrease from a baseline value of US$1,500 in 2012. With the inclusion of solar power in all PWS schemes, the unit cost of PWS rehabilitation increased from a baseline value of US$35,000 to US$43,000S, however, the replacement of expensive diesel powered generators with solar panels is a value for money investment in the medium term. UNICEF will continue to work with government and partners to ensure due diligence for competitiveness of goods and services. / Social Appraisal / The programme disaggregates data to allow a focus on meeting the needs of both women and those with disabilities (through the use of the Washington Group Questions). The additional funds under this business case will provide increased level of access to the disabled through piped water network. Practical adaptions at field level will include use of raised toilet seats and access guiding ropes and ramps. Similarly, women and girls who suffer the brunt of the burden of water collection will directly benefit from water closer to their homes, with more time to engage in educational as well as economic activities, and free girls from gender based risk and abuse encountered during covering long distances to fetch water.
Describe any key changes to the original business case including the theory of change or new evidence from ongoing monitoring, evaluation or learning work?
The theory of change from the original business case remains valid, although learning over the course of the programme has led to a number of changes in methodologies and practises for example, use of solar technology, greater focus on meeting the needs of people with disabilities and improvements to the technical assessments completed before rehabilitation works are undertaken. / This amendment will also focus on new areas of work; although within the scope of the original intended impact and outcome of the RWP. Namely to: / Improve development and implementation of knowledge management, policy advocacy and information sharing on WASH in the sector; / Strengthen the capacity of ZINWA to monitor and manage groundwater resources / Increase the focus on WASH interventions in cholera hotspots
[1] This is calculated from 48,000 to be reached with PWS (24 schemes by an average of 2,000 people each. The remaining 32,000 people would be reached in the cholera hotspots with WASH service strengthening.

Annex 1 – Indicative budget

Total funding from DFID: 4,000,000 GBP	Allocation
Thematic
Increased WASH Coverage	2,812,330
RWIMS and SNR scale-up	461,500
Piped Water Schemes	997,000
Cholera outbreak risk mitigation	384,500
WASH in Institutions	646,330
Strengthening ZINWA capacity for groundwater monitoring and management	323,000
Sustainability & Institutional Strengthening	577,500
JSR & Roadmap development	231,000
Demand led sanitation evidence strengthening and sustainability checks	146,500
Knowledge Management	200,000
Local Programme Management & Support	194,174
Zimbabwe Office Operation Cost (3% of total programme allocation to Zimbabwe Office)	119,700
Total Programmable	3,703,704
Indirect Support Cost (8%)	296,296
TOTAL	4,000,000