Type of Review: Annual Review

Project Title: Public Financial Management Reform Project

Date started:	Nov 2010	Date review undertaken: Oct 2012

## Introduction and Context

What support is the UK providing?
The UK will provide £13.863 million over four years for the implementation of a Public Financial Management Reform Project to improve the quality of expenditure and the accountability of government financial resources. Of this, £10 million will go into a pooled fund for the creation of the Ghana Integrated Financial Management Information System (GIFMIS); £2 million is set aside for Technical Cooperation for GIFMIS to be managed by DFID Ghana; and £1.863 million will be DFID’s share of the assistance to Project and Financial Analysis (PFA) in the Ministry of Finance and Economic Planning (MoFEP). / DFID will provide approximately a quarter of the total funding requirements for GIFMIS, which has been estimated by the World Bank to cost £38 million. DFID will provide £1,863,000 of the £3,136,000 required for institutionalising the PFA. Both GIFMIS and the PFA are Government of Ghana (GoG) initiatives, and GoG is firmly in the lead on implementing them.

What are the expected results?
GIFMIS should improve the quality of government expenditure. It will be complemented by another reform, the development of the Project and Financial Analysis (PFA) Unit in MoFEP. This will improve the quality of investment expenditure by addressing the limited capacity to plan and manage large capital investments. The Government considers Public-Private Partnerships (PPPs) as essential for providing growth-enhancing infrastructure. / The ultimate result of the Public Financial Management Reform Project will be improved public services in Ghana. Sound public finance management is key to poverty reduction, both through effective planning, execution of the budget, and the resulting delivery of services. / Expected results of the project should be improved fiscal discipline and macroeconomic stability and performance, ultimately leading to improved development outcomes. By the end of the project, the government will be in a much stronger position both to manage its fiscal deficit, which should fall from 15% in 2008 to less than 1%, and its domestic debt to less than 20% of GDP, comprising less than 25% of total government debt. This will be achieved through improved commitment control and a near elimination of arrears. / The government will be better informed about the state of its finances in-year, rather than having to wait until the end-of-year accounts are completed. GIFMIS will be a tool to allow planning by Government Ministries, Departments and Agencies (MDAs) to be much improved. Programme-based budgeting will improve the links between strategies, budgets and expenditures. MDAs will be better able to anticipate the arrival of funds, and there will be greater capacity to plan for large infrastructure investments. Many of these improvements will be reflected in improved Public Expenditure and Accountability (PEFA) scores.

What is the context in which UK support is provided?
DFID has been working with GoG on Public Financial Management (PFM) since the 1990s. Most recently DFID Ghana has supported the government in the implementation of its Short- and Medium Term Action Plan (STAP), drawn up to tackle weaknesses identified in the 2006 PEFA report. DFID support has taken the form of technical assistance on the request of the Government of Ghana in a number of agreed areas, such as the pilot of the PFA and the development of the district treasury system. / When the government came to power in January 2009 it made PFM reform and the establishment of an effective system a priority. From its existing support to PFM, DFID has funded technical assistance to help with the design of GIFMIS. Subsequently, it agreed to fund the GIFMIS project through a pooled fund with the EU, DANIDA and the World Bank. / PFM is part of DFID-Ghana’s current Operational Plan. It is seen as an important supporting part of DFID’s provision of general and sector budget support to GoG, enabling GoG to get better value from its own resources. The reforms covered by this project should provide greater control over commitments and expenditures, and access to more reliable information. GIFMIS is more than just a technical system, it is seen by GoG as the centrepiece of its PFM reform drive, and the success of current PFM reforms in Ghana stands or falls largely on the success of GIFMIS. This drive is particularly timely given the arrival of substantial oil revenue and the subsequent increased need for the transparency and accountability of government finance to the public.

## Section A: Detailed Output Scoring

Output 1: Upgraded Oracle e-business suite installed and in use throughout government
Output 1 score and performance description: / Score B: Output moderately did not meet expectation / There is significant progress towards achieving agreed milestones but with a delay of a few months. Full rollout of the General Ledger and Procure to Pay modules (2 of 3 key modules for the GIFMIS) is almost complete.
Progress against expected results: / A recent joint development partners implementation review mission (Oct 2012) assessed that significant progress had been achieved in systems implementation. The system uses a harmonized budget classification structure and chart of accounts as required in the results, this is important as it provides the underlying meta-data for all PFM financial statements. Systems deployment is being done in accordance with the agreed deployment strategy, and all transactions related to the Consolidated Fund (CF) are processed through the system. The concepts of ex-ante control of transactions, complete coverage for all CF transactions – no payment can be made outside of the system for CF transactions - and use of the GIFMIS system as the official books of accounts of GoG, have been incorporated in the design. The technical platform required for systems implementation is now in place and the GIFMIS configuration, design and testing phases have been completed, and systems implementation at the first set of sites in Accra is well underway, with end users trained, and system use at these sites initiated. The Procure to Pay (P2P) module is functional for only the consolidated funds in 28 Ministries, Departments and Agencies (MDAs) HQs and 150+ Accra-based departments and agencies. Donor funds, Internally Generated Funds (IGFs) and statutory funds are yet to be covered. / It needs to be noted that the work scheduled for completion between January and September 2012, namely, implementing GIFMIS at 40+ sites with a new Chart of Accounts (COA) and business processes, was an ambitious target given that the old Budget and Public Expenditure Management System (BPEMS) was only implemented at 14 sites and not completely over a 6-8 year period. This therefore involved a significant scaling up of the project implementation effort. The successful completion of this task compares relatively favourably with similar initiatives in other countries where this stage of coverage is sometimes reached only after several years. / Recommendations: / Donors and GoG will need to closely monitor the robustness of the system when the volume of transactions increases; currently the system has a relatively low usage of the system for actual transactions / GoG needs to ensure that all payments are made through the system, and ex-ante controls are applied to enhance achievement of the objectives of GIFMIS / Financial and budget execution reports need to be produced by GoG on a more regular basis for stakeholders. Donors only received a backlog of these reports during the review mission / Crucial to the success of the system is change management – whether people actually adopt and use it. DFID should therefore closely monitor the scale up of use of the system as well as its technical progress. / Impact Weighting (35%): / Revised since last Annual Review? N / Risk: High / Revised since last Annual Review? N

Output 2: New approaches to planning and budgeting introduced within the Government of Ghana
Output 2 score and performance description: / Score C: Output substantially did not meet expectation / Implementation of programme-based budgeting (PBB) is being re-phased at Government’s request and a revised plan is being prepared. Budget ceilings are given but only for non-salary spending and these are unreliable, bear no resemblance to what is actually released, and are unrelated to outer year forecasts. A decision has not yet been taken on software, but all MDAs are expected to prepare the 2013 budget on an agreed platform.
Progress against expected results: / This aspect of the project has not progressed satisfactorily. Unlike the systems functionality (Output 1), this requires the Government of Ghana to take decisions on a number of strategic issues, for example developing a comprehensive plan for rolling out and implementing new budgeting systems; budget planning and implementation will have to be done differently. For the project to deliver sustainable outcomes, GoG must strengthen budget policies and institutions. This requires strong change management leadership and planning. There has however been slow progress in taking the important policy decisions for payroll control, budgetary reform and cash management that are crucial for the effectiveness of this output. This needs to be understood by Government and supported at the highest levels. / Budget ceilings are used as part of the process of preparation, but non-salary recurrent budget ceilings and estimates are constantly under pressure from other spending decisions. Realistic, rolling budget estimates and ceilings based on firm policies and costs cannot be put in place until these structural decisions are firmly addressed. Priorities and milestones for this segment have been revised in consultation with MoFEP and need to be reflected in DFID’s logframe. Reasonable progress has been made in laying the foundations for the introduction of PBB. Full rollout is now scheduled for 2014 instead of 2013. / The joint mission confirmed that MoFEP possesses analytical capacity to identify and address the challenges related to budget reform. The foundations for ‘program based budgeting’ are being laid and firm policy direction and a robust budget process would be needed to ensure that all the benefits can be realized, including improved allocation of budget resources to government priorities. However, actually instituting use of programme based budgeting across government represents a significant change, and requires a large amount of political will and impetus. This will be the critical measure of success, and it is not clear that there is sufficient political will to push through at this change. / Recommendations: / Budget and planning management is an important priority, and the Government’s strategy is ambitious. The introduction of PBB requires careful planning. MoFEP has been advised to develop a comprehensive roadmap for the rollout of the PBB system. As well as monitoring the technical progress of the system, DFID will need to carefully monitor the political buy in and drive for implementation of the system, and consider whether the implementation of other reform elements ahead of PBB should be prioritised. / DFID will revise the milestones in the logframe in accordance with Government plans. / Impact Weighting (25%): / Revised since last Annual Review? N / Risk: High / Revised since last Annual Review? N

Output 3: New systems in place for the planning of investment expenditures
Output 3 score and performance description: / Score B: Outputs moderately did not meet expectation
Progress against expected results: / Progress is being made in achieving the expected results under this output. The Government is aware of the infrastructure implications of its ambitious development strategy and is, therefore, developing a financing strategy, which aims to mitigate the direct burden on public finances. MoFEP has recently restructured to bring more focus on how investments are planned and financed through its Public Investment Division. A PPP Policy has been approved and is being drafted into a law. In addition, there are various programmes in place to strengthen appraisal and selection of new projects to achieve value for money. The new budgeting and planning system which is yet to be implemented will contribute to this agenda by ensuring the forward / recurrent estimates are adequately anticipated. The P2P module is currently being rolled out and once it is fully functional, procurement plans will be a core requirement to trigger budget releases. / A 3rd PEFA is currently being undertaken so data is not available to assess investment links to forward estimates – PEFA indicator 12. / Recommendations: / DFID Review logframe after completion of an independent review of DFID’s support to the Project & Financial Analysis Unit in the Public Investment Division. / Impact Weighting (20%): / Revised since last Annual Review? N / Risk: Medium / Revised since last Annual Review? N

Output 4: New systems in place for improved cash management
Output 4 score and performance description: / Score B: Output moderately did not meet expectation. This is largely because the process for establishing new systems for cash management has made limited progress since the last annual review.
Progress against expected results: / Limited progress has been made in establishing a new system for cash management since the last review concluded that phase 1 had been successfully implemented. Phase 2 of the Memorandum of Understanding (MOU) that was signed in 2010 between MoFEP and the Bank of Ghana has not been implemented. MoFEP has plans of signing a new MOU with the Governor of the Bank of Ghana with realistic timeframes to help realise a systematic implementation of a Treasury Single Account (TSA) which embodies all government funds including internally generated funds and donor funds. The basis for effective cash management is yet to be established even though interim and ad-hoc arrangements are currently being used. An assessment of improvements can only be done after the 2012 PEFA is completed. / Recommendations: / DFID Monitor progress to ensure new MOU between MoFEP and Bank of Ghana is signed by March 2013 / DFID to assess indications of Government’s commitment to the project after elections to determine what other actions might be undertaken to achieve PFM objectives. / Impact Weighting (20%): / Revised since last Annual Review? N / Risk: Medium / Revised since last Annual Review? N

## Section B: Results and Value for Money.

1. Progress and results

1.1 Has the logframe been updated since last review? N / 1.2 Overall Output Score and Description: / Score B: outputs moderately did not meet expectation. / 1.3 Direct feedback from beneficiaries / Immediate direct participants are the MDAs who will be using the system to process transactions and for their budget releases. They are currently receiving training to enable them to transition to the new system. Some MDAs have placed some blame on the new system for delays in budget releases for non-salary recurrent spending (goods and services). The reason for slow budget releases, however, has nothing to do with the GIFMIS payment and accounting systems and this blame perhaps reflects hostility to new systems that has not been overcome. However, given that the GoG has made GIFMIS the central part of its PFM reform drive this failure to push for its use and implementation is significant. / A number of quasi-government agencies and key infrastructure Ministries are receiving capacity-building support from the PFA project. Recent assessments suggest that their project preparation and value for money assessments are benefitting from this, and they have expressed their satisfaction with the support.
1.4 Summary of overall progress / The recent review mission (October 2012) assessed that overall project implementation progress was rated “Moderately Satisfactory” as compared to “Satisfactory” 7 months before. This is because a number of major implementation issues, raised against mostly Output 2 and Output 4 (of DFID’s logframe) activities, remain outstanding. Key policy milestones that are yet to be achieved in the areas of cash management, legal framework, budget reforms and payroll remain critical to the overall success and sustainability of PFM reforms. The reasonable progress made in key aspects of systems implementation under Output 1 will be further enhanced by comprehensively addressing policy issues as core elements of a holistic PFM reform program that seeks to improve upon the effectiveness of service delivery, fiscal discipline, allocative efficiency of scarce resources, and transparent reporting on the use of all public resources. / An independent review of the Project and Financial Analysis project has assessed that it is largely on track. It is achieving the set objectives which include: strengthening appraisal and selection of public investment projects and PPP projects. A number of projects assessed confirms attainment of value for money for the projects and should ultimately lead to efficient public service delivery. / Overall however, whilst GIFMIS is making reasonable progress on the technical side, to be successfully implemented it will need a stronger political champion ensuring that it actually gets used and that the Government’s overall PFM strategy makes progress.
1.5 Key challenges / If GIFMIS objectives are to be realised the following challenges will need to be addressed urgently: / The present structure of the Consolidated Fund (CF) does not include internally generated, statutory and donor funds. Thus they are not captured by GIFMIS. The CAGD financial statements include only those expenditures financed through the CF, excluding the expenditures covered by the other sources of public finances. Equally, the Treasury Single Account (TSA) arrangement is yet to be made, which is essential for the efficient management of all public account balances. / The personnel budget represents over 70% of the total expenditure budget and is consistently overspent, weakening control over the non-salary recurrent budget in the process. The GoG has embarked on biometric data collection to deal with appropriate linkage to the payroll data, improve controls over the personnel budget, and provide the needed fiscal space for improved service delivery through more predictable non-salary expenditures. / Change management also remains a challenge as it is not effectively being addressed, due in part to a lack of high level leadership. This means important policy actions are not being taken at the required moments. GIFMIS needs a political champion who will push strongly for its use and adoption across government. As the project is a central part of GoG’s PFM reform strategy, it is not sufficient for GIFMIS simply to make progress on the technical side. Without buy-in at the highest levels the overall aims of the project will not be met. MoFEP will need to consider the incentives/sanctions it can use to push for adoption across government – for example considering stopping doing releases to MDAs outside the GIFMIS system.
1.6 Annual Outcome Assessment / The outcome of the project is an integrated Public Financial Management System which provides improved aggregate expenditure control; predictability for financial flows; expenditure and investment planning; monitoring of expenditures and accountability / Overall this has been a disappointing year for the project. The technical milestones to date are largely on-track. However achieving the overall project outcome will depend on the implementation of policy actions and political will. Key policy milestones are yet to be achieved in the areas of cash management, legal framework, budget reforms and payroll and these are critical to the overall success and sustainability of PFM reforms that the project supports. / DFID will continue working with partners to monitor developments and influence changes to ensure the policy requirements are met. DFID will use the opportunity of a new administration in power to push for faster and more comprehensive implementation of GIFMIS. Moreover, DFID will consider and develop alternative ways of driving PFM reform in Ghana should GIFMIS progress continue to remain slow.

2. Costs and timescale
2.1 Is the project on-track against financial forecasts: Y / The Mission concluded that the financial management systems for the project are adequate. As of September 2012 the project has a cash balance of $4.71m. It is expected that in the next 12 months $22.6m will be required, and therefore donors including DFID, will need to disburse again. / 2.2 Key cost drivers / The key cost drivers are / Consultancy contracts for building, upgrade and deployment of the GIFMIS by Oracle Consulting Services. / Training and capacity building for MDAs / Procurement of IBM servers / ICT Networking / Procurement constitutes a large portion of the funds being disbursed for the project. A full time procurement consultant provides procurement support and advice for the project to help achieve value for money. Updates on the procurement plan are circulated to donors for review and comment. Following the October review mission, the overall procurement arrangement was rated as Moderately Satisfactory, whilst procurement risk was rated as moderate. / 2.3 Is the project on-track against original timescale: N / The project has faced a series of delays including around procurement, implementation and change management. Although delays with projects of this size and complexity are to be expected, the project is still substantially behind original timescales agreed.

3. Evidence and Evaluation
3.1 Assess any changes in evidence and implications for the project / N/A / 3.2 Where an evaluation is planned what progress has been made? / N/A

4. Risk
4.1 Output Risk Rating: High / 4.2 Assessment of the risk level / The risk continues to remain high based on past experiences of implementing IFMISs in Ghana and other countries in Africa. These risks were assessed at the start of the project and are continually re-appraised. For most, mitigation measures of varying degrees of effectiveness exist, many of which reflect the institutional design feature of being able to respond to changing circumstances.
Risk of funds not being used as intended / Funds are provided as needed, and the MoU requires GoG to provide regular, up to date financial statements detailing financial positions and budgets. / Financial management arrangements of the project were reviewed and assessed as adequate for implementing the project. These included budgeting, accounting, internal controls, funds flows processes, financial reporting and external auditing. To the extent that these have not yet been mainstreamed into Government accounting systems (this is required) the risk remains modest. Standard World Bank procedures to the procurement element of the project. / 4.4 Climate and Environment Risk / The initial investment appraisal of the project included an assessment of climate and environment risk; and the assessment remains unchanged. As a PFM project, it concluded that GIFMIS could help improve environmental governance in Ghana by improving budgeting and expenditure management across government.

5. Value for Money
5.1 Performance on VfM measures / The following critical VfM measures are still relevant however it is too early to assess the performance of these measures as a result of the project. This is also because of delays in implementing aspects of the project. / Budget savings from operating a Treasury Single Account (TSA). / Reduction in expenditure arrears due to a strengthened commitment control system / A decrease in waste and leakages in the use of public finances due to tighter expenditure controls / However, as a result of complementary PFM reforms, there has been a reduction in expenditure arrears. Arrears have gone down from 4.5% of GDP in 2008 to 2.6% in 2010 and 0.9% in 2011. The Public Accounts Committee of Parliament is also working with the Auditor-General to ensure that the systemic challenges are addressed to reduce waste and leakages in the use of public finances. / In addition, through the PFA project, VfM is being achieved, by ensuring rigorous investment appraisals are undertaken for infrastructure projects benefitting from commercially-raised funds. / 5.2 Commercial Improvement and Value for Money / In 2009, the World Bank assessed GoG procurement systems as not meeting key criteria, so does not use national systems for procurement. As a result, the pooled fund uses World Bank procedures of prior review but only for procurement of large “packages”. GIFMIS has a dedicated procurement advisor who provides procurement support for the entire project. Procurement plans are circulated to all donors who are able to provide comments and further drive value for money in the procurement process. The World Bank has also scheduled a post procurement review which analyses procurement decisions taken; this also takes into account project components – consultants, fees, quality of work. / 5.3 Role of project partners / The EU, Danida, the World Bank and DFID all contribute to a pooled fund for the GIFMIS project, work together in managing the project, and participate jointly in review missions. / 5.4 Does the project still represent Value for Money : Y / The project is on track to deliver many of its objectives even though there have been delays in implementation. / If successful the project would result in stronger public financial management in the future, and substantial and sustainable savings for the Government of Ghana which would far outweigh the cost of the project. / 5.5 If not, what action will you take? / As outlined below, DFID will draw up an action plan with the new Government on GIFMIS implementation, and explore alternative means of supporting PFM reform in Ghana outside the GIFMIS project.

6. Conditionality
6.1 Update on specific conditions / N/A

7. Conclusions and actions
A number of actions have been agreed between development partners and Government which will be undertaken before the next review, anticipated for the first half of 2013. DFID will need to continue to carefully monitor to ensure the critical actions are undertaken. The following are the main points of action for DFID before the next review: / When the new Government takes up office in January 2013, DFID will develop a new action plan/strategy for GIFMIS with it. This will include possible triggers for pulling out of the project entirely should its progress continue to be unsatisfactory. / As part of this strategy DFID will continue to emphasise that strong political leadership and change management are required – technical progress on the project will not be sufficient. / DFID and partners will monitor whether all payments are made through the system, and ex-ante controls are applied, to enhance achievement of the objectives of the GIFMIS / The milestones in the GIFMIS logframe have to be revised in accordance with Government plans / Review logframe of PFA Project after completion of the independent review / DFID will monitor to ensure the new MOU between MoFEP and Bank of Ghana is signed by Mar 2013 for the implementation of a Treasury Single Account, a critical VfM measure

8. Review Process
The review was undertaken by Ruby Bentsi and Henry Donati drawing evidence from the following sources: / Aide-Memoire of the 3rd joint development partners implementation support mission / GIFMIS Interim Financial Statement, Sept 2012 / DFID PFM Reform Project Annual Review, 2011 / Independent Review of the Project and Financial Analysis Unit Project / Semi Annual Report of the Project and Financial Unit Project, Jan – June 2011