Type of Review: Annual Review
17th December 2012 to 30th October 2013

Project Title: Research for Development (R4D) Portal
(Contract Title: Research for Development: Management and Maintenance of Research Database and Website)

Date started:	30th January 2014
Date review undertaken: 30th January 2014 to 12th February 2014

Instructions to help complete this template: / Before commencing the annual review you should have to hand: / the Business Case or earlier project documentation. / the Logframe / the detailed guidance (How to Note)- Reviewing and Scoring Projects / the most recent annual review (where appropriate) and other related monitoring reports / key data from ARIES, including the risk rating / the separate project scoring calculation sheet (pending access to ARIES) / You should assess and rate the individual outputs using the following rating scale and description. ARIES and the separate project scoring calculation sheet will calculate the overall output score taking account of the weightings and individual outputs scores: / Description Scale / Outputs substantially exceeded expectation A++ / Outputs moderately exceeded expectation A+ / Outputs met expectation A / Outputs moderately did not meet expectation B / Outputs substantially did not meet expectation C / Acronyms / API – Application Programming Interface / BSD – Business Solutions Department GDS – Government Digital Service / R4D – Research for Development / RED – Research and Evidence Division

## Introduction and Context

What support is the UK providing?
Over the originally planned 18 months extension (from 1st May 2012 to 30th October 2013), DFID provided up to £1,139,367. CABI are the existing partner and supplier and have been managing R4D since 2007.

What are the expected results?
The outcome for the R4D programme is a comprehensive, user-friendly portal containing all DFID funded research, which uses up to date technology to ensure that evidence based knowledge is delivered efficiently to a range of stakeholders, through channels likely to lead to the application of that knowledge. / The planned outputs are: / R4D content is made accessible to a range of key stakeholders in appropriate forms and formats. Key stakeholders are effectively engaged via R4D and fluent communication channels established / Content is packaged and can be accessed through a range of products and services, delivered across the internet and via partners / Content of the R4D database maintained, further developed and updated across research sectors; referencing content developed / R4D database and its technologies are developed using latest methods to make content more accessible. Delivery of new requirements from RED to improve reporting statistics and metadata, quality of content and commenting, improved ease of content submission, and data linkages / Excellence in Project Management in accord with best practice.

What is the context in which UK support is provided?
DFID has a commitment to transparency and to demonstrate how the money it spends is being used. The R4D programme delivers on this commitment by providing one place for users to access and search for information on DFID funded research (including its outputs). The R4D programme includes the following components: / R4D Website and database The R4D website enables visitors to access, browse and search the database of DFID funded programmes, projects, outputs and contacts. It provides links to the DFID research section on .Gov.uk, systematic reviews, R4D open data and a web analytics dashboard. The R4D database currently contains over 40,000 programme, project and document records from the 1990s to the present day. / R4D Open Data R4D Open Data (Data.gov and Linked Development) makes available publication metadata for other organisations and individuals to reuse, extend or build on. It enables others to use R4D publications information in other websites and databases and/or create other applications. Linked Development currently enables DFID’s new Development Tracker to link to DFID funded research information and outputs held in the R4D database. / Communication of DFID centrally funded research Includes news stories on DFID centrally funded research, an R4D newsletter and the management of the DFID research social media accounts – Twitter @DFID_Research and Facebook. / Shortly after the programme extension was underway it became apparent to the programme team and the partner that there would be significant changes in how the new Coalition government in the UK would be represented on the web in future. It was confirmed that the DFID website would be moving to a one government website - .Gov.uk. The Business Case had already provided for the potential risk of the DFID website moving to a one government site but incorrectly ranked the probability of this risk as Low, and the impact as High. This major change impacted on the programme and resulted in a significant shift in priorities. From November 2012, CABI were asked to focus on the work required by DFID and the GDS, in preparation to meet the changes required by a one government website. (From late 2012 - early 2013 the old DFID website moved onto .Gov.uk.) / The programme management arrangements and responsibilities for implementing this programme have had to be changed, which have led to a lack of continuity for the programme during this period. From the beginning of 2013, DFID put in place two interim programme management arrangements, the first from January to March 2013 and the second from April to June 2013. From April to June, RED staff were responsible for writing a report for RED management on the R4D Programme (commissioned by the Head of the Director of Research Office). / In July 2013, a new Programme Manager was appointed to the programme within the Director of Research Office. In the same month the Head of the Director of Research Office authorised the move of the existing budget and management responsibilities for the programme to the Director of Research Office. / Meetings between DFID and the partner (CABI) have also been changed to reflect the AGILE methodology which the partner uses to prioritise and manage technical developments. / DFID is currently in discussions with the Government Digital Service regarding the way forward for R4D as an online government funded digital resource. Therefore, an Annual Review becomes due, instead of the planned Project Completion Review.

## Section A: Detailed Output Scoring

Output 1: Content Accessibility & Network Engagement R4D content is made accessible to a range of key stakeholders in appropriate forms and formats. Key stakeholders are effectively engaged via R4D and fluent communication channels established
Output 1 score and performance description: / Score: A / Over this period there have been developments and changes to enhance the accessibility of R4D content for users. This is reflected in the score which has been increased to an A. / Although developments have been undertaken and search guidance has also been written by CABI to assist users of R4D, since the last review, there still remain concerns for DFID over users being able to locate the information they need. A pop up online survey on the R4D website is currently underway to gather feedback from users on using the website and its services. / As a result of the DFID website migrating to .Gov.uk, the R4D website now comes under the new Research section. R4D usage has fluctuated during this period and content from the old DFID website which was counted under R4D metrics moved to .Gov.uk and is no longer included as part of the R4D reporting. / Social media continues to drive traffic to R4D and followers continue to increase via both Facebook and Twitter. Subscribers to RSS feeds remains steady however, subscribers to the R4D Newsletter have not greatly increased rising by just over 20 subscribers since the last review.
Progress against expected results: / Monthly usage of the R4D website and database is a mixed picture. There have been increases in the average number of monthly pdf downloads from the R4D database but overall the average monthly visits and visitors to the R4D website has decreased. The average number of monthly pdf downloads has increased by 23,000 to 123,000 a month. The average number of monthly visits has fallen by 30,727 to 119,273 with the average number of unique visitors a month down by 13,336 to 86,664. The decrease in visitors is partly due to the seasonal dip around the summer months as well as R4Ds new location on .Gov.uk. The programme team anticipate these statistics to recover. At the time of writing this review the graph below confirms that overall visitor numbers are increasing to previous levels. / The geographical reach of R4D is broad with visits from over 230 countries and territories. Overall the global reach of R4D has not altered. Most traffic to the website comes from the US and the UK. In terms of visits 5 developing and emerging countries are in the top 10: India, Kenya, South Africa, Ethiopia and Nigeria. Southern Asia and Eastern Africa are the third and fourth ranged regions in terms of visits to R4D / Tweets continue to promote research projects, research calls and specific content within the R4D database. The @DFID_Research Twitter account as of September 2013 has just over 12,500 followers an increase of 4,244 followers. Over the review period Twitter has generated 19,239 click throughs to the R4D database and increase of 5,705 clicks. / The R4D Facebook was established in July 2013 and 3 posts go out a week. As of October 2013 it had over 1,000 likes an increase of 637 likes. / The R4D Newsletter provides a point of access for those users who do not engage with social media and provides a monthly easily digestible snapshot of the latest activities from DFID research. Subscribers to the newsletter in this period have been very low. They have increased by only 24 with the total number of subscribers now at 2,500. / RSS feeds are used to drive traffic to the R4 website. Climate Change and Agriculture remain the most popular feeds. The average monthly subscribers to all RSS feeds have remained steady as the table below illustrates. / RSS Feed Subscribers: Monthly Average 2012 Subscribers: Monthly Average 2013 / Climate Change 393 358 / Agriculture 377 359 / Capacity Building 327 305 / Health 325 308 / ICTs 296 298 / Governance 271 257 / Education 225 223 / Recommendations: / RED has already confirmed its decision to remove the communication component and development work from the CABI contract moving forward. Therefore, no recommendations can be made around the technical development of the R4D search/interface which might influence accessibility and discovery of its content and website. / It is recommended that, once DFID takes responsibility for social media especially Twitter that its scope is broadened to increase followers and that it is actively promoted and tweets sought from RED teams and the wider DFID. DFID staff should also use internal communication plans and/or grids to assist with news appropriate for Twitter. / Impact Weighting (%): 20 / Revised since last Annual Review? N / Risk: Medium / Revised since last Annual Review? N

Output 2: Product Development Content is packaged and can be accessed through a range of products and services, delivered across the internet and via partners
Output 2 score and performance description: / Score: A / Good progress has been made in making datasets held within R4D open and accessible to other organisations, DFID and individuals to enable them to reuse the information and build and extend applications in new and creative ways. R4D now provides an API and has two main services for the delivery of research metadata (both these services come under R4D Open Data): / the Research for Development Gateway via Data.gov.uk / the Linked Development / Changes to search have been undertaken to facilitate the discovery of open access material. / Initial work is underway around the transfer of the Linked Development platform. This is necessary to ensure that Linked Development can support the API for the Development Tracker.
Progress against expected results: / In August 2013, CABI released an updated Linked Development platform. Although R4D content and data is already open and accessible via the Research for Development Gateway on Data.gov.uk, the addition of Linked Development allows R4D content to be accessed, exchanged and integrated by a greater number of users/organisation and applications. / Data.gov.uk has indicated that the Linked Development platform now achieves a 5-star openness rating - http://5stardata.info/ / CABI developed and delivered to DFID the R4D API for the Development Tracker. BSD report that CABI’s work on the API was efficient and responsive and since its launch, in the middle of 2013, there have been no reported issues. The API enables the Development Tracker to display research outputs on the relevant research projects. This API enhances the content of the Development Tracker and increases its transparency and the accessibility of DFID funded research. / Users of the R4D Advanced search can now search or filter to show only open access materials. / Completion of the changes required to hosting agreements for platforms for Linked Development / CABI have started work to transfer Linked Development to a new platform to enable it to be scalable and therefore accommodate and support the API for the Development Tracker in the longer term. To date this work is ongoing / Recommendations: / RED has already confirmed its decision to remove development work from the CABI contract moving forward. Recommendations are therefore not being made under this output. / Impact Weighting (%): 20 / Revised since last Annual Review? N / Risk: Low / Revised since last Annual Review? N

Output 3: Content Delivery Content of the R4D database maintained, further developed and updated across research sectors; referencing content developed
Output 3 score and performance description: / Score: A / Significant progress has been made on content delivery since summer 2013. This is reflected in the score which was given a B at the last Annual Review. / News stories and the production of news material have been ongoing and met expectations. / Adding and updating R4D records (especially programme) became a priority for the DFID Programme and CABI Editorial teams. It has been helped by CABI’s clarification of their policy for content acquisition, as well as the introduction of My ARIES internally and the Development Tracker. My ARIES has made the manual task of tracking the DFID staff who manage research programmes much quicker. The Development Tracker makes it easier to identify new projects for R4D and to re-use and cross-check data on dates/costs/objectives. / CABI have made progress in identifying open access material within the R4D database and the tidying up of metadata and records. / Although, good progress has been made on programme information, there are still issues regarding the comprehensiveness of outputs from DFID’s research funding. Responsibility for the chasing and adding of this material is largely undertaken by CABI, rather than the organisations and institutes DFID fund adding this information to R4D themselves. / Progress and score reflects the work undertaken as part of the move to a one government website.
Progress against expected results: / The table below shows the detailed month by month breakdown of material added to the database. In total the number of new projects added during this period was 145. The total number of organisational records added was 63 and 1,856 outputs. An additional number of records were also modified, updated and edited due to indexing and citation improvements. / Date No of Projects No of Outputs No of Organisations / 02-Jan-13 5293 32642 4098 / 01-Feb-13 5309 32851 4104 / 01-Mar-13 5322 33128 4123 / 04-Apr-13 5336 33286 4130 / 01-May-13 5375 33535 4132 / 31-May-13 5376 33818 4139 / 02-Jul-13 5392 34081 4147 / 01-Aug-13 5399 34228 4149 / 30-Aug-13 5400 34273 4152 / 01-Oct-13 5438 34498 4161 / CABI cleaned up and updated material to ensure greater accuracy of the content contained within the database. An exercise was undertaken to reduce duplication on the database, with duplicate material deleted, along with the clean-up of certain fields. / CABI Editorial team checked the open access status of all 2012/13 journal articles and added links to online versions (where found and where known to be compliant with copyright restrictions). / A total of 69 news stories were added to .Gov.uk, an average of 6 a month. No case studies were added (as these had been stopped in 2012) / Transfer of all news stories and case studies to .Gov.uk. / Recommendations: / DFID’s R4D programme team and CABI should continue to give priority to keeping the R4D database up to date. DFID programme staff should identify new project records that need to be added to R4D from the "new project and component reporting portal”. This lists new projects before they are published externally on Development Tracker each month. / The DFID programme team should continue to investigate any DFID publically available material which CABI could use to assist them with identifying DFID funded research outputs. This includes lists of published outputs in RED funded programmes annual reviews and reports, material published on the websites of partner organisations, outputs listed in RED Results returns from partner organisations. / Impact Weighting (%): 30 / Revised since last Annual Review? N / Risk: Medium / Revised since last Annual Review? N

Output 4: New Functionality Elements R4D database and its technologies are developed using latest methods to make content more accessible. Delivery of new requirements from RED to improve reporting statistics and metadata, quality of content and commenting, improved ease of content submission, and data linkages.
Output 4 score and performance description: / Score: A / During this phase of database development emphasis has been placed on two specific areas: / improving the quality of metadata and indexing to facilitate discovery for the end user / improving the uploading services and functionality for research organisations, to enable them to upload outputs in bulk via a spreadsheet - making this process easier and less labour intensive for the organisations we fund / Progress against expected results: / The ability to submit project and output records through bulk import was implemented in early 2013. Registered users are now able to submit spreadsheets of outputs from programmes in an Excel or csv format. / CABI have implemented a workflow to process bulk uploads. Bulk uploads are held in a staging area for processing and data cleaning by IT staff and editors prior to being added to the R4D database / CABI have improved and updated the database to enable better discovery of R4D content when using search engines such as Google Scholar and referencing software such as Mendeley. / CABI have improved author searching and identification by cleaning up author names in the database and adding ORCID author identifiers. / Updates to open access metadata to support and reflect the work undertaken by the editorial team to review open access content and add the relevant links to the database. / Recommendations: / RED has already confirmed its decision to remove development work from the CABI contract moving forward. Recommendations are therefore not being made under this output. / Impact Weighting (%): 20 / Revised since last Annual Review? N / Risk: Low / Revised since last Annual Review? Y

Output 5: Project Management Excellence in Project Management in accord with best practice.
Output 5 score and performance description: / Score: A / CABI have an overall programme manager to oversee the programme and the staff who are responsible for the delivery of R4D and its services. Day to day management of the programme is the responsibility of the Managing Editor and technical project manager. / CABI uses recognised project and programme management methods. They use a PRINCE 2 framework to prioritise and manage technical developments. For implementing improvements they use AGILE methodology. Under AGILE, new stories are developed on a two weekly cycle and added to the Storytracker. Stories are reviewed at CABI technical management meetings and released as part of the sprint cycle. After each sprint cycle, completed stories are closed. / Since the summer of 2013, the RED programme team and CABI have implemented monthly technical and content meetings. These enable quicker decision making on issues arising within the AGILE methodology and sprint cycles and clearer setting of priorities (in the absence of a reflective logframe for some outputs). These meetings have proved effective in moving the programme forward.
Progress against expected results: / Under AGILE, CABI are now in sprint cycle 83. They have already completed 37 sprint cycles, which have involved the closure of 264 separate stories / New stories continue to be developed on a two week cycle and added to the Storytracker / Training of CABI staff on new platforms as part of the move to .Gov.uk / A detailed Contract Extension Phase Report, covering the period from May 2013 to October 2014, has been developed and delivered. / Recommendations: / Monthly meetings have been effective in moving the programme forward. To assist further with decision making and prioritisation under AGILE the RED programme manager should be given access to the CABI Storytracker. / Impact Weighting (%): 10 / Revised since last Annual Review? N / Risk: Low / Revised since last Annual Review? N

## Section B: Results and Value for Money.

1. Progress and results
1.1 Has the logframe been updated since last review? N / The existing logframe is not regarded as totally reflective of all work and priorities and will be reviewed during the next reporting period (see below). However, the Terms of Reference for this review include the assessment of progress against all the work undertaken during the review period. / A new logframe up to March 2014 has been drafted and will be submitted as part of this review process. / 1.2 Overall Output Score and Description: / Overall score is A. The performance of this programme is meeting expectations. / 1.3 Direct feedback from beneficiaries / The programme received permission from Business Solutions Department and RED to undertake an online pop up survey on the R4D website, prior to the end of the contract. This survey was also advertised on the @DFID_Research Twitter account and at the time of writing this Annual Review is still active. / The response rate to this pop up survey has not been high. Due to the design of the survey a significant number of respondents skipped some questions and therefore did not complete the whole survey. Some initial responses and informal feedback from this survey are given below but the low response rate etc should be taken into account and therefore these findings cannot be regarded as conclusive. / Total number of respondents who were either very satisfied or satisfied with their visit were 63.7% / Total number of respondents who indicated that they got everything they wanted from the site during their visit were 52.4% / Total number of respondents who indicated that information was up to date and accurate, either very good or good, were 52.4% / Total number of respondents who indicated that the ease of use of the site was either very good or good were 72.7% / Respondents were asked what they found most useful about the site. Responses included exporting citations, the information available, comprehensiveness of coverage, the range of readily accessible information on research and research outputs and easy to use / Respondents were also asked what they disliked about the site and also what aspects they would like to see improved. Responses included: not all the information is the latest, design needs a refresh and needs a mobile version, search function, doesn’t show how large the pdfs are. / Twitter as a driver of traffic to the R4D site and database has provided some additional feedback from beneficiaries (Twitter handle/identities have been removed): @DFID_Research Always a pleasure spreading your information. Am in communicating research. Would be happy to get a follow from you; @DFID_Research A pleasure. And am liking your tweets very much; Have a look at @DFID_Research great content!
1.4 Summary of overall progress / The programme is currently on track and meeting expectations, despite the impact of the work required around the move of the DFID website to .Gov.uk. / Good progress has been made regarding the updating and chasing of content especially programme information. This was a concern at last review. / Seasonal changes and the move to .Gov.uk have impacted on visitor numbers. However, usage of R4D beyond this review period does now indicate that the trend in visitor numbers is returning to previous levels. / There are still ongoing concerns around the accessibility of R4D for users within DFID but a recent survey undertaken by the programme to gather user feedback has not received a sufficient number of responses to gather conclusive insights into these issues.
1.5 Key challenges / From the last Annual Review the key challenge for the programme was identified as the changing environment around the Government Digital Service. The decision by the UK government to implement a one government website affected the programme and affected its priorities. / The challenge posed to this programme by GDS policies remains substantial. The GDS have already confirmed that R4D is a “research tool” and as such can be linked to .Gov.uk but cannot link to any information on .Gov.uk and/or contain any information which is already on.Gov.uk. Also, GDS policy now requires that all new digital resources have digital approval. So any future for the R4D programme will require discussion with the GDS and approval from them.
1.6 Annual Outcome Assessment / The outcome for the R4D programme is a comprehensive, user-friendly portal containing all DFID funded research, using up to date technology to ensure that evidence based knowledge is delivered efficiently to a range of stakeholders, through channels likely to lead to the application of that knowledge. This is being achieved, but has been impacted by the shift in priorities required due to the DFID website moving to .Gov.uk and decisions made by the GDS. / Development has taken place throughout this review period to, clean-up, update and improve the database and the discovery of R4D content by users. Most notable during this period has been the work undertaken on the new and updated R4D Open Data services. The R4D API is an important part of the DFID Development Tracker and enhances its transparency by making available to its end users (general public) research outputs. R4D Open Data has been recognised for this work and it has been indicated by Data.gov.uk that Linked Development now achieves a 5 star rating. All R4D Open Data services provide access to organisations and individuals to ensure that R4D content can be used and developed by others should they wish to do so.

2. Costs and timescale
2.1 Is the project on-track against financial forecasts: Y / Forecasting by the partner was updated towards the end of CNTR 06 7590/PO3210: Amendment 7. The programme up to 30th October 2013 had an under spend of £83,355. This underspend represented work which did not take place on the R4D website to make it .Gov.uk compliant. RED consulted with the Government Digital Service to see what changes were required and they confirmed that it was not necessary to change the interface of R4D. The GDS did specify a few minor changes to R4D website look and feel, which were undertaken at no additional cost to DFID. / In total the under spend for the whole programme since 2007 (including the under spend highlighted above) is £188,000. / 2.2 Key cost drivers / As highlighted in the previous Annual Review the primary cost driver is still the CABI staff costs. These costs are 80% of the total. The other 20% of the costs are the direct costs for hosting of sites, platforms and expenses as well as consultants costs. / 2.3 Is the project on-track against original timescale: Y / A cautious yes. Taking into account the impact on timescales for this period by the work required as part of the move to a one government website.

3. Evidence and Evaluation
3.1 Assess any changes in evidence and implications for the project The Dashboard analytics are the major source of evidence on usage of the R4D website and database and have recently been amended and missing statistics included. These updated statistics show that between December 2012 and October 2013 there were 1,312,011 visits to the R4D website resulting in 953,304 unique visitors and 1,358,898 PDF downloads from the R4D database. Therefore, R4D is a significant and important resource for ensuring that research funded by DFID is disseminated effectively. / 3.2 Where an evaluation is planned what progress has been made? / The planned evaluation of R4D in early 2013 highlighted in the previous review was not undertaken. Instead an internal report commissioned by the Head of the Director of Research Office was completed. / RED’s Evidence into Action Team is currently in the process of finalising the Terms of Reference for an evaluation of several of the communication research portals it funds. It is expected to start in the summer of 2014. R4D is included in these Terms of Reference and will be evaluated.

4. Risk
4.1 Output Risk Rating / Low (change since last review) / 4.2 Assessment of the risk level / Overall risk rating is Low. / Although, the assessment of the overall risk level is Low two of the Outputs have a risk rating of Medium. This is due to the importance of users being able to find the information they need, as well as, having accurate, up to date and complete programme information and outputs on R4D. Since last review progress has been made on making it easier for users to find information and content work has been given high priority by both DFID Programme and CABI Editorial teams. Content work on adding and updating DFID programme information has been assisted by internal systems and the Development Tracker.
Risk of funds not being used as intended / The project has been running since 2007 and there has been no evidence of fraud. CABI publish their annual reviews and financial statements each year on their website http://www.cabi.org. / CABI provide monthly forecasts of spend. If appropriate after discussions between CABI and the programme team forecasts maybe amended to reflect work being undertaken and/or about to be undertaken. / Expenditure is monitored by the DFID Programme team. Invoices are checked each month and they are also compared to the monthly forecasts provided by CABI. Once checked and if appropriate any queries the DFID Programme team have are clarified with CABI. Only once clarification is received and/or discussed are invoices approved for payment. / CABI have policies and procedures to deal with bribery, fraud, whistleblowing and corruption. They also have procurement guidelines. / 4.4 Climate and Environment Risk / The programme is categorised as low risk, and medium opportunity as it makes accessible climate and environment knowledge and information.

5. Value for Money
5.1 Performance on VfM measures / Staff costs are the primary cost of the programme therefore a reduction in these costs for 2012/13 was negotiated with CABI. It has been estimated that the average consultant cost under the existing contract with CABI is £540. In comparison consultants’ costs for companies listed under the Cloud 4 Framework can range from around £300 to £400 per day at their lowest up to around £1000 to £2000 per day at their highest for director level. / DFID/RED spending on research and the number of projects funded has increased significantly and the R4D database now holds just over 40,000 records. This means that on average around 6000 records are added each year (from 2007) to the R4D database. CABI have absorbed this increased workload and have not majorly altered costs to accommodate it. / 5.2 Commercial Improvement and Value for Money / Concerns around paying consultants to undertake communication work have been ongoing and highlighted in the previous review. A decision has been made by RED and already actioned to remove the communication component from the R4D programme. It is estimated that this will save an average of £7,000 a month. / From November 2013 the communication of research funded by RED will be the responsibility of RED Teams. The management of the @DFID_Research Twitter account will be the responsibility of the R4D Programme team. The R4D newsletter and the Facebook account services will cease. / 5.3 Role of project partners / The programme is managed through a contract with CABI and is delivered (up to 30th October 2013) with the assistance of a consortia: CommsConsult and Eurforic. CommsConsult are responsible for the delivery of news stories, social media (Twitter and Facebook) and a monthly newsletter. Up to the end of 2012 they were also responsible for writing case studies which were placed on the then DFID website. Eurforic assist CABI with web analytics and bibliometrics. / As highlighted above, to enhance value for money moving forward RED have approved the removal of the communication work undertaken by CommsConsult. / 5.4 Does the project still represent Value for Money / Yes / 5.5 If not, what action will you take?

6. Conditionality
6.1 Update on specific conditions / N/A

7. Conclusions and actions
Decisions have already been taken which influence the future of the R4D programme. A maintenance contract is in place and will run until 31st March 2014 (CNTR 06 7590/PO3210: Amendment 8). This is a no cost extension (from 31st October to 31st March 2014) and is funded via the programme’s total under spend of £188,000. / The extension has reduced components and services and covers: the maintenance and support for existing platforms and data; the maintenance and support of updates to the R4D database and the managed transition of R4D data and material to any potential new DFID partner (if appropriate). It also includes an option to extend to enable the handover to any potential new DFID partner (if required) until the end of June 2014. It does not include any communications work or technical development/innovation work on platforms, data and sites.

8. Review Process
The Annual Review was carried out by the A2L Programme Manager, B1 Programme Officer and by an A1 Health Adviser within one of Research and Evidence Division’s Teams. The review team also consulted relevant members of BSD who have worked closely with the supplier on IT technical development during the period of the review. CABI, were also asked to feedback and comment on any issues or challenges and supply details of any user/beneficiary feedback. / As detailed reports had been prepared and submitted by CABI and its Consortia, and the change in timings because of UK Government decisions, this was made into a Desk Review. The detailed reports had previously been commissioned by the programme team prior to the end of the Contract - CNTR 06 7590/PO3210: Amendment 7. / All documentation consulted during the review is listed below: / Title of Document Date Quest Number / RED Annual Review Checklist / Terms of Reference: Annual Review: 17th December 2012 to 30th October 2013 Research for Development Programme (R4D) Jan 14 4334117 / Annual Review 2012 – 17 Dec 11 to 16 Dec 2012 Jan 13 3822851 / R4D Internal Management Report July 13 4081156 / CABI Contract Extension Phase Report – Final Oct 13 4205754 / R4D Editorial Evaluation Sept 13 4168996 / R4D Logframe: version June 2012 May 12 3580555 / Email with attachments CABI - anti-fraud, whistleblowing and corruption policies (inc Procurement guidelines) Dec 12 3790734 / Scholarly use of R4D documents: A bibliometric exploration - FINAL Aug 13 4098566 / R4D Web Analytics are publically available on the R4D Dashboard – http://www.dfid.gov.uk/R4D/UsageDashboard.aspx