Annual Review – Summary Sheet

Title: SOLAR NIGERIA PROGRAMME (SNP)
Programme Value £ (full life): £66.06 million		Review Date: 05–09/08/2019
Programme Code: 203674	Start Date:14/10/2014	End Date:31/12/2020

Summary of Programme Performance

Year	2015	2016	2017	2018	2019
Programme Score	A+	A	A	A	A
Risk Rating	Major	Major	Major	Major	Major

DevTracker Link to Business Case:	https://devtracker.dfid.gov.uk/projects/GB-1-203674/documents
DevTracker Link to Log frame:	https://devtracker.dfid.gov.uk/projects/GB-1-203674/documents

A. Summary and Overview (1-2 pages)

Description of programme (1/2 page)

The Solar Nigeria Programme seeks to accelerate the uptake of solar energy technology in Nigeria. It has four main components/workstreams. The social, the commercial, the consumer, and the government workstreams.

The social component of the programme, implemented by ASI and more recently also by AECOM, has funded solar energy installations for public health and education facilities in Lagos and Kaduna States and, most recently, health facilities and village clusters in conflict-affected areas of Borno State.

The commercial workstream, implemented by ASI, seeks to develop the market for Commercial and Industrial (C&I) solar power. This emphasises captive power (not grid-connected) with a focus on removing barriers to the flow of commercial finance through the value chain; by providing grants and support to capable solar companies.

The consumer (or household) market component, implemented by ASI, awards grants to businesses that are developing the expanding markets for household solar systems and devices in Nigeria. These grants help to mitigate risks and offset working capital constraints; and are typically awarded to businesses in areas such as the provision of finance to consumers or distributors; as well as to solar home systems companies directly.

The Government workstream, also implemented by ASI, provides technical assistance to the Federal Government of Nigeria to support the development of the policy and regulatory regime for offgrid solar energy in Nigeria. This is mainly through actioning the Energy Compact. Support for this workstream is expected to be taken over by the Rural Electrification Agency through the World Bank-funded Nigerian Electrification Project, which is better resourced and positioned to do so, with potential for complementary efforts from streams of technical assistance through other centrally-managed DFID interventions with footprints in Nigeria.

In 2017, the programme took on management and oversight of some 37.5 million Euro of EU funds for social solar installations in Borno, Kaduna, Kano and Adamawa States. This work comprises only social-type installations (i.e. solar installations in public health and education facilities) and does not include any market building or regulatory support initiative that the core, DFID-funded Solar Nigeria Programme covers. The EU-funded work, while mentioned in this report, is not reflected in the Annual Review scoring or results as the funding is solely the EU’s (i.e. not co-financed) and the results are the EU’s. However, the successes recorded on the Solar programme helped demonstrate that solar works even for social facilities in difficult and challenging contexts; and was solely instrumental to mobilising these EU funds to improve access to public healthcare and education facilities in northern Nigeria. Although updates and risk issues on the EU-funded work are proportionately discussed in this review, robust accountability for these EU-funded installations (including results, progress and performance) are demonstrated through separate periodic reporting to the EU, including Annual Reports and a dedicated, year-round Monitoring and Evaluation Framework which is separate from the logframe and monitoring framework used for the DFID-funded installations.

Just over a year remains for the implementation phase of this programme, making this review the penultimate one before the programme finally closes in December 2020. A programme closure review is expected to be done at the later end of next year.

Summary supporting narrative for the overall score in this review (1/2 page)

Context

This was a difficult year due to elections, lack of relevant political appointees in post and a deteriorating security situation in Borno and, to some extent, Kaduna State. This affected several areas of work, particularly the social and government workstreams. For example, import duty exemptions were delayed for several months and therefore shipments of solar kits stalled. In addition, engagement on policy reform work as well as on operation and maintenance plans in Kaduna and Borno were very limited as it became increasingly difficult to engage government stakeholders both pre and post elections. It also affected DFID’s ability to properly monitor and learn from the programme due to security reasons, particularly travel to sites in Borno and Kaduna.

DFID’s Performance

The year was also a difficult one due to people changes within the programme team. There was a significant SRO-level turnover in DFID on the programme which affected the extent to which targets were revised, as well as the extent of implementation of some recommendations under the last Annual review and the ability to given strong steers to the contractors. This was further complicated by a stretch in programme management/support staff resources in the wider Economic Development Team.

Contractor Performance

On the contractor side, two main suppliers are critical in delivering the programme. Adam Smith International (ASI) – involved since inception on all streams – and more recently AECOM, focusing mainly on procurement and installation of the social workstream, including a new set of installations in Borno State and on the EU installations (which have separate reporting/accountability mechanisms).

While the contractors have performed well in some areas, other areas have been quite weak. The private sector team on the ASI side, who manage the commercial and consumer components, were strong, using their commercial and market development acumen to help shape the selection of grantees and managing the disbursement milestones based on grantee performance. The social solar installations have been technically adept too, especially the new set of installations delivered by AECOM. Helped by weekly challenge meetings with the DFID team, these installations by AECOM have drawn on important practical lessons from previous years (including from the earlier ASI managed installations). However, the temporary exit of a key staff from the contractor side – the project manager from AECOM on maternity leave earlier in the year – somewhat disrupted its responsiveness to requests lately. In addition, AECOM seems to have a high-risk aversion to security issues in Borno state. This stance has affected installation levels and speed in Borno (with an even slower level of implementation on the EU-funded Borno installations).

Conclusion of Scoring Rationale

Notwithstanding these contextual and performance-related challenges, overall the programme is delivering on its theory of change, and the outcomes and outputs are largely being met as discussed in the narratives that follow. The performance of the private sector components (i.e. the commercial and consumer workstreams) are particularly strong, considering Nigeria’s already challenging business environment (which was acute in the review period due to the election situation not providing essential political stability for investors), as well as the financing challenges and the economic recession which have haunted much of the programme. Solar Nigeria grantees in the commercial and industrial solar space have secured a solid pipeline of about 5.3 MWp as at the time of this review, driving solar installations which are on track to exceed 7 MWp for both 2018 and 2019, against a combined target of 2 MW for both years.

On the social side, installations have largely progressed according to plan, with all installations now completed in Lagos, Kaduna and Borno states, save one in Borno which has been delayed by security challenges. To note, the EU installations are not reflected in the scoring for this Annual Review since they are not UKAid-funded, they are however briefly reported here. While they also progressing, there has been a much slower pace of delivery in Borno State due to insecurity and the contractor’s risk posture. The programme has also struggled to solve the issue of sustainable operation and maintenance in the poorer states such as Borno and Kaduna; whereas they have been resolved in Lagos. It was particularly difficult to address this issue during the year under review due to election preparations in government, and officials not being in post even for months after the elections.

Although the regulatory work has met the targets, this is one area where, even with the government constraints and the election disruptions, possibly more could have been done by the contractor (especially if there had been greater steers from the DFID team). For example, indirect political pressures could have been applied working with/through civil society, private sector groups, or with more politically independent agencies of government who were not seriously affected by elections or post absences.

In addition to achieving the target numbers, a key element of the programme’s success is its transformative element. This has not been easy to track and ascertain via the logframe indicators alone. Indeed, so far, the programme has achieved its aim of ensuring that both public and private actors see solar power as a viable source of energy both at small and medium scale. As at the programme’s inception, solar power was generally not seen by government actors as a viable means of power for public institutions. Further, investors, whether impact ones, or purely commercial, did not consider the Nigerian solar market an attractive one.

Now however, government institutions more readily consider solar power, and the federal government’s strategy for rural electrification through the Rural Electrification Agency (REA), which DFID closely engages with, is now primarily anchored on solar power. In addition, grantees/companies that DFID supported through the programme, in their early stages in both the commercial and industrial and even in the consumer workstreams, in what was then a very nascent Nigerian solar market, have attracted significant local and international commercial investment this year (in one case $9m) showing that they have overcome the difficulties of investibility/attractiveness – a result strongly attributable to the programme’s demonstration effects, and its funding which helped cushion market entry barriers.

Furthermore, the programme has influenced the EU and more recently the World Bank and the African Development Bank to roll-out solar programmes, drawing on lessons from this programme.

Recommendations for the year ahead (1/2 page)

As most of the work is now concluded (excluding the EU-funded component which is not addressed in this report but in separate periodic reporting done to the EU as already discussed), the programme’s focus for the year ahead will be on exiting sustainably and learning, as well as communicating lessons; including from an independent evaluation and ensuring that these lessons are fed not just into DFID programmes but also other donor interventions in Nigeria. The following actions, have therefore been recommended:

Improve O&M in Kaduna and Borno – Ensuring systems continue to operate through maintenance after the programme is critical. Training and limited spares are being provided but this is not enough. The aspiration was that the States would take on and own the monitoring and maintenance tasks just as the Lagos State Electricity Board (LSEB) has done. Lessons sharing and peer mentoring between LSEB on one hand, and the recently-launched Kaduna State Power Company (KAPSCO) and Borno State on the other, should be actively pursued by the programme working with DFID teams throughout the course of the coming year. These learning initiatives should commence no later than Q1 2020.

As an alternative to (i), use other pressure routes to achieve O&M sustainability of installations in Kaduna and Borno e.g. through donor escalation of the issue by DFID, or leverage from new DFID programmes, and/or through pressure from community (and other interest) groups championed by the programme. This is expected to happen year-round.

A paper should be produced on how solar companies can work with smaller clients such as SMEs (as to date, solar companies including grantees have focussed primarily on larger blue-chip type customers). This paper, which should be delivered by the programme before the end of Q3 2020, should assess the creditworthiness of SMEs, the associated challenges, and credit facility options for such SMEs. Also, findings should be disseminated by the programme to solar companies, through the programme’s grantee networks, as well as business associations and other routes such as MDBs, other donors and private equity funds as the key is to get insights into the market. The challenge here will be to ensure adoption of learnings given the imminent end-date of the solar programme.

Manage the existing portfolio of grantees all year round to ensure that value for money is obtained for DFID’s grant and that grantees are supported by the programme throughout the course of the coming year as much as necessary (including helping them address any outstanding market issues and potentially help them scale up and penetrate the market further). More proactive, year-round, oversight of these activities done by the programme is encouraged on the part of the DFID team.

Communications and lesson learning – the programme should do more to tell the success stories of Solar Nigeria so far; develop communication products that share lessons learned, impact created, wins made (but also the persistent challenges faced) across all components of the programme. These should target a wider audience beyond the immediate stakeholders and partners of the programme such as impact investors, relevant government institutions, and other donors. In particular, DFID should use grantee companies supported by Solar Nigeria as case studies for key events such as the UK Africa Investment Summit to encourage further investments in Nigeria and share lessons with the CDC’s solar-targeted debt facility. Also, ensure that the World Bank, the African Development Bank and other donors continue to learn from the programme for their recently-launched solar programmes. The programme should develop a communication plan of action for the coming year by the end of Q4 2019.

In the light of the deteriorating security situation (which particularly affects the EU-funded installations which recently commenced and are not presented in detail here as discussed above), establish a pragmatic way forward in Borno State with the contractor, the EU and the Borno State Government to take into account security challenges and the limited remaining programme time. These conversations which are ongoing, should be concluded by end of Q4 2019; but may however, need to be revisited should the security situation change in 2020.

## B: DETAILED OUTPUT SCORING (suggest 1 page per output)

Output Title	Social (Lagos, Kaduna, Borno): / Clean and reliable energy services are provided to public institutions (schools and clinics)
Output number per LF		1	Output Score	B
Impact weighting (%):		50%	Impact weighting % revised since last AR?	N

Indicator(s)	Milestone(s) for this review	Progress
1.1 Installed capacity in schools as a result of the programme activities (MWp)	No target for 2019	Indicator achieved in previous years
1.2 Installed capacity in clinics as a result of the programme activities (MWp)	No target for 2019	Indicator achieved in previous years
1.3 Number of PV systems in public institutions provided with programme support for which there are O&M plans in place	250	213 achieved

Provide supporting narrative for the score

As the programme sets to wind down in December 2020, all the solar installations intended to be delivered in the initial business case, as well as the first and second business case addenda have been achieved before this review period. The initial business case focused on 175 schools and 11 primary health care centres in Lagos, delivered by ASI. The first and second addenda to the business case focused on 34 primary health care centres in Kaduna and 3 hospitals in Borno respectively, also delivered by ASI. Due to the completion, no new targets were set for 2019 for the first two indicators measuring installed capacity in schools and clinics respectively.

This output’s performance and scoring was therefore based on the third indicator which seeks to measure the level of operations and maintenance (O&M) planning put in place – and still in place – in public institutions as a result of the programme’s support. There were however, some additional installations delivered by AECOM (following a third addendum to the business case) which occurred largely during the year under review; but were inadvertently omitted from the logframe/M&E framework primarily due to DFID’s internal staff turnover dynamics. These are discussed below.

It is worth noting that successes from these DFID-funded, SNP installations over the years, attracted EU interest in similar social-type solar installations for public facilities, and leveraged 37.5m Euros from the EU in late 2017 for additional installations in new sites in Borno, Kano and Kaduna and Adamawa states. These installations are being delivered with DFID Nigeria’s oversight, and progress across these sites (all delivered by AECOM) is ongoing, though with very limited progress in Borno State. This is discussed below.

There have, however, been significant delays to the Borno EU component. This is largely due to the deteriorating security situation in North Eastern Nigeria, alongside DFID’s internal procurement and contracting challenges, high turnover in SROs, and delays in obtaining import duty exemption certificates (IDECs) from relevant federal government institutions (pre and post the election season). The latter stalled shipment of solar kits into the country for several months.

To avoid donor-level double counting – a fundamental global principle in accounting for development impact – the EU-funded work is neither reflected in this Annual Review scoring nor its results monitoring framework as the funding is solely the EU’s (i.e. 100% EU funding and not co-financed). The results are therefore the EU’s. Accountability for these EU-funded installations (including results, progress and performance) are demonstrated through separate periodic reporting to the EU, including Annual Reports and a dedicated, year-round Monitoring and Evaluation Framework separate from the monitoring framework used for the DFID-funded installations (the latter of which are the focus of the reporting for this output in this annual review report).

Regarding operations and maintenance (O&M) planning – the indicator on which this output’s performance is based – the Lagos State Electricity Board (LSEB) has in place operational O&M plans. These cover the 175 schools and 11 PHCs where SNP’s solar installations have been provided. These plans, supported by the programme’s engagement, have been in place in previous years and remained in place till date (3+ years on), with the LSEB budget making provisions for this. LSEB received additional funding of about £75,000 from the programme during the year to purchase spare parts for installations in the state as a way to further encourage the state to strengthen its O&M practices.

In Kaduna and Borno, no concrete O&M plans are yet in place. This has meant that only about 84% of the installations across all states under the social workstream are under functional O&M regimes; and consequently, the programme has not met its expectations at this output level.

It is noteworthy that the risk that the Northern states do not take on O&M activities was anticipated during the design stage but is difficult to mitigate given that political will and state financing can be hard to influence by donors or development partners. The projects in Kaduna and Borno were, indeed, intended to serve as demonstration projects through which useful lessons could be learned about how the sustainability of solar installations could be ensured in the face of public/state budget constraints and/or operating environments made difficult by insecurity and insurgency.

In Kaduna, following engagement by the programme and contractors, the government has created the newly launched Kaduna State Power Supply Company (KAPSCO) which has a mandate to ensure that the existing systems are properly maintained. This is a welcome development as the former special assistant to the Governor (with whom the programme has worked and still works closely) has been appointed to head KAPSCO and it is hoped more traction can be gained on O&M now that the elections are over and government appointees are now in post.

In Borno State, the political transitions pre and post elections were also a major contextual barrier preventing O&M plans from progressing during the year under review. However, compared to Lagos, where an O&M regime is in place, and to Kaduna where plans to have one in place are now being pursued in collaboration with the recently launched KAPSCO, the situation in Borno presents a far greater challenge for ensuring sustainability of the solar installations.

Oversight on these installations in Borno State are held by the Ministry of Reconstruction, Rehabilitation and Resettlement (RRR Ministry), with which the programme engages quite closely; right from when the new State Governor was the Commissioner for the RRR Ministry. This engagement has, however, not been without strains/challenges due to differing perceptions of security risk levels – and ultimately the contractor’s supposed capability – between the state government and DFID. Sustainability of the installations have, therefore, remained a challenge for at least four reasons:

  1. the insecurity and insurgency context which potentially make sites outside of Maiduguri town risky to access for any planned O&M-related activities

  1. absence of a state-owned platform such as Lagos’ LSEB or Kaduna’s KAPSCO to coordinate monitoring and ongoing O&M, to identify and make personnel available for training by the programme’s contractor, and to properly secure, utilise and manage any spares, however limited, intended to be provided by the programme

  1. perceived strains on state resources possibly resulting from deep-seated humanitarian and insurgency challenges, and

  1. somewhat challenging relationships between the programme and some government stakeholders, largely resulting from differing perceptions of security risk levels outside of Maiduguri town, and ultimately the contractor’s alleged inability to deliver installations outside of Maiduguri in a timely and cost-efficient manner.

DFID-funded Installations in Borno not included in logframe but arising from 3rd Business Case Addendum

As referred to above, due to staff changes (significant SRO turnover and considerable transitions affecting programme management staff) as well as procurement challenges in DFID Nigeria, there are some newly commissioned solar installations in Borno which occurred during the year under review, but which were inadvertently not included in the logframe and not monitored as part of the programme’s results framework. These installations will be reviewed in more depth in the coming year.

It should however be noted that these installations (which are different from the EU-funded installations which are being captured in a separate reporting and monitoring framework to the EU as already discussed), are part of the core DFID-funded Solar Nigeria Programme following a third addendum to the business case – an initiative kickstarted by the programme’s SRO in the previous year, with intentions to help catalyse the reconstruction process in Borno state post the insurgency crisis.

These installations, delivered by AECOM in the year under review, comprise about 0.7 MWp across 8 locations in Borno (and are an addition to the 0.4 MWp already delivered by ASI across three general hospitals in Borno in the previous years). Results in the 8 locations include the following:

  1. Providing reliable power to four (4) of the biggest public general hospitals in Borno including Damasak, Monguno and Damboa hospitals each accessing 130 kWp of solar power for critical life-saving healthcare operations, and 78 kWp in Uba general hospital. As at the time of this report, one more installation of about 130 kWp (the last one intended) is nearing completion (over 90%) in Konduga general hospital. This delay has been impacted by delays in renewal of the project’s import duty exemption certificate (IDEC), access to a replacement part from a supplier, and the security situation outside of Maiduguri.

  1. Completed installations of varying capacities, ranging from between 3 kWp and 15 kWp in Ngwom and Mandaragariu village clusters powering village schools, PHCs and boreholes in these quite remote places.

  1. A first-of-its-kind installation of 124.8 kWp completed and handed over at the state-owned College of Nursing and Midwifery along Damboa road in Maiduguri town, understood to be the biggest of its kind for a public institution of learning for nursing professionals in the country. Anecdotal evidence suggests that teachers and students now spend longer hours within the school premises with an upsurge in class attendance, especially laboratory and computer-based training classes, as the installations are now providing the college with never-before 24-hour power supply. The installations have also resulted in other donors/iNGOs supporting the college with a computer laboratory, creche and a new administration block. With improved learning conditions for these student nurses-in-training, the school has now commenced a formal process towards achieving national accreditation status since it was founded 3 decades ago.

These achievements must be seen in the context of the considerable security challenges across Borno which often make accessibility to many of these sites difficult.

EU-funded Installations in Kaduna, Adamawa, Kano and Borno States

In late 2017, the Solar Nigeria Programme, in addition to DFID’s funds, mobilised 37.5m Euros from the EU for additional social installations in public health and education facilities in four states, namely Borno, Kaduna, Adamawa and Kano. The EU was keen to replicate the progress of DFID’s Solar Nigeria Programme. The EU arrangement also uses AECOM as the delivery partner; and while good progress has been made in Kaduna, Adamawa and Kano; the Borno component has faced security challenges.

In consultation with the EU and the Kaduna State Government, Euro 10 m was agreed for solar power systems in thirteen (13) hospitals in Kaduna; and the Adamawa State Government also similarly agreed on Euro 10m for solar installations in 8 sites including hospitals and a college of health technology. Work is progressing on the sites despite some delays in securing import duty exemption certificates (IDECs) earlier in the year from the Federal Government of Nigeria. The works will continue over the rest of 2019 and should be completed in the early half of 2020.

Following consultations with the EU delegation and the Kano State Government counterparts, it was decided that the 10m Euro of Kano solar installations should be evenly split across public health and education facilities in the state. The work was deliberately started later to learn from the other two States’ works. As at the time of this review, shipment of goods as well as technical design works had commenced with a forecast to complete works in Kano by mid-2020.

For the Borno State component, 7.5 million Euros of the EU funds were devoted by the EU. Upon consultation with the EU delegation and with close involvement of the Ministry of Reconstruction, Rehabilitation and Resettlement (RRR Ministry) in Maiduguri, Borno State, it was decided that the capacity of the earlier, DFID-funded solar installations in the College of Nursing and Midwifery (CNM), Maiduguri, be expanded as the College’s electricity needs grew, to provide solar installations for the college’s female and male hostels respectively.

An additional seven sites outside of Maiduguri were also selected to support conflict recovery process in Borno State. These included Bama General Hospital and Gwoza General Hospital, as well as five (5) village cluster sites including in Mainok, Pulka, Kareto, Gajigana and Kwajaffa villages. Each of these village clusters are to include smaller sized solar installations in a village school, a village clinic, and solar-powered pumps for existing boreholes in those clusters.

Works are progressing quite well in the College of Nursing and Midwifery, with technical designs completed and civil works almost completed. For other installations, the project has faced delays both with engagement with Borno State actors who were affected by election changes and also by the contractor expressing concerns over a deteriorating security situation. Over the coming months, the programme team will engage with AECOM (the contractor), the EU, and the Borno state government to find ways to resolve the issue of sites, bearing in mind the changing security situation.

Lessons identified this year, and recommendations for the year ahead linked to this output

While actual physical visits to beneficiary sites during the review were seriously limited – as the DFID review team could only visit one site in Kaduna (Badiko PHC) and one in Borno (the College of Nursing and Midwifery) due to security-related travel restrictions – interactions with beneficiaries in one of the PHCs in Kaduna (Badiko PHC) revealed that continued operations and maintenance of the installations could be sustained with strong community involvement in the affairs of these solar projects, particularly in the absence of (substantial) state support as is currently the case in Kaduna and Borno.

At Badiko, periodic checks and maintenance were reported to have been catered for by funds, however modest, pooled from the pockets of members of a community association who acknowledge and appreciate the improved access to basic health care services supplied by their local PHC made possible since commissioning the solar installation. While this arrangement – most likely peculiar to Badiko – has taken place organically, the programme should, in the year ahead, proactively identify and work with community groups to ensure greater local-level project ownership, increased demand for state accountability, and ultimately project sustainability.

Another insight gleaned was that, even in the absence of a state-wide O&M regime, functional sustainability and O&M plans can potentially begin by identifying and equipping interested and enthusiastic individuals at beneficiary sites to whom to hand over installations. Interactions with beneficiaries at CNM in Borno State identified, trained and equipped a tutor with skillsets to conduct routine, day to day checks and maintenance of the systems. Interactions between this individual and the review team during the field visits revealed an articulate and coherent level of understanding of the systems, how they work, how to keep them in good working condition (particularly the PV panels), how to troubleshoot minor issues, and an understanding of when to escalate more complex challenges. While this arrangement is not expected to replace a state-wide, coordinated and well-resourced O&M regime, identifying site-level O&M “first aiders” should be part of such a wider plan, and should be allowed in place, particularly in Borno, and to an extent Kaduna, pending the establishment of concrete O&M plans. While this approach may be quite belated for older installations, the programme team should seek to apply this learning to installations that have recently been completed and also ensure that this learning is passed on to the EU-funded installations being delivered with DFID’s oversight.

Furthermore, as the programme winds down, frank, pragmatic O&M conversations should be had with the Borno State government on the future sustainability of these installations particularly through the RRR ministry, for example, about the need for a Borno equivalent of platforms such as Lagos’ LSEB and Kaduna’s recently launched KAPSCO. In addition, the programme should consider exploring peer mentoring between LSEB on one hand and KAPSCO and Borno State respectively on the other, to facilitate lessons learning across these states.

Finally, for future programmes/projects – as virtually all installations have been completed across all the states for this programme, save one – DFID should consider how to build into the contract an ability to suspend the delivery if for example a State or the Government fails to deliver on a commitment (such as O&M or security provision) so that DFID has real leverage. Another option would be to use escrow accounts or greater matched funding from States. Additionally, related future programmes with potential footprints in these states could act as possible avenues for pursuing such leverage for realising state O&M accountability.

Output Title	Commercial markets: / Market for solar energy becomes more robust and solar companies (solcos) build sustainable market operations, with financial institutions lending to the PV sector
Output number per LF		2	Output Score	A++
Impact weighting (%):		10%	Impact weighting % revised since last AR?	N

Indicator(s)	Milestone(s) for Dec 2019	Progress
2.1 Installed capacity in the private sector and other institutions as a result of the programme activities (MWp)	1.0 MWp	1.3 MWp has been achieved since the last annual review, which is already above the target, with a solid pipeline of about 5.3MWp (as at the time of data collection for this review), which suggests being on track to significantly exceed target.
2.2 Total £ (million) of private investment mobilised by the commercial pilot / £ (million) value of spend by Solar Nigeria Programme on supporting the commercial pilot	No target for 2019 as commercial pilot completed.	Not applicable as commercial pilot already completed
2.3 Total value of lending portfolios developed (£ million) - IFC component	IFC component discontinued.	Not applicable as IFC component already discontinued

Briefly describe the output and provide supporting narrative for the score

Support to the commercial use of solar was originally planned to be implemented by the IFC, but this was discontinued in 2017 as explained in that Annual Review – in short, it was too early in the market to go down a bank-led credit line route and grants were a better option. A decision was thereafter made to allow the team at ASI (who were running, and still run, the consumer/household workstream) to build the commercial social markets via a grant model, first using a pilot and then scaling up, once signs of success became visible.

While the commercial pilot provided grant funding for individual solar projects, there was then a shift to grant funding for holistic business plans rather than individual projects. This approach helps build a suite of potentially viable, sustainable companies rather than funding ad hoc projects.

The rationale for grants/subsidies to companies arises from a range of market constraints which existed early on, including financiers’ lack of experience with solar (this was a fossil fuel dominated market), high financing costs, foreign exchange risks and concerns of established players in East Africa entering a less well-known market in West Africa. The grant arrangements have worked and demonstrated success, whether measured in terms of viability of the companies and attracting follow-on investments in subsequent years or measured in terms of installations. Installations in this review period are on track to exceed 7 MWp for 2018 and 2019 against a combined target of 2 MWp, and in fact, about 1.3 MWp had been achieved by the time of this review since the last annual review, exceeding the entire target of 1.0 MWp for year 2019, with a solid pipeline of about 5.3MWp (as at the time of data collection).

In terms of contractor performance and linkages to these results, the private sector team on the ASI side, who manage the commercial (as well as consumer) components, were particularly strong in using their commercial and market development acumen to help shape the selection of grantees and manage the disbursement milestones based on grantee performance. Grant decisions were also frequently shared with DFID for consideration and deliberation before decisions were taken.

Key achievements include:
3.2 MWp commissioned: All C&I grantees progressing rapidly towards scale and commercial investment from private finance sources.

Strong pipeline of financed C&I systems achieved by grantees, with installations through 2018 and 2019 on track to exceed 7 MWp against a combined target of 2 MWp intended for both years.

Increased interest of serious commercially driven investors. For example, Cross Boundary raised $30m regionally and within this has $8m of Nigerian proposals issued; PAS secured $2.6m of third-party private investment for its initial projects; Rensource syndicated another $5m for its market cluster project and $25 m funding round was underway as at the time of this report.

Pioneering battery recycling venture underway: Pan Africa Hybrid Limited (PAHL) completed grant-supported market viability study inclusive of a battery recycling venture; and is now moving towards establishing a business to recycle solar waste to international standards (arguably, none currently done in Nigeria at this scale).

A pioneering innovation: Cold Hubs, another grantee, is providing a unique approach to solar-powered refrigeration for stallholders in food product markets on daily hire basis.

The grant funding, used to demonstrate viability of the Nigerian solar market and to get companies through the so-called “valley of death” beyond start-up phase, has no doubt worked. Most companies could not have got through this phase without DFID’s funding and hence we can argue that the programme created additionality. Similar grants were given in other parts of Africa to trigger the same effect, and markets in similarly large sized countries without grant support present a fair counterfactual which suggest that commercial solar markets do not just grow organically. What we see now is more established players entering the market based on the comfort and assurances demonstrated by the success of programme grantees. While challenges remain in the market (as discussed below), if initial market entry barriers preventing viability, or a demonstration of viability, can be broken; then businesses can scale.

Lessons identified this year, and recommendations for the year ahead linked to this output

Notwithstanding these achievements, challenges remain in Nigeria’s yet nascent Commercial and Industrial (C&I) market for solar. Insights gained from programme activities over the course of the year under review indicate that these challenges mostly revolve around investment and finance, as follows:

Interest rates in Nigeria remain high and financing solar businesses in US Dollars is exposed to devaluation risk. A key role of the Solar Nigeria grant initially was to buffer this type of risk. While investors can now see the viability of C&I solar business as driven by programme activities, interest rate challenges remain and DFID will need to consider if/how it may be able to address this problem which is not unique to commercial and industrial solar.

In addition, there is a potential constraint on the market reaching scale – until now the solar providers have focussed largely on blue chip type companies rather than SMEs which they perceive as not credit worthy. A study will therefore need to be done by the programme on SME creditworthiness and whether any credit facility can be provided to stimulate SME targeting for solar. The programme should appropriately disseminate findings to the right audience, including C&I solar companies (not limited to grantees), private equity firms with interests in solar, the CDC, and other donors and development finance entities.

Output Title	Consumer Markets: / The private market for household access to small solar lighting and power systems scales significantly with financial institutions lending to the solar PV sector
Output number per LF		3	Output Score	A
Impact weighting (%):		30%	Impact weighting % revised since last AR?	N

Indicator(s)	Milestone(s) for Dec 2019	Progress
3.1 Installed capacity in the private sector as a result of the programme activities (MWp)	5.3 MWp	0.83 MWp achieved in Q1 2019. / In 2018 results achieved were significantly above target. / If sales continue flat at the recent average rate, the 2019 actual would be 70% of target or just on target. However, significant and progressive expansion of market capacity by grantees continues and this could realistically drive results above target.
3.2 Number of small solar lighting or power systems acquired by private consumers as a result of the programme activities	362,500	57,930 as at Q1 2019
3.3 Volume of private investment mobilised across Consumer Markets component (£, million)	27.4	About 11m mobilised as at end Q2 2019. Performance trend generally indicates being on track to meet target.

Provide supporting narrative for the score

At the time of the annual review only one quarter of data was available for two of the three indicators (as opposed to at least two quarters in previous years). The movement of a key private sector advisory team member on the ASI side – one out of the two staff working on the consumer markets grant administration – into the consumer/solar home system component of a newly launched World Bank-funded programme at the Rural Electrification Agency in early 2019 meant that the team have struggled with timely reconciliation of reports and results from SNP consumer workstream grantees.

Although the milestones are not met, there is clearly an upward trend in sales of solar products among grantees and there are some key qualitative factors which show that the programme has been transformative and has built a viable consumer solar market which is often the hardest market to crack (much more difficult than commercial/industrial markets). These qualitative factors help justify the score.

Key achievements on the workstream include:

Several strong Solar Home System (SHS) providers: with programme support, grantees have progressed well towards establishing the foundations needed to move from market entry and pilot phases towards scale. These include, amongst others, Lumos, a Nigerian pay-as-you-go (PAYG) solar market leader, who survived a large product recall during 2018 that risked the company failing, but now with reconfirmed investor support, and a restructured business moving it beyond a tech start-up; and Arnergy, a Nigerian PAYG solar start-up which secured the largest ever (partly) private investment of USD 9 million into a Nigerian PAYG solar company.

Investors entered the market: From a nascent, commercially unattractive market in 2015; these budding solar providers have begun to attract and secure serious early-scale stage funding. During the review period, several have gained attention of, and/or secured equity or debt finance, from various sources including DFIs, impact investors, and some purely commercial investors, virtually all of whom had not entered the Nigerian solar market before 2017 – thus consolidating a foundation for the market to scale. As with commercial solar, the programme has enabled companies to bridge the valley of death to attract finance. In many ways, this is a more difficult market segment to demonstrate viability because the clients (individual costumers and homes) are less creditworthy and more complex and disparate consumers who are typically harder to market products to.

Solar Nigeria shaped and influenced others: learnings and insights from the programme, having pioneered the take-off of Nigeria’s consumer solar market, were embedded into the SHS component of the Nigeria Electrification Programme (NEP), which happens to be the World Bank’s largest-ever tranche of funding for Off Grid Electricity. This programme is being implemented through the Rural Electrification Agency, and a Solar Nigeria Programme grants administrator was headhunted to manage the SHS component.

Despite this, secondary challenges remain in the market, such as the difficulty of doing business in Nigeria; product clearance challenges at ports; poor oversight on SHS technical standards; slow licencing and approval processes, amongst others.

Lessons identified this year, and recommendations for the year ahead linked to this output

While grantees remain positive about growing sales, engagements with these providers over the course of the year have revealed an acceptance, by them, that the cost to find and serve customers is higher than they experienced in East Africa. While this claim isn’t new – even in other markets that have scaled in Nigeria – these insights further substantiate the claim and its veracity in Nigeria’s off grid consumer solar market. As part of this challenge of finding consumers, financing is clearly a major limiting factor preventing individuals, homes and micro venture from adopting solar. While mobile money for payments is improving, substantial gaps persist, limiting the reach, accessibility and viability of SHS business models seeking to penetrate beyond the main population centres. Factors underlying this finance challenges need to be studied, and the programme should (in its upcoming final year) consider if/how it is able to support such studies. Key recommendations for the year ahead include:

1. Manage the existing portfolio of grantees: this includes the programme monitoring performance of grantees year round, completing final disbursements of grant as final milestones are met, apply corrective and/or compliance actions where warranted, manage the grant budget (and risks) until full disbursement; while also looking into factors underlying consumer finance models such as mobile money and how these could be assuaged to strengthen grantees’ market penetration.
2. Tell the stories: the programme should examine the experience of the programme’s grantees. Develop stories of success, impact and lessons; as well as disseminate the stories before the end of the coming year.

Output Title	Government Support: / Regulatory and policy barriers to improve the enabling environment for developing the solar market in Nigeria are identified and addressed
Output number per LF		4	Output Score	A
Impact weighting (%):		10%	Impact weighting % revised since last AR?	Y/N (if Yes, indicate if ↑or ↓)

Indicator(s)	Milestones for this review	Progress
4.1 The National Solar Plan drafted and agreed with the Office of the Vice President	No 2019 milestone – Energy Compact already signed.	Not applicable (i.e. Energy compact signing) already realised
4.2 Policy and regulatory changes that would facilitate financing in the solar market and improvement in Solar energy provision are actioned as per the Energy Compact (% of total recommendations)	60%	69%: 18 out of 26 action points where progress has been made or proposed action have been completed. At this point in the year we have already exceeded the target for the full year.

Provide supporting narrative for the score

69% of the changes targeted in the Energy Africa Compact have either been delivered or are on track towards being delivered; thus, exceeding the target of 60% for the entire year. Close interaction of the programme with, and direct technical assistance support to, relevant government agencies including the Rural Electrification Agency (REA) and the Office of the Vice President, have been very instrumental towards achieving this performance. Some of the actions include, amongst others, developing an integrated master plan for energy access and renewable energy, and ensuring pioneer status for businesses involved in provision of solar energy solutions to household consumers. These changes were directly supported through engagements and resources provided by the programme.

A key achievement of this workstream during the year under review, also tied to actioning the availability of government grants to support the market as contained in the Energy Compact, was significantly helping to facilitate the development of the Nigeria Electrification Project (NEP) launched earlier this year. The NEP is a USD 350 million World Bank-funded initiative which aims to accelerate electricity access in rural areas through mini-grids and stand-alone off-grid solar solutions. This programme is being implemented by REA which the Solar Programme has supported since its inception; and in fact, two past Solar Nigeria Programme personnel, including the Solar Nigeria grants administrator and the Solar Nigeria government workstream lead, have now joined the NEP – a testament to SNP’s strong influence in shaping the development of this new government-driven initiative.

Given that the REA, the NEP, and REA’s upcoming projects are well resourced, they are best placed to work with the government in removing remaining policy and regulatory barriers affecting the offgrid solar market. As such, SNP will no longer report on new targets or milestones achieved for this workstream in future reviews; as not only is resourcing for this component under the programme now exhausted, but the programme will concentrate efforts on further consolidating the evolving wins in the social, and particularly the commercial and consumer solar, markets instead. In addition, there are other DFID programmes such as the Africa Clean Energy (ACE) technical assistance facility and the Nigerian Infrastructure Advisory Facility (NIAF) which can take on much of this work and will be better placed to follow through on long term policy/regulatory issues post-SNP. Work done so far on this workstream will nonetheless be reflected in the Programme Closure Review.

Despite achieving 9% beyond the targeted 60% (somewhat indicating that targets exceeded expectations), the actual work done in this year by the contractor (ASI) was very limited. This was partly due to the context (i.e. elections distracting government officials and lack of officials in post), but also because the milestones and targets were largely rolled-over from previous years. The contractor, if it had been pushed by the DFID team much more might have been able to do more by focussing on those agencies which were less affected by the political upheaval and, for example, holding workshops with civil society, private sector groups and think tanks who were also unaffected. These could have potentially had impact in allowing for more productive delivery of outstanding Energy Compact actions during the year. In the light of this, the score for this component was revised downward.

## C: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES (1-2 pages)

Summarise the programme’s theory of change and any major changes in the past year (1/2 page)

For the public (i.e. social and government) and the private workstreams (i.e. the consumer and commercial), the Solar Nigeria Programme has different, but linked, theories of change.

Social solar (public sector)

1. The theory of change for the public workstreams involve the use of solar off-grid energy in state-owned health and education facilities to improve service delivery; with DFID funding high quality solar installations which have proven largely successful and beneficial in improving the welfare outcomes of people (whether school children or school teachers, or nurses in training, or hospital patients) accessing these public facilities.
2. In terms of progress, significant programme-supported efforts in Lagos state has triggered the establishment of an effective state-owned agency, the Lagos State Electricity Board (LSEB), through whom state capacity for maintaining and sustaining off grid solar assets has been built nearly from ground zero; as well burgeoning conversations within the state government to self-fund additional installations.

In Kaduna, progress of SNP installations has now driven the establishment of the Kaduna State Power Company (akin to Lagos’ LSEB), further demonstrating significant likelihood of O&M progression, not only across the programme’s installations, but inevitably across the country as lessons and insights from Lagos diffuse into Kaduna, and ultimately to other parts of the country to ensure future sustainability of solar installations. And in both Kaduna and Borno, SNP’s observable progress towards delivering intended outcomes in strengthening public healthcare and education services has triggered the mobilisation of 37.5 million Euros from the European Union for additional solar installations in Kaduna, Borno and in fact, Adamawa and Kano states, modelled after SNP and implemented with DFID Nigeria’s oversight. As already discussed, accountability for these EU-funded installations (including results, progress and performance) are demonstrated through separate periodic reporting to the EU, including Annual Reports and a dedicated, year-round Monitoring and Evaluation Framework separate from the monitoring framework used for the DFID-funded installations.

As in last year’s review, a key question remains the extent to which improved access to energy could indeed improve public service delivery – as the programme’s theory of change for the social workstream suggests – in these complex operating environments, particularly in Kaduna, Borno and the rural/peri-urban sites in Lagos. In this regard, anecdotal pieces of evidence (as discussed in the scoring narrative for the social workstream) have been encouraging, with records of installations and associated improvements in availability of electric power substantially improving staff morale, increasing school and clinic attendances, attracting delivery of other interventions from NGOs, private sector, and other donors and development partners.

Private sector (commercial and consumer)

The theory of change for the private sector workstreams (both commercial and consumer) is based on the premise that providing grants to attract capable solar providers into the country will help them break initial entry barriers and absorb early market risk. And that this will help the market move from nascency, towards scale; and increase access to, and adoption of, solar energy by individuals and businesses. The solar companies will become more profitable, attract investment and there will be improved welfare outcomes for individuals buying solar-powered products and services. The scale up of programme grantees, greater market penetration, and significant investment attraction by the market demonstrates this theory of change has been proven.

Another key premise on which the private sector interventions were built – namely that the paucity of customer awareness/adoption of solar (as was the case in Nigeria) on one hand, and a lack of product availability on another, are mutually reinforcing – continues to be demonstrated as well. Progress under each of the consumer and commercial workstream during the year under review further prove that once a critical mass of product availability is achieved, markets tend to take-off rapidly, driven by the strong underlying benefit derived by consumers.

Evidence of about $60/month energy savings from a cobbler in rural Kano after the purchase of the standard solar home system, or of a local solar energy start up raising $9 million competitive financing, having received programme support and grants, and having demonstrated track record and capacity for market penetration and reaching potential solar product consumers, further confirms progress towards programme’s outcomes, and therefore lending credence to the increasing number of solar adopters and beneficiaries now topping well over 4 million people across Nigeria as a result of the programme’s activities to date. To note, these are deemed only to be the iceberg’s tip, as the more evident outcomes of these grants will only truly be visible over next few years, when the vast majority of grantees are expected to fully progress towards scale.

Describe where the programme is on track to contribute to the expected outcomes and impact, and where it is off track and so what action is planned as a result in the year ahead (1/2 page)

As set out above, and from all indications of progress towards intended outcomes, the programme will highly likely achieve its original objectives. At impact level, the programme is also already significantly stimulating the scale up of solar PV generation at a national level (as seen in the mobilisation of EU funds and support for catalysing the Nigeria Electrification Project), while improving welfare outcomes by making a significant contribution towards the electrification of public institutions, such as schools and hospitals in Nigeria.

The mobilisation of funds from the EU for additional installations, not only in Kaduna and Borno state, but also in two new states of Kano and Kaduna to electrify schools, clinics, general hospitals and village clusters lends credence to this fact. In addition, the mobilisation of funds built on successes demonstrated by SNP through the World Bank-funded Nigeria Electrification Project for solar home systems, minigrids, energising schools and businesses across Nigeria is another testament to the programme’s success in scaling up solar PV installed capacity in Nigeria. As these interventions are recent and only kicked off early this year, some of the planned targets envisaged – such as solar PV installed across Nigeria, number of beneficiaries – may however, only be fully realised after the programme’s timeline (ending December 2020) has lapsed.

Notwithstanding the aforementioned positive indicators, the proportion of systems still operational going forward, while expected to remain positive in places such as Lagos, as well as improve in Kaduna, may undergo some material bottlenecks in places such as Borno where heightening, and in fact somewhat deteriorating, security situation has held sway over the last couple of months. While the security situation, which also has a potential to negatively impact on the number of beneficiaries accessing sites with these installations, may be less within control; a significant degree of progress towards ensuring ongoing sustainability of these installations, particularly as the programme winds down, rests on the political will of the government in these states. As recommended under the social workstream narrative, frank O&M conversations should be had with the Borno State government on the future sustainability of these installations in the coming/final year of the programme, including sharing lessons and wins gained in Lagos. In addition, future or pipeline DFID programmes/projects may be worth using to retain leverage in encouraging state governments (such as Kaduna and particularly, Borno) to deliver on solar O&M commitments.

DFID should not be complacent here however, as there might have been more progress in some areas e.g. regulatory change or O&M if DFID had less staff turnover and had been more engaged on these issues in the last year. Secondly, the contractor’s (AECOM in this case) risk appetite has also meant installations in Borno state could have completed sooner.

Explain major changes to the logframe in the past year (1/2 page)

There have been no major changes to the logframe in the past year

Describe any planned changes to the logframe as a result of this review (1/2 page)

As presented in the social workstream narrative, the new sets of Borno installations, for which activity was fully underway around the start of this review period – but were inadvertently not built into the programme’s existing results monitoring and VFM framework – are planned to be added to the programme’s logframe during the course of the next year.

In addition, and as explained in the government workstream narrative, activities and (by implication) results against the workstream’s activities would be discontinued in the upcoming year, while the other three components would be reweighted to account for the exclusion of the government workstream.

## D: VALUE FOR MONEY (1-2 pages)

Assess VfM compared to the proposition in the Business Case, based on the past year (1 page)

The major cost drivers for the Solar Nigeria Programme are mainly two-fold. One has been the procurement of solar equipment and its installation. The second involves grant funding to businesses that are developing the expanding markets for household and commercial solar systems and devices in Nigeria to mitigate risk, remove barriers to the flow of finance through the value chain and offset working capital constraints. These costs have, however, reduced significantly during the period under review as the programme has concluded most of the planned solar procurements.

The grants have also largely been awarded with some components of grant disbursement outstanding to benefiting companies due to the milestone nature of the arrangements. Programme personnel and overhead costs are relatively small – about 12.83% of the total programme cost. The programme continues to deliver good value for money compared with the proposition in the business case.

The table and the narrative below provide updates to the mapped indicators against the VFM 4Es, namely, Economy, Efficiency, Effectiveness and Equity on the Solar Nigeria Programme.

Economy:

Stage of VFM analysis	VfM Indicator	Details	Results End 2015	Results End 2016	Results End 2017	Results End 2018	Results January to June 2019	Comments
Economy	1.Consultant Fees	Average unit cost of consultant (£) – National and International	537	513	504	511	495	Decrease in average unit cost of consultants (International and National) due to a reduction in the number of consultants from 22 last year to 14 this year.
	2. PMU costs as % of total program spent	PMU costs defined as: administration and overhead (i.e. M&E, senior management, finance, admin. etc.)	3%	3%	3%	3%	4%	PMU costs has remained constant over the years. This is now calculated on a cumulative basis in relation to total programme costs as opposed to the discreet figures presented in the previous reviews.
	3. Mix of international TA to national TA	% of National consultants / Total Consultants	61%	66%	58%	68%	72%	There are more national associates engaged on the programme as compared to international associates
		International consultants – Average days billed per year	46	88	51	43	18	Changes are due to a reduction in the overall SNP team size from 22 last year to 14.
		National consultants – Average days billed per year	45	71	64	87	37

The programme has demonstrated consistent economic outcomes for DFID by keeping management and overhead costs low from inception to date. It currently utilises a small but highly expert core team working across multiple workstreams to keep costs low and minimize losses through the learning curve. This is demonstrated by the reducing average unit costs of consultants since 2015 from £537 to £495 as at June 2019 (see table above for details by national and international consultants). The use of national consultants has also increased, leading to a corresponding reduction in average of the international consultant days billed per year. As it approaches its final year, the programme will only recruit specialized consultants strictly when needed. The cost sharing across all DFID programmes managed by ASI has also helped, as most SNP overhead costs are shared with the other programmes or corporate offices located in Nigeria so that overhead costs are minimized. For example, the cost of Security Manager role is split with MAFITA, another DFID funded programme.

The programme also ensures a minimal Programme Management Unit across all workstreams since the contracting of the programme team occurred in late 2017, the PMU has taken on several non-traditional PMU responsibilities. For example, the Project Director serves as the Team Lead and guides the overall technical direction of the programme. The Programme Manager also doubles as the Grants Administrator and the Finance Manager supports M&E and administrative functions on the team.

On the AECOM contracts (both goods and works contracts), the programme has also maintained a small team, ensuring inputs are minimal and that the DFID-funded solar projects leverage other projects managed by the same team on the EU funded projects implemented by DFID. This has meant that since inception the size of the programme management unit has also not increased unduly.

Efficiency:

Stage of VFM analysis	VfM Indicator	Details	Results End 2015	Results End 2016	Results End 2017	Results End 2018	Results January / to June 2019	Comments
Efficiency	Cost per MW installed - Social	£ value spend divided by total Social Lagos MW installed - cumulative	£ 6.86million /MW					Cost per MW is higher than on other components due to the purchase of batteries and high specification of solar panels to provide 24/7 power supply to improve the health and education outcomes. There is also increased spend on logistics, TA and management on the social component due to the engagement with MDAs and remote nature of the locations, and sometimes high premium attached with security cover for unsafe locations, particularly in Borno. The cost per MW is useful for DFID/SNP to compare the relative costs of installation in different contexts, but this does not capture the long-term VFM gained through the effective O&M and system longevity.
		£ value spend divided by total Social Kaduna MW installed - cumulative	£ 6.63million /MW
		£ value spend divided by total Social BornoMW installed - cumulative	£ 12.50million /MW
	Cost per MW installed - Commercial	Cost per MW installed (£) - (MW installed in the work stream divided by work stream £ value spend)	£ 3.25million /MW					With the withdrawal of the IFC component and the new C&I Market development component, the capacity installed has increased with a reduction in the initial capital cost.
	% variance in Budget vs. Expenditure	Link Expenditure to Output performance	0%	2%	1%	1%	1%	SNP has consistently delivered the project within planned budget.

The Solar Nigeria programme has been able to demonstrate efficiency by combining flexible programme delivery with established systems and processes that have resulted in effective team mobilisation, financial effectiveness (keeping within agreed budget lines), and timely and quality delivery of outputs. Instances where these have occurred include its ability to deliver across the workstreams and working with the right partners and beneficiaries. The programme has also been successful in collaborations with other donors/organisations (e.g. the EU, USAID, Power4All and GIZ) enabling SNP leverage expertise. The SNP results have also been used as inputs for the Energy Compact developed by UK government and the Federal Government of Nigeria.

In terms of cost savings across sites on energy production, the cost per MW, of PV systems installed and operating effectively, compared to cost for the same MW produced by petrol, diesel and kerosene has steadily increased over time demonstrating the direct impact of the programme with some benefiting sites e.g. Lagos state being able to scale with its state budget, including maintaining a robust O&M regime.

A comparison of the cost per MW across sites/contexts in the social workstream, has also showed that cost per MW is higher in Borno (at £12.5m /MW) than Kaduna (£ 6.63million /MW) and Lagos ( £ 6.86million /MW) due to the differing security situation across locations, including higher on the social than on other workstreams as the purchase of batteries and high specification of solar panels required to provide 24/7 power supply towards improving the health and education outcomes. There is also increased spend on logistics, TA and management on the social component due to the engagement with MDAs and remote nature of the locations and security challenges. The cost per MW is useful for DFID/SNP to compare the relative costs of installation in different contexts, but this does not capture the long-term VFM gained through the effective O&M and system longevity. It is hoped that the planned Evaluation of the Solar Nigeria programme will provide more details on this metric by location and across workstreams to inform future designs and O&M regimes for both public and private institutions and purposes.

Effectiveness:
Stage of VFM analysis	VfM Indicator	Details	Results End 2015	Results End 2016	Results End 2017	Results End 2018	Results January to June 2019	Comments
Effectiveness	Investment mobilized (£ million)	Across all workstreams	£17.67	£14.82	£52.01	£26.68	£3.82	At end 2019 Cumulative targeted for each workstream
								Commercial: 6.25
								Social: 53.47
								Consumer: 51.48
	Euros	EU funding			€37.50			EU funding.
	Cost per TCO2e avoided	[Consumer] Total £ value grant spend divided by tC02 avoided in the consumer work stream – discreet	£77.51	£16.17	£43.76	£17.16	£13.73	Programme forecast is £ 2.0 per tCO2e cumulative. However, this is forecast to be reached only at the end of the programme. Grant funds disbursed have not yet all had time to catalyse the market, installed systems have operated for only a short period, and the forecast phase of rapid market scaling has not yet been reached.

The programme has demonstrated effectiveness in its operating model and associated processes which allows for the ability to adapt to unexpected developments during implementation for example in the redesign of selected SNP activities, including, but not limited to, updating approaches in Kaduna/Borno based on Lagos successes and managing foreign exchange challenges and the economic crisis in the consumer and commercial workstreams over the years to demonstrate its adaptive nature.

The programme’s early demonstration effects on the commercial and consumer pilots enabled SNP to gain fast traction, test assumptions, and build learning for scaling up solar interventions in both the public and private sector; for example, its demonstration effect across the social workstream has leveraged EU funding of about €37.5 million EU funding since 2017 for solar interventions in Borno, Kaduna, Kano and Adamawa states in Nigeria, in collaboration with DFID as an implementing partner. SNP’s commercial involvement in Kano and Kaduna has also driven interest in commercial solar in Northern Nigeria. Overall, the programme has leveraged a total of about £117,000 across workstreams – see details in table above – this is nearly 200% of DFID’s own investment in the programme.

In Lagos, a robust O&M regime is demonstrating that sustainability remains the key to delivering real VfM across the social portfolio, ensuring the project realises the value of solar over time and supports the overall Solar Nigeria programme as evidence of a successful solar project. For instance, for the Lagos solar project, Solar Nigeria has collaborated with LSEB to provide TA for routine O&M support for installed systems.

On the programme, forecast for cost per carbon emissions avoided is £2.0 per tCO2e cumulative. This is the expectation for the end of the programme. Grant funds disbursed, however would not have had the time to catalyse the market, installed systems would have also operated for only a short period, and the forecast phase of rapid market scaling has not yet been reached. This and other metrics will be tested at the planned SNP evaluation to determine if the programme is on track to deliver these targets.
Equity:

In terms of equity, deliverables from the programme are indeed benefiting vulnerable groups in Nigeria. With the exception of initial social installations in Lagos, Solar Nigeria currently has a strong geographic focus on the North-Central and North-East subregions of the country, where economic development, poverty, gender-based inequalities, education and health indices are among some of the poorest in the country. For example:

  1. Social Workstream:
Improved the provision of health services in facilities located in fragile states (Borno and Kaduna) and in peri-urban areas of Lagos where beneficiaries are economically disadvantaged populations that largely cannot afford private healthcare or educational services. Access to clean, reliable and affordable energy enables these institutions improve their service delivery while realising financial savings and improving health outcomes for the beneficiaries. The majority of beneficiaries of these solar-powered health facilities are women accessing midwifery, as well as antenatal and post-natal care, services.

Strong focus on Fragile and Conflict Affected areas such as Borno. Dikwa, Biu and Benishiek (all amongst the earlier Borno installations), as well as the majority of the new streams of Borno installations are located in conflict zones with large number of Internally Displaced Persons (IDPs). These are challenging environments with insurgents still present and with unstable security situations. With the provision of solar power, these IDPs and vulnerable population have access to improved healthcare, and in fact education, services.

Lessons learned from the Lagos solar project helped to improve efficiency, effectiveness and sustainability in Kaduna and Borno including the design and delivery of the PV systems.

  1. Consumer Workstream:
Enhanced access to modern energy via small solar products has an inherent bias towards the poorer population as they tend to pay more per unit of energy and expend a greater portion of their income on energy than do more affluent households. Solar reduces the unit cost of energy.

In addition, improved access to modern energy via small solar also an inherent bias towards females. Women traditionally spend more time occupied with household duties during hours of darkness such as food preparation, and so gain greater benefit from modern lighting. They are also more isolated and so benefit from greater access to radio and TV bringing information about health care and other welfare opportunities. Women also usually gain most from solar borehole pumps as they are often the key water carriers.

  1. Commercial Workstream:
Job creation and income generation opportunities are directly associated with increasing the efficiency and productivity of micro, small and medium enterprises (MSMEs) powered by solar. There is therefore, a direct effect on poverty reduction through lowering the cost of businesses, and, potentially, the associated income and employment generation realised. This workstream is also supportive of pro-poor results in the long-run.

Explain whether and why the programme should continue from a VfM perspective, based on its own merits and in the context of the wider portfolio (1 page)

The programme has delivered strong results, from a value for money perspective, through both its social and private market components. The social projects have stimulated additional funding for similar installations and have proven economical, efficient, effective, and equitable as have the commercial and consumer markets, which while once nascent, are now attracting both commercial private and public interest as aforementioned. It is therefore recommended that the programme continue into its final year.

E: RISK (½ to 1 page)

Overview of programme risk (noting the rating from p.1) and mitigation

Primarily, the programme’s approach to managing risk is based on frequent periodic conversations between the DFID programme team and contractors. On the social side (where most of the programme’s actively, and by implication risks, lay), much of the works during the year under review were handled by AECOM. Weekly conversations are held with the DFID team via phone calls, and challenging issues stalling progress cannot but be raised, and potentially addressed, during these calls. On the private market components, risks are identified and managed through periodic no-objection submissions and grant management reports sent to DFID by ASI.

Persistent risks issues which are not resolved during the course of the month are usually then articulated and documented in the programme’s monthly reports which are sent to the DFID team by the contractors (a first level of escalation). These reports typically also propose recommendations, which are often carried through by the DFID team where possible. Issues such as finding a pragmatic approach to the security situation in Borno State, which proved difficult to be handle by the DFID team (in conjunction with the contractor) where generally often escalated to the DFID team leader and ultimately to the Head of Office, where necessary.

Since the last annual review, the programme has retained its “major” risk rating. While the risks relating to the deteriorating security situation in the conflict-affected parts of Northeast and Northcentral Nigeria – in which most of the recent activities under the social workstream were done – have heightened since the last review; the macroeconomic risks which mainly haunted the consumer and commercial markets during the recent recession lessened even more during the year under review, except for a few hiccups triggered by political uncertainties leading up to the nation-wide elections, affecting not only the markets but also the social workstream. As at the time of this report, the political risks are no longer an issue as the elections have now been concluded and majority of relevant political appointments made in respective states.

The risks outlined in the previous year still remain a concern as the operating context has not improved and continually impacts programme delivery. At the fore is the worsening security situation, particularly in Borno and to a lesser degree, Kaduna. For example, the programme has extended a contract by another 6 months with the anticipation of completing one outstanding DFID-funded site in Borno. As a mitigation measure, the team continues to provide close and weekly monitoring of the situation with suppliers as well as regular communication with state governments (especially the RRR Ministry in Borno state), including seeking provision of security to sites as required, even though this has really proved challenging and almost non-existent; often resulting in holding off work at site when security circumstances are deemed dangerous. Continuous risk assessment, engagement and coordination with partners, strong security planning and identification of fallback/alternative sites within the Maiduguri Ring of Steel are included in the proactive steps the programme team are exploring.

The programme has also managed the operational risks around staff changes over the period, with a high turnover of SROs, which has somewhat impacted on morale of the partners, creating fatigue in delivery teams both on the AECOM and ASI sides respectively. DFID has managed this by ensuring handovers and SRO briefing upon onboarding, including early engagement with stakeholders across the programme; but this hasn’t always been sufficient given the fast-paced nature of decision making expected particularly on the commercial and consumer market workstreams managed by ASI. It is expected that the final year of the programme stabilises through one final SRO when the entirety of the Economic Development Team within DFID is in place.

A major challenge on the programme has been the establishment and eventual sustenance of operations and maintenance regimes for installed solar PV systems in public institutions. There is a reputational risk that DFID supported PV equipment will not have adequate O&M support following handover to state governments due to insufficient government commitments, budgetary constraints, change in government or lack of political will resulting in a tainted reputation for DFID, including potentially adverse impacts on the programme’s outcomes. This also potentially portends similarly significant reputational risk for DFID should O&M regimes not be in place for EU-funded installations being implemented by DFID Nigeria. The team are in discussions with the states and it is recommended that there is a prioritisation of O&M discussions with a range of stakeholders in respective states to continually explore pragmatic avenues for ensuring O&M oversight of PV systems. Potential solutions pathways have been discussed under the social workstream narrative.

F: DELIVERY, COMMERCIAL& FINANCIAL PERFORMANCE (1-2 pages)

Performance of partners and DFID, notably on commercial, and financial issues (1-2 pages)

Commercial & Financial Management

On financial performance, the spend rate is currently in line with the budget expectations and the service providers continue to spend within contract and have managed the finances occasionally within variance limits. The two service providers on the programme are Adam Smith International (ASI) which is the main contractor and AECOM (with two smaller contracts for goods procurement i.e. the solar equipment, and works contract associated with the installations).

The main service provider (ASI) currently operates within a tight TA budget (within the last 2 years) and has proactively applied reasonable VfM measures in the management of the available budget making savings when tracking its solar installations, doing this in-house rather than engaging a third party. Also, in order to sustain the efficient programme delivery to the end of the programme, the service provider committed to reducing its handling fees on the grant’s administration from 6.5% to 5% (a total of about £9,000) and made changes to its PMU personnel, all of which made more funds available for PMU fees, while allowing continuation in services. This was the premise for the contract amendment completed over the reporting period.

ASI’s financial reporting has been efficient over the reporting period, mostly involving managing grants on both the commercial and consumer components.

SNP-ASI TA
	Forecast	Actual	Variance	Percentage
Sep-18	66,093.00	66,092.62	0.38	0.00
Oct-18	61,999.00	49,876.19	12,122.81	19.55
Nov-18	100,804.00	90,777.91	10,026.09	9.95
Dec-18	56,855.00	54,102.36	2,752.64	4.84
Jan-19	112,595.00	71,534.50	41,060.50	36.47
Feb-19	37,740.00	39,384.55	- 1,644.55	- 4.36
Mar-19	89,144.43	89,377.09	- 232.66	- 0.26
Apr-19	27,471.00	24,011.96	3,459.04	12.59
May-19	46,497.00	47,499.89	- 1,002.89	- 2.16
Jun-19	25,198.00	25,188.98	9.02	0.04
Jul-19	82,524.00	85,359.76	- 2,835.76	- 3.44
Aug-19	90,500.00	96,301.14	- 5,801.14	- 6.41
Total	797,420	739,506.95	57,913.48	7.26
SNP-ASI Capital Expenditure
Sep-18	170,000.00	170,000.00	-	-
Oct-18	-	-	-	-
Nov-18	426,587.00	426,587.00	-	-
Total	596,587.00	596,587.00	-	-

ASI has remained an effective partner as a supplier and its performance continue to meet expectations. There are risks however that the programme begins to lose its staff in the final year of implementation which could impact on its performance if not managed properly. DFID and the supplier have identified this risk and will work to put systems in place to support any transitions.

AECOM, on the other hand, has also managed its finances through the deteriorating security situation – as evidenced with the variances below, where travel to sites was impeded by the security context, which meant that works could not be progressed. This is despite amending the contract end date (due Dec 2018) to November 2019. It appears that this may still be a challenge for the programme going forward as the security situation does not seem to be improving and mobilisation to site has not been possible on the remaining installation site since July 2019. As seen from the table below, the programme has been managing the constantly changing contexts from the start of the year (since February 2019).

Only one site, at Konduga LGA, is yet to be completed. Discussions are ongoing about how this is managed, and a decision will be required before the already extended contract ends in November 2019. The programme team continue to actively monitor the situation.

AECOM’s financial performance over the reporting period is as follows:

SNP Capital Spend - AECOM
	Forecast	Actual	Variance	Percentage
Sep-18	229,687.00	212,662.62	17,024.38	7.41
Oct-18	393,314.97	316,465.54	76,849.43	19.54
Nov-18	591,666.00	166,749.25	424,916.75	71.82
Dec-18	221,899.00	223,963.69	- 2,064.69	- 0.93
Jan-19	163,151.89	99,344.08	63,807.81	39.11
Feb-19	113,734.00	0.00	113,734.00	100.00
Mar-19	82,608.54	27,569.85	55,038.69	66.63
Apr-19	10,394.70	10,349.70	45.00	0.43
May-19	60,218.27	51,013.59	9,204.68	15.29
Jun-19	73,330.00	78,169.31	- 4,839.31	- 6.60
Jul-19	-	-	-	-
Aug-19	-	-	-	-
Total	1,940,004.37	1,186,287.63	753,716.74	38.85

AECOM has also remained an effective partner as a supplier and performance continue to meet expectations, especially where performance is not limited by the security risk factors of working in the North East. The programme team acknowledge that this is outside the control of the programme. The risks that the programme also begins to lose its staff in the final year of implementation – impacting on its performance may not be as heavy on the AECOM side (as with ASI) as it is able to leverage on the EU funded contracts to keep staff motivated.

Quality and Timeliness of Audited Financial Statements
DFID recently commissioned an independent programme audit in July 2019 to cover both ASI and AECOM operations and while this has progressed, it is still to be completed. There have been challenges with coordinating and getting responses across the suppliers and the downstream partners. The final report has been received and all recommendations made will be followed through with the programme.

Date of last narrative financial report(s)	August 2019
Date of last audited annual statement (s)	September 2018

G: MONITORING, EVIDENCE&LEARNING (1-2 pages)

Monitoring and Evidence (1/2 page)

For the social workstream, the programme conducted bi-annual surveys in January and June for all three states. These were intended to collect operational and performance data during the period. Surveys included physical visits to all 175 schools and 11 primary health centres (PHCs) in Lagos, and all 34 PHCs in Kaduna. However, in Borno, where 3 general hospital installations had been completed prior to the year under review, the programme could only make a physical visit to one of the sites, Benishiek, while the other two – Dikwa and Biu – were conducted by phone calls due to volatile security situation within the region. Specifically, the field survey was structured to collect data on current power sources, programme beneficiaries, quality of service delivery and changes (if any) in infrastructure at the public institutions. Anecdotal evidence on the outcome of SNP’s interventions were also collected.

For the private sector interventions (commercial and consumer workstreams), grantees provide detailed reports quarterly. These reports include details on the progress against milestones contracted for the release of grant funds (e.g. number or capacity of solar projects in the project pipeline, with supporting evidence such as signed Private Purchase Agreements), contracted Action Plans (e.g. number of new sales-people recruited) and planned expenditure of grant funds (including documentary evidence of expenditure and a rolling budget). These reports are reviewed by the grants administrator, who shares key highlights with the workstream leads who conduct interviews with concerned grantee leads to further understand reported updates.

Learning (1/2 page)

During the year, the programme successfully shared its learnings and insights on both the social and the private sector work streams with development partners. Lessons from the social workstream, particularly on load coverage philosophy for solar installations, the conduct of O&M planning and capacity building prior to solar project handover at sites, amongst others, have now been fed into the 37.5 million Euro EU-funded solar projects across PHCs, general hospitals, schools and village clusters in four states in Nigeria. The programme continues to share these lessons as DFID Nigeria, having demonstrated successes on SNP, helps maintain oversight on resource mobilisation for, and delivery of, these EU-funded social solar installation projects.

In addition, lessons from the consumer workstream have been fed into the Solar Home System component of the USD 350 million World Bank-funded Nigeria Electrification Project (NEP) being implemented by the Federal Government of Nigeria’s Rural Electrification Agency (REA). The challenge fund sub-component of this programme was exactly modelled after the SNP’s approach to funding business plans as opposed to projects. These learnings from SNP will continue on to build the foundations for offgrid solar market development in Nigeria even as former SNP personnel have now moved on to the REA.

As the programme enters its final year of implementation, it will deepen efforts to further uncover more insights grounded on 5+ years of pioneering social, market development, and government-influencing interventions in Nigeria’s offgrid solar power sector. It will also share these lessons with other relevant stakeholders, interventions and project partners in the sector. As such, the DFID team plans to commission an independent review of the programme’s activities across the social and private sector workstreams within the coming months, with the intention to deliver, roughly, the following objectives:

1. cost and impact modelling/evaluation to assess whether the programme has delivered agreed objectives vis-à-vis an efficient approach and economical cost;
2. review of the programme’s approach to operations, maintenance and sustainability; and
3. validation and verification of the results achieved over the life of the programme.

Progress on recommendations from previous reviews (1/2 page)

The following have been achieved as progress against recommendations over the year:

The programme made efforts to engage with state governments on O&M as recommended in last year’s annual review. While one of the contractors, AECOM, have received strong steers from the DFID team to craft a concrete plan of action for O&M engagements, the ASI team will now also need to do the same, given that the bulk of historical SNP installations were delivered by them. Notwithstanding, programme insights have, and continue to, be fed into the formulation of the O&M regime in Kaduna State for example. Now that Kaduna State Power Company has been launched, the programme continues to interact with the new Managing Director of the organisation. The programme has also had conversations with the newly elected Governor of Borno State, who also happens to be the previous minister of the RRR Ministry (through whom the programme was interfacing with the state) on O&M issues. These interactions will however, need to be deepened by the programme – based on a clearly articulated strategy over the remaining one year – to fully realise O&M and sustainability objectives.

Solar Nigeria deeply engaged with the World Bank-funded Nigeria Electrification Programme (NEP, which is being implemented through the Rural Electrification Agency). The programme was launched earlier this year, but prior to that lessons from the programme’s consumer workstream were fed into the SHS component of the programme, and in fact, the challenge fund subcomponent of the NEP was modelled after SNP’s consumer workstream approach which is being managed by the ASI team. While, it was also recommended in the last annual review that some funding be retained for policy support at the federal level to inform and influence the regulatory framework post 2019 elections, this was found to be no longer necessary as sufficient resourcing has been found to be available for this through the well-funded $350 million NEP, as well as through newer DFID-funded CMPs such as the ACE technical assistance facility which are better positioned to tackle these policy issues.

Funding for an installation in Ngala General Hospital, if available, was recommended in the last annual review. This was not pursued as Ngala became a far much less viable location due to insecurity. Besides, new solar installations have been completed since then in four General Hospitals across Borno state, including Damasak, Monguno, Damboa and Uba hospitals, and one nearing completion in Konduga.

The terms of reference for the Evaluation were due by December 2018 and were delayed in commissioning due to staffing gaps in DFID. This will have to be commissioned as soon as possible over the next few months.

The logframe was not updated – again largely due to staff turnover issues, and overwhelming focus on fighting recurring fires on the programme, ranging from contract amendments hassles, IDEC and procurement delays, dealing with rapidly changing security posture and subsequently having to change the scope of work and sites of interest from time to time.

As recommended during the last annual review, a programme-funded adviser has now been engaged which should address some of the staffing gap issues, providing strategic oversight, and helping to keep delivery of the social component on track. This adviser also contributes to the programme’s work across other workstreams beyond the social component.