UNITED KINGDOM’S
DEPARTMENT FOR INTERNATIONAL DEVELOPMENT (DFID)

Expanding Rural Access to Water & Sanitation in four Chiefdoms in Port Loko and Moyamba Districts, Sierra Leone

DFID Sierra Leone
Business Case

November 2013

Expanding Rural Access to Water & Sanitation in four Chiefdoms in Port Loko and Moyamba Districts, Sierra Leone

Contents	Page

Intervention Summary	1

1. Strategic Case
A Context and need for DFID intervention	3
B Impact and Outcome	6

2. Appraisal Case
A Feasible options	7
B Strength of the evidence	7
C Local Capacity	7
D Impacts on Climate Change and Environment	8
E Impacts on Social Development	8
F Impacts on Conflict and Fragility	9
G Costs and Benefits	9
H Theory of Change	14
I Value for Money	14
J Summary VfM Statement	15

3. Commercial case
A Proposed Funding Mechanism	16
B Capability and Capacity to Deliver	16
C Opportunity to Negotiate on Costs	16

4. Financial Case
A Recipients of Payments	17
B Costs Incurred Directly by DFID	17
C Costs Incurred by Third Parties	17
D Financial Aid	17
E Availability of Required Funding	17
F Profile of Estimated Costs	17
G Assessment of Financial Risk and Fraud	17
H Monitoring Reporting and Accounting	18
I Accounting Considerations	18

5. Management Case
A Management Arrangements	19
B Risks and their Management	19
D Monitoring, measuring and evaluating progress and results	20

ANNEXES
1. Log-frame
2. Economic Appraisal
3. Plan Proposal

Business Case and Intervention Summary

Intervention Summary

## Title: Expanding Rural Access to Water & Sanitation in four Chiefdoms in Port Loko and Moyamba Districts, Sierra Leone

What support will the UK provide?
DFID Sierra Leone will make available £1 million to Plan International to undertake further work to help improve the long term sustainability of a previous DFID funded project “Hygiene, Sanitation and Water Supply in Port Loko and Moyamba”.This project was implemented in the Kowa and Fakunya chiefdoms in Moyamba and in the Koya and TMS chiefdoms in Port Loko over a five year period from 2009 to 2013. Through this project 723 communities have been declared Open Defecation Free (ODF). In 161 of these communities the project has built 143 and rehabilitated 18 community wells. This project will provide a further 126 communities with water through wells fitted with hand pumps; will further develop the capacity of communities to self-fund operation and maintenance of community WASH facilities and will also develop the capacity at District level to monitor and enforce effective environmental health standards.

Why is UK support required?
Despite some significant improvement following the end of the Sierra Leone conflict (1991-2002), Sierra Leone continues to show some of the poorest developmental indicators in the world. The average life expectancy is 48 years and Sierra Leone ranks at 177 out of 186 countries on the 2013 United Nations Development Programme (UNDP) Human Development Index report. Current projections show Sierra Leone will most likely achieve only one of its Millennium Development Goals (MDGs) (related to HIV) by 2015. Child mortality in Sierra Leone remains one of the highest in the world with 217 children under 5 dying per 1,000 live births. More than 14% of all children under 5 deaths are due to diarrhoea, the third leading cause of infant mortality in the country. This is due to the poor WASH situation for most Sierra Leoneans. The impact of poor access to WASH is particularly negative for women and girls and overwhelmingly affects poor and vulnerable households. / Nationally, access to safe water stands at 57% and access to adequate sanitation facilities at 40%, among which more than two-thirds of households use shared facilities. These figures hide wide discrepancies between socio-economic groups. Recognising the critical importance of Water, Sanitation and Hygiene, the GoSl’s draft Poverty Reduction Strategy “Agenda for Prosperity” for the period 2012 to 2017 includes strategic priority activities to: / Improve access to water, sanitation and hygiene education; / Scale-up and promote Community Led Total Sanitation approaches for a clean and healthy environment; / Improve household storage and treatment of drinking water / Since October 2009 Plan International (Sierra Leone office) and its local partners have been implementing a hygiene, sanitation and water supply project to cover 723 communities in Koya and TMS chiefdoms of Port Loko district and Kowa and Fakunya chiefdoms of Moyamba district. The project, which was completed earlier in 2013, supports the Community-Led Total Sanitation (CLTS) methodology and also aims to increase access to water, increase adoption of key hygiene practices and strengthen the District Health Management Teams (DHMT) and District Councils to deliver their water and sanitation responsibilities. / Three main challenges have been encountered which affect the longer term sustainability of the DFID funded project, as follows: / A lack of funds within communities to maintain the good functioning of water facilities and / An insufficient number of water facilities in ODF communities to ensure sustainability of ODF status. / An absence of effective monitoring and enforcement of appropriate environmental health standards by responsible authorities (DHMT and District Councils). / Additional work is needed to address these challenges and thereby to help sustain the outcomes of the project.

What are the expected results?
The project will contribute to the reduction of WASH-related diseases in Sierra Leone through access to sustainable WASH facilities equally managed by women and men. It has been developed to help improve the sustainability of a previous DFID funded project “Hygiene, Sanitation and Water Supply in Port Loko and Moyamba”. / In addition to the 753 communities which have been declared open defecation free and the 41,250 people in provided with water through this just-completed project, this phase II project is targeting access to an improved water source for an additional 31,500 people in 126 communities within the chiefdoms of Kowa and Fakunya in Moyamba and in Koya and TMS in Port Loko. / In addition, communities will be provided with additional support and capacity development to self-fund operation and maintenance of community WASH facilities and District authorities will be provided with additional support and capacity development to monitor and enforce effective environmental health standards.

## Business Case: Expanding Rural Access to Water & Sanitation in four Chiefdoms in Port Loko and Moyamba Districts, Sierra Leone

Strategic Case

A. Context and need for a DFID intervention / National Context / Despite some significant improvement following the end of the Sierra Leone conflict (1991-2002), Sierra Leone continues to show some of the poorest developmental indicators in the world. The average life expectancy is 48 years and Sierra Leone ranks at 177 out of 186 countries on the 2013 UNDP Human Development Index report. Current projections show Sierra Leone will most likely achieve only one of its MDGs (related to HIV) by 2015[1]. Child mortality in Sierra Leone remains one of the highest in the world with 217 children under 5 dying per 1,000 live births[2]. More than 14% of all children under 5 deaths are due to diarrhoea, the third leading cause of infant mortality in the country[3]. This is partly due to the poor water, sanitation and hygiene (WASH) situation for most Sierra Leoneans. / Nationally, access to improved drinking water sources stands at 57% and access to improved sanitation facilities at 40%, among which more than two-thirds of households use shared facilities[4]. These figures hide wide discrepancies between socio-economic groups. At the national level, only 10% of households both use improved drinking water sources and have improved sanitation. Households are more likely to use improved drinking water and have improved sanitation if they are located in the Western Area or urban areas, if the household head is more highly educated, or if the household is wealthier. Whilst awareness of positive hygiene practices is high with 86.2% of the population reporting that they have heard or seen hygiene promotion messages, the impact on people’s behaviour is worryingly low with, for example, only 3% of the population washing their hands at key times during the day[5]. / These low access figures negatively impact the general economic and human development of Sierra Leone. The impact of poor access to WASH is particularly negative for women and girls and overwhelmingly affects poor and vulnerable households. / Recognising the critical importance of Water, Sanitation and Hygiene, the GoSL’s draft Poverty Reduction Strategy “Agenda for Prosperity” for the period 2012 to 2017 includes strategic priority activities to: / Improve access to water, sanitation and hygiene education; / Scale-up and promote Community Led Total Sanitation approaches for a clean and healthy environment; / Improve household storage and treatment of drinking water / National policy / The GoSL’s recent National Water and Sanitation Policy (NWSP) contain ambitious targets, ultimately to ensure that water supply and sanitation services are available to all citizens by 2025. In the immediate short term, Sierra Leone is also committed to achieving its 2015 MDG targets of 74% and 66% for improved water supply and sanitation coverage respectively. / The NWSP provides a comprehensive strategy to addressing issues relating to water resources management, water supply, sanitation and hygiene. The NWSP is leading to major reforms which include: (i) shifting Government focus from implementer to policy-making and facilitation; (ii) creation of a National Water Resources Agency with responsibility for water resources management; (iii) establishment of a regime for regulating water supply and sewerage services which effectively balances economic, financial and social objectives. / Institutional Context / The NWSP identifies nine Ministries (including the Ministry of Water Resources (MoWR), Ministry of Health & Sanitation (MoHS), Ministry of Local Government and Rural Development (MLGRD) and Ministry of Education, Science & Technology (MEST)); two Government agencies - Environment Protection Agency and Office of National Security; the two state owned enterprises - Guma Valley Water Company (GVWC) and Sierra Leone Water Company (SALWACO); and donors/INGOs as the key institutions currently engaged in the WASH sector. / Responsibility for operationalizing the NWSP sits with central government, in particular the MoWR and the MoHS. Their roles are to provide improved leadership, collaboration and good governance across the sector in support of local councils and municipalities. The institutional reforms are starting but progress in the water sector is hampered by meager government allocation in the sector (less than 1% of GDP) and a lack of capacity within the MoWR. / In 2004, the Sierra Leone Government re-established Local Councils6 with the aim of promoting good governance and democracy; accountability and transparency; and critically, improving service delivery and the development of local economies. The 2004 Local Government Act created thirteen district councils in rural Sierra Leone, five city councils and one municipal council. The policy of decentralisation situates local councils at the frontline of WASH management and delivery with the Ministry of Local Government and Rural Development mandated by law to facilitate the enabling environment that ensures quality service delivery. / The institutional arrangements for WASH delivery by Councils are weak and are facilitated decentralised staff from Water Supply Division (WSD) and a District Health Medical Team (DHMT). WASH planning, financial management and monitoring are weak and councils do not have structures in place to enable an integrated and holistic approach towards water, sanitation and hygiene. / There is a vacuum in the institutional leadership for sanitation. Current legislation vests environmental sanitation in the Environmental Health Department of the MoHS. However institutional weaknesses and the low priority given to the department have weakened its leadership role. The Ministry is working on revising the public health ordinance (1961) and on a solid and liquid waste policy and strategy. There are also plans to create a Directorate for Sanitation within the MoHS which will lead towards greater priority for sanitation. The budget allocation for sanitation is less than 0.2% of GDP, although the GoSL made commitments at the 2012 Sanitation and Water For All meeting in Washington in April 2012 to increase budget allocations to 1% of GDP by 2015. / As part of the drive to improve inter-Ministerial sector coordination, an MoU was signed in September 2012 between the Ministry of Water Resources, Ministry of Health & Sanitation, Ministry of Local Government & Rural Development and Ministry of Education, Science & Technology. / DFID Past Work and Current Priorities / DFID Sierra Leone’s Operational Plan 2011-2015 has a strong emphasis on helping Sierra Leone achieve progress on the Millennium Development Goals (MDGs). The MDG pillar in the Operational Plan comprises of interventions in health, water and sanitation and education. These programmes have been designed to maximise the synergies between the sectors and track the subsequent results. The DFID Operational Plan and associated Results Framework has set the following WASH-related indicators for the 2011/12 to 2014/15 period: / 1,508,300 people with sustainable access to improved sanitation facilities / 1,174,000 people with sustainable access to clean drinking water sources / 2,158,000 people reached with access to improved hygiene through DFID support to hygiene promotion / DFID is implementing a major £50m programme over the period 2010 to 2016 with the MoWR and the MoHS to deliver these results. The programme has three complimentary elements covering National Policy implementation, improving urban WASH services and improving rural WASH, as follows: / Technical support to the MoWR and MoHS to implement the National Water and Sanitation Policy of 2010, which includes: / Legislation to create a National Water Resources Agency and an independent water and energy regulatory commission / Legislation to strengthen the Guma Valley Water Company and the Sierra Leone Water Company / Restructuring and establishment of reform management structures within the Ministry including strengthened relations between MoWR and the MoHS and waste management. / Capacity building in seven Districts to support planning and management of water including community based approaches for water resource management and water security. / WASH service delivery improvements in Freetown focussing on slum/poor areas through support to an NGO Consortium, led by Oxfam, to work at community level in cooperation with GVWC and Freetown City Council. / Community led total sanitation programmes in six Districts (Moyamba, Port Loko, Kenema, Bombali, Tonkolili and Pujehun) together with improved WASH facilities in rural schools and clinics being implemented through PLAN International and UNICEF. / The DFID programme sits alongside other donor programmes, the principal projects being: / African Development Bank (AfDB) support for urban water and sewerage services in three main towns in Sierra Leone (Bo, Makeni and Kenema); / Planned support from the AfDB for rural WASH in regions not covered by the DFID rural WASH projects; / Planned support from the Netherlands Government for rural WASH in regions not covered by the DFID nor AfDB funded rural WASH projects; / JICA support for urban water supply improvements in small towns in Sierra Leone. / Rationale for Proposed Phase II Project with PLAN International / Since October 2009 Plan International (Sierra Leone office) and its local partners have been implementing a hygiene, sanitation and water supply project to cover 723 communities in Koya and TMS chiefdoms of Port Loko district and Kowa and Fakunya chiefdoms of Moyamba district. The project supports the Community-Led Total Sanitation (CLTS) methodology, a participatory approach whereby community members analyse their own sanitation status and change their collective behaviour to bring about safe sanitation. Whilst supporting communities to become Open-Defecation Free, the project also aims to increase access to water, increase adoption of key hygiene practices and strengthen the District Health Management Teams and District Councils to deliver their water and sanitation responsibilities. The project has delivered all its targets but questions remain as the sustainability of these achievements. Three main challenges encountered during the project and also found on DFID SL’s other rural WASH projects with UNICEF are: / A lack of funds within communities to maintain the good functioning of water facilities and / An insufficient number of water facilities in ODF communities to ensure sustainability of ODF status. / An absence of effective monitoring and enforcement of appropriate environmental health standards by responsible authorities (DHMT and District Councils). / To address the first challenge, in early 2013 Plan started a small pilot project funded through DFID’s WASH Facility which links village savings and loans (VS&L) schemes with WASH related activities. The project encourages beneficiary communities to use savings from the VS&L groups to maintain the water and sanitation facilities; and links VS&L groups to water point maintenance service providers whilst stimulating demands for improved sanitation through a multimedia campaign. The project ultimately aims to demonstrate that sustainability of WASH outcomes would be enhanced by improving access to finance at community level. The VS&L approach is already being more widely adopted in Sierra Leone. On the evidence of Plan’s early work on the pilot project, UNICEF is trialling VS&L as part of their drive to enhance the sustainability of their DFID SL and other donor funded rural WASH projects. / Whilst UNICEF have already made significant changes to their on-going rural WASH projects to address improving sustainability, a new, second phase of the already completed Plan project in Port Loko and Moyamba is needed to address the challenges of improved water supply and better monitoring within that project area. / According to the 2012 Water Point Mapping database, there are a total of 703 water points in these four Chiefdoms, of which 89 have no hand pump; 149 are either dry or seasonal; and 197 are either damaged or broken. The high demand placed on functioning pumps leads to frequent break-down and a poor supply chain often means significant delays in repairs. In many cases communities do not have the management capacity to maintain water facilities and are reluctant to pay for water source maintenance due to limited disposable income and a historical over-dependance on subsidies. Many wells stop working during the dry season as they are not sufficiently deep. This in turn leads to overuse of remaining sources, resulting in further breakages. / The original Plan project provided water to 161 of the 723 communities and these are included in the Water Point database. This new Phase II project will provide a further 126 communities with water through wells fitted with hand pumps. A needs assessment will be undertaken to identify optimum locations for new water points, targeting communities that have been declared ODF though the original project but which are in need of an improved water supply.
B. Impact and Outcome that we expect to achieve / Impact: Contribute to the reduction of WASH-related diseases in Sierra Leone through access to sustainable WASH facilities equally managed by women and men. / Outcome: Rural communities in Moyamba and Port Loko have sustainable WASH facilities equally managed by men and women. / The project will contribute to the reduction of WASH-related diseases in Sierra Leone through access to sustainable WASH facilities equally managed by women and men. It has been developed to help improve the sustainability of a previous DFID funded project “Hygiene, Sanitation and Water Supply in Port Loko and Moyamba”. / In addition to the 753 communities which have been declared open defecation free and the 41,250 people in provided with water through this just-completed project, this phase II project is targeting access to an improved water source for an additional 31,500 people in 126 communities within the chiefdoms of Kowa and Fakunya in Moyamba and in Koya and TMS in Port Loko. / In addition, communities will be provided with additional support and capacity development to self-fund operation and maintenance of community WASH facilities and District authorities will will be provided with additional support and capacity development to monitor and enforce effective environmental health standards.
[1] The Sierra Leone Millennium Development Goals Report, 2010
[2] MICS 4, Dec 2011
[3] WHO, Global Health Observatory, 2009
[4] MICS 4, Dec 2011
[5] Freetown INGO Urban WASH Consortium, KAP survey, Freetown, Mar 2012. Please note that comparable data is difficult to obtain. For example, MICS 4 did not measure handwashing practice but observed availability of facilities and soap. GOAL measure handwashing using a score system taking into account technique and regularity.

Appraisal Case

A. What are the feasible options that address the need set out in the Strategic case? / This intervention is aimed at improving the sustainability of a just completed CLTS project implemented by Plan International. The feasible options are thus delivery options, as follows: / Option 1: Commission Plan International to undertake further work to improve sustainability. / Option 2: Commission another organisation (such as UNICEF who already is implementing a substantial WASH programme for DFID in six Districts including Port Loko and Moyamba) to undertake further work to improve sustainability. / The counterfactual (do nothing) option is that sustainability of this project is less assured and there remains a likelihood that there will be significant reversion to open defecation in the four Chiefdoms covered by the project, with associated impacts on community health.
B. Assessing the strength of the evidence base for each feasible option including delivery routes / In the table below the quality of evidence for each option is rated as either Very Strong, Strong, Medium, Limited (or No Evidence) / Option Evidence rating / Work with PLAN International There is a strong evidence base to support the health benefits of WASH and PLAN has a strong track record in delivery of WASH outcomes / 2. Work with UNICEF There is a strong evidence base to support the health benefits of WASH and UNICEF has a strong track record in delivery of WASH outcomes. / Both options are likely to deliver the same outcomes and impacts at similar cost. However, the proposed project is a continuation of the work of PLAN in four Chiefdoms (two in Moyamba and two in Port Loko) and there is little evident advantage to be gained by switching implementation from PLAN to UNICEF for the work. The project appraisal has therefore been undertaken on the basis that PLAN will undertake the work. This is the pragmatic and preferred project delivery option.
C. For each feasible option, what is the assessment of local capacity? Is the intervention likely to strengthen capacity in a durable manner? / Whilst supporting communities to become Open-Defecation Free, the project also aims to increase access to water, increase adoption of key hygiene practices and strengthen the District Health Management Teams and District Councils to deliver their water and sanitation responsibilities. / Two of the three main challenges encountered during the Phase I & II project are a function of local capacity, namely: / A lack of funds within communities to maintain the good functioning of water facilities and / An absence of effective monitoring and enforcement of appropriate environmental health standards by responsible authorities (DHMT and District Councils). / The project will address both these issues as part of a coordinated drive to improve sustainability of rural WASH interventions. These same issues are also being addressed by UNICEF in their larger DFID and Netherlands funded rural WASH projects and will be addressed through an African Development Bank rural WASH project (co-funded by DFID).
D. What is the likely impact (positive and negative) on climate change and environment for each feasible option? / Categorise as A, high potential risk / opportunity; B, medium / manageable potential risk / opportunity; C, low / no risk / opportunity; or D, core contribution to a multilateral organisation. / Option Climate change and environment risks and impacts, Category (A, B, C, D) Climate change and environment opportunities, Category (A, B, C, D) / 1 B B / 2 B B / The potential impact of climate change on Sierra Leone is likely to be felt through changes in rainfall patterns and the durations of the wet/dry seasons, with impacts on agriculture and freshwater resources, and through increased risks of flooding, salinisation and damage to marine habitat as a result of rising sea levels[6]. Sierra Leone is rated as particularly vulnerable to human and social impacts of climate change as a result of its low capacity to mitigate risks to society and the business environment posed by changing patterns in natural hazards, such as droughts, flooding, storms and sea level rises and the resulting effects on ecosystems. The National Adaptation programme of Action (NAPA) for Sierra Leone recommends programmes that are compatible with the needs of poverty reduction and development. The key adaptation needs of Sierra Leone are thus centred on six main sectors: agriculture, forestry, fisheries, water resources (hydrology), meteorology, coastal zones and health. / Improved household access to water and sanitation will be critical to reducing vulnerability to climate change as it reduces susceptibility to climatic variability. A study funded by DFID and undertaken with WHO[7] concluded that investment in WASH is an important component of climate adaptation strategies at national and international levels. It is critical that WASH infrastructure is developed to be resilient to climate variability and to future climatic changes. It also indicated that institutions and management arrangements are as critical as the type of infrastructure in ensuring the resilience of WASH service delivery options. / CLTS has been widely promoted by UNICEF and others as a trigger to prevent continued open defecation in villages. In some areas results have been impressive, particularly where there is a sense of collective action amongst members. Advocacy and communication are integral elements of the CLTS approach to end open defecation and contain faeces to mitigate potential pollution. Safeguarding water resources from the adverse impacts of environmental sanitation will raise awareness to environmental protection and will contribute to safeguarding water security. Water quality programmes need to move beyond routine monitoring and should consider identification of risks and hazards within water supply flow chains. Community based water resource management approaches therefore sit comfortably alongside CLTS to improve environmental risk management.
E. If any, what are the likely major impacts on social development? / There are strong links between WASH and the economic and social development of communities and nations. Poor hygiene, sanitation and water exacerbate poverty by reducing productivity and elevating health-care costs. Safe water sources near homes reduce the time-wasting drudgery of fetching water (a burden borne disproportionately by women and girls) and provide opportunities for poor families to engage in small-scale productive activities such as market gardening. Armed conflict and natural disasters that prevent households from using safe drinking water and practising hygiene especially impact on the most vulnerable, including women and children. / Communities consistently cite reliable and accessible water sources for household use as a development priority and increasingly stress the importance of sanitation as well. A clean living environment, including access to sanitary means for excreta disposal and adequate water supplies for washing, is linked not just to well-being but to the dignity of families and communities.
F. For fragile and conflict affected countries, what are the likely major impacts on conflict and fragility, if any? / N/A
G. What are the costs and benefits of each feasible option? Identify the preferred option. / The discussion of options concluded that the only feasible option to deliver against the programme’s objectives is to work with PLAN to extend to 100% improved WASH coverage in the four chiefdoms. The funding support proposed in this business case builds on the progress made under the programme to date and targets the longer term sustainability of the overall programme’s benefits[8]. The activities of the two phases are interdependent of each other and are therefore appraised together against a scenario of ‘do nothing’. / Costs / All costs incurred are incremental to the ‘do nothing’ scenario. In the absence of this programme, no additional resources would have been committed to addressing WASH in these target communities as the purpose of this support is to build on the original investment with PLAN and secure its long term sustainability. Further DFID resources are already being programmed or have recently been committed to other WASH activities to ensure widespread coverage across other rural and urban areas of Sierra Leone. / The profile of economic costs of the programme are detailed in Table 1 and include: / Programme delivery costs / Construction of improved sanitation and water points and training on water point operation and maintenance / Training and other support to communities and government authorities in gender balanced management of water supplies and overall hygiene / Programme operational and administrative costs / Costs to communities of operation and maintenance of water points / Costs to individuals or households of maintaining sanitation infrastructure. / TABLE 1 – Economic Costs[9] / 2009/10 -2012/13 2013/14 -2014/15 2015/16 – 2023/24 TOTAL / Programme activities £1,600,000 £1,000,000 £2,600,000 / Operation and maintenance £11,761 £18,750 £106,193 £136,705 / TOTAL £1,611,761 £1,018,750 £106,193 £2,736,705 / Expected programme delivery costs are provided by PLAN and are deemed to be competitive for the context. Evidence is limited on the costs of operating and maintaining water points and sanitation facilities. One estimate by UNICEF estimates the minimum cost of maintaining a pump in Sierra Leone at US$ 3.2 per year. Once the costs of maintaining improved sanitation are included, these costs are expected to be higher. A cost of US$ 75 per well per year is used for the purposes of this analysis[10]. This is equivalent to 5% per annum of the cost of a new hand pump. Maintenance costs are assumed for the lifetime of the hand pump, excluding the year of construction. Hand pumps are estimated to last an average of 10 years if well maintained[11]. / Other costs include the time spent by communities to manage the operations and maintenance of water points and costs to individuals or households of maintaining sanitation infrastructure. These are however considered negligible in proportion to overall spend and are not appraised as part of this programme. The time spent by DFID staff in managing the disbursement and monitoring of overall funding is not included in this appraisal. / The largest cost drivers of the programme are the construction of new wells and the provision of hand pumps. PLAN is operating a competitive and bulk procurement approach to procuring materials in order to drive these costs down. These costs will be monitored as part of the VFM assessment of the programme. Other cost drivers include the rates associated with capacity building and training of communities and local government authorities and PLAN programme management staff costs. / Benefits / All benefits from the programme are incremental to the ‘do nothing’ scenario. It is reasonable to assume that in the absence of support from DFID, no new water points would have been built. Whilst some behaviour change may have happened of its own accord, it is also unlikely that many of the communities covered by the programme would have been declared ODF. DFID is by far the largest donor on WASH and it is unlikely that any other donor would have provided funding in the absence of support from DFID. Furthermore, with the limited budget set aside by the government for WASH, there would be very minimal support available for new WASH infrastructure in these communities. / The following main quantifiable benefits are expected to be generated by the programme: / Fewer deaths and sick days from diarrhoeal diseases in target communities which increases the potential for productive activities. This can be quantified in terms of Disability Adjusted Life Years (DALYs[12]) averted. / Time saved by households (particularly women) collecting water through use of new hand pumps. / Fewer deaths and sick days / The economic gain to society of DALYs averted is estimated by multiplying the number of DALYs from diarrhoeal diseases averted by average GDP per capita. GDP per capita gives an approximation of the value of the additional income or economic value added of a person obtained through living an extra year of healthy life. Whilst this approach may not capture the full value that society places on a year of healthy life gained, in the absence of a truer value or reliable wage rates, GDP per capita provides a reasonable estimate. Given that waged employment is particularly low in rural areas in Sierra Leone, sensitivity of the analysis to this key assumption is tested below. / The number of new people estimated to benefit from improved health as a result of the programme is limited to those benefiting from access to clean water and living in a community with ODF status. Whilst evidence is limited on the relative effectiveness of WASH interventions, there is clear consensus that WASH interventions need to be well coordinated and integrated to be effective[13]. The programme estimates that 72,752 additional beneficiaries will benefit from improved health outcomes, equivalent to an average of 253 beneficiaries per water point. This is arguably a conservative estimate as there will be some communities which already had access to clean water but have been declared ODF as a result of the programme and are therefore also likely to benefit from the full effects of improved WASH. / The level of impact of improved WASH on DALYs averted is a key assumption in the analysis. Studies have found the impact of improved WASH on diarrhoea to range from 23% (for water quality improvements only) to 57% (where water quality is combined with improved sanitation and hygiene[14]. The median value of the estimates for the impact of combined WASH interventions of 40% is used to estimate the expected reduction in disease risk from diarrhoea as a result of the integrated WASH interventions under the programme. The lowest and highest estimates for the impact of combined interventions are used in sensitivity analysis. / Time saved collecting water / Evidence suggests that the time saved gathering water through new water points is valued highly by households[15]. The average time spent collecting water in Sierra Leone is 47.7 minutes a day[16]. Through the construction of water points, this programme is expected to reduce this time to 30 minutes for benefitting households. The economic value of these time savings is approximated by the computed daily wage rate based on real GDP per capita. / In addition to the benefits highlighted above, there are a number of other potentially quantifiable benefits which have not been included in the analysis due to limited evidence or lack of data: / Fewer death and sick days resulting from reduction of other non-diarrhoeal diseases associated with lack of water and sanitation – for example, under-nutrition, selected viral respiratory infections and trachoma[17]. / Reduced health costs resulting from reduced expenditure on medicines and travel to health clinics. / Cost savings on procuring clean water by moving to a lower cost supply. / Time saved searching for isolated locations for open defecation[18]. / Indirect benefits in terms of job creation and increased production resulting from spillovers from new productive activities which beneficiaries engage in as a result of DALYs averted and time savings. / Impacts on competition and efficiency in the market provision of clean water. / Whilst there is evidence of the impact of improved WASH on other diseases, studies find that diarrhoeal disease represents about 90% of the avoidable disease burden prevented by good water supply[19]. A study by the WHO found that, whilst important for individual households, patient travel costs are typically negligible in relation to other areas of impact. Likewise, cost savings on procurement of water are unlikely to be significant for the target districts covered by this programme which are all rural. Time saved searching for isolated locations to defecate was not valued due to a lack of data. Finally, impacts on competition are negligible due to the current absence of a market for clean water supply in rural areas. If anything, the provision of new hand pumps combined with efforts through other donor initiatives may help to stimulate a market in the supply of spare parts. / Finally, a number of non-quantifiable benefits are expected with potential to further enhance the welfare of beneficiaries, which, if quantified, would lend further support to the economic case. These include: / Non-health benefits from improved sanitation cited in previous studies including comfort, convenience, security and the social status conferred by ownership of a latrine. / Gender impacts – an estimated two thirds of the burden of collecting water is carried by women and girls[20]. Combined with improved sanitation, the programme can help boost the self-esteem and general quality of life of women and girls and free up time for involvement in more empowering activities. / Greater sense of privacy / A cleaner environment / Balance of Costs and Benefits / Table 2 sets out the present expected value of the costs and benefits of the programme. The analysis returns a net present value of £5.13m which translates into a benefit-cost ratio of 3.43, meaning that for every £1 spent, the programme is expected to generates over £3 of benefits. Finally the analysis returns an internal rate of return of 51% which is higher than the programme discount rate of 10% and therefore suggests that the programme offers good value for money. / TABLE 2 – Cost-Benefit Analysis / YEAR PRESENT VALUE COST PRESENT VALUE BENEFITS PRESENT VALUE NET ECONOMIC BENEFITS / 2009/10 160,000 (160,000) / 2010/11 581,818 248,562 (333,256) / 2011/12 532,166 443,512 (88,653) / 2012/13 126,101 492,420 366,318 / 2013/14 346,862 701,768 354,906 / 2014/15 317,234 893,675 576,441 / 2015/16 7,890 876,676 868,786 / 2016/17 7,173 794,127 786,954 / 2017/18 6,521 718,570 712,050 / 2018/19 5,928 650,373 644,445 / 2019/20 5,389 582,013 576,625 / 2020/21 4,899 373,175 368,276 / 2021/22 3,204 201,809 198,604 / 2022/23 1,777 180,597 178,819 / 2023/24 1,616 80,807 79,191 / TOTAL (£) 2,108,578 7,238,085 5,129,507 / Sensitivity Analysis / The expected economic returns estimated in the above section depend on a number of assumptions. Table 3 summarises those assumptions which the analysis is most sensitive to and sets out a number of criteria for testing how well the value for money of the programme holds up when the assumptions are changed. / TABLE 3 – Assumptions tested in Sensitivity Analysis / Assumption Rationale Sensitivity Analysis / Improved WASH to reduce burden of diarrhoeal disease by 40% in target communities Median value of several studies estimating impact of WASH interventions Impact tested at 21% and 57% to reflect full range of study findings / Nominal GDP per capita used as proxy for income Wage data unavailable GDP per capita reduced by 30% / Benefits and maintenance costs modeled for 10 years Reflects average lifetime of a hand pump if maintained Benefit and cost stream reduced to 6 years to reflect study findings of up to 60% slippage in good hygiene behavior in some communities[21]. / Discount rate of 10% Rate used by DFID Sierra Leone Tested against discount rate of 12% to reflect current growth environment and 3% to match the discount rate applied by WHO to DALY calculations [22]. / Table 4 summarises the results of the sensitivity analysis. Negative numbers indicate where the benefits of the programme no longer outweigh the costs. / TABLE 4 – Results of Sensitivity Analysis / Assumption New Assumption Adjusted NPV (£m) / 40% reduction in DALYs averted 21% 2.30 / 57% 7.66 / Real GDP per capita projected on IMF forecasts 30% reduction in real GDP per capita 2.96 / Benefits accrue for 10 years 6 years 2.86 / Discount rate of 10% 3% 8.93 / 12% 4.42 / Joint Tests / GDP per capita reduced by 30% with 21% reduction in DALYs averted 0.98 / Benefits accrue for 6 years, GDP per capita reduced by 30%and 21% reduction in DALYs avered -0.008 / The results from the sensitivity analysis show that the value for money of the programme is particularly sensitive to the estimated impact of the intervention on the percentage reduction in DALYs averted. Whilst there is no consensus in the evidence on the correct expected impact, the positive expected return of the programme across a range of estimates suggests that it offers good value for money regardless. Only when testing jointly three of the most sensitive assumptions, does the net present value turn negative. Section B of the Management Case outlines a number of measures which will help to mitigate risks to the delivery of programme results.
H. Theory of Change for Preferred Option / CLTS is an approach that focuses on igniting a change in sanitation behaviour through community participation rather than subsidising the construction of toilets. It does this through a process of social participation, concentrating on the whole community and the collective benefit from stopping open defecation rather than on individual behaviours. CLTS processes as implemented through the DFID programme in Sierra Leone are closely associated with the adoption and improvement of hygienic practices, solid waste management; protection and maintenance of drinking water sources and other environmental measures as communities decide together how they will create a clean and hygienic environment that benefits everyone. / Experience from the DFID programmes has shown that sustainability of CLTS to greater degree is determined by force and permanence of behaviour change. Previous evaluation studies in Sierra Leone by UNICEF and Plan International have significantly helped to understand factors contributing to undermining or sustaining behaviours. Feedback at community and District levels have highlighted the need for increased access to improved water sources in order to encourage villages both to achieve ODF status and, once ODF is reached, to maintain their status. Feedback has also highlighted the need for the DHMT and the central Ministries responsible for WASH to put in place measures to support communities to remain ODF. / Sustaining behaviour change therefore needs to address: / Inadequate water in communities / No water well or non-functional water well / Absence of know-how to maintain well/pump / Insufficient funds to maintain water well/pump / Absence of monitoring and enforcement of appropriate environmental health standards by responsible authorities / Community water management committees unaccountable / Lack of capacity at District and Chiefdom levels
I. What measures can be used to monitor Value for Money for the intervention? / This phase of the programme focuses primarily on ensuring sustainability and therefore long term value for money of support to improved WASH in the target communities. The programme includes a number of features to help achieve this: / Targeting extended coverage of beneficiaries in four chiefdoms in terms of access to both improved sanitation and clean water to ensure maximum health outcomes. / Use of the Community Management of Project (CMP) approach to the construction and rehabilitation of wells. This approach promotes ownership of facilities by involving community members in the selection of service providers. / Training of community hand pump mechanics. / Capacity building of local management committees and government authorities. / Support to encourage greater accountability of water management committees and government authorities through introduction of reporting processes and performance indicators. / Promotion of the use of income generated through village savings and loans schemes to maintain and repair water points. / Use of payment incentives in major contracts based on progress and quality benchmarks. / The following measures are proposed to monitor value for money of the intervention: / VFM Indicator Benchmark/Target Basis for benchmark VfM type of measure / Cost per well constructed or rehabilitated £3,519 Estimate from earlier phase of programme Economy / Cost per person with sustainable access to basic sanitation at home US$ 11 Estimate from DFID supported UNICEF WASH programme[23] Effectiveness / Cost per village reached in hand-washing campaign US$ 26 Estimate from DFID supported UNICEF WASH programme Efficiency / Cost per beneficiary of well construction US$ 42 Average cost based on results from first 3 years of programme Efficiency / Cost per DALY averted from integrated WASH support[24] Less than national GDP per capita[25] WHO Commission view on cost effectiveness Effectiveness / Proportion of women and girls benefitting from the programme 50% Based on target for last 2 years of programme Equity / The benchmarks listed here provide a base for assessing whether the programme is delivering good value for money. Whilst average unit costs and thresholds will be sensitive to the context and subject to variation, they provide helpful triggers for reviewing the value for money should programme unit costs begin to vary considerably away from these benchmarks.
J. Summary Value for Money Statement for the preferred option / The findings for the economic analysis suggest that investment Conservative assumptions were used throughout, and there are significant benefits that cannot be valued due to data limitations, which could significantly increase the economic argument. All scenarios yield positive returns. Additionally the investment should underpin the sustainability of Plan’s previous work in these four Chiefdoms in Port Loko and Moyamba Districts. / This project represents value for money, with an average cost/beneficiary across all activities including provision of water supply of approximately £28.60. The analysis of costs and benefits of the programme provide confidence that the programme activities to date and the proposal for further investment will collectively deliver value for money. Results from the sensitivity analysis suggest that the underlying assumptions used in the economic case are robust. Once other non-quantifiable benefits are taken into account, this appraisal provides a strong case for the intervention. On-going monitoring of VFM over the course of the programme will help to ensure that the programme delivers against its objectives. The indicators proposed in Section I will help to identify early on any weaknesses in the programme delivery.
[6] UNDP Climate Change Country Profiles http://country-profiles.geog.ox.ac.uk
[7] WHO & DFID (2009) Vision 2030: The Resilience of Water Supply and Sanitation in the Face of Climate Change
[8] This will be achieved by providing additional water points to help those communities which have reached ODF status to maintain it and by working with authorities to increase government support for and investment in hygiene sanitation and water supply interventions.
[9] These costs are not discounted.
[10] This cost is not adjusted for inflation in the model and reflects in part the assumption that over time a market may develop for supply of parts and drive down the current price. Donor initiatives are underway to develop this market – see UNICEF and AfDB WASH proposals.
[11] If not maintained, handpumps typically last a maximum of 2-3 years.
[12] Disability Adjusted Life Years (DALYs) are a measure commonly used by the World Health Organization (WHO) to represent the burden of disease. They combine, in one measure, the years of lost life due to disability and death from a disease, and each DALY can be thought of as one lost year of healthy life.
[13] The 2011 DFID WASH Literature Review describes how the transmission routes of different excreta and water-related diseases are closely linked and are best imagined as a web of pathways influencing each other. The Review finds that the three interventions of the WASH sector – water supply, sanitation, and hygiene promotion – depend on one another for the full realisation of their benefits.
[14] DFID WASH Portfolio Review (2011)
[15] ## The 2011 DFID WASH Literature Review listed studies which found that in urban centres, and in some rural environments, poor people typically pay water vendors for bringing water closer to their homes. Typically they pay 10 to 15 times the price of water itself. They are not paying for the water, but for its delivery. This shows that their time has a monetary value.
[16] Estimate constructed based on UNICEF Multiple Indicator Cluster Survey 4 of Sierra Leone, 2011
[17] Trachoma is a devastating disease common in hot and dry regions with inadequate hygiene. Trachoma is a bacterial infection eye; repeated infections cause damage to the cornea leading to blindness (Thylefors et al. 1995).
[18] A 2011 WSP report for the Democratic Republic of Congo estimated loss in person time per year from poor sanitation costs to the DRC economy of $6.3 million which included time lost finding isolated areas for open defecation.
[19] DFID WASH Portfolio Review (2011)
[20] WHO/UNICEF JMP (2010) – draws on household data from 45 countries.
[21] DFID WASH Portfolio Review (2011) – Government of India data
[22] In its calculation of DALYs, the WHO already discounts future years of healthy life lost by 3% to reflect the social rate of time preference. Applying the same discount rate to costs and benefits therefore implies that future benefits are actually discounted by more than future costs.
[23] Also based on global unit costs: DFID WASH Portfolio Review (2011). Note that global comparisons should be viewed with caution.
[24] Cost per DALY averted in India through DFID supported programme estimated at £63
[25] WHO Commission on Macroeconomics and Health considers interventions with a cost-effectiveness ratio of less than three times the national GDP per capita to be ‘cost effective’, and interventions with a ratio equal to or less than GDP to be ‘highly cost-effective’.

Commercial Case

Delivery through a third party entity (multilateral organisation; civil society organisation or support to government)

A. Why is the proposed funding mechanism/form of arrangement the right one for this intervention, with this development partner? / The programme will involve indirect procurement through Plan International. This is based on the proposal received and will enable the programme to be implemented as quickly and efficiently as possible, as well as benefitting from the specialist knowledge, extensive experience and success of the first phase of the project which has successfully achieved ODF status in 723 communities in Port Loko and Moyamba Districts. / Plan International have been involved in many WASH programmes in Sierra Leone and are very well placed to manage and deliver the project. Whilst the challenges to implementation in Sierra Leone are significant, Plan International has been an effective delivery partner with DFID. The services provided through Plan International will use the standard Accountable Grant (AG) Arrangement. Specific requirements for delivery, monitoring and reporting will be added to the AG as determined by DFID Sierra Leone.
B. What assurance has been obtained on capability and capacity to deliver? / The project is effectively a continuation of a just-completed DFID funded project undertaken by Plan International. The project will be implemented through Plan International in collaboration with other WASH partners working within the government policies and frameworks for WASH in Sierra Leone / Plan International is well placed to deliver this intervention using the same structures and systems from their previous work on the CLTS approach in the two districts. Key personnel from the earlier project will remain engaged for this work, bringing continuity of approach and building on established relationships at both community and District/local government levels.
C. Is there an opportunity to negotiate on anticipated costs? / No. Costs are based on and developed from Plan International’s previous project where good value for money has been achieved.

Financial Case

A. Who are the recipients of all proposed payments? / Plan International will be the recipient of DFID funds and will take full responsibility for managing programme funds. Plan will work with local NGO implementing partners. / The receipt of funds by Plan International from DFID will be made through the signature of an Accountable Grant agreement.
B. What are the costs to be incurred directly by DFID? / The project budget is £1 million.
C. What are the costs to be incurred by third party organisations? / N/A
D. Does the project involve financial aid to governments? If so, please define the arrangements in detail. / N/A
E. Is the required funding available through current resource allocation or via a bid from contingency? Will it be funded through capital/programme/admin? / The funding will come from the DFID Sierra Leone programme budget. Adequate funds for the DFID contribution are available in the programme resource allocation as detailed in the 2011 – 2015 Operational Plan.
F. What is the profile of estimated costs? How will you work to ensure accurate forecasting? / The project budget is £1 million. Disbursement will be made in quarterly tranches in arrears to Plan International in DFID financial years as follows / £300k - 2013/14 / £700k - 2014/15 / Disbursement of funds will be aligned with reporting requirements and profiled in accordance with the submitted forecast on a yearly basis by Plan International reflecting quarterly request for funds.
G. What is the assessment of financial risk and fraud? / In general there is a high financial and fraud risk in Sierra Leone. Additionally DFID’s Fiduciary Risk Assessment of the health, education and water sectors (November 2011) has rated fiduciary risk for all three sectors as high. This intervention will reduce these risks by channelling resources through a well-established International NGO who currently has more effective fiduciary controls. / The overall risk of fraud and financial misuse through public sector institutions is high. However, the GoSL is judged as being committed to improving public financial management, strengthening domestic accountability, and fighting corruption[26]. DFID is helping to reduce fiduciary risk through: / Including indicators on budget management and execution in the progress assessment framework (PAF) for the multi-donor budget support; / Co-funding the Integrated Public Financial Management Reform Programme; / Funding technical assistance to the national audit service; and / Support to the anti-corruption commission. / Regular quarterly reporting and annual audits will be used to ensure that the standards required are maintained or exceeded throughout the programme. DFID will also undertake spot checks to add further rigour into the monitoring systems and processes already in place.
H. How will expenditure be monitored, reported and accounted for? / Plan International will submit quarterly narrative reports, financial reports and forecasts to DFID. Reporting formats and timelines will be discussed and agreed with DFID at project commencement and will be effectively the same as have been used for Plan’s earlier project. All requirements clearly will be stated in the accountable grant agreement. Reports will be based on a monitoring and evaluation framework based on the DFID logical framework. / In line with the Blue Book, Plan International will be required to submit annual financial reports and certified annual audit statements showing funds received and expended. A final programme report - three months after the end of the programme - will account for all funds received. / Limited expenditure on capital assets is included in the project since Plan will continue using assets purchased through the previous project. Any additional capital assets procured under this programme will be treated in accordance with DFID procedures and declared to the DFID programme manager. Should assets remain at the end of the programme a disposal strategy will be agreed with DFID.
I. Are there any accounting considerations arising from the project? / N/A
[26] DFID fiduciary risk assessment of Sierra Leone, August 2011

Management Case

A. What are the Management Arrangements for implementing the intervention? / This intervention will be overseen by the Senior Regional Infrastructure Adviser in the Millennium Development Goals Team, DFID Sierra Leone & Liberia. / Plan will be responsible through an accountable grant arrangement with DFID for the performance of this project including all financial and compliance issues. Plan’s project team will work in close concert with the DFID Senior Regional Infrastructure Advisor on technical issues and the DFID Programme team on all project management issues including performance, budgetary compliance and assets management. / Plan will forward funds to their partner, Pikin to Pikin, on the basis of clear financial advance and redemption procedures established in a partnership agreement. Pikin to Pikin will undertake no major procuremen. Pikin to Pikin has been working with Plan since 2001 and on CLTS since the beginning of 2008. Plan has chosen this organisation as a partner due to their long standing relation on the ground with beneficiary communities and because of their extensive experience in promoting health and hygiene messages in schools and communities. / A progress report will be submitted to DFID together with a financial report, updated asset register and request for funds at the end of every quarter. Payment will be made upon successful demonstration of progress against logframe indicators. / DFID Quarterly WASH partners meetings provide a forum for monitoring progress and for exchanging knowledge and experience with DFID’s other WASH programmes in Sierra Leone. DFID will undertake field visits and prepare Annual Reviews to monitor effective implementation of the project. Regular spot checks and asset verification exercises will also be undertaken.
B. What are the risks and how these will be managed? / The risks in the WASH sector are high, being principally misuse of funding, delays in contracting and implementation, misappropriation of construction materials and lack of community ownership of WASH. This project is specifically targeted to improve community ownership. Other WASH sector risks will be mitigated as shown in the Table below. Overall the project risk is assessed as medium. / Risk Likelihood Impact Mitigating Actions Residual Risk / The level of fiduciary risk is generally high in Sierra Leone High High The programme will be implemented through an International NGO, Plan International, with strong fiduciary controls and proven experience in Sierra Leone. Medium / Misuse of funding by implementing partners. High High Plan has a long established relationship and clear accountability procedures in place with their selected partner. Medium / Absence of monitoring by responsible lower local government establishments and District Councils. High/ Medium Medium Project will facilitate coordination at Chiefdom and District levels; alongside other support through other DFID funded projects including UNICEF and AfDB Rural WASH Projects and a Technical Assistance programme being implemented by Adam Smith International. Medium / Misappropriation of construction materials (eg cement) and/or spare parts High Medium Strong monitoring or programme implementation to minimise the risk of misappropriation of materials and equipment. Medium / Weak data collection and consequent inability to demonstrate results High Medium Water point mapping programme (by other DFID funded work) will result in better baseline data and ongoing monitoring Medium / A major disease (cholera) outbreak affecting the project area High /Medium Medium Support to GoSL to prepare for and plan to respond to a major disease outbreak is being provided through other DFID funded projects and through other partners (UNICEF, WHO). Low/ Medium / Poor ownership of WASH in communities Medium High This project is designed to address some of the most significant factors that threaten sustainability. In addition CLTS task forces (Regional and National) will meet on regular basis to harmonise approach. Regular monitoring of activities will be implemented in partnership with MoHS and MoWR. Low/ Medium / Inflation will drive up some unit costs beyond expected level. Medium Medium Close monitoring of costs and clear communication re any necessary reprogramming of funds. Medium
C. What conditions apply (for financial aid only)? / N/A
D. How will progress and results be monitored, measured and evaluated? / The log-frame will provide the basis for monitoring and evaluation in order to allow Plan to demonstrate the impact of its work. / Plan International has clearly established procedures for follow-up of programmes and projects as detailed in its internal Programme Accountability and Learning System (PALS) core guidelines. The project will also use Plan’s established corporate systems including the Project Program Module (PPM) and the Grants Tracking System (GTS). / Project achievements and results will be assessed and reported against on a quarterly and annual basis in line with the proposed objectives, indicators and detailed activities. / Support will be provided by Plan’s Monitoring and Evaluation team which will provide backstopping support to the core project teams at their respective geographical locations. Plan UK will provide additional technical backstopping throughout the project cycle. / Project staff at community level will be responsible for the day to day implementation and monitoring of the project. Plan’s Programme Coordinator will oversee the field level implementation while the national programme manager will ensure strategic direction and compliance with policy and donor requirements with technical support from the WASH Advisor. Communities and responsible government authorities will be supported to monitor effective and gender-balanced management of water supplies. Plan and the DHMTs will also engage in technical follow-up on a periodic basis. / The baseline data will be taken from project management documentation, the external evaluation of the current DFID-funded project in the two districts and other relevant reports from external organisations. Monitoring of the project will include the collection of primary as well as secondary data during project implementation. The collection of primary data will be achieved through gathering and storage of routine project monitoring information including KAP surveys and the quarterly joint planning and monitoring activities. / A comprehensive final evaluation will be conducted at the end of the project. This will determine the extent to which the project has met its specified objectives, and will be conducted by an external consultant with Plan’s participation. Documented results and lessons will be shared extensively with Plan partners and other interested stakeholders. The results of the evaluation will be incorporated into key project documents that will be widely disseminated both nationally and the district level and shared with DFID.
Log-frame / Quest No of log-frame for this intervention: 4219072