Business Case

Summary Sheet

Title: Climate Adaptation Water and Energy Infrastructure Programme (CAWEP)
Programme Summary: This project will support the development of climate resilient, multiple use water and renewable energy infrastructure in vulnerable rural districts of Zimbabwe. Targeted communities will have (i) continued access to water for productive and household use, including during droughts and floods, and (ii) improved access to clean and affordable energy to support economic activities. The project will provide technical assistance to the government and other key stakeholders to support the wider use of climate science in designing and delivering resilient water and energy infrastructure. Evidence generated through this project will be used to influence climate policy reforms and support the national climate adaptation plan.
Programme Value: £19,550,000		Country/ Region: Zimbabwe
Programme Code:	Start Date: September 2019	End Date: 31 August 2023
Overall programme risk rating:	Moderate
Vault Number:	TBA

Intervention Summary
Rationale for UK Aid Spending
In line with the UK’s Africa Strategy, this programme seeks to tackle the effects of climate change and facilitate inclusive economic growth in Zimbabwe. Zimbabwe is experiencing hotter average temperatures and a decline of nearly five percent in rainfall this century. The most recent Global Climate Risk index ranks Zimbabwe second worst country affected by weather related loss events since 2016. It is also among the least prepared to deal with climate change. Sixty seven percent of the population and most vulnerable live in rural areas and a significant percentage of them are extremely poor. Extreme poverty has recently increased in Zimbabwe from 22,5% in 2011/12 to 29,3% in 2017. Many of the rural population lack good access to health, education, sanitation, clean water and energy and remain vulnerable to diseases. Persistent droughts and floods are negatively affecting rural communities’ ability to earn sustainable livelihoods and food security. This programme will be transformational, helping communities and institutions adapt to effects of climate change by developing climate resilient water and renewable energy infrastructure.
[note] https://germanwatch.org/de/14638
[note] The Global Adaptation Index ranks Zimbabwe as highly vulnerable to climate change and on low level of readiness to improve resilience
[note] National Census report, 2012
[note] Poverty, Income, Consumption and Expenditure Survey 2017 Report
#### This programme will run for four years from September 2019 – August 2023. The UK funds will be spent on interventions that have been identified in DFID as having good evidence on climate change adaptation, private sector investment and value for money. These will include (i) Climate risk screening, baseline and technical studies to facilitate designing appropriate infrastructure to ensure sustainability and value for money, (ii) developing productive and multiple use climate resilient water and renewable energy infrastructure in rural districts exposed to effects of climate change and variability, (iii) developing markets for renewable energy infrastructure such as off-grid solar to avoid widespread use of diesel power (iv) strengthen community adaptive capacity to effects of extreme weather conditions on life and infrastructure by improving weather and climate forecasting, information dissemination and use (v) Technical Assistance (TA) to the government to support creation of an enabling policy and regulatory environment that promotes investment in climate smart energy and water infrastructure (vi) TA to community based small to medium enterprises involved in the installation and distribution of productive renewable energy infrastructure to promote sustainability and (vii) supporting learning, monitoring and evaluation to influence policy and technical work.
[note] Large-scale, long-term shift in the planet's weather patterns and average temperatures
[note] Changes in climate patterns that happens over a short period of time such as the El-Niño

Does the programme fit with DFID’s strategic architecture: the UK Aid Strategy, Single Departmental Plan, International Development Act and the department’s Business Plan?
This programme fits with DFID’s strategic architecture and the Development Diagnostics as shown below:
#### Developing climate resilient water and renewable energy infrastructure improves climate change adaptation and protects poor communities’ livelihoods against shocks. This is aligned with one of UK Aid’s strategic shifts on Africa, helping African nations to manage the shocks of climate change and help unlock full economic potential.
#### Multiple use of water and energy infrastructure improves food security and widens economic opportunities helping targeted people from falling into extreme poverty. This is aligned with DFID’s Single Department Plan objective 4.1.
[note] https://www.gov.uk/government/publications/department-for-international-development-single-departmental-plan/department-for-international-development-single-departmental-plan-december-2018
#### Investing in climate risks in rural Zimbabwe will be DFID’s contribution to global climate financing. The programme’s Technical Assistance facility will help Zimbabwe generate credible evidence required to prepare bankable projects that attract international climate finance.
#### Access to safe Water: Over 450,000 will gain access to sustainable clean water supplies. This is aligned to the current UK Aid strategy.
[note] https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/478834/ODA_strategy_final_web_0905.pdf

What percentage of DFID’s Single Departmental Plan results target does this programme represent? Could the programme be adjusted in scope or scale to deliver SDP results?
Approximately 14.4% of this programme funding will be a direct contribution to DFID Zimbabwe’s Single Department Plan under DFID SDP objective 2.3 on supporting efforts to mitigate and adapt to climate change and prevent environmental degradation by 2030, in line with the Sustainable Development Goals (SDGs). This programme is adjustable in scope and scale to deliver SDP results.

Is the programme coherent with the wider international community and partner government response? Has the programme set out a sustainable exit strategy?
Programme aligns with Article 2 (b) of the 2015 Paris Agreement on Climate seeking to increase the ability to adapt to impacts of climate change to eradicate poverty. It is aligned to Zimbabwe climate policies. The programme sustainable exit plan has been laid out. It will be implemented throughout the programme. Providing community and institutional technical assistance, building resilient infrastructure and developing business models that enable operation and maintenance are main pillars of the exit plan.
[note] http://newfour.ncuwash.org/wp-content/uploads/2017/08/Zimbabwe-Climate-Policy-2016.pdf http://extwprlegs1.fao.org/docs/pdf/zim169511.pdf

Has the programme considered working with HMG Departments and accessing cross-HMG funds?
The programme team will specifically work with the FCO to build on policy advocacy and climate diplomacy, with the Department for International Trade and BEIS on improved climate smart investments in energy, water resources and use of climate forecasting.
[note] Business Energy & Industrial Strategy

How does the programme relate to other UK aid within the specific sector, including multilateral, bilateral and centrally managed programmes?
The programme relates well with other programmes in the DFID Zimbabwe portfolio through:

#### Complementing the renewable energy and water infrastructure gap that has been identified in existing programmes, such as the Zimbabwe Resilience Building Fund (ZRBF) and the Livelihoods and Food Security Programme (LFSP). The programmes have done policy work in areas such as climate smart agriculture. The development of appropriate renewable energy and water infrastructure would enable full implementation of such policies.
#### Using evidence on vulnerabilities that has been generated through our programmes. For example, the Climate Change Technical Assistance (TA) facility funded through the World Bank carried out analytical and policy work on investing in climate change adaptation water and renewable energy infrastructure and has identified some areas on which this programme can work. This programme will also consolidate learning from DFID funded regional programmes such as Climate Resilient Infrastructure Development Facility (CRIDF) and the ‘Weather Information Services (WISER) programme on use of climate information in planning and designing productive energy and water infrastructure.
[note] CRIDF is a successful model for developing climate change resilient water and energy infrastructure. The programme will use evidence from CRIDF in designing and building infrastructure to increase its reach to people being supported to cope and adapt to effects of climate change in Zimbabwe.

Is there sufficient flexibility to learn and adjust to changes in the context? What level of flexibility is there to shift this and future commitments?
Sufficient flexibility to learn has been built into this programme. It has a detailed feasibility to learn the context and appropriate interventions. Operation research and process evaluation are learning strategies that will be used to inform programme delivery and policy influencing.

Does the proposed level of risk to be taken fit with DFID’s risk appetite for this portfolio?
Risk level is within DFID’s risk appetite. Delivery is in line with DFID Zimbabwe’s funding policy and so no money will pass directly to the government unless approved by ministers.

Is there a clear communications strategy to reinforce our objectives? Will the programme be branded with the UK aid logo and recognise UK Government funding – and, if not, why not?
The programme will be launched at national level where UK funding will be announced, and the specific objectives explained. This will be covered in mainstream and social media. Infrastructure will be branded with visible material with the UK aid logo.

Has the programme been quality assured? How confident are we that the skills, capability, resources and political will exist to deliver the programme?
A stakeholder design workshop held in November 2018 endorsed the programme as technically sound and relevant. Expertise from other advisers across DFID has been sought in designing this programme.
[note] Ministries of Water, Climate, Local government, NGOs, UNDP, CRIDF & Donors

Does the SRO and team have the capability and resources to deliver this programme?
The SRO has the technical ability and experience to deliver such projects. He will be supported by a programme management team with financial and risk management skills.

Strategic Case
The UK case for rural infrastructure investment in Zimbabwe:

Zimbabwe matters to the UK for a range of development and diplomatic priorities.
The UK’s connections to Zimbabwe are strong – based on a shared history, economic ties and a sizeable Zimbabwean diaspora community in the UK. This programme is well aligned with the UK Aid Strategy and with DFID’s Strategic Objectives, which aim to tackle global challenges that are in the UK’s national interest by:
[note] HM Treasury & DFID. UK Aid: tackling global challenges in the national interest. 23 Nov 2015
[note] DFID Single Departmental Plan

      - Supporting efforts to mitigate and adapt to climate change and prevent environmental degradation.
- Strengthening resilience and response to crisis and greater country resilience to shocks by developing climate resilient water and renewable energy infrastructure.
- Promoting economic development and prosperity in the developing world. The programme will allow rural areas to contribute to and benefit from projected economic growth and will help unlock opportunities for private sector growth.
- The multiple water use approaches this programme is taking will enable targeted communities have more options for economic activities and improved access to safe drinking water thereby contributing directly to the DFID Single Department Plan objective of reaching over 60 million people with access to safe drinking water.

The Zimbabwe Context:
Zimbabwe is still recovering from nearly a decade of collapse that led to the hyperinflation crisis in 2008/9. Whilst the economy stabilised and grew following the adoption of the US dollar in 2009 in recent years this growth has slowed. The May 2019 IMF’s staff Monitored Programme (SMP) placed Zimbabwe’s real GDP growth at -2.1% and the economy remains at risk of further contraction in coming years partly due to the impact of weather/climate related shocks such as the 2018/19 season drought and the March 2019 Cyclone.The ability of Zimbabwe to access funds through international financing institutions is constrained by arrears and continued international isolation. This severely limits the government’s ability to allocate enough resources for public services or capital development.
[note] https://www.imf.org/en/News/Articles/2019/05/31/pr19189-zimbabwe-imf-managing-director-approves-a-staff-monitored-program

Key challenges and problems to be addressed
The impacts of climate change:
Climate change is a global challenge that requires a global response. According to the World Bank, 100 million people are at risk of being pushed into extreme poverty by rising temperatures and increasing floods by 2030. The poorest and least developed countries will bear the brunt of these impacts.
[note] https://openknowledge.worldbank.org/bitstream/handle/10986/22787/9781464806735.pdf

Zimbabwe is already suffering the effects of climate change, experiencing hotter average temperatures with the period since 1980 being the warmest since Zimbabwe started recording its temperature in 1901. In addition, there has been an overall decline of nearly five percent in rainfall across Zimbabwe during the past century, with temporal and spatial rainfall variation in mean rainfall received. Drought has contributed to over 2,4 million people living in rural areas being food insecure since July 2018. The 2015/16 El Nino induced drought resulted in the death of over 9,000 cattle in only five districts in Zimbabwe.
[note] https://www.climate.gov/news-features/understanding-climate/climate-change-global-temperature
[note] https://reliefweb.int/sites/reliefweb.int/files/resources/SADC_Zimbabwe_snapshot_10July2018_final-v1.pdf
[note] Human Development Report, 2018, page 50. The districts are Chiredzi, Mwenezi, Tsholotsho, Binga and Chipinge.

In April 2017 floods resulted in the deaths of an estimated 251 people with a further 128 others injured. and over 2,000 internally displaced. These floods resulted in extensive damage to infrastructure including roads, schools and health institutions. Approximately more than 140 dams and several clean drinking water sources were destroyed, leaving an estimated 100,000 people without access to safe drinking water in affected areas. Despite several interventions in rural household water and sanitation, effects of climate change and variability such as floods, depletion of ground and surface water sources continue to negatively affect this progress.
[note] https://reliefweb.int/report/zimbabwe/zimbabwe-floods-office-resident-coordinator-situation-report-no-01-6-april-2017

More recently, Chimanimani and Chipinge districts saw productive water, power, transport and human development infrastructure worth over three hundred million dollars destroyed due to extreme weather conditions associated with Tropical Cyclone Idai. Such climatic and weather-related events will continue to derail progress made in both poverty alleviation and human development. Given the inevitability of such climate risks, climate proofing and designing of more climate resilient drinking water and sanitation infrastructure is increasingly becoming more important.
[note] World Bank, March 2019
[note] https://en.wikipedia.org/wiki/Cyclone_Idai

Southern Africa Development Committee (SADC) climate models predict a 2-4°C temperature increase by 2100 and very low chances of heavy rainfall occurring, increasing the likelihood of devastating droughts. Zimbabwe continues to experience poorly distributed rainfall in the past seasons as shown in figure 1 below.
[note] https://www.climatelinks.org/sites/default/files/asset/document/2016%20CRM%20Fact%20Sheet%20- %20Southern%20Africa.pdf

The Climate Change Vulnerability Index ranks Zimbabwe among sixteen countries with the ‘extreme risk’ rating. The most recent Global Climate Risk index ranks Zimbabwe as being the second most affected country by impact of weather-related loss events since 2016. Lack of disaster preparedness is one of the key factors increasing Zimbabwe’s vulnerability. For example, the impact of the Tropical Cyclone Idai in Chimanimani and Chipinge districts, could have been minimised had there been better preparedness based on updated hazard mapping.
[note] https://germanwatch.org/de/14638

Figure 1: Comparison of national rainfall totals of 2015/16, 2016/17 and 2018/18 seasons against long term average rainfall

Data source: Zimbabwe Meteorological Services Department, 2018

Close to 70% of the population in Zimbabwe live in rural areas following a period of reverse migration with over a million-people moving out of cities and towns between 1994 and 2014. Rural extreme poverty has increased to 29,3% from 22,5% between 2011/12 projected to increase among the rural population whose livelihoods depend largely on rain fed agriculture. Many of the rural population lack good access to health, education, water and sanitation and remain vulnerable to disease. There is also a significant wealth gap between urban and rural population, which makes a good case for investing in rural poverty alleviation interventions.
[note] Poverty, Income, Consumption, Expenditure Survey Report, (PICES) 2017
[note] Zimbabwe Demographic and Health Survey Report, 2015 page 12

Two-thirds of Zimbabwe’s population rely on rain-fed agriculture for their livelihoods, but productivity is low, and output is extremely vulnerable to weather. As a result, Zimbabwe has one of the highest levels of food insecurity in sub-Saharan Africa with most of the rural population vulnerable to climate-related shocks and seasonal stressors. This programme will seek to promote usage and marketability of renewable energy to enable poor communities to embark on economic activities that are not dependent on rainfed agriculture.

In terms of basic infrastructure at household level, urban population have better access to water and sanitation infrastructure as well improved access to electricity.
[note] https://dhsprogram.com/pubs/pdf/FR322/FR322.pdf

Much productive and basic infrastructure has been destroyed by extreme weather events/floods in the last 10 years, leaving the poor, mostly in rural areas without reliable means to livelihoods. Although poor economic and political policies contribute to poor economic growth, climate change and extreme weather events are among the factors contributing to small percentage real GDP growth post 2013. This is likely to worsen with the latest negative Zimbabwe 2019 GDP growth rate of –2.1% projected by IMF.
[note] ZIMBABWE 2017 ARTICLE IV CONSULTATION—PRESS RELEASE; STAFF REPORT; AND STATEMENT BY THE EXECUTIVE DIRECTOR FOR ZIMBABWE
[note] IMF May 2019 SMP.

Approximately 50% of productive water infrastructure in Zimbabwe is non-functional reducing the country’s capacity to reach maximum production potential. Please refer to annex 1 for the status of productive infrastructure in Zimbabwe.

The drop in cereal production over the past seasons justifies the need for this intervention. At least 10 years preceding the 2016-17 agriculture season, cereal production dropped by over 50% against an all-time average as illustrated in figure 3 below. The sudden uplift in maize production in 2017 is a result of a preceding wet season that followed an El Nino. The alternating dry and wet seasons suggest the importance of appropriate water infrastructure to maintain required production levels including during dry spells. This programme has a good opportunity to make a positive contribution through: (i) helping the government capacity to plan and design resilient infrastructure to close the existing gap in both water and renewable energy infrastructure and (ii) creating an enabling environment that attracts the private sector and other donors, increasing investments into this programme.

Figure 2: Zimbabwe maize production trend

Need for DFID Intervention
This will be a transformational programme, by working at national, sub-national policy level and community levels. It will aim to develop sustainable and replicable solutions that will help Zimbabwe adapt to climate change. Through working with key stakeholders, including the private sector, the programme will seek to improve the planning and delivery of climate resilient water and renewable energy infrastructure to provide increased access to water and energy at household, community and institutional level to unlock local economic potential and enhance sustainable human development.

This programme will also help sustain investments and benefits already realised through other DFID funded interventions focused on community resilience, livelihoods and food security, rural potable water supply, political and economic reforms. These are the ZRBF, LFSP, Rural WASH Programme and the Climate Change Technical Assistance Facility under the Zimbabwe Reconstruction Fund (ZIMREF). Internal and external reviews of these programmes have identified the lack of climate proofed water and renewable energy infrastructure as the missing component to effectively enable poor communities adapt to climate change and variability.

The Zimbabwe Human Development Report of 2017 recommends the rehabilitation of existing small dams and construction of new ones where necessary to increase the use of surface water. The report also strongly recommends increased climate proofing of infrastructure given the inevitable climate risks. There is an opportunity for DFID/UK to lead, working with the other stakeholders including the private sector to influence the design of innovative and appropriate climate sensitive infrastructure as a response to current and future risks.

This work complements ongoing efforts on climate adaptation as identified in the National climate policy and fits well in the National Climate Adaptation plan. DFID intervention is needed to help unlock opportunities for economic recovery in Zimbabwe through supporting productive water and renewable energy infrastructure development.

DFID is one of the leading development partners in Zimbabwe, helping the country to sustain key/critical socio-economic sectors in the country. The consequences of not supporting this programme will increase the targeted communities’ exposure to climate change risks and falling into extreme poverty, undermining efforts to build resilience including through UK aid investments.

Expected Impact & outcomes
The Impact Statement
The long-term impact of this programme is reduced extreme poverty in rural districts vulnerable to effects of climate change in Zimbabwe. As set out in the Theory of Change, Figure 3, the programme plans to achieve this by improving access to multiple use water and renewable energy infrastructure that enable continued access during shocks as well as withstanding possible damage from events such as floods and alternating temperature extremes. The outcome statement below explains how change will be realised and how it will achieve the desired impact.

The Outcome statements
The programme will deliver sustainable access to long-term climate resilient and multiple use water and renewable energy infrastructure to an estimated 450,000 people in up to ten vulnerable and underserved rural districts. This will help prevent them from falling into extreme poverty through (i) increased household incomes due to better agricultural productivity and diversified livelihoods, (ii) better health, nutrition and education outcomes. The programme will also have several indirect benefits such as improved environmental outcomes from reduced use of diesel and other pollutants and enhanced natural resource management.
[note] At least 50% of total rural population in selected districts from those identified by the 2017 Human Development Report as severely vulnerable to drought and floods.
[note] Districts identified by the 2017 Zimbabwe Human Development Report as vulnerable to effects of climate change

The current plight of rural women and girls in getting equitable access and control of water and clean energy resources was considered a top priority in designing this programme. It is expected to bring positive and long term impact on women and girls in targeted districts in three main ways: (i) responding to women and girls’ water and energy access needs as identified in the baseline and leave no one behind’ studies, (ii) empowering them to participate and lead in technical work related to design and implementation of water and energy projects and (iii) creating employment opportunities during and beyond the programme.

Expected permanent effects of the intervention
The expected permanent effects of this intervention are: (i) enhanced community and institutional resilience to climate shocks (ii) improved government capacity and approach to planning and delivering climate resilient water & energy infrastructure projects (iii) enabling policy environment that attracts private sector investment in water and renewable energy sectors, (iv) Improved mainstreaming of cross cutting issues such as gender and disability in local development processes that influence their lives and (v) environmental benefits from use of clean renewable energy and improved water and land use management.

The expected intermediate outcomes will be measured by (i) sustainable access to long term climate resilient and multiple use water and renewable energy infrastructure, and (ii) increased private sector investment in climate adaptation renewable energy and water infrastructure. The next levels of expected outcomes include improved livelihoods options, health and environmental outcomes, job creation and evidenced based national climate adaptation policy and strategy.

Context analysis
The selected theory of change, as illustrated in Figure 3 fits well into the Zimbabwe context. DFID funding is relevant given the prevailing socio-economic, political and physical environmental conditions. Zimbabwe’s vulnerability to effects of climate change and already recorded losses due to harsh weather-related events makes this investment appropriate. The expected outputs for this programme are (i) development of climate resilient multiple use water and energy infrastructure, (ii) improvements in evidence base to influence design and delivery of resilient infrastructure (iii) increased private sector investment in future rural multiple use infrastructure development and (iv)training and technical assistance for local communities. The sustainability of these outputs is expected to ensure the long-term benefits of the outcome. Although requiring additional support, possibly through this programme and other interventions, Zimbabwe has formulated appropriate policies on water, climate, environment and renewable energy. In line with this, departments such as the Zimbabwe National Water Authority (ZINWA), Meteorological Services Department (MSD) and many others have been created. This programme is looking at these structures to sustain the outputs and achieve the desired outcome and impact.

Disability
The programme feasibility studies will ask the six Washington group questions to identify disabled people and what their needs are. Infrastructure designs will also be based on the findings of the disability audit that will be done during programme preparation.
[note] Washington Group (WG) Short Set is a set of questions designed to identify people with a disability.

Gender Equality
The Food and Agriculture Organisation (FAO) report that women constitute 53 percent of the agricultural labour force in Zimbabwe, yet they do not have equitable access to productive resources and assets (land, capital, equipment). These imbalances constrain women’s ability to adapt to climate related stresses. Climate change has made women more vulnerable to food and livelihood insecurity. In cases of drought, women’s economic positions are affected adversely because they tend to adopt depletive asset stripping strategies to meet the immediate needs of the family. In addition, many women walk longer distances in search of water which negatively affects their health and personal safety.

This project will seek to provide equal access and control to productive and domestic water and energy infrastructure. A gender audit will be done as part of this project to identify level of access to economic opportunities and ensure that the work meets specific needs of women.

Public Sector Equality Duty
The programme design has considered and will be bound by the Public-Sector Equality Duty. This programme will be inclusive. It will ensure project activities and suppliers do not in any way discriminate, harass or victimise based on gender, age, disability, ethnicity or religion. DFID will ensure partners and suppliers are bound by the Equality Act 2010 and deliberately plans to commission a Leave No one Behind study prior to full programme implementation to enable full considerations of the needs of all people. This advances equality of opportunities for all people including those usually excluded based on different characteristics.

Climate and environment
This programme is designed to directly respond to effects of climate change and variability affecting Zimbabwe through developing appropriate water and energy infrastructure to ensure their livelihoods are not interrupted by climate shocks. The sustainability of targeted water infrastructure is highly dependent on implementation of good environmental management practices in areas around water sources. The programme will take an integrated catchment management approach to ensure there is a holistic approach to environmental management. This means the programme will work with local authorities to ensure physical environment conservation works on soil, water, air and vegetation are implemented and part of the local environmental management plans. The programme will use and promote clean renewable energy sources to achieve low carbon emissions and maintain clean air. The programme recognises that works on developing water and energy infrastructure disturb the ecosystem and will put in place environmental and social safeguards to avoid doing any harm. Environmental impact assessments will be done prior to any infrastructure development works and the programme will ensure mitigation measures are put in place and implemented.

Partnership principles
The Partnership Principles Assessment finds continued and significant shortcomings against all the partnership principles which supports a continuation of the current DFID policy that no UK aid should be managed by or be under the direct control of GoZ using its own financial systems and procedures. The PPA will be reviewed again in September 2019.

Risk
The project will be delivered in line with DFID Zimbabwe’s funding policy and so no money will pass directly to the Government unless approved by UK ministers. Operational and contextual risks – including the risks of disruption due to severe weather events, bribery in awarding contracts and equipment procurement and poor economic performance increasing the cost of delivery will be closely monitored and we will work with delivery partners to develop robust mitigations. There are limited reputational and / or safeguarding risks. Based on current ratings, the overall project risk rating is expected to be moderate and remains within DFID’s risk appetite.

Counter Terrorist financing
The Global Terrorism Index rates Zimbabwe as being at the lowest impact of terrorism. This project is at extremely low risk of funding terrorism.
[note] Institute for Economics and Peace. Global Terrorism Index. 2015

Working with partners
To deliver this programme, DFID will work with different partners with diverse skills and experience. Given the multidimensional nature of the programme, a multilateral partner with experience in managing similar programmes, a good track record in financial and safeguards management would be preferred as Fund Manager. It is expected that this the multilateral will work with other different partners from the private sector and civil society. DFID will continue working with other development partners, mainly in exploring opportunities to build this programme into a multi donor programme. The government of Zimbabwe remains a strategic partner for sustainability and creating an enabling environment.

## Appraisal Case
The strategic case identifies the need to support poor and vulnerable rural communities of Zimbabwe with climate resilient water and energy infrastructure to help them adapt to current and future climate change risks. The designing of this programme identified the following four feasible options that DFID could support to help meet the identified need, alongside the option of doing nothing. Below is a detailed analysis of each of the options.

Option 1: Doing Nothing
This option entails that DFID does not provide any support towards community adaptation to the devastating effects of climate change through developing climate resilient infrastructure. However, a significant proportion of close to 70% of rural population in Zimbabwe that largely depends on rain fed agriculture will remain at risk of falling into extreme poverty. By not supporting such a programme, DFID will not have an opportunity to fully protect the UK investments in current and past programme that needed to be complemented by water and energy infrastructure. Doing nothing means that key growth areas and targeted rural districts would not receive investment that can drive economic growth.

Strength of evidence base of this option
There is strong and credible evidence that show that failure to invest in climate resilient water and energy infrastructure will increase community vulnerability to effects of climate change. This has already been identified by the Zimbabwe 2017 Human Development Report. The report strongly recommends investment in water supply infrastructure development and strengthening of climate proofing in developing productive water and energy infrastructure to help communities adapt to the effects of climate change and extreme weather.
[note] http://hdr.undp.org/sites/default/files/reports/2842/undp_zw_2017zhdr_full.pdf

Desirable aspects
- Zero costs
- Reduces DFID Zimbabwe department costs

Undesirable characteristics
- A significant number of rural people living in districts vulnerable to climate change and variability are likely to become poorer.
- DFID Zimbabwe will not contribute to key objectives on climate in the UK Aid strategy, Department business plan, the Single Department Plan and the Africa strategy.
- DFID Zimbabwe will miss the opportunity to influence the comprehensive application of innovative climate proofing in technical, policy and strategic work related to water and energy infrastructure development.
- It is likely that greater spending on humanitarian and lifesaving interventions will be required in the medium term.

Option 2: Develop water and energy infrastructure through existing DFID programmes
Developing water and energy infrastructure in existing DFID Zimbabwe programmes is a feasible option to meet the need identified in the strategic case. DFID Zimbabwe is supporting two key programmes that are helping key stakeholders and communities build resilience to climate change risks and extreme weather conditions. The interventions in these programmes include providing technical support to small scale farmers considering the high dependence on agriculture for food security and economic development. These programmes have identified lack of appropriate and adequate water and energy infrastructure as a threat to ongoing work and identified projected future climate events as a huge risk on existing water infrastructure and community resilience.

 Delivery option
This option would be delivered through current suppliers (UNDP and FAO) which currently have Memorandum of Understanding (MoUs) with DFID Zimbabwe to manage the ZRBF and LFSP respectively.

Strength of evidence base of this option
There is evidence that suggests positive impact of investing in climate resilient water and energy infrastructure to help vulnerable people cope with effects of climate change. However, these programmes are well established and are reaching the end of their current phases. There would be limited capacity to diversify at this stage and we do not consider that this would be optimal in addressing future climate risks because of limited time for comprehensive climate risk screening and critical infrastructure preparatory work. Timing constraints would limit the opportunity to conduct comprehensive technical feasibility studies which will be important for this programme as it seeks to build strong evidence on appropriate interventions and identify the most deserving beneficiaries.

Desirable aspects
- No new management structures will be created, therefore no related increase in programme management costs.
- Some of the baseline data required to plan for this programme is already available.

Undesirable characteristics
The feasibility will be compromised in order to fit in within the remaining programme period. Both potential programmes are having not more than three years before they end, whereas this programme requires at least four years to be delivered.
- The scalability of the programme in scope and scale will be limited, given that it will only work in districts or wards that ZRBF and LFSP are working. It will also restrict this work to supporting agriculture, excluding other potential opportunities to support health, education and many other non-agriculture economic activities through improved access to multiple use and climate resilient water and energy infrastructure to support a diversified range of economic activities.
- All the above listed undesirables for this option make it difficult for it to offer good value for money mainly because of the constraints in its scalability and being limited in effectiveness, efficiency and equity due to a compromised feasibility analysis.

Option 3: Integrated Climate Change Adaptation Rural Water & Energy Infrastructure development
Under this option, DFID Zimbabwe will fund a programme that will build on detailed feasibility analysis to identify the right interventions, for developing appropriate and transformational climate change adaptation water and renewable energy infrastructure. This option will involve a comprehensive review of current and projected climate risks (climate risk screening) and technical assessments to design appropriate climate resilient water and energy infrastructure. In addition to this, DFID will support the rehabilitation and where required the construction of new water and energy infrastructure to boost community climate change adaptation capacity. Different business models will be tried and developed to ensure financing of the operation and maintenance of developed infrastructure and enable active participation of the private sector. An inclusive approach to climate change adaptation will be taken as informed by a Leave No One Behind (LNOB) audit as part of its inception to ensure the weak and usually excluded are considered in the development of water and energy infrastructure. This programme will seek to generate information and lessons to influence policy shifts on preparing and delivering climate resilient water and energy infrastructure in Zimbabwe. In addition, through the programme, DFID will build the capacity of the Government of Zimbabwe and other key stakeholders to adapt and respond to the increasing risks of climate change including through enhanced weather and climate services, investing in preparedness for disasters, technical efficiency in climate sensitive services, integrated water resources management and climate risk screening.

Delivery option
The nature of this programme will require us to engage a multilateral organisation as a Fund Manager with experience in working with a range of public and private providers and with technical expertise in water and energy infrastructure and the ability to engage communities and sub-contract effectively and efficiently.

Strength of evidence base of this option
There is a strong body of evidence supporting the need to take an integrated approach to climate change adaptation. Most of the proposed activities in this option such as enhanced weather and climate services, investing in preparedness for disasters, technical efficiency in climate sensitive services, integrated water resources management and climate risk screening are identified as having strong evidence on their impact on climate change adaptation. For example, Onno Kuik et al in the ‘Economics of Adaptation Paper, 2016, show that there is high Benefit to Cost Ratio (BCR) (10:1) in investments that enhance preparedness to disasters while Clemence identified 139 studies that show that enhanced weather and climate services has good benefit to cost ratios on Water and Energy sectors. Several other sources including scientific papers, Zimbabwe Human Development Report and UN publications also support the need to use climate science information in designing appropriate water and energy infrastructure.
[note] https://econadapt.eu/sites/default/files/docs/Deliverable%205-1%20approved%20for%20publishing_1.pdf
[note] www.climate-services.org/wp-content/uploads/2016/04/CCRD-Climate-Services-Value-Report_FINAL.pdf
[note] ECONADAPT (2015). “The Costs and Benefits of Adaptation, results from the ECONADAPT Project, ECONADAPT consortium, http://econadapt.eu/.
[note] http://hdr.undp.org/sites/default/files/reports/2842/undp_zw_2017zhdr_full.pdf

There is also evidence to support investment in capacity building and technical assistance to support implementation of climate adaptation options in climate sensitive sectors such as water and energy. An impact assessment of capacity building in climate sensitive sectors in India and Vietnam estimate Benefit Cost Ratio (BCR) for TA from 13:1 to 28:1. Also, some DFID funded programmes, being implemented in Southern Africa provide evidence that demonstrates the effectiveness of key components being proposed for this option. This includes but is not limited to using climate proofing in infrastructure designing and development, strengthened early warning systems to help infrastructure adapt to risks, infrastructure financing for sustainability.
[note] Mullen, J., Gray D., de Meyer, J (2015), Evaluating the impact of capacity building by AICAR. Contributed paper prepared for presentation at the 59th AARES Annual Conference, Rotorua, New Zealand, February 10-13, 2015

The programme will develop innovative business models using renewable energy, especially solar is based on a wide range of evidence that shows that innovations in low carbon technology have reduced the cost of renewables and increased energy efficiency by more than a factor of four over the past years and costs are expected to continue to fall, making renewable more affordable. There is substantial evidence to show that developing markets for off-grid solar and thus avoiding widespread use of diesel has potential to leverage private investors due to lower overall lifetime cost and huge potential for savings.
[note] https://www.irena.org/publications/2018/Apr/Renewable-energy-auctions-Cases-from-sub-Saharan-Africa

Desirable aspects
- The detailed feasibility analysis will result in greater impact as resources are directed to specific and evidence-based interventions that reach deserving people including those usually excluded in development processes.
- Scalable in scope and scale, enabling it to consolidate and complement other programmes across the DFID Zimbabwe portfolio such as ZRBF, LFSP, Rural WASH Programme and the Climate Change TA facility through the world Bank. This also increases chances of attracting other donors and private sector investment. This makes a case for good value for money.
- Contributing to Sustainable Development Goals (SDGs).
  [note] Goal (1) - No Poverty, (2) Zero hunger, (3) Good Health, (5) Gender Equality, (7) Affordable energy and (13) Climate Action.
- Directly contributing to the Zimbabwe Climate Change National Adaptation Plan.
- Potential to generate lots of lessons and evidence needed to influence policy and technical guidance on designing and delivering climate change adaptation water and energy infrastructure.
- Opportunities for the private sector to contribute to development processes.
- Opportunity for DFID Climate and Environment, Infrastructure, Social development, and Livelihoods advisers to work together.
- Use of renewable energy more productively to maximise the potential and to build a revenue base for expansion, operation and maintenance.

Undesirable characteristics
- Investing in productive water and renewable energy infrastructure that is also designed to be resilient to identified climate risks is expensive.
- This delivery option requires more time than other options

Option 4: A new programme focussing on renewable energy only
Resources targeted for this programme were initially earmarked for a stand-alone programme supporting the development of renewable and sustainable energy sources in rural Zimbabwe. This remains a feasible option, however preliminary assessment at design stage suggests that there is better value for money if the generated renewable energy is channelled into productive purpose, making it an enabler for livelihoods and local economic growth through setting up of multiple use renewable energy facilities linked to water supply and purification, small to medium business enterprises and other social services.

Delivery option
A direct procurement through a contract would be considered as a delivery route for this option mainly to set up solar mini or micro grids, creating markets and distributing affordable renewable energy products such as solar lanterns.

Strength and evidence base of this option
Although there is strong evidence on the feasibility of this option, mainly from other programmes such as the DFID funded Africa Clean Energy (ACE) and Renewable Energy and Adaptation to Climate Change Technologies (REACT) which are largely market development oriented, there is also strong evidence from a number of researches and pilot programmes that recommend the need to use renewable energy more productively in order to maximise the potential and to build a revenue base for expansion, operation and maintenance.

Desirable aspects
Takes less time to complete since it will just be the energy component to deliver.

Undesirable characteristics
- DFID missing an opportunity to significantly contribute to ongoing work on national climate change adaptation through using multiple use water and energy infrastructure to support different sectors.
- Does not give good value for money given the limited number of people that can potentially be reached through the intervention compared to options 2 and 3.

Option 5: Technical Assistance to government on designing and delivering climate change adaptation water and energy infrastructure
DFID money will be used to fund research, exchange programmes and training sessions on key government departments on how to design and deliver productive climate change water and energy infrastructure for vulnerable rural areas.

Delivery option
A multilateral organisation will be engaged to deliver this under a Memorandum of understanding and to align with the current UK funding policy in Zimbabwe which does not allow direct funding to the government.

Strength and evidence base of this option
There is strong evidence base on this approach from several DFID and non-DFID funded programmes that provided Technical Assistance (TA) on climate and infrastructure development programmes. Examples include DFID Zimbabwe providing the government of Zimbabwe through the World Bank in mainstreaming climate change in planning and policy development in key sectors such as agriculture, forestry, water and energy.

Desirable aspects
Fairly low cost and less effort is needed.

Undesirable characteristics
- Highly dependent on the availability of future funding for the trained government staff to apply taught skills.
- Direct impact on the poor is not guaranteed yet the devastating effects of climate change are inevitable.

Appraisal Summary
The five possible options are also assessed based on a criterion of three main attributes namely climate & environment, Leave No One Behind and economic development. This is summarised in Annex 2.

Climate and Environment
Unlike options 1, 2, 4 and 5, option 3 presents the best opportunity for the UK to support the development of climate resilient, multiple use water and renewable energy infrastructure in vulnerable rural districts of Zimbabwe. This is because it takes a more detailed and evidence-based approach, including comprehensive climate risk screening to design more appropriate and long-term productive water and energy infrastructure that enable communities to adapt to common climate risks or extreme weather events. Unlike the other options being considered, Option 3, will use catchment management approach as a strategy to protect developed water resources, therefore contributing to environmental sustainability. The fact that option 2 is limited both in scope and scale, means there is not much flexibility to fully utilise the available opportunity compared to option 3 although there is a good opportunity to contribute to building resilience to climate change through productive water and energy infrastructure. Options 4 and 5 have the lowest potential to contribute to community resilience climate change and have a lower weighting towards 1HMG climate and environment outcomes.

There is no climate and environmental risk on option 1, although by doing nothing, the action can increase such risks. Options 4 and 5 have low risk of being affected by climate and environmental disasters, while option 2 and 3 have a medium risk because they largely depend on natural resources that can be affected by both climate change and variability.

Leave No One Behind
All options, other than option 1 have opportunities for gender mainstreaming particularly in terms of ensuring equal access to water and energy infrastructure. However, option 3 provides the best opportunity to ensure that the usually excluded people, such as women and the disabled, who are the most vulnerable to climate shocks, get priority in both access and control of water and energy infrastructure. By design, option 3 has a dedicated comprehensive LNOB study in the programme preparation phase (Year 1) to ensure the most vulnerable and potentially excluded are part of the programme both in terms of delivery and benefits. The same approach cannot be done in option 2 because targeting has already been done. The LNOB study can still be done under option 4 as in option 3. However, the benefits are smaller in scale because focus is only on access to energy, reaching fewer people. Option 5 is only limited to providing technical assistance and does not have an opportunity directly identifying the usually left behind and influence their climate change adaption capacity.

It is unlikely that options 2, 3, 4 and 5 would have major risks arising from the leave no none behind agenda, although pushing for gender balance in access and control of productive infrastructure may result in (i) strained relationships between men and women in some communities – interrupting social norms and (ii) lead to project failure. Option 3 has a better opportunity to manage such a risk because community engagement and qualitative baseline is part of the preparation, therefore there is adequate time to fully engage and work out ways to mitigate the risk, including social safeguards to make sure that the programme does not cause more harm.

Economic development
All options except option one can support economic development although at different scales. Option 5 will only be limited to identify opportunities for economic development through designing and building productive climate change resilient water and energy infrastructure, therefore option 5’s influence on economic development is low. DFID Economic Development Strategy (ECDEV) identifies energy and infrastructure programmes as among the ways DFID will seek to propel growth. Option 2 and 4 can influence growth through supporting entrepreneurship. However, the potential for these options on economic development is limited because the two programmes, are focused on specific sectors, unlike option 3, which has opportunities to support other sectors such as agriculture, retailing, food processing and manufacturing at local level, this option will also create local employment and participation of the private sector.
[note] ttps://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/587374/DFID-Economic-Development-Strategy-2017.pdf

Existing capability & capacity
All possible implementing partners identified to deliver each of the above listed options can deliver at least the outputs. Multilateral organisations such a FAO, UNDP, World Bank and AFDB are capable and have the capacity to deliver the intended outcomes through options 1, 2 and 5 because of their experience in similar work and familiar with DFID risk management systems and ability to engage and work with the government. Option 3 presents the opportunity to combine the technical and management strength of multilaterals and the private sector, drawing strength from each of them. The same could happen in option 2, however it would require UNDP to significantly increase both technical and management capacity to cope with additional workload worth over £19 million. The World Bank is currently restricted to providing technical assistance programmes because of Zimbabwe arrears.

Developing future DFID capability
Option 3 presents the best opportunity to build DFID Zimbabwe capability in designing climate resilient infrastructure and using climate proofing as a key project management tool. This option will probably be one of the first DFID programmes to commission a LNOB study to influence the designing of water and energy infrastructure to make sure that the poor and vulnerable are not excluded from development processes. DFID Zimbabwe Livelihoods, Social development, Statistics, Climate and Environment Adviser will be actively involved in this programme, thereby building the portfolio capability to mainstream cross cutting issues. Option 2 is unlikely to adequately provide this opportunity because it is already mid-way through implementation. Option 4 is also unlikely going to have space for building DFID capability since it will be delivered through the private sector. Option 5 is limited to technical assistance, implying limited opportunities for building DFID capacity in designing and delivering climate resilient and socially inclusive water and energy infrastructure.

Economic appraisal
Estimated cost of delivering all the four options are shown in annex 2. These have been worked out based on experiences from other programmes, including DFID funded programmes such as CRIDF and the Rural WASH Programme. The costings have also considered the current economic environment in Zimbabwe characterised by rising inflation. The costs and benefits of each of the option are summarised in annex 4.

Option 5 is the cheapest, however it does not deliver tangible benefits that guarantee improved climate change adaptive capacity for vulnerable people since the technical assistance is limited to national and sub national stakeholders. Option 3 has more benefits, reaching out to more people and districts despite costing slightly less than option 2. Option 4 is the next cheapest after Option 5. The problem with this option is that it does not make good value for money to only support the development of energy infrastructure without equally supporting water infrastructure given that the targeted communities are highly dependent on sustainable water supply for economic and social activities. Option 3 provides more benefits, reaching out to more people and districts, with different interventions despite costing slightly lower than option 2, which is likely to work in 18 existing districts.

Option 3 makes a good investment as most of the proposed interventions have widely been proven to have high Benefit Cost Ratio (BCR) as shown in Annexes 5 & 6.

Preferred Option
Based on the comparative analysis above, option 3 which seeks to deliver an Integrated Climate Change Adaptation Water & Energy Infrastructure development programme through a multilateral organisation is the preferred option because it:

1. Has long-term benefits to targeted communities and institutions and considers the exit strategy from its inception. The delivery option will help vulnerable rural people in Zimbabwe adapt to the effects of climate change and help lift themselves out of extreme poverty through access to reliable productive and potable water, clean and affordable energy infrastructure.
  [note] Defined by the United Nations in 1995 as "a condition characterized by severe deprivation of basic human needs, including food, safe drinking water, sanitation facilities, health, shelter, education and information. Also, widely defined as earning less than a $1.25 a day
2. Seeks to generate and use evidence from technical analytic work to determine the right cost and most efficient ways to effectively deliver desired results.
3. Has a good fit with other programmes across the DFID Zimbabwe portfolio and other Centrally Managed Programmes (CMPs).
4. Maximise the LNOB audit and other community-based engagement to identify opportunities for the project to provide equitable control and access to multiple use water and energy infrastructure.
5. Create opportunities to attract additional funding, increasing its scope and scale.
6. Has a robust monitoring and evaluation system that tracks progress on VfM indicators, identified risks and mitigation measures and due diligence.
7. Presents good opportunities to contribute to the climate shift in the DFID Africa strategy

Theory of change of the of the preferred option
Situation analysis
Based on recent evidence, this programme seeks to help over one million vulnerable rural people in Zimbabwe adapt to the effects of climate change and lift themselves out of extreme poverty. This will be achieved through provision of access to reliable productive and potable water, clean and affordable energy and improved livelihoods because of climate resilient rural infrastructure. Figure 3 below is an illustration of how this will be achieved.
[note] At least 50% of total rural population in districts identified by the 2017 Human Development Report as severely vulnerable to drought and floods.
[note] Ddefined by the United Nations in 1995 as "a condition characterized by severe deprivation of basic human needs, including food, safe drinking water, sanitation facilities, health, shelter, education and information. Also, widely defined as earning less than a $1.25 a day

Figure 3: Illustration of the Theory of Change

Relevance of selected activities and outputs
The choice of activities and outputs is very relevant to the Zimbabwe context because of the following factors:
- Increased vulnerability to effects of climate change and vulnerability in Zimbabwe. Climate models forecast warmer than usual temperatures, increased frequency and intensity of mid-season dry spells leading to drought and very high rainfall with high intensity falling over a short period of time, resulting in flash flooding. The Zimbabwe Transition Stabilisation Programme (October 2018-December 2020) also identifies both the need to improve community adaptation capacity to effects of climate change and build water and energy infrastructure that facilitate economic development.
  [note] http://kubatana.net/wp-content/uploads/2018/10/Transitional-Stabilisation-Programme-Final.pdf
- Evidence from other DFID programmes show that there is increased demand for water for multiple uses in rural areas, hence the need to develop appropriate water infrastructure that help meeting different needs and support diversity to adapt to effects of climate change & vulnerability.
  [note] DFID Zimbabwe Rural WASH Programme Annual Review, 2017
- Zimbabwe generally lacks strong water and energy infrastructure operation and maintenance, making infrastructure susceptible to extreme weather events. Therefore, a programme with activities and outputs that seeks to invest in strong technical and financial capacity for users and government institution is very relevant.
- Existing macro-economic challenges in Zimbabwe will seemingly take a longer time to resolve, therefore the need to strengthen local economies, particularly in rural communities because of limited options to cope with shocks.

Results chain evidence
There is a considerable amount of evidence supporting the selected results chain. The recent Zimbabwe Vulnerability Assessment (ZIMVAC) highlighted that two-thirds of Zimbabwe’s population rely on rain-fed agriculture for their livelihoods, but productivity is low, and output is extremely vulnerable to weather. This supports the move to invest more into climate adaptation and multiple use water and energy infrastructure to support critical productive and human development sectors.

The 2017 Zimbabwe Human Development Report provides further evidence and analysis supporting not only the risk factors present but also confirming the relevance of this approach to help improving community adaptation to inevitable effects of climate change. It states on page 114 that ‘It is necessary to review water resource infrastructure and to design dams, bridges and levees that accommodate droughts, flooding, and extreme events.’

Other DFID funded programmes such as the Regional Transboundary Water Resources Management Programme in Southern Africa are also providing evidence on planning and delivering climate resilient infrastructure and attracting private sector investment, making it a good case to use this programme to consolidate the work of another DFID CMPs.

Results chain assumptions
The following are key assumptions to the results chain:
- Climate change adaptation remains a priority for the government of Zimbabwe to enable government participation and contribution in the programme and suitable policy environment
- Overall Risk rating remains within DFID’s risk appetite
- There is the right technical expertise to deliver key components of the programme such as the feasibility analysis, water and energy infrastructure and evaluation
- The programme design is sufficiently adaptive and resilient to deal with current worsening macro-economic challenges getting worse.
- Good uptake of taught technical and management skills and knowledge by targeted groups to enable the desired change.
- There are water sources to work on particularly in most vulnerable districts

Assessing Value for Money (VfM) of the delivery option
The programme will take a rigorous VfM approach at the project-level through the programme life cycle. Each individual funding proposal will be required to include a comparison of estimated costs and benefits. VfM indicators will be developed with the Fund Manager and VfM benchmarks will then be agreed during the inception phase. VfM will be measured on an ongoing basis for each intervention, drawing on the log frame for the project, which will be developed during the approval process of each project.

Overall programme-level VfM will be ensured by:
Rigorously assessing VfM during the life of the programme. VfM will be specifically assessed at each annual review and attention given to cost drivers. Please refer to annex 7 for tentative VfM indicators. They will be finalised after the feasibility. Benchmark unit costs will also be given at this stage.

 Overall, the preferred option represents the best VfM.
The indicative quantification of benefits reported in the Appraisal Case demonstrates that even if the programme was modestly successful it will generate returns that will exceed the £19.5 million cost of the programme. The proposed programme activities aim to tackle the root causes of the problems currently faced through systemic, scalable and permanent solutions.

By adopting enough degree of flexibility to stop what is not working and to reallocate resources to where progress is being realised, this programme will have the capability to ensure only activities which are likely to deliver value for money are rigorously pursued. This will enable the programme to take a measured risk approach to achieve results and VfM by pursuing potentially high-risk high reward interventions but with limited and time-bound exposure and to scale-up using a result driven approach.

Commercial Case
Delivery and Sourcing Mechanism
This Case sets out the commercial arrangements for managing the preferred delivery option for this programme. The Climate and Infrastructure Adviser, Programme Manager, Team Leader, Economic Adviser, and Commercial Delivery Manager collectively fed into the design and appraisal of delivery route options for this programme, a separate commercial appraisal was prepared (see annex 11). This commercial case sets out how VfM and commercial capability will be monitored and expanded as an output of this business case.
Preferred Partner	Procurement route	Instrument	Value
African Development Bank (AfDB)	INDIRECT	Administrative Agreement	£19.5m

The African Development Bank is a strong and credible partner in Zimbabwe. The Bank has completed reforms to strengthen its operational and development effectiveness and to deepen its analytical capacity, build partnerships and increase collaboration with relevant external institutions. The AfDB has a comparative advantage in the energy and infrastructure sector. To address the problem of procurement delays often associated with such a project as this, AfDB has strengthened their procurement process to include the use of advance procurement to fast track implementation and mitigate the risk of start-up delays.

To deliver an Integrated Climate Change Adaptation Water & Energy Infrastructure development programme there is a need for a highly adaptive and cohesive portfolio of interventions. The main component of the programme will therefore, use indirect procurement to respond flexibly to priorities and ensure effective delivery of programme outputs and outcomes. Monitoring and Evaluation will be a direct procurement through IMPERFA framework. AfDB has already shown flexibility through the ZimFund programme, of which DFID has been one of the major donors.

Why is the proposed delivery option the right one for this intervention, and with this development partner?
The African Development Bank (AfDB) is the chosen delivery partner for the programme. DFID will sign an Administrative Agreement with the AfDB. This will be based on project proposals submitted to DFID which set out the proposed objectives, areas of focus, types of activities to be supported, value, expected results, monitoring mechanism and reporting of results and governance structures.

The proposal that this programme be routed through the Administrative agreement with AfDB is based on strong considerations of value for money as shown in the appraisal case and potential development impact by leveraging their technical and management bandwidth laid out clearly in the appraisal case. The nature of this project will require us to engage a delivery partner with experience in working with a range of public and private providers, technical expertise in water and energy infrastructure and ability to engage communities and sub-contract effectively and efficiently. Working with the AfDB will help mobilise the considerable technical resources and expertise at the global, regional and national level. The AfDB has significant experience managing and delivering large scale Water, Energy and Infrastructure Programmes including in several post-conflict states. In Zimbabwe they have managed the Zimbabwe Multi Donor Trust Fund (ZimFund) in which DFID Zimbabwe was one of the major funders. They would be able to draw on a wide pool of technical expertise in infrastructure development and community engagement. The AfDB can hold a credible, informed strategic dialogue on climate, water and infrastructure issues with the government. AfDB will work with different Non-Governmental Organisations (NGOs) and the private sector to deliver different components as determined by the pre-implementation technical and social assessments. The procurement process will assess these service providers based on their capability to mobilise the requisite technical and operational skills, innovations, institutional linkages and deliver VfM for the programme.

 Advantages of working with AfDB:
- AfDB is an established actor in the infrastructure, water and energy sector with an ability to operate at scale even in challenging circumstances and a proven record of strong performance.
- Has a strong partnership with Government departments and a credible record of supporting and strengthening government systems; they also work closely with NGOs to deliver services in hard to reach areas.
- AfDB has close working relationships with donors as well as other Multilaterals.
- Management fee is fixed at 5%. This makes a strong value for money case and an added advantage that AfDB has ahead of other multilaterals.
- Working through a single umbrella agency allows efficiencies in procurement,

Disadvantages
Smaller in-country office and may need to recruit procurement experts for this programme which is likely to lead to delays. However, to overcome this challenge, DFID will closely manage this through a Due Diligence Assessment that will deliver a plan of action to make sure that procurement expertise is mobilised and available for the project.

What DFID will be buying?
Through programme this programme, DFID will be paying for the preparation and development of climate resilient water and renewable energy infrastructure to help poor communities and government institutions to cope with climate change. The programme will also buy research and development services and the services of a Fund manager.

Managing partner performance
A Framework Agreement with AfDB has been developed with DFID centrally, and represents DFID’s negotiated position on VfM. It applies to all funding arrangements any DFID office establishes with AfDB. DFID Zimbabwe will sign an Administrative Agreement with AfDB based on this framework arrangement. According to the framework agreement, the procurement of goods and services for this programme will be done in accordance with AfDB’s procurement procedures and regulations. DFID has a long-standing partnership with AfDB and is active in driving greater efficiency including VfM, leadership, transparency and financial accountability.

Mid-term and annual reviews of the programme will be undertaken to measure partner performance against the log frame. In addition, the DFID programme team will monitor quarterly progress updates with expenditure statements and will hold regular update meetings with the AfDB. These measures will also help to ensure that progress against delivery targets is on track. It will also allow DFID to put in place corrective measures if AfDB fails to deliver on time or to the standard required.

Current project cost for comparable projects in Zimbabwe demonstrate that multilaterals can keep overhead costs below that of the private sector. For downstream activities such as those working with private sector beneficiaries and during the design phase we will consider measures and approaches such as reimbursement for costs incurred, reimbursement against agreed observable outputs and outcomes, and funding profiles based on delivery of key milestones. Given the context of the programme where progress can be slow due to entrenched political and bureaucratic obstacles it is unlikely that payments based on demonstrable impact will be possible at the outset, the Administrative Agreement will include payment model, during the inception phase.

Ensuring partner capability
The AfDB is a low risk partner for DFID. It has a good record of delivery in Zimbabwe. It is well established in the country, including with the government of Zimbabwe and has successfully delivered many large projects in recent years. It has a well-established relationship with the Government and line ministries. The AfDB Country Office has developed an excellent record and reputation within the local development sector as one of the agencies that can deliver effective and high-quality programmes in a timely way. Through ZimFund, AfDB has demonstrated ability to learn from experience and good flexibility to meet donor requirements, particularly on delivering at good VfM. It has strong central systems and processes, with extensive oversight mechanisms and carries no unacceptable fiduciary or reputational risks and has strong internal administrative and programme management capacity. The AfDB will design an implementation plan or results framework and will oversee its execution. Funds will be earmarked for specific purposes, paid into a dedicated account and the recipient agencies must abide by transactional rules established by the Bank. We will work closely with the AfDB to ensure that they have sufficient staff resources to manage the programme.

How will DFID manage the Administrative Agreement?
DFID will sign the centrally designed Administrative Agreement (AA) with the AfDB that will outline the purpose, governance, and management structure of the programme. DFID’s Senior Responsible Owner (SRO) and Programme Manager will manage the AA including the implementation of the activities, finances, reporting, and monitoring and evaluation (see management case for more details). DFID will ensure that the Framework Agreement will contribute to the realisation of the key assumptions in the Theory of Change, that they include enough flexibility to manage the project risks and potential future changes to requirements of the intervention and that the Agreements make use of performance criteria and incentives to manage the partner’s performance during the life of the programme.
The DFID’s Programme Manager will manage day-to-day operations with the Task Manager. This include tracking AfDB compliance to financial requirements, safeguards and with the AA.

Agreements Amendments
The operating environment in Zimbabwe is volatile and poses a risk to the feasibility of planned activities and the likelihood of achieving the desired outcomes and impact. This requires a flexible and adaptive approach to deliver the programme’s objectives.

The partnership agreement will have a clause that gives DFID the right to continuously review AfDB’s capacity to manage the programme as determined by the findings of the feasibility study, Annual Reviews and changes in the operating contest and priorities. At the end of the feasibility, DFID will assess AfDB’s capability to deliver recommended interventions and may terminate the agreement if there is a complete shift on the programme scope from the initial design or assumptions.

There is also strong likelihood that amendments will be needed to agreements, to move funding between the different parts of the programme to reflect performance, opportunities as they arise and political developments. This will be done whilst maintaining the overall budget ceiling of the programme; except for a cost extension scenario. The process for doing so is laid out in the Management Case.

Partner commercial capability
AfDB has been working extensively on climate, water and energy efficiency technology investments in Southern Africa. The programme will use AfDB’s strong knowledge of the opportunities and market environment and their network of actors, equipment suppliers, designers and technical experts which further support their capacity and capability to deliver the programme. With regards to the engagement with communities, AfDB will reach out to other intermediaries such as NGOs and Private companies for support and partnership in delivery of this programme.

DFID has already identified the following AfDB Commercial strengths:
- Some good examples of centralising procurement;
- Procurement strategies in place;
- Collaboration with private sector;
- Some evidence of flexibly deploying expert staff where there are complex issues.
- Embedding a culture of VfM, including improving staff capability and skills to achieve true VfM rather than simply best cost per unit;

Approach to managing costs and ensuring Value for Money (VfM)
AfDB’s VfM approach is two-fold: 1) ensuring the best price to quality ratio through open competition as set out in the Bank’s Procurement Policies and Rules and 2) using VfM as an approach to design projects, including setting project objectives and monitoring their achievement. AfDB sets and monitors performance of its projects using standardised performance indicators that draws upon AfDB’s impact-based results architecture. Projects are monitored on a semi-annual or annual basis depending on their risk profile, and transition impact is measured annually against the objectives, outcomes and outputs identified at internal approval stage. Once specific TA needs and projects have been identified, DFID will agree with AfDB on which of these indicators we will track in the log frame and how performance will be measured.

How will commercial risks be managed?
Key commercial risks identified through early market engagement and consultation with key players will be logged in a risk register and the key risks are : (i) low bid response from reputable firms due to the perceived high country risk, (ii) the perceived high country risk leads to market failure during bidding (bidders being non-compliant and leading to repetitive bidding process), iii) lack of positive cash flow for contractors and suppliers affecting works execution and unavailability of materials and equipment and sometimes unexpected price increases and banks unwillingness to provide lines of credit and bank guarantees. The mitigation plan is given in annex 8.

DFID will work with AfDB to develop a detailed risk register and identify specific actions that need to be undertaken to mitigate each key risk. Throughout the duration of the programme, the risks and mitigating actions identified in the risk register will be regularly monitored and updated at least quarterly to reflect significant changes. For more detail on how all risks will be managed through regular reviews, see the management case.

Delivery Chain Mapping
It is DFID’s aim to achieve transparency and visibility of DFID monies as far as possible down our delivery chain. This is to ensure VfM and maximum impact for our intended beneficiaries. In line with DFID Smart Rules, DFID will need a complete and accurate mapping of the delivery chain before any related funding can be disbursed. The initial delivery chain is provided in annex 9. A detailed Delivery Chain will be developed during the inception phase, this will include safeguarding and fraud risks for different activities and spend through the delivery chain

## Financial Case
This is an initial high-level budget which will be further reviewed once the Fund Manager has been engaged, at which stage, the detailed budget for each component will be finalised with any budgetary changes thereafter managed tightly with clear controls and approval procedures. However, the budget ceiling will not change with the total value of the programme remaining at £19,500,000. The DFID SRO and Programme Manager will ensure that most funds are channelled to demonstrate an open and transparent costing and budgeting approach that demonstrates good value for money.

This is a four-year programme, commencing in the financial year 2019/20 and ending in financial year 202/23. The budget will be funded 100% from the DFID Zimbabwe framework and will fall under the International Climate Finance (ICF). The programme commits funds beyond the current spending review period ending 2019/20 and will therefore need HMT approval. DFID will seek opportunities for co-funding with other donors during project implementation.

Based on the preferred delivery option 3, the estimated programme budget allocation is
£ 19,550,000 and we expect it will get leveraging from private sector investment, especially on use of renewable energy. Please refer to annex 10 for a detailed budget breakdown.

The management costs of the programme
DFID Zimbabwe will have two direct arrangements. The first is for the bulk funding (£19,082,550) through an Administrative Arrangement with the AfDB who will charge an administrative fee set at five percent (5%) of the total funding (£954,127), in accordance with the Framework Agreement. DFID Zimbabwe will disburse funds to AfDB HQ who will in turn channel resources to the AfDB Zimbabwe country office. The country office will disburse funds to their downstream partners that may include NGOs, private sector and suppliers. No management fees will be charged by the Bank. The AfDB is exempted from paying import and custom duties and other similar taxes and its agreement enables consultants under the framework to also have similar exemptions. The second is the funding for the fourth component for monitoring and evaluation. This will be channelled through the IMPERFA to a maximum of £417,450. AfDB will be funded in British pounds and where necessary, AfDB will translate that into local currency at the prevailing exchange rate.

Budgeting and Forecasting
The Programme Manager will ensure accurate budgeting and forecasting by putting in place an activity based costing system, developing an open and transparent working relationship with the Fund Manager, clear connection between budgets and work plans.

At the beginning of each financial year the Fund Manager will provide a detailed annual budget and work plan that will be scrutinized and approved by DFID. Once the annual budget is approved, it will be locked for the rest of the year (unless there is a fundamental change to the initial work plan agreed in advance with the SRO. The Programme Manager will rigorously reconcile the budget against (i) relevant data on Aries; (ii) work plans and initial budget; (iii) previous quarterly reports; and (iv) Previous disbursement and past spending trends. Any material annual variations will be unpacked with lessons learned used to inform and improve the following year’s budgeting process.

Forecasts will be reviewed and updated every month and a variance analysis carried out. The Fund Manager will be held accountable for all material monthly or quarterly variances. The Fund Manager will be required to submit quarterly financial statements and a more detailed annual financial and narrative progress report which will also include an assessment of risks associated with delivery. These reports will clearly indicate realistic projection of spend for the current financial year broken down by quarter on all major budget category lines.

Policy Makers
As stated in the Strategic Case, Gender, Disability and Climate are a significant consideration to this programme. The SRO and Programme have ensured that the project complies with DFID’s external reporting requirements by splitting it’s spending into the relevant categories on the Aid Management Platform.

Assessment of financial risk and fraud
The programme’s overall risk is rated major. The Financial Case has been developed in an economic and political environment characterised by increases in market price distortions and shortages of goods and services driven by the parallel market currency exchange rates. DFID Zimbabwe has taken a risk-based approach to programme implementation to ensure that value for money is preserved and that the best possible results are delivered. The programme will continuously assess the purchasing power parity of delivering programme activities and think through acceptable cost benchmarks, VFM indicators and triggers to either suspend, postpone or terminate certain activities or the whole programme.

The SRO and Programme Manager will engage the Fund Manager to be vigilant to market price volatility, changes in cost drivers and the ultimate impact on programme, viability, affordability and results.

A comprehensive approach will be put in place to ensure strong internal control systems and corporate governance are put in place to prevent aid diversion and reinforcing of the current funding policy which does not allow direct funding into government of Zimbabwe systems. The assessment of financial risk and fraud will be addressed at various stages of the programme cycle: (1) due diligence, (2) delivery chain risk mapping, and (3) risk register reviews which will include fraud, bribery and corruption risks. The programme risk register will be reviewed and updated monthly by DFID and the Fund Manager. The DFID Zimbabwe SRO and Programme Manager, with support from the DFID Zimbabwe Finance Manager will mitigate against finance and fraud risks by conducting workshops, field visits and annual spot checks on systems, policies, and processes. The Fund Manager will provide annual independent assurance that DFID resources have been used for the intended purposes. The Fund Manager will provide a statement showing DFID funding that is certified by an independent and appropriately qualified auditor and accompanied by the Fund Manager’s annual audited accounts.

Due diligence process (partners)
Before transferring funds to the Fund Manager, the SRO and Programme Manager will carry out a due diligence assessment, drawing necessary support from the Finance Manager and the Governance Adviser. The assessments will review capacity and capability of the Fund Manager to deliver the programme, their control systems, policies and processes. The scope of the due diligence assessments will be proportionate to the level of funding provided and will take into consideration any past working relationships between DFID and potential partners. In addition, any assessments done by other donors on the identified partners will be considered by the DFID Zimbabwe programme to evaluate partners’ capacities, strengths, weaknesses and risks. The Fund Manager will be required to carry out due diligence before transferring any funds to any downstream partner(s).

Risk of programme funds not used for intended purpose
DFID Zimbabwe has an internal Counter Aid Diversion strategy to ensure partners have efficient and effective controls in place. The programme will have a costed activity plan that is logically connected to the programme’s budget. DFID spot checks, field visits and results monitoring will assess if funds are being used for the intended purpose.

Monitoring, reporting and accounting for fund
Payment requests from the Fund Manager should include detailed financial reports set out in both cash and resource terms, actual expenditure to date against the approved budget and quarterly forecast expenditure for DFID financial year (1 April-31 March). These documents will be reviewed by the DFID Programme Manager and SRO. DFID may explore the option of using a results-based financing approach for some aspects of the programme. The DFID SRO will approve all payments to the Fund Manager ensuring that disbursements are only released if there is evidence that agreed programme milestones have been met. DFID will introduce quarterly programme and financial management meetings with the Fund Manager and occasional meetings with downstream partners. The frequency of these meetings will be reviewed during the programme implementation.

Management Case
We recognise that the nature of this programme requires a strong and engaged management structure that has an efficient and transparent feedback mechanism to enable informed decision making and successful delivery of expected results. We are therefore proposing the following programme management arrangements. Detailed Terms of Reference (ToRs) for each layer of the management structure will be developed during the inception.

The programme Steering Committee (SC)
This is the highest programme decision making body. It comprises of 5-7 voting member organisations drawn from DFID, the Fund Manager and senior officials from key government ministries. The chairperson/representative of the Technical/Evaluation team will also sit in the SC to provide objective technical guidance and advice based on feasibility, research and evaluation findings. Other donors that may support the programme will also sit in the SC.
The Steering Committee, with technical guidance from the technical committee will ensure appropriate interventions are selected and effectively delivered to ensure the strategic objectives of the programme are met. The SC will meet at least on a quarterly basis to review progress and make strategic decisions. DFID will co-chair the steering committee with the leading government ministry.

Programme Management Team (PMT)
The PMT will lead the delivery of the project and ensure quality and timely delivery of works. The PMT will be supported by the Technical Quality Assurance team to ensure works are delivered to required standards and for the right purpose. It is made up of the Fund Manager, NGOs, private sector and representatives from government technical departments in water, energy, local government, infrastructure development, social service sectors. It reports to the SC through the Fund Manager.

The Fund Manager (FM)
The FM holds an Administrative Agreement with DFID and accountable to all programme components and directly reports to DFID. It is a member of the Steering Committee and leads in planning and delivery of project activities including risk management. The FM
works with the PMT and the technical quality team to ensure that the programme is delivered at good value for money.

Technical Quality Assurance and Research team (TQART)
This team comprises of technical experts qualified and experienced in working in different technical areas. These may come from government, private sector, NGOs and research institutions. AfDB will also be a key member of this team. It supervises, and quality assures the feasibility analysis and makes sure that the choice of interventions and overall designs are evidence based and in the interest of programme objectives. The TQART supports operation research and subsequent evaluations. This will include working with both internal and external evaluators and providing quality assurance on all generated reports. It oversees technical work including infrastructure designs, quality and appropriateness of works. The team provides technical advice for both operations and strategic decision to PMT and SC respectively. It leads the development of ToRs for technical work and oversee its delivery

Primary project beneficiaries
Beneficiaries are represented in the governance structure through carefully selected and trained technical and social committees. They ensure special needs of marginalised people such as people living with disabilities are taken care of. Beneficiaries are expected to interact more with implementing partners and technical quality assurance teams so that they can decide what is best for them and always give feedback in terms of what is working or not.
Ensuring programme implementers including contractors, partner staff and government officials adhere to social and environmental safeguards is also a key responsibility for beneficiary committees.

Below is the illustration of the proposed programme management structure.

Steering Committee
DFID, Key ministries, Fund Manager
Technical/Evaluation Rep

Project Management Team
Reps of govt technical depts, Fund Manager

   Fund Manager

Implementing partners/ NGOs, Private Sector
Technical Quality Assurance & operation research Team

Community technical & social committees

Role of DFID Zimbabwe Programme Team
The DFID Zimbabwe programme team, comprising the Climate and Infrastructure Adviser and SRO, the Team Leader and the Programme Manager have the capacity and experience to work on this programme and will use strategic relationships and partnerships with suppliers including collaborating with other regional programmes to improve programme management. In addition to co-chairing the Steering Committee, DFID will ensure decisions are evidence based and that the backing evidence is documented. The SRO is accountable for the design, mobilisation, delivery, completion and closure of the programme while the Head of Office has overall responsibility for the DFID Zimbabwe country programme and Business Plan. The programme team will quality assure strategic decisions made by the steering committee to ensure they are consistent with (i) programme and UK strategic objectives (ii) UK funding policy in Zimbabwe and (iii) DFID safeguard policy.

Process management
To achieve effective programme management and being able to make good decisions, the programme will be implemented in four connected phases highlighted below. At the end of each phase, DFID together with all stakeholders in the above management structure, will reflect on the progress of that phase and use experiences gained to inform the next phase and make any adjustment if required.

Phase 1: Inception (September 2019 – March 2020)
In this phase key stakeholders and communities will be identified and introduced to the project. Community level technical and social committees will be initiated to shape the work to maximise benefits to local people.

Phase 2: Feasibility (April 2020 – September 2021)
This is a very important stage of this programme that will determine the practicality of the proposed intervention to address the identified need in the strategic case. It will ensure the programme is delivered at good value for money by investing in appropriate interventions. The programme proposes to do a detailed feasibility in three (3) districts with different vulnerabilities such as exposure to droughts and floods and will ask the following questions:

Technical feasibility
1. What are the climate risks in selected areas and how are they affecting people and their livelihoods?
2. Would investing in climate resilient water and renewable energy infrastructure help them to adapt to identified climate risks?
3. Are there appropriate technical skills, tools or equipment to deliver renewable energy and water infrastructure that is both climate resilient and help people to cope with effects of climate change?
4. Who are the most vulnerable people in targeted areas who could easily be excluded or harmed by the proposed interventions and how they will benefit from the intervention?

Geo-political feasibility
1. Is the proposed project consistent with government policies on climate, energy, water and infrastructure development?
2. Where in terms of deep rural areas and growth points can the UK funds get more impact through the proposed intervention?

Resource feasibility
1. Has the programme allocated enough time and financial resources required to deliver the scope of works?
2. Would the proposed intervention create incentives for working more with the private sector and attract more donor funding?

Management feasibility
Is the selected delivery partner capable of delivering the identified scope of works?

At the end of the feasibility, the programme, including all stakeholders will review the feasibility findings to determine whether the proposed interventions and delivery model will address the need identified in the strategic case and whether design assumptions will still be relevant and make appropriate changes.

Given the increased exposure to extreme climate or weather-related events in Zimbabwe, the feasibility process will be flexible to respond to emerging priorities, that may include providing infrastructure support to avert a potential climate or weather-related disaster. The programme steering committee may decide before the end of the feasibility phase to implementing some interventions the feasibility would have seen appropriate.

To ensure impartiality, the technical quality assurance team will closely monitor data collection process and reporting to ensure that recommendations are done based on credible and objectively verified evidence. DFID, through its advisers from different technical cadres will from time to time also have a quality assurance role on both the processes and recommendations. This is expected to help the Steering Committee make informed strategic decisions. Based on defined scope of works, a monitoring and evaluation framework will be developed after the feasibility study.

Phase 3: Infrastructure development (September 2020- August 2023)
Infrastructure which may include solar minigrids, small dams, solar powered piped water systems and systems will be delivered in phase three based on technical assessments. Hydrogeological and meteorological gauging facilities will be installed to enhance preparedness to extreme weather conditions to reduce the impact on life and infrastructure.

Phase 4: Sustainability, evidence and evaluation (April 2023- August 2023)
Project sustainability strategies such as community capacity to manage infrastructure and sustainability of business models will be tested in this phase. Evidence on key approaches will be documented and packaged for similar future work. As part of policy influencing, this evidence will be used to develop Policy briefs on issues related to preparing water and renewable energy infrastructure to increase adaptation capacity, creating an enabling environment for the private sector to invest climate smart infrastructure.

Monitoring and Evaluation
How will progress and results be monitored, measured and evaluated?
Progress and results Monitoring and Evaluation (M&E) are key management tools to ensure successful delivery of this programme. The SRO, Adviser and the Programme Manager will explore with AfDB to link disbursements to specific indicators with trigger points for payments. The contribution agreement will cover in detail how payments will be linked to LogFrame indicators. Based on the technical assessment, baseline and Leave No One Behind study, a monitoring and evaluation framework and the logical framework (Log Frame) with clearly set out annual milestones will be developed in the first year of the programme. They will include issues to be monitored, frequency of monitoring, indicators and when monitoring will happen. Below is a summary of how this will work out.

Monitoring
Monitoring will be a key tool mainly in assessing programme progress and will be done throughout the delivery phases as explained above. Annual reviews and quarterly SC review meetings will be the main method DFID will use to assess implementation. This will include reviewing the indicators against the milestones and targets set out in the logframe. Scheduled meetings with the Fund Manager and other stakeholders’ quarterly reports, field visits and annual reviews are main monitoring mechanisms that DFID will use to check progress, appropriateness of methods being used and quality assurance. The PMT will monitor the project more frequently with support from the technical quality assurance team. Monitoring reports with recommendations will be produced and discussed at various levels before approval. Operational monitoring reports and recommendations will be discussed at PMT level, while strategic recommendations will go to the steering committee for discussion and decision making. At both levels, working groups will from time to time be set up to ensure timely implementation of agreed specific recommendations. Monitoring will also look at financial performance and overall compliance to DFID financial and programme management systems.

An independent process evaluation is planned for this programme mainly because: (a) the programme is using new approaches to design and delivering climate change adaptation water and energy infrastructure (b) programme is expected to generate evidence and learning experiences for future climate adaptation infrastructure developments across DFID and in Zimbabwe. DFID will engage a team of experts looking at different areas to do an independent process evaluation. Evaluation questions will focus on the quality of implementation, appropriateness of interventions to address the problem set out in the strategic case and how evidence is being managed. A Project Completion Report (PCR) will be commissioned by DFID at the end of the programme to assess the contribution of the intervention to outcomes. DFID Zimbabwe will lead this and may bring in an Adviser from the Climate & Environment or Infrastructure cadre to lead the review.

DFID Zimbabwe Statistics/Evaluation Adviser will be responsible for the M&E data quality assurance and will provide technical support to the programme team and the fund manager

Branding and Communication Strategy
The AfDB will acknowledge the UK Government’s support to this project and will use the UK aid logo in all project related communications to the public. Project sites and physical Infrastructure will be branded with visible UK aid logo. The programme will also seek opportunities through UK ministers to communicate the impact of UK investments on climate change. The programme team will do this through ministerial briefs and case studies.

Tracking VfM
During the programme inception period, the programme team consider the recommendations from DFID’s Supplier Review and the IDC inquiry report into private contractors. DFID will agree with AfDB which indicators we will track in the log frame and how performance will be measured. The list of potential indicators is set out in the appraisal case.

Thereafter VfM will be rigorously assessed throughout the programme during quarterly meetings and during the annual reviews to help determine whether the programme continues to represent VfM. The DFID Economist will lead aspect of the AR, with support from the SRO and Programme Manager.

Exit and scenarios for adjustment and closure
There are two reasons to adjust the programme. These are either based on performance assessment or changes to the macro-economic environment.

If any component is not being delivered as expected, the SRO and Programme Manager will respond by first putting the service provider onto a performance improvement plan. If notable improvements are not realised, then DFID will seek to stop funding the relevant component. This will be through a formal recommendation from the Senior Responsible Office (SRO) to the Head of Office. The process for reaching this decision will be clearly communicated to the service provider at the beginning of the programme. If DFID decides to stop funding a component of the programme, it will provide the service provider with three months written notice.

Risk Assessment
The overall risk rating is assessed as Moderate and is within DFID Zimbabwe’s risk appetite. Annex 12 has key identified risks and mitigating strategies to the programme.

ANNEXES
Annex 1: Status of productive water infrastructure in Zimbabwe
Facility	Total	Functionality rate
Small dams	Over 6,000	Approx. 50% (ZINWA)
Area equipped for full Irrigation- (Irrigation schemes)	150,000 hectares	Approx. 30% (FAO)
Piped water schemes	573 (UNICEF, December 2016)	50% (UNICEF)
Bush pumps	30,372	48.6% (NAC)

Annex 2: Assessment of options
Option	Climate/Environment		Leave No one Behind		Economic Development
	Opportunity	Risk	Opportunity	Risk	Opportunity	Risk
Option 1: Doing Nothing	No	No	No	High	No	No
Option 2: Infrastructure development in existing DFID programmes	Medium	Medium	High	Medium	Medium	Medium
Option 3: Integrated Climate Change Adaptation Water & Energy Infrastructure development	High	Medium	High	Medium	High	Low
Option 4: A new programme focussing on energy only	Low	Low	Medium	Low	Medium	Medium
Option 5: Technical Assistance to government on designing and delivering climate change adaptation water and energy infrastructure	Medium	Low	Medium	Low	Low	Low

Key:
- Opportunity: H- High opportunity to make a positive impact, M- Medium Opportunity to make a positive impact, L – Low/No opportunity to make a positive impact
- Risk: H- High risk on the option by this issue, M – Medium risk on the option by this issue, L – Low risk on the option by this issue.

Annex 3: Estimated Financial cost of each option
Thematic area	Intervention	Option 2	Option 3	Option 4	Option 5

Component 1: Feasibility	Climate risk screening	£656,100	£838,350	£838,350	£838,350
	Technical assessment
	Baseline
	Hydrological surveys
	LNOB Study
	Designing & Climate proofing
Component 2: Sustainability	Community training	£463,500	£592,250	£592,250	£253,000
	Stakeholder training
	Technical Assistance : Planning & designing climate resilient infrastructure, enabling policy environment that attract private sector participation
	Business models for operation and maintenance of Water and renewable infrastructure – Examples may include community-based business enterprises that generating and supply energy to the main grid
Component 3: Climate Resilient Water & renewable energy Infrastructure	Water sources rehabilitation/construction	£15,000,000	£15,000,000	£3,000,000	0
	Environmental conservation works
	Solar systems (INC. Onsite, & manageable mini grids)
	Solar powered water supply systems for drinking water, irrigation and other small business activities
	Ultra violet Water purification systems
Component 4: Monitoring & Evaluation	Monitoring – Technical Quality Assurance	£326,700	£637,425	£467,450	0
	Monitoring - Progress
	operation research & Innovation
	Coordination
	Strengthening PPPS/business models and community structures
	Testing business models
	Documentation of evidence
	Policy briefs – policy influencing
	Total Direct Costs	£16,590,300	£17,068,025	£5,032,050	£1,091,350
	Management Fees	£2,986,254	£2,481,975	£1,006,410	£54,568
TOTAL DFID INVESTMENT		£19,576,554	£19,550,000	£6,038,460	£1,145,918

Annex 4: Summary of Options cost and benefits
Option	Benefits	Cost (£)
Option 2: Developing water and energy infrastructure through existing DFID programmes	450,000 beneficiaries in up to 10 districts / No new management structures will be created, therefore no related increase in programme management costs.	19,576,554
Option 3: Integrated Climate Change Adaptation Rural Water & Energy Infrastructure development	450,000 beneficiaries in up to 10 districts with improved access to sustainable water & energy supply / More local jobs created during and after the projects / Reduced cost of electricity/use of diesel through investing in low carbon innovations such as solar mini-grids / Potential for cost savings increasing affordability and leveraging with the private sector / Direct benefits to vulnerable people are guaranteed as infrastructure designing and development will prioritise their needs as determined by the project leave no one study / Option has adequate time for climate proofing, technical assessments to enable specific works to be determined to pay for the right price / Strengthened capacity of key institutions such as ZINWA and Meteorological Services Department (MSD) in using climate proofing as a key water resources project designing and delivery.	19,501,697
Option 4: A new programme focussing on renewable energy including technical assistance to government on designing and delivering climate change adaptation water and energy infrastructure	450000 in up to ten districts with improved access to sustainable energy supply / Expansion of the household solar market in rural Zimbabwe contributing to universal energy access.	6,038,460
Option 5: Technical Assistance to government on designing and delivering climate change adaptation water and energy infrastructure	Strengthened government capacity to plan and prepare climate adaption water & energy infrastructure for rural areas	1,145,918
[note] Zimbabwe National Water Authority

Annex 5: Known BCR for some interventions
Intervention	Benefit Cost Ratio (BCR)
Investments in water supply services in areas prone to climate variability including increasing water storage capacity through the construction/rehabilitation of small dams, off-stream reservoirs, rainwater harvesting, artificial wetlands with water use efficiency technologies	8.46:1 / Source: Methodologies for climate proofing investments, Institute for European Environmental Policy, 2012
Investments that enhance preparedness to disasters	10:1 / Source:
Enhanced weather and climate services including forecasting, dissemination and uptake	Range from 2:1 - 36:1 / Source: Janet Clements / http://www.climate-services.org/wp-content/uploads/2016/04/CCRD-Climate-Services-Value-Report_FINAL.pdf
Flood prevention and protection	5:1 / Source:Mechler,2016 / https://link.springer.com/article/10.1007%2Fs11069-016-2170-y
Investment in hydro-meteorology monitoring and information (e.g. river flows)	Range from 2:1 - 14:4 / Source: World Bank 2008
[note] file:///M:/WASH%20CLIMATE%20ENERGY/CLIMATE/climate_proofing_en.pdf

Annex 6: Other interventions with qualitative evidence
Intervention
Investing in solar energy infrastructure	There is substantial evidence that show that solar energy infrastructure has typically been used for welfare-enhancing purposes such as lighting, refrigeration, entertainment, and water purification, and can power light irrigation and telecommunications. This is based on experiences from China, Mexico, Kenya, Indonesia, Brazil, Sri Lanka, the Dominican Republic. / (Shepperd and Richard, 1993, in WTP No. 324, August / 1996).
Integrated water resource management (IWRM) - improving the management of water resource at the basin or catchment level, that helps manage demand-supply balance	Actual ratios not available, but IWRM is also widely regarded an option for improving water management for water sources at catchment level and help to manage demand supply balance.
Early warning systems (EWS), e.g. flood or storm warning	The effectiveness of this varies from one area to the other, however Shreve and Kelman, 2014 reviewed several case studies that show the economic benefits of strengthening EWS in flood management / Source: http://www.sciencedireect.com/science/article/pii/s2212420914000661?via%3Dihub#005
Climate risk screening, i.e. in project	Actual ratios are not readily available however, results of climate risk assessments widely believed to support the decision of whether to climate-proof infrastructure from the outset, make the project climate-ready and helps to avoid decisions that are expensive or impossible. / Source: Asian Development Bank (2015). Economic analysis of climate proofing investment projects.

Annex 7: Proposed VfM indicators for major cost drivers will be taken forward in the programme.
Potential VfM measures (menu, not prescribed list)
Economy	Project management fees at a proportion of total costs
	Unit cost for solar mini grid
	Unit cost for piped water system
	Unit cost of inputs (and potential costs savings through procurement / economies of scale
	Unit cost for rehabilitation of water system (small dam, irrigation scheme)
	Unit cost of technical assistance provided (daily rate benchmarked against wider DFID procurement
	Unit cost of procured equipment (and an assessment of the right specifications purchased at the right price)
Efficiency	Mean ratio of project field staff to focal villages
	Qualitative assessment of changes resulting from technical assistance
Effectiveness	Cost per direct beneficiary households
	Total cost per beneficiary reached for a given intervention
	Cost per household accessing
	Outcome of increased access to potable water / electricity
Equity	Distributional impacts of interventions
	% women beneficiaries
	Assessment of how the outcomes are distributed by social group/the diversity of people and/or businesses reached by the programme
Cost effectiveness	Cost benefit ratio (BCR) for individual interventions

Annex 8:Proposed mitigation plan for identified commercial risks
#	Challenge	Mitigation
1	Economic state of the country mainly Banking sector failing to avail cash and guarantees to contractors and high input costs	Keep engaging Government. Direct payments to suppliers and subcontractors
2	Zimbabwe is currently not attractive to reputable contractors due to perceived political and economic challenges	Early Market Engagement events. Invitation to Tender will articulate requirements clearly and distinctly to ensure visibility for how delivery partners are relevant to the delivery of the programme and AfDB providing assurances that payments will be direct from the AfDB
3	Highly dilapidated infrastructure difficult to rehabilitate	Conduct the detailed cost benefit analysis to weigh the short & long-term impact of working on such infrastructure compared to other available options.
4	Funding provided by the ZimFund was insufficient to cover the needs on the ground.	Selective approach to areas for project implementation to suit available funds.

Annex 9: Delivery chain mapping

NGOs
Pvt Sector PPP
DFID
Suppliers

AfDB
Flow of Funds

Flow of Info
1
2
1. DFID will pay into AfDB account.
2. On receipt of the Funds, AfDB enter into contract with a supplier.
3. AfDB disburses funds to Suppliers for payment of services and goods

Beneficiaries
Delivery chain risks
- Delivery Risk: delayed implementation of program activities,
- Fiduciary Risk: Low fund utilization, Depreciation of GBP leading to lower USD budget available
- Safeguarding Risk- Misconduct Staff or violating code of conduct
Mitigations
- Monthly catch-up meetings and field visits to check actual implementation
- Disbursements will be based on funds utilisation rate, value for money.
- Disciplinary measures in place according to organisational policy including dismissal and warnings

Annex 10: Estimated Budget for the preferred option
Proposed budget
Components	Activities	Sub-Total
Component 1: Feasibility	Climate risk screening	£838,350
	Technical assessment
	Baseline
	Hydrological surveys
	LNOB Study
	Designing & Climate proofing

Component 2: Sustainability	Community training	£592,250
	Stakeholder training
	Technical Assistance : Planning & designing climate resilient infrastructure, enabling policy environment that attract private sector participation, developing bankable projects
	Business models for operation and maintenance of Water and renewable infrastructure – Examples may include community-based business enterprises that generating and supply energy to the main grid

Component 3: Climate Resilient Water & renewable energy Infrastructure	Water sources rehabilitation/construction	£15,000,000
	Environmental conservation works
	Solar systems (INC. Onsite, & manageable mini grids)
	Solar powered water supply systems for drinking water, irrigation and other small business activities
	Ultra violet Water purification systems
	Community based enhanced weather and climate services & hydrology gauging stations

Component 4: Monitoring & Evaluation	Monitoring – Technical Quality Assurance	£637,425
	Monitoring - Progress
	operation research & Innovation
	Coordination
	Strengthening PPPS/business models and community structures
	Testing business models
	Documentation of evidence
	Policy briefs – policy influencing

	Total Direct Costs	£17,068,025
	Management Fees	£2,481,975
TOTAL DFID INVESTMENT		£19,550,000

Annex 11: Framework to assess Delivery Options
	Commercial Option 1: / UNICEF	Commercial Option 2: / NGOs	Commercial Option 3: - AfDB	Commercial Option 4: / Pvt Sector- / Contract
COSTS
Indirect Costs	3	3	4	3
BENEFITS
Results	4	3	4	3
Geographical reach and scale	4	4	4	3
Sustainability and ability to work with government	4	4	4	3
Proven ability to deliver an integrated programme	4	3	5	4
Commercial
Contract Management	3	3	4	4
Delivery and Risk	3	3	4	4
Capacity and capability	4	3	5	3
Value for Money	3	3	4	3
Total	32	29	37	31

Annex 12: The Budget Profile is set out below:
Activity	2019/20	2020/21	2021/22	2022/23
Inception Phase	300,000
Scoping and Technical Preparations	700,000
Infrastructure development		£11,000,000	2,900,000
Sustainability, evidence and evaluation		700,000	1,000,000	2,950,000
Total	1,000,000	11,700,000	3,900,000	2,950,000

Annex 13: Risk Matrix

Risk Type	Risks and Assumptions	Gross likelihood	Gross Impact	Mitigation strategy	Net likelihood	Net impact
Contextual	Political uncertainty in Zimbabwe adversely affecting the governance of the Water, Energy, Environment, Climate sectors resulting in slow programme implementation	Almost certain	Major	1. Work with the governance and economics team to regularly monitor the political and economic situation and engage senior government officials. 2. Use of scenario planning to prepare for changes in the economic and political situation. 3. Implementing partners to include mitigating actions against a deteriorating context in their risk management. This includes a minimum quarterly risk review.	Almost certain	Moderate
Delivery	Failing economy weakens communities' and the private sector capacity to contribute towards operations and maintenance of infrastructure as planned - threatening programme sustainability	Almost certain	Major	1. The programme will ensure and invest in water and energy infrastructure that is durable and has low maintenance costs to minimise the burden. 2. Build in funding flexibility/maintenance contingency to within the programme to enable rehabilitation of infrastructure at critical times	Almost certain	Moderate
Operational	Cost of goods and services escalate beyond reasonable levels because of shortage and increased demand for foreign currency and parallel exchange rates, negatively affecting the programme’s ability to deliver at good VfM.	Likely	Severe	1. Procure essential programme goods and services outside Zimbabwe. 2. Factor in realistic timelines for regional procurement when planning programme activities 2. Frequent consultations with the Finance Manager to get advice and understand the implications of the prevailing cash situation and exchange rates on the programme	Likely	Moderate
Fiduciary	Fraud and bribery due to weak and manipulative financial management systems and foreign currency controls resulting in leakages in programme funding and not used for intended purpose	Likely	Severe	1. Due diligence assessment will be done before and during the project lifecycle on the Fund manager and all partners in the delivery chain to assess their financial and risk management capacity and existence of robust financial controls. 2. Comply with the DFID Zimbabwe anti aid diversion strategy and the UK funding policy in Zimbabwe. 3. Increase programme monitoring frequency including tracking Implementing Partner’s banking and cash handling arrangements. 4. Financial quality assurance will be done through spot checks; new funds will not be disbursed until at least 50% of previous disbursement is accounted for by the partner	Likely	Moderate
Contextual	Because of planned decentralisation/devolution, both national and sub-national government departments could be moving resulting in loss of key personnel and capacities, delaying the delivery of programme activities.	Possible	Moderate	1. Having regular consultative meetings with key government ministries to understand the devolution/decentralisation process to enable the programme to adjust accordingly 2. Strengthen the community based social and technical committees to deliver and manage some programme activities with limited support from government workers.	Possible	Minor
Contextual	Effects of climate change & variability such as drought, floods, temperature increase affect the delivery of programme activities	Likely	Major	1. Support the forecasting and dissemination of weather and climate information to ensure timely planning and implementation of mitigation measures. 2. Ensure flexibility in the programme to enable swift and appropriate response to potential climate/weather related emergencies.	Likely	Moderate
Safeguarding/reputational	Programme activities causing negative environmental and social impacts…land degradation, disruption of social norms and values	Possible	Major	1. Carryout social & Environmental Impact assessment and design mitigation measures that are closely monitored.	Possible	Minor
Contextual	Poor Private sector infrastructure/technology transfer	Likely	Major	1. Strengthening the capacity of community based technical committees 2. Build in the Corporate Social Responsibility (CSR) component when engaging the private sector. 2. Engage the government on incentives for the private sector contributing into this programme	Possible	Minor

Reputational	Exclusion of the weak and vulnerable from the programme	Possible	Major	1. Carry out a Leave No One behind study to identify possible areas of exclusion and identify opportunity for the vulnerable to benefit.	Possible	Minor