## Annual Review

Title: Impact Evaluations on urban transport, transport corridors and road safety across multilateral development banks and bilateral programmes (ieConnect)
Programme Value £ (full life): 12.25m		Review date: July 2021
Programme Code: 204931	AMP start date: Nov 2016	AMP end date: Dec 2023

Summary of Programme Performance
Year	2016	2017	2018	2019	2020	2021
Overall Output Score	A	A	A+	A+	A+
Risk Rating	Moderate	Moderate	Moderate	Moderate	Moderate

DevTracker Link to Business Case:	http://iati.FCDO.gov.uk/iati_documents/5627325.odt
DevTracker Link to results framework:	http://iati.FCDO.gov.uk/iati_documents/5578223.xlsx

A. SUMMARY AND OVERVIEW
Description of programme
Impact Evaluations on urban transport, transport corridors and road safety across multilateral development banks and bilateral programmes (ieConnect) is a programme that aims to increase the availability and use of rigorous research and impact evaluation (IE) evidence for the selection, design, and implementation of transport infrastructure projects, particularly in low income, lower-middle income countries or fragile and conflict affected states (FCAS). It is funded through a window within the World Bank’s umbrella Impact Evaluation to Development Impact (i2i) multi-donor trust fund (MDTF) and is managed by the World Bank’s (WB) Development Impact Evaluation (DIME) department. FCDO contributes to the i2i trust fund through two programmes: 1) the Fund for Impact Evaluation (also known as i2i), managed by the Evaluation Unit in FCDO’s Economics and Evaluation Directorate (EED) and 2) the ieConnect programme under the Growth Research Team (GRT) in Research and Evidence Division (RED). ieConnect focuses on four pillars: urban mobility, transport corridors, road safety and rural roads and has two cross-cutting themes of fragility and women’s economic empowerment (WEE).
[note] Impact evaluations (IE) assess whether development interventions are effective and achieve the intended targets and are essential in building an evidence base on what works best, ensuring impactful interventions at scale and returns on investment to drive Value for Money (VfM) decision making.
[note] For clarity in this report the Trust Fund will be called i2i TF and the programme will be referred to as i2i.
[note] i2i covers a broad set of topics to build the global use of IEs while ieConnect is strictly transport evaluations.
ieConnect has grown to 34 IEs across 20 countries across the Africa, Middle East and North Africa, South Asia and Latin American and Caribbean regions, of which 31 are supported by FCDO (Output indicator 1.1a). ieConnect has prioritised the development and expansion of data systems using new technologies to harvest large amounts of data at higher frequency or with greater geographic coverage and spatial resolution than traditional survey methods allow. This includes geospatial, crowdsourced, and sensor data, coupled with new and existing datasets. The programme is generating a significant body of evidence through these data systems and experimental and quasi-experimental evaluations that can transform the way we think of mobility as an economic force and at a scale that will substantially improve the evidence-base for policy-making. This, in turn, can help build local capacity and strengthen government agencies’ basis for evidence-based decision making for transport investments.
[note] These include: Africa: 77%; South and South East Asia: 10% and FCAS: 61%
Summary supporting narrative for the overall score in this review
The ieConnect programme is performing well, provides strong value for money, pushes the research frontier in using big data and looking beyond the normal aspects of transport programming, and contributes to improving the effectiveness of World Bank and other Multilateral Development Bank (MDB) spending by building evidence for effective transport programs. This influence is particularly important because the MDBs lend about $20 billion annually on sustainable transport and the United Kingdom is the second largest donor to the WB and other MDBs.
This review covers progress during 2020. The last Annual Review, covering 2019 results, was approved in November 2020. This review is being conducted in mid-2021 to better align ieConnect annual reviews with the timing of results and with the parent trust fund. As a move towards more coordination between ieConnect and i2i, FCDO’s Evaluation Unit and Growth Research Team held joint annual review meetings with i2i and ieConnect programme management for topics of relevance to both programmes.
The programme met or exceeded all but one of the outcome and output milestones for 2020. The programme scores an A+ this year. While ieConnect was ahead of schedule at the start of the year and didn’t make additional gains through the year, the programme pivoted well to use their previous data work for COVID-19 analysis and response and despite delays from COVID-19 on balance they still achieved or exceeded all of the expected outputs. Key successes to the end of 2020 include:
Leveraging other funds: ieConnect has enabled evaluation of over US$5.7 billion in transport investment projects to date. Additionally, FCDO’s funding has encouraged others to invest - over the lifetime of the programme, partner governments, other parts of the WB and other donors have contributed 150% of the value of FCDO’s total investment towards the cost of delivering the IEs.
Influencing World Bank operations or Government projects: baseline data collection on 56% of IEs has informed the project design or implementation by the World Bank and partner governments. Traditionally, it takes a long time for IEs to produce results, meaning that they are only able to have influence over future programming. ieConnect has been successful in using innovative data collection at baseline to identify areas for improvement within the project being evaluated. For example, the evaluation of the Dar Es Salaam Bus Rapid Transit (BRT) system has influenced the Tanzanian government to ensure that lower-income individuals can benefit from the system by helping to raise questions regarding potential negative consequences for low-income individuals who may be forced to move further away if the BRT leads to increased housing prices.
COVID-19
The escalating COVID-19 pandemic in 2020 led to a number of changes to the WB workflow in headquarters and in the countries where ieConnect works, including the temporary suspension of field activities and WB and partner governments taking on additional work for COVID-19 operational projects. This has delayed the operational projects being evaluated, data collection for the IEs and has prevented in-country workshops. However, the team has pivoted to focus on writing more papers based on baseline data and participating in online dissemination events. The team has also capitalised on opportunities, for example, building on previous work with mobile phone data (aggregated Call Detail Records) to measure mobility and social distancing and identify potential virus hotspots. For example, the team published a blog based on a case study (see box below on Mobility Data and COVID-19 virus transmission) and submitted a working paper to the journal Data & Policy on the processes of accessing this type of data for supporting COVID-19 efforts (published Sept 2021, after the year in review). The blog and dashboard examples have been shared with partner governments to help with COVID-19 planning and communication.
[note] The ieConnect team initiated the Mobility Data Analysis Task Force in collaboration with the Digital Development Global Practice and the DEC Analytics and Tools team.
COVID-19 specific surveys have been developed, targeting workers in Ethiopia. The project “Hawassa Industrial Park Community Impact Evaluation/COVID-19 IE” (see also Section C, Output 1.10) has led to the development of a working paper which shows that the employment of female workers in Ethiopia’s garment industry has changed dramatically due to a sharp drop in demand during the COVID-19 pandemic - orders were frozen or cancelled, operations suspended and workers put on paid or unpaid leave. The project has also produced a blog on this research.
Mobility data and COVID-19 virus transmission
ieConnect collaborated with national governments’ COVID-19 Research Groups, Imperial College London and local mobile network operators to aggregate mobile call detail records (i.e. not individual user level data) and track how mobility patterns changed in response to government policies around COVID-19 lockdowns.
Understanding mobility patterns can provide insights into how a disease might spread and in this instance was combined with data on outbreak hotspots to predict possible transmission routes. ieConnect used the data to create and present indicators on a user-friendly dashboard to help governments determine lockdown policies. They developed an Agent Based Model (computer modelling combining many risk factors), which used health and census data to simulate how the virus could spread across and between districts. By combining mobility, demographics and risk data, the model identified districts with the highest risk of potential transmission and how this might change depending on the policies implemented. These analyses can help to inform governments’ approaches to easing lockdowns, in particular enabling a more localised approach and reduce the economic cost of nationwide lockdowns, while maintaining strict measures in the highest risk areas.
Mobility data analysis agreements are in place to replicate this in several countries. The plans are ambitious, and ieConnect are finding it is slower than expected to get agreements for access to the data due to privacy concerns and in-country regulations.
A number of projects identified a COVID-related output. For example, in Senegal, a module was added to the questionnaire of the pilot with workers employed in the Regional Express Train to understand changes in their socio-economic status since the beginning of the pandemic.
Major lessons and recommendations for the year ahead
COVID-19 has impacted the programme. It has delayed IE activities, which risks achieving the end-of-programme targets. It has also presented opportunities and the ieConnect team have pivoted to respond. As a result, the programme has achieved its milestones for this year, but is unlikely to reach the intended targets by the end date in November 2021. At the time of approving this review, a no-cost extension for 12-24 months to make up for the time lost to COVID-19 was being considered, to enable ieConnect to meet and exceed the programme targets and improve the VfM of FCDO’s investment. The additional time from a no-cost extension would also enable the team to investigate opportunities for additional donor financing to ensure the sustainability of the programme. By the time of publishing this Annual Review this no-cost extension was approved.
In June 2020, FCDO and ieConnect agreed on recommended changes to the Logframe, which were covered in the last Annual Review. In addition, FCDO and ieConnect have initiated discussion on appropriate output-level Value for Money (VfM) indicators. These VfM indicators have been drafted and will be finalised once a decision has been made on extending the programme beyond November 2021.
## B: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES
Summarise the programme’s theory of change, including any changes to outcome and impact indicators from the original business case
There has been no change to the theory of change in the review period and it remains valid. However, FCDO’s proportion of funding has dropped to 39.5% (cumulative).
[note] * Funding arrangements in table as per ieConnect business case, at programme launch. ** $13m attributed to DFID included commitments under the Fund for Impact Evaluation programme existing at the time of the ieConnect business case approval and reclassified to ieConnect.

ieConnect shares the theory of change with its parent trust fund, i2i. Specifically, ieConnect aims to improve development effectiveness of investments in transport infrastructure (increasing the use of evidence in policymaking and project development), contributing to faster, fairer and more inclusive economic development, and poverty reduction. While the eight MDBs lend about $20 billion for transport projects on average every year less than 1% of all impact evaluations from 2000 to 2015 were for transport projects, meaning the evidence base for decision-making in the sector is weak. Transport is also normally in the top three sectors for spending by FCDO partner country governments. The United Kingdom is the second largest donor to the WB and other MDBs so a significant proportion of this funding is from UK Aid. Hence getting transport investment right is crucial for the use of government resources, economic development and trade, and ultimately poverty elimination. ieConnect does this by:
[note] https://www.adb.org/documents/progress-report-2016-2018-mdb-wg-sustainable-transport
[note] Sabet, Shayda Mae, and Annette N. Brown. "Is impact evaluation still on the rise? The new trends in 2010–2015." Journal of Development Effectiveness 10.3 (2018): 291-304
[note] Including UK ODA resources. FCDO spends a limited amount on infrastructure investments directly, but makes significant indirect ODA investments through capital contributions and concessional fund replenishments in the MDBs.
1. Increasing the amount of evidence available by conducting IEs.
2. Increasing the amount of evidence available by influencing governments and the MDBs to do IEs on their projects and improving their capacity to do and use the IEs.
3. Disseminating the evidence to policymakers and programmers through workshops, journal articles, and publications.
Partners include the developing country governments as decision makers for transport projects and policies, the multilateral development banks as the major investors in the sector and civil society as implementers and influencers. ieConnect links to FCDO offices in Tanzania, Pakistan and Ethiopia to share findings and identify ways to inform programming and briefs the FCDO office in other countries when they conduct field visits. In the coming year we will track how these country offices use the links and information from these connections. They also collaborate with the Global Road Safety Facility (GRSF) on joint learning events, bringing together learning on road safety from both programs.
[note] Geographic coverage of the whole programme includes Africa, Middle East and North Africa, South Asia and Latin American and Caribbean.
[note] Also hosted by the World Bank and supported by FCDO.
ieConnect reports 56% of IE baselines informed loan project design or implementation (Outcome Indicator 1.3 below). Many of ieConnect’s other outcome indicators will not be measured until 2021.
The FCDO funding covers DIME staff time, grants of up to US$175k per evaluation, generation of tools for the global community and development researchers and various training, dissemination and support activities. All other costs are paid by the commissioners (WB, partner country government) of the evaluations. ieConnect is enabling evaluation of over US$5.7 billion in transport investment projects to date.
While FCDO was the original sole funder, it has helped attract new funding for ieConnect from EU delegations, reducing FCDO’s share to 39.5% of programme budget and increasing the VfM of our investment. ieConnect operates a co-financing model where for each single evaluation, the average share of ieConnect funding represents less than a third of the total evaluation cost, with the remainder financed by other partners.
Describe where the programme is on/off track to contribute to the expected outcomes and impact. What action is planned in the year ahead?
While the programme met most of the expected outcome indicators for this year (see table below), it is unlikely to achieve the expected outcomes or impact by the currently planned end date of the programme (November 2021) because of COVID-19 delays. A no-cost extension would allow time to enable the programme to achieve the expected outcomes and impact. Outcome Indicator 2.2 (completed and published IEs cited in academic literature) does not have a milestone for this year as it is still too early to have results published and cited by others. Under the original Logframe, it was expected that some projects would be in the final phase by 2020 and, therefore, it would be possible to calculate Outcome Indicator 1.4 (proportion of completed IEs that generate evidence used to support project decisions). But due to the delays caused by COVID-19, there were no projects completed where evidence was disseminated in 2020. Several projects are nearing this stage, which will allow for reporting of this indicator and outcome case studies in the next review.
[note] Phase 4 = results available for discussion and dissemination.
Outcome	Indicator	Milestone 2020	Progress
Improved awareness, demand for and use of transport evidence in decision making	Proportion of transport project teams participating in ieConnect workshops that improve their knowledge of impact evaluation techniques.	75%	78% / Met
	Proportion of transport impact evaluations with multi-arm evaluation designs to test project innovations.	40%	43% / Met
	Proportion of impact evaluations that influence transport project during design or implementation.	55%	56% / Met
	Proportion of completed transport impact evaluations that generate evidence used to support project adoption, scale-up, scale-down, continuation or cancelation decisions. (Phase 4 only)	45% (first reporting year)	0 complete / Not met
Improved effectiveness and impact of new and existing transport interventions from FCDO, MDBs and the wider community	Proportion of transport impact evaluations that have influenced the design or implementation of other transport projects outside of the IE itself.(Phase 3 or above)	15% (first reporting year)	17% / Met
	Proportion of completed and published transport impact evaluations that are cited in the academic literature	No reporting for 2020	N/A
	Downloads of ieConnect research working papers (cumulative).	Low: 500 / Med: 650 / High: 800	1,301 / Exceeded
[note] In workshops where a pre-post knowledge test was administered.
[note] % of IEs that improved the design of a project based on clear understanding of the underlying theory of change or whose baseline results were used to stimulate policy dialogue or help identify problems and solutions.
[note] See Annex  2 for definition of phases and number of IEs at each phase.
[note] The programme intended to have some projects at Phase 4 during 2020 but did not due to COVID-19-related delays
[note] In the logframe it’s noted as Phase 4 only but reviewing the target it clear that the IEs are achieving this target in Phase 3 as well in some cases.

There is a risk of delays to IEs due to COVID-19 and possible cancellation of projects being evaluated might affect the end of programme results. This will be reviewed and revised after this Annual Review and based on the decision regarding a no-cost extension.
It takes time to complete the research and disseminate the results, so citations are not yet expected (Outcome 2.2). However, ieConnect have been using the time available when data collection was paused to focus on producing more written outputs, which should affect the citations in the future. The target for Outcome 2.2 should be reviewed in light of the additional outputs. One such paper was published in a top development economics journal studying population mobility and spread of disease that has helped to inform the WB’s recent work on COVID-19 and population mobility (Mobility Analytics Task Force) and has broader applications for the study of mobility that could be applied to future transport research. A full list of outputs is noted in Annex 3.
Justify whether the programme should continue, based on its own merits and in the context of the wider portfolio
The programme contributes to FCDO strategic priorities for ODA around science and economic development. The programme has worked with its parent programme at the World Bank, i2i, to improve the evidence base for what works in development, and with FCDO posts such as Ethiopia on labour market in Hawassa and Tanzania on road safety.
This programme is performing well, provides good value for money and is innovative in using big data and looking beyond the normal aspects of transport programming. It contributes to improving the effectiveness of the large World Bank and other MDB spending on transport (about US$20b annually) by building evidence for effective transport programmes. ieConnect is piloting methods of collecting data using remote sensing, crowd sourcing and new technologies. It is also developing and validating new measurement frameworks that can disaggregate impacts by sex or location (rural/urban). Setting up the data infrastructure and partnerships needed to run large-scale transport impact evaluations presents a significant fixed cost investment, which is a major reason for the dearth of transport impact evaluation literature. FCDO financing for ieConnect has helped overcome this fixed cost barrier to generating transport evidence. Transport impact evaluations present important risks, but as partnerships strengthen over time, generating more transport evidence becomes more viable. The current phase should continue, with additional time to complete the impact evaluations underway and disseminate the results to get the best value from the investment FCDO has already made.
In addition, continued investment can help ensure that COVID-19-induced delays do not affect the output potential of the programme.
## C. DETAILED OUTPUT SCORING

Output Title	Increased quantity, quality and relevance of transport evidence available to improve policy design and implementation
Output number:		1	Output Score:	A+
Impact weighting (%):		40%	Weighting revised since last AR?	No

Indicators	Milestones 2020	Progress
1.1a Number of Impact Evaluations across key sub-sectors (total): urban mobility, transport corridors, and road safety (Cumulative)	Total: Low: 24, Medium: 25; High: 26 / Urban Mobility; 20% / Transport corridors 25% / Road Safety; 20% / Rural roads; 15%	Total 31 / Urban Mobility; 32% / Transport corridors 35% / Road Safety; 32% / Rural roads; 26% / Significantly exceeded
1.1b Number of completed outputs (sum of 1.1c-1.5) (cumulative)	10	22 / (not scored as 1.1c – 1.5 are scored)
1.1c Number of Grant-supported knowledge products, for example, IE papers, IE reports, or mobility case studies (excluding outputs detailed below) (cumulative)	4	11 / Significantly Exceeded
1.2 Thematic knowledge reviews or technical notes for policymaking (cumulative)	2	2 / Met
1.3 Number of cross cutting reviews in WEE and FCAS ((cumulative)	1	1 / Met
1.4 Developed data infrastructure (with ability for scale up) (cumulative)	2	5 / Exceeded
1.5 Developed and validated measurement framework that is able to disaggregate impact (male/female or rural/urban) (cumulative)	1	3 / Exceeded
1.6 FCDO burden share of ieConnect	Less than 40%	39.54% / Met
1.7 Thematic distribution:	Gender (cross-cutting) 30%	39% / Met
1.8 Geographic distribution:	Africa: 75% / South and South East Asia: 10% / FCAS: 50%	Africa: 77% / South and South East Asia: 10% / FCAS: 61% / Met
1.9 Income level distribution:	Low income, lower-middle income, or high fragility: 100% / DFID focus countries: 60%	Low income, lower-middle income, or high fragility: 100% / FCDO focus countries: 77% / Met
1.10 Women’s Economic Empowerment (WEE)	Proportion of IEs with WEE specific intervention: 30% / Proportion of IEs disaggregated by sex and age: 30%	Proportion of IEs with WEE specific intervention: 26% / Proportion of IEs disaggregated by sex and age: 45% / Partially met
[note] Milestones were set at high, medium and low levels. FCDO’s expectation was to meet the medium milestone (scoring an A), while meeting the high milestone would score an A+ and meeting the low milestone would score a B. Unless otherwise referenced, milestones defined in this review are the medium level
[note] Activities can be counted in more than one sub-sector.
[note] Measures methods of collecting data and the type of data collected.
[note] Counts cases of developing new ways to measure transport indicators.
[note] This remains DFID focus countries for this review as there is not yet clarity on FCDO focus countries.

Briefly describe the output’s activities, and provide supporting narrative for the score
This output measures how well the programme is contributing to improving the quantity and quality of evidence for transport programming (Indicators 1.1 – 1.5). Indicators 1.7–10 ensure that the programme remains focused on key themes and issues of importance to FCDO (i.e. relevance). FCDO has been encouraging the World Bank to seek other sources of funding, and Output 1.6 measures how well they are attracting funding from other donors and partners.
[note] 60.46% of the cost of ieConnect is from the owners of the projects being researched (partner countries, other MDBs) (20.8%), the EU Delegations in Rwanda and Mozambique (13.46%), external research funds and in-kind resources (13.97%), other World Bank Trust Fund grants (7.29%) and the World Bank (4.94%). Not all of this funding goes through the MDTF.
This output scores an A+ with almost all indicators meeting or exceeding the milestones. The ieConnect team adjusted their workplan during the year due to COVID-19 impacts on the programme. As a result, they have written more papers and the programme is well ahead of schedule in terms of producing outputs including papers, reports, and data systems, which should increase the value for money of the programme (indicator 1.1b). One indicator (1.10) was only partially met - the programme was on track to meet indicator 1.10, but given COVID-19 impacts, the development of concept notes for two projects with WEE components has been delayed and they were not included in the results. However, it is unlikely the IEs will be completed on time without a programme extension. If ieConnect is extended, the team expect to add these projects and achieve the end of programme target. They are also exploring adding WEE components in some existing projects, where it is feasible and good value for money. Nevertheless, while the proportion of IEs with WEE specific intervention fell slightly below the target, the proportion of IEs disaggregated by sex and age exceeded the target and will be able to provide valuable information regarding women’s experience in transport. Taking the whole indicator into account, this indicates that ieConnect has a strong integration of WEE topics in the portfolio, but there are relatively more IEs doing gender analysis than implementing specific gender-sensitive interventions.
Under Output 1.1 the categories ensure the programme spreads the research across areas, with more emphasis where there has been the least research (corridors) and less emphasis where there has been the most (rural roads). The addition of indicators 1.1b and 1.1c helps to quantify the number and type of outputs produced that can directly contribute to both the policy dialogue and the academic literature on these topics. ieConnect has exceeded expected outputs, more than doubling what the team had targeted to achieve. The full list of outputs can be found in Annex 3, including for example, a paper, “The Market-Reach of Pandemics: Evidence from Female Workers in Ethiopia’s Ready-Made Garment Industry”. Importantly, the team produced six working papers this year, some of which have been published in high impact academic journals. For example, the team wrote a technical paper that focused on how machine learning can be used to leverage crowdsourced data for producing additional data on road traffic crashes in settings where such data is limited. This is important because the project supported the development of the first geolocated dataset of crashes for the city and allowed the team to produce the first crash map for Nairobi. They also published a paper analysing the current situation of trauma and post-crash care in Malawi based on the large trauma registry data collection. It found that it is feasible to collect comprehensive trauma data across multiple geographically dispersed hospitals using digital data collection tools in the Malawian context. The paper shows that it is possible to establish a multi-centre electronic hospital-based trauma registry which can collect good quality data in a low-income setting. Proper planning prior to implementation, on-going monitoring and regular feedback to the hospital teams during data collection are vital to ensure successful operation of the registry.
[note] Partly as a result of FCDO’s former rural roads research programmes AfCAP, AsCAP and ReCAP.
By focusing research on a few central themes, the goal is for the programme to go beyond producing single evaluations that provide evidence for that particular intervention and could combine learning across evaluations to inform the broader discourse on these sub-sectors and themes (Outputs 1.2 and 1.3). This year ieConnect has produced reviews focused on gender (looking at the constraints affecting women’s access to and take-up of public transport) and on transport corridors, which proposes a framework for evaluating the impact of transport infrastructure on short- and longer-term goals. The Gender Thematic Review highlights the similarities and differences in take-up and use of public transport across a high-income, upper-middle-income, lower-middle-income and low-income country (United Kingdom, South Africa, India and Afghanistan. The report finds that the need to make complex trips and fulfil multiple responsibilities during their daily commute makes all travel costly for women not only in terms of the time it takes but also the associated monetary costs. Unreliable and infrequent public transport imposes a disproportionately high burden on women compared to men affecting their access to education, healthcare, jobs, and markets. Women’s inability to actively participate in daily activities influences their role in the global economy and concomitantly has long term consequences for economic growth.
The Corridors Review builds on existing data, reviews newly available high-frequency geospatial data and innovations on outcome measurements, to propose a framework for evaluating the impact of transport infrastructure on short- and longer-term goals. The proposed framework is substantiated with examples of projects currently evaluated under ieConnect. This framework can be used by policymakers to understand the wider socio-economic impacts of transport infrastructure projects.
Transport IEs are typically on a larger scale, have more intensive data requirements and present unique methodological challenges compared with IEs in other sectors, so ieConnect is piloting methods of collecting data (Output 1.4) using big data, remote sensing, crowd sourcing and new technologies. This data infrastructure has the capacity for scale-up within ieConnect at the portfolio level and within the WB Transport Global Practice .
Improved Data Systems: ieConnect’s smarTTrans project team digitised over 10,000 paper crash reports from official sources, developed an algorithm that identifies crashes from crowdsourced reports from Twitter and implemented a real-time verification process to confirm the accuracy of crowdsourced reports (e.g. public reporting on crashes via Twitter or crowd-sourcing apps like Waze) (Milusheva et al. 2020). Using the crash information, the team identified and conducted a survey of the top 200 crash locations; the survey recorded physical characteristics of the road and behavioural characteristics of vehicles and pedestrians. ieConnect is working with the Government of Kenya to identify how the results of these analyses can help to inform future road safety policies. A better understanding of which road safety interventions are most effective can be used to mitigate the health and safety impacts of increasing motorisation in Nairobi. ieConnect is also generating open-sourced data and tools and providing initial validation of these methods, to enable testing these measures in other contexts.
[note] For example, selection of project sites is not random and is often integral to project design.
[note] Milusheva, Sveta, et al. "Applying machine learning and geolocation techniques to social media data (Twitter) to develop a resource for urban planning." PloS one 16.2 (2021): e0244317. https://doi.org/10.1371/journal.pone.0244317
The programme has met the target under Output 1.7 but will continue to work to increase the thematic distribution of projects focused on gender. Several IEs target issues faced by women in transport or will provide gender-specific results of the investment evaluated. Several projects at the data collection stage will enrich this theme by focusing on the impact on women and on complementary interventions. Reducing transaction costs by improving transport infrastructure has the potential to change the way women access jobs, markets, education, healthcare and more. IEs such as “Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam”, “Guinea-Bissau Rural Transport Project: Impact Evaluation on Women's Access to Essential Services and Economic Opportunities”, and “Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence” target issues faced by women in transport or will provide gender-specific results of the investment evaluated.
ieConnect temporarily suspended field activities in March 2020 due to COVID-19. Some operational MDB projects with planned IEs have pivoted to COVID-19 response and recovery activities, increasing WB country office workload and potentially delaying the start of new IEs. While the achievement of Output 1 milestones for this year did not suffer because of these delays, it reduces the risk mitigation built into the programme - over-planning in order to achieve targets. This could affect future milestones and end of programme targets.

Assess the VfM of this output compared to the proposition in the Business Case, based on performance over the past year
VfM Indicators from Business Case:
	Measure	Target	Achieved
Economy and Efficiency	Completed impact evaluation papers/reports	Average cost of final impact evaluation papers/reports <=$275,000	$262,000
Cost-Efficiency	Crowding-in of external funds	>= 60% of financing for impact evaluations coming from alternative sources by programme-end. (see Output 1.6, FCDO burden of share)	60.46% of alternative source funding
[note] The average cost to FCDO of completed impact evaluation papers/reports assumes at least one paper per IE and includes the IEs under development as well as those underway, or $7.85 million direct cost of 31 IEs.
[note] Output 1.6 shows FCDO’s share (39.54%) where the business case showed the share of other financing.

Instead of just producing a report or paper at the end of the IE, ieConnect produce a large number of products per IE that include (i) briefs at several stages of the project, (ii) new innovations in data collection, including open source code to allow for replicability, (iii) papers and briefs that describe the new methods, allowing the work to be taken on by others, and (iv) papers (working papers and journal articles) based on the initial baseline data since even this can be useful for transport planning and policy given the dearth of existing data.
The FCDO funds cover around $175,000 per IE, but the average evaluation cost is equal to around $740,000. The remainder is made up of funds from other donors (e.g. EU Delegation contributions), other World Bank funds, client contributions and sometimes external research funds. Hence, the FCDO funds help to attract larger investments in research and impact evaluation in transport. Research staff and firms are all selected competitively with the highest standards for selection. ieConnect also has an internal system for checking quality of all final outputs as well as for ensuring quality of any data collection conducted.
Some additional VfM indicators have been proposed and will be finalised after a decision is made on a no-cost extension.
Describe any changes to this output during the past year, and any planned changes as a result of this review
The past year has seen the expansion to 31 IEs resulting from the costed extension agreed in January 2019. The financial impacts of COVID-19 may result in the cancellation of some of the MDB projects with an ieConnect IE, which would directly impact Indicator 1.1. ieConnect is closely monitoring the situation. The ieConnect team plans for some attrition during the programme cycle and should be on track to meet the planned logframe targets, assuming the no-cost extension underway at the time of writing this review is granted to account for time lost due to COVID-19.
Many of the indicators for this output are input based (e.g. number of IEs) and at this stage we should be measuring the outputs produced as a result of the IEs. The Logframe review will take this into account and remove the input or management indicators. The indicator on FCDO burden share (1.6) is related to programme sustainability and the indicators on distribution (1.7 – 1.9) are management tools and the Logframe review should consider whether they are still necessary.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
In the last annual review FCDO and ieConnect agreed to add two indicators to Output 1.1: number of completed outputs and number of papers, reports or mobility case studies to improve value for money measurement; and to include low, medium and high milestones/targets for the current Indicator 1.1a (see table above). Low/medium/high milestones and targets should also be applied to 1.1b and c. Further Logframe revisions may be necessary to account for COVID-19 impacts (pending decision on a no-cost extension) but will still be stretching enough to reflect the ambition of the programme.

Output Title	Increased capacity of transport policymakers, implementers, researchers, and partners to incorporate rigorous evidence/tools into policy making
Output number:		2	Output Score:	A+
Impact weighting (%):		40%	Weighting revised since last AR?	No

Indicators	Milestones 2020	Progress
2.1.a Number of MDBs involved at the operational level (cumulative)	4	5 / Met
2.1.b Number of bilateral donor institutions involved at the operational level (cumulative)	5	6 / Met
2.2 Number of IEs working directly with a non-WB implementing partner (cumulative)	12	12 / Met
2.3 Proportion of co-financed transport programmes	90%	100% / Exceeded
2.4 Spend on non-WB IEs or co-funded IEs where WB contribution <=25%	25%	32% / Exceeded
2.5 Proportion of people participating in workshops that come from low or lower-middle income countries	75%	84% / Exceeded
2.6 Proportion of people participating in workshops that come from FCASs	50%	53% / Met
2.7 Number of people trained in workshops and/or by ieConnect-supported teams/researchers (cumulative)	400	483 / Exceeded
2.8 Number of workshops (cumulative)	5	12 / Exceeded
[note] Non-World Bank MDBs, bilateral donors, partner governments, NGOs or other actors.

Briefly describe the output’s activities and provide supporting narrative for the score
The greatest impact of evidence comes if it is used by all MDBs, country roads departments and other donors, which requires that they have the capacity to engage with the evidence. This output measures the capacity building outputs of the programme including the reach beyond the World Bank to other development banks and donors. This output scores A+ as ieConnect has met or exceeded every milestone.
FCDO has encouraged ieConnect to extend its reach beyond the World Bank, particularly with the regional Development Banks, bilateral donors and partner country governments (Output indicators 2.1-2.4). The programme is working at the operational level (Output 2.1) with FCDO, the Asian Development Bank (ADB), the Inter-American Development Bank, European Union, Netherlands Development Finance Company (FMO), U.S. Agency for International Development (USAID), Japanese International Cooperation Agency (JICA), African Development Bank (AfDB) and the Islamic Development Bank (IsDB) (see Annex 1 for a list of projects). An example of an IE of a co-financed transport project is the Ethiopia “Creating a Transport Data System to Evaluate Improvements to Transport Efficiency and Road Safety”, co-financed by AfDB and WB (Output 2.3).
[note] Work with FCDO projects is a small proportion of the programme because FCDO do not fund many transport infrastructure projects. ieConnect is supporting an FCDO project in Tanzania for road safety.
The programme builds the capacity of a broad set of stakeholders from developing countries to make systematic use of data and evidence through a collaborative learning-by-doing approach (Outputs 2.5 – 2.8). ieConnect uses different sizes and durations of national and international workshops (Outputs 2.7 - 2.8) for government officials, MDB operations leads, NGOs, or bilateral donor stakeholders to build understanding of rigorous impact evaluation and research methods such as randomised control trials; outline existing transport research and results that can be applied to a project; train them in IE design and initiate programme planning. In addition to these workshops, the ieConnect team interact closely with stakeholders during the IE to build their understanding and ownership of the results. The size and duration of the workshops range from 10 to 150 participants and one day to one week. Given the interactive and nature of most of the training events, the current COVID-19 crisis prevented the team from holding more events and capacity building with local officials. Nevertheless, the training events held early in 2020 before the pandemic hit helped ensure the programme was able to meet the Logframe milestones this year. An example is training for Masters’ students in Dakar in February 2020 which included: (i) impact evaluation methods, (ii) the presentation of ieConnect-related case studies to illustrate how to design and implement rigorous evaluations in the transport sector, and (iii) the use of innovative technologies to build up comprehensive data systems. ieConnect will focus on this area once it is safe to hold in-person workshops.
Assess the VfM of this output compared to the proposition in the Business Case, based on performance over the past year
There are no currently agreed VfM indicators for this output in the Business Case or Logframe. Some VfM indicators have been proposed and will be finalised after the decision on a no-cost extension. A possible measure is cost per workshop participant, although this varies between the large workshops and in-country workshops (which require less travel and accommodation). FCDO and the ieConnect team are discussing ways to measure participant-assessed quality of workshops.
Describe any changes to this output during the past year, and any planned changes as a result of this review
COVID-19 is affecting ieConnect’s ability to conduct workshops. The ieConnect team have adjusted quickly to hold training events and engage with partners online, but this cannot fully replace the value of face-to-face workshops. This has affected the ability to conduct workshops with high participation from FCAS and low-income countries where connectivity has not permitted extensive virtual engagement. With a no-cost extension this target is anticipated to be achievable but without it the end-of-programme target is at risk of being missed. ieConnect and FCDO will continue to monitor the situation.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
The previous Annual Review recommended GRT and ieConnect consider refining the output indicators to capture the quality of capacity building. Due to the short time between annual reviews and other workload from COVID-19 and the Spending Review, this has not been done. This recommendation will be actioned if a no-cost extension is agreed, to help measure the quality and whether decision-makers are participating in workshops.
Output Title	Increased Communities of Practice and knowledge platforms for sharing of transport evidence and its application for policy making
Output number:		3	Output Score:	A+
Impact weighting (%):		20%	Weighting revised since last AR?	No

Indicators	Milestones for this review	Progress
3.1 Number of organisations participating in ieConnect workshops (cumulative)	185	186 / Met
3.2 Number of organisations, universities, research centres, and government agencies participating in ieConnect networks (cumulative)	55	81 / Substantially Exceeded
3.3 Number of non-WB hosted dissemination events (cumulative)	30	48 / Substantially Exceeded
3.4 Number of presentations in high-level meetings with multi-stakeholder MDB and/or bilateral transport leadership (cumulative)	2	2 / Met

Briefly describe the output’s activities and provide supporting narrative for the score
Output 3 measures the global outreach of ieConnect through its connection to organisations participating in workshops and networks as a way to extend the reach of ieConnect research methods, operational approaches, and findings. Participants are from government (policy makers and programme managers), universities, research centres and some NGOs.
All of the indicators were met or substantially exceeded. As previously discussed, due to the COVID-19 pandemic, conducting large workshops and training events that bring together people from across organisations was not possible. Instead, this year the team focused on dissemination events, which can be delivered virtually much more effectively, and far exceeded the planned milestone. On the other hand, large workshops were pushed to a later date when it will be possible to hold them in person, which the team has found leads to more effective learning. Overall ieConnect’s efforts have resulted in far more organisations engaged with the research, and far more non-WB events, demonstrating outreach to engage and build capacity beyond the WB. This indicator scores an A+, moderately exceeded expectations, despite the limitations imposed by COVID-19.
Many planned conferences moved to virtual formats and this has allowed the team to present the findings at more high-level stakeholder events and international conferences since the virtual space makes it possible to take part in these. For example, ieConnect have been able to do more on presenting in non-World Bank-led fora. In March 2020, two ieConnect team members presented their work on combining mobile phone data to understand the spread of disease and using crowdsourcing to complete missing road safety data at the Center for Effective Global Action Berkeley Measuring Development conference. They have also disseminated ieConnect research in many other virtual fora such as in Uber’s “Tech for Safety Summit”, creating new public and private partnerships. The team has also presented with the MDB Steering Committee on Sustainable Transport as part of the annual World Bank/World Resources Institute Transforming Transportation conference, including in February 2021. These high level meetings include transport leaders from each of the MDBs (e.g. Chief of Transport Division at Inter-American Development Bank, Chief of Transport Sector Group at Asian Development Bank, etc).This approach has maximised influence outside, as well as inside, the WB.
Assess the VfM of this output compared to the proposition in the Business Case, based on performance over the past year
There are no VfM indicators for this output in the Business Case or Logframe. Some VfM indicators have been proposed and will be finalised pending FCDO budget outcomes and decision on a no-cost extension.
Describe any changes to this output during the past year, and any planned changes as a result of this review
There have been no additional changes to this output since the last Annual Review. Milestones were updated in June 2020, taking into account the ambition of the programme and the risk posed by COVID-19. This was reflected in the last Annual Review. We recommend the addition of a quality indicator to measure the impact of the communities of practice and the sharing of knowledge and how they are translating into capacity and change.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
The last Annual Review recommended that ieConnect do more on presenting in non-World Bank-led fora, particularly when they are held online and do not require travel, and they should continue to leverage opportunities for Transport Global Practice members to emphasise ieConnect activities and evidence. This recommendation was followed, with 21 non-WB presentations conducted this year, despite the ongoing COVID-19 crisis.
ieConnect will be updating the website with new project briefs and other communications material including blogs; and working to investigate opportunities to engage with, and disseminate ieConnect research within FCDO including their offices in-country. The team already met with FCDO staff when conducting field visits (e.g. missions to Kenya prior to lock down) and will invite FCDO staff to attend virtual dissemination events. In March and April 2021, while not in the year under review, ieConnect presented at an FCDO Health Network meeting, an Economics Seminar and a quarterly xHMG Road Safety meeting, all of which were planned as a follow-up to the AR.
D: RISK
Overview of risk management
ieConnect remains a Moderate risk for FCDO, although the delivery risk has increased because of COVID-19 delays to in-country face-to-face surveys and the potential that the projects being implemented are delayed or cancelled. The overall programme risk, and all individual risks, are within Research and Evidence Division’s risk appetite. In particular, while the research content presents inherent risks due to the nature of the work (generating evidence on transport programs faces many exogenous risks due to its complexity), the programme management is effective and low-risk. GRT is closely monitoring the COVID-19 risks with ieConnect. To account for COVID-19 delays, a programme extension would ensure that the majority of ongoing projects will produce expected outputs and outcomes during the duration of the programme.
Risks with residual rating moderate or higher after mitigation
Risk	Mitigation	Residual Risk Rating
COVID-19 delays mean additional costs and time required to deliver IEs, particularly staff costs.	ieConnect has reordered tasks, reallocated staff, and written more papers in the past year, based on early findings to mitigate delays and deliver more outputs. They will seek other donors to cover additional costs in the future.	Major
COVID-19 delays operation project activities as well as research project activities in countries, such as data collection, meetings and conferences	ieConnect is using alternative analytical products and secondary data including big/mobile data. They are using online meetings. Some limited in-country data collection has resumed under careful COVID-19 rules. FCDO is monitoring regularly.	Major
COVID-19 related delays mean programme milestones or targets are missed	ieConnect is ahead of schedule on some milestones, which mitigates this risk. They are considering refocusing on high impact, low risk activities like generating more written products from secure IEs	Moderate
Security issues in partner countries limits access and delays deliverables	ieConnect has increased the number of countries selected to spread the risk and is monitoring each country situation closely.	Moderate
Findings from impact evaluations do not feed through into decision making and design of transport programmes.	ieConnect work closely with government stakeholders throughout the entire project process, with regular meetings that ensure that the relevant policymakers are invested in the research and are more likely to engage with the research findings and use them to inform policy.	Moderate

Exogenous factors, beyond the control of the programme, such as changes in partner governments, aborted projects and political instability, present an important risk to impact evaluations given their long-term field presence. Transport evaluations can exacerbate these risks because the projects are often larger and more complex than many of the Development Impact Evaluation team’s typical projects. COVID-19 risks delaying data collection and dissemination of results, as well as cancellation of some projects with planned IEs, which places additional pressure on milestone targets.
Activities relying heavily on fieldwork and/or large infrastructure investments that could be significantly delayed are most at risk, while other outputs that rely on existing data systems and analytical work are exposed to relatively less risk. The team propose retaining the same quality and quantity of outputs - managing this risk by refocusing attention towards high-impact activities with relatively lower risk in the projects and areas that are least impacted by the pandemic. Specifically, the team propose to reduce the risk of cancelled projects by focusing on generating more written outputs from “secure” IEs and reducing the number of overall distinct project IEs.
As a result, FCDO should consider a no-cost extension to the programme. The logframe should be revised in accordance with the new timeframe. While some indicators will not be increased because the extra timeframe is meant to mitigate the delays from COVID-19, the programme will be able to increase other indicators, such as analytical outputs, thus increasing the Value for Money for the overall programme.

E: PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE
Summarise the performance of partners and FCDO, notably on commercial and financial issues, and including consideration of VfM measures of economy and efficiency
The World Bank has clear financial management and procurement policies in place which have been agreed centrally by FCDO and the programme follows all relevant policies.
The World Bank programme team sends financial reports to FCDO twice per year, at the same time as their call for funds as agreed upon at the start of the programme. They also respond promptly to additional requests for information from FCDO. Delays to the workshop to design the most recent phase of IEs meant that expected programme spending has been slightly behind schedule. This however coincided with a period in which FCDO’s available budget to release to the programme has been reduced. A no-cost extension would allow a longer period over which the approved funding for the programme could be disbursed and for expected programme outputs and outcomes to materialise.
The World Bank programme team and FCDO staff meet on a quarterly basis to discuss progress against the programme timeline, review finances and discuss any issues or concerns. This includes a face-to-face meeting in January during the World Bank Transport Week when possible. ieConnect reports are clear and consistent and the responses to ad hoc requests are quick and substantial. Both parties have found the meetings to be useful in contributing to a strong working relationship.
The ieConnect team has contact with FCDO offices in four countries: Ethiopia, Tanzania, Nepal and Pakistan. The extent of the contact varies from bi-weekly discussions to ad hoc email updates. They also often meet with FCDO staff when conducting field visits (e.g. missions to Kenya prior to the pandemic) and invite FCDO staff to attend dissemination events in country. For example, in Ethiopia, ieConnect speaks informally with the Senior Economic Adviser about every two weeks, to keep him up to date on the work, sharing findings as they are produced. Recently they have been discussing how to use their survey ability to support a new phase of FCDO industrialisation and economic transformation support.
GRT does not do field visits for the IEs but is in contact with some country offices where ieConnect is operating to ensure links between ieConnect and FCDO programmes (e.g. Tanzania). GRT will expand this to ensure we have contact with all FCDO country offices where ieConnect is operating and will seek and report their feedback on the quality of the work being done in the next Annual Review. This was a recommendation in the previous Annual Review but was not actioned because of the short time between reviews.
This is one of two FCDO programmes under the same WB MDTF. The other programme, i2i, is managed by the Evaluation Unit. GRT and the Evaluation Unit held joint meetings with the WB for issues relating to both programmes, and communicated through the preparation of both programme Annual Reviews.
As this programme operates under a World Bank Trust Fund it is included in the Single Audit of all World Bank trust funds. No issues regarding this programme were highlighted in the last Single Audit.
FCDO funds are not used to purchase any assets.

Date of last narrative financial report	March 2020	Date of last audited annual statement	September 2020

# Annex 1 – List of Collaborations outside the World Bank

- Ethiopia: Ethiopia Expressway (AfDB)
- Tanzania: Experimental Evidence on Urban Transport and Mobility: Impact Evaluation of the Dar es Salaam BRT System (AfDB)
- Tanzania: Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam (Grand Canada Challenge)
- Ethiopia: Creating a Transport Data System to Evaluate Improvements to Transport Efficiency and Road Safety (AfDB)
- Ethiopia: Hawassa Industrial Park Community IE (FCDO and Enterprise Partners)
- Senegal: Measuring and Enhancing Construction Worker Welfare in Dakar (AfDB and IsDB)
- Senegal: The social costs and benefits of infrastructure construction: Air pollution and bus rapid transit (BRT) in Dakar
- Senegal: Measuring and Enhancing Mobility in Dakar (AfDB and IsDB)
- Pakistan: Understanding the Impacts of CAREC Corridor Investments (ADB, FCDO, and EXIM Bank of China)
- Rwanda: Impact Evaluation of Rwanda Rural Feeder Roads (EC/EU, FMO, and USAID)
- Rwanda: Lake Victoria Transport Programme Rwanda Corridor (JICA)
- Mozambique: The Route for Development (EC/EU)
- Kenya: smarTTrans (National Transport and Safety Authority and National Police Service)
- India: Measuring Violence Against Women in Public Spaces (Hyderabad City Police)
- Peru: Impact Evaluation of the Peru Support of the Subnational Transport Programme (Inter-American Development Bank)
  [note] Peru is not a FCDO priority country and thus is not included in Logframe figures but is worth noting as an example useful to priority countries.
- Kenya: Matatu Efficiency and Safety in Nairobi (PEDL)
# Annex 2 – Programme Stage Status

Programme Stage 1	8	Before CN Review
Programme Stage 2	11	After CN Review but before baseline results are available for discussion
Programme Stage 3	12	After baseline results are available for discussion (or after implementation starts if the IE has no baseline) but before IE results are available for discussion (or before implementation starts if the IE has no baseline)
Programme Stage 4	0	Completed IE – dissemination of results

# Annex 3 – Key Outputs with Links

Title	Project Brief 1	Project Brief 2	Working Paper	Blog
Rio de Janeiro Gender Segregated Public Transport	Policy Brief		Paper	Blog
Ethiopia Expressway	Project Brief
Hawassa Industrial Park Community Impact Evaluation	Project Brief		Paper	Blog
Hawassa Industrial Park COVID-19 Impact Evaluation				Blog
Guinea-Bissau Rural Transport Project Impact Evaluation on Rural Roads, Transport Costs, Women’s Access and Local Welfare in Guinea-Bissau	Project Brief
Impact Evaluation of the Iraq Transport Corridors	Project Brief
smarTTrans: Road Safety in Kenya	Project Brief (1)	Project Brief (2)	Working Paper	Blog
Matatu Efficiency and Safety in Nairobi			Paper
Liberia Road Safety Impact Evaluation	Project Brief
Madagascar			Paper
Impact Evaluation of Emergency Response and Post-Crash Care in Malawi and Tanzania	Project Brief		Paper
The Route for Development: Complementary Effects of Improved Roads and Agricultural Extension Services	Project Brief
Connecting the Dots: The Impact of Enhanced Bridge Connectivity	Project Brief
Slow down! Pilots to Decrease Speeding and Incidence of Fatal Traffic Accidents at Dangerous Road Sections	Policy Brief
Enhancing the Economic Impact of Rural Roads on Female Farmers in Nicaragua	Project Brief	Project Brief (Spanish)
Impact Evaluation of the Rural Access and Mobility Project	Project Brief
Impact Evaluation of the Peru Support of the Subnational Transport Programme	Project Brief
Impact Evaluation Rwanda Rural Feeder Roads	Project Brief
Lake Victoria Transport Programme Rwanda Corridor	Project Brief
Effects of Large Transportation Infrastructure Projects on Worker Well-Being	Project Brief	Project Brief (French)
Measuring and Enhancing Mobility in Dakar, Senegal	Project Brief	Project Brief (French)
Impact Evaluation of the Dar es Salaam BRT System	Project Brief
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	Project Brief
Measuring the Impact of Highway Upgrading on National Integration	Project Brief	Project Brief (French)
COVID-19 Mobility Analytics Task Force				Blog