## Annual Review 2021

Title: Impact Evaluations on urban transport, transport corridors and road safety across multilateral development banks and bilateral programmes (ieConnect)
Programme Value £ (full life): 12,250,000		Review date: 7 October 2022
Programme Code: 204931	AMP start date: 4 Nov 2016	AMP end date: 31 Dec 2023

Summary of Programme Performance
Year	2016	2017	2018	2019	2020	2021
Overall Output Score	A	A	A+	A+	A+	A+
Risk Rating	Moderate	Moderate	Moderate	Moderate	Moderate	Moderate

DevTracker Link to Business Case:	https://iati.fcdo.gov.uk/iati_documents/5627325.odt
DevTracker Link to results framework:	https://iati.fcdo.gov.uk/iati_documents/90000639.xlsx

A. SUMMARY AND OVERVIEW
Description of programme
Impact Evaluations on urban transport, transport corridors and road safety across multilateral development banks and bilateral programmes (ieConnect) is a programme that aims to increase the availability and use of rigorous research and impact evaluation (IE) evidence for the selection, design, and implementation of transport infrastructure projects, particularly in low income, lower-middle income countries or fragile and conflict affected states (FCAS). It is managed by the World Bank’s (WB) Development Impact Evaluation (DIME) department and has a common vision with the Sustainable Mobility for All Partnership (SuM4All) also hosted by the World Bank. ieConnect focuses on four pillars: urban mobility, transport corridors, road safety and rural roads and has two cross-cutting themes of fragility and women’s economic empowerment (WEE).
[note] Impact evaluations (IE) assess whether development interventions are effective and achieve the intended targets and are essential in building an evidence base on what works best, ensuring impactful interventions at scale and returns on investment to drive Value for Money (VfM) decision making.
The programme links primarily with World Bank loan projects and FCDO’s funding has leveraged contributions to the MDTF from the EU delegations in Mozambique and Rwanda as well as support in cash and in-kind from partner governments and other parts of the WB for the cost of delivering IEs. A key to the methodology is to build national/local capacity building for impact evaluation by involving country stakeholders and particularly government officials from the beginning, including training them on IEs.
ieConnect currently has 28 IEs in 19 countries across the Africa, Middle East and North Africa, South Asia, and Latin American and Caribbean regions supported by FCDO (Output indicator 1.1a). ieConnect has prioritised the development and expansion of data systems using new technologies to harvest large amounts of data at higher frequency or with greater geographic coverage and spatial resolution than traditional survey methods allow. This includes geospatial, crowdsourced, and sensor data, coupled with new and existing datasets. The programme is generating a significant body of evidence through these data systems and experimental and quasi-experimental evaluations that can transform the way we think of mobility as an economic force and at a scale that will substantially improve the evidence-base for policy-making. This, in turn, can help build local capacity and strengthen government agencies’ basis for evidence-based decision making for transport investments.
[note] 28 funded by FCDO of a total of 31 IEs under ieConnect
[note] These include: Africa: 65%; South and South-East Asia: 10% and FCAS: 52%
Summary supporting narrative for the overall score in this review
This review covers progress during 2021. ieConnect is performing well, provides strong value for money, pushes the research frontier in using big data and looking beyond the normal aspects of transport programming, and contributes to improving the effectiveness of World Bank Group and other Multilateral Development Bank (MDB) spending by building evidence for effective transport programs. This influence is particularly important because the MDBs lend about $20 billion annually on sustainable transport and the United Kingdom is the second largest donor to the WB and other MDBs.
The programme met or exceeded all outcome, output and value for money milestones for 2021 and the review shows ieConnect is likely to meet or exceed the end of programme outcome targets. This review scores an A+, largely because of the strong performance on the outcomes.
In June 2021, FCDO and ieConnect agreed on recommended changes to the Logframe and in November 2021 the parties agreed to Value for Money (VfM) indicators and targets. This Annual Review uses these newly agreed changes and VfM targets. COVID-19 and political instability in some countries (e.g. Ethiopia) have delayed IE activities, but the risk has been mitigated through an extension of the program end date to December 2023.
IEs in transport typically take many years to be completed because of the time required for project construction and operationalisation, and then additional time for medium-term impacts to materialize. Nevertheless, ieConnect has focused on generating impact throughout the course of a project. During the different stages of projects, the data collected and the IE results impact on a range of actors’ decisions and collaborations, additional funding contributions, and internal and external activities/policies. The latter includes supporting the scale up of particular WB, partner and client lending and non-lending programs.
Key impacts/successes during 2021 include:
1.	Leveraging additional funds
2.	Influencing World Bank operations or Government projects
3.	Influencing client behaviour and policy dialogue
4.	Building capacity
5.	Knowledge generation
6.	Strengthening data systems to support evidence-based decisions
7.	Improving counterpart monitoring and evaluation processes
8.	Deepening engagements on collaborative transport data approaches
9.	Supporting the COVID-19 response efforts
10.	Promoting open access to information
These engagements by ieConnect allow policymakers to access multi-faceted sets of innovative data sources such as real-time speed, congestion, crash, trauma, and vehicle location data. Additionally, they assess a diverse set of measures such as road safety and economic activity to shed light on road safety outcomes. For instance, the projects led by the ieConnect team have measured the form and frequency of harassment faced while travelling in various modes of transport, they have identified crash blackspots, and they have tracked congestion and mobility. The first two dimensions are illustrated below with the rest included throughout this annual review.
Leveraging other funds: ieConnect has enabled evaluation of over US$5.7 billion in transport investment projects to date. Additionally, FCDO’s funding has encouraged others to invest - over the lifetime of the programme partner governments, other parts of the WB and other donors have contributed 150% of the value of FCDO’s total investment towards the cost of delivering the IEs. The rigorous research generated by ieConnect has also influenced additional spend in transport projects – e.g. ieConnect preliminary findings for the IE of Iraq Transport Corridor Project helped motivate $165m additional WB financing for the operational project.
Influencing World Bank operations or Government projects (Outcome 1.3): data collection on 63% of ieConnect’s portfolio has informed the project design or implementation by the World Bank and partner governments. Because it takes a long time for IEs to produce results, they usually only influence future programming. ieConnect successfully used innovative baseline data collection to identify areas for improvement within the project being evaluated. For example, in the context of studying the job-generation effect of large infrastructure projects, the Effects of Large Transportation Infrastructure Projects on Worker Well-Being project in Senegal has helped the Government of Senegal think about how to maximise construction work to improve the well-being of construction workers, thus getting a higher efficiency and better results from new transport investments. The results of a new training study demonstrate that soft-skills training can impact the labour outcomes of low-skilled workers. Through data collection and regular presentation of data to the government, the project also shed light on the fact that only a limited number of women seemed to be recruited, despite showing interest in being hired. Given these results, the government is discussing with the team the possibility of implementing a similar training for workers on the new BRT and to explore how the construction company can increase female recruitment and job opportunities.
COVID-19
Like in 2020, the ongoing COVID-19 pandemic resulted in the continued suspension of field activities and WB and partner governments taking on additional work for COVID-19 operational projects. However, the ieConnect team continued to write more papers based on baseline data and led or participated in online dissemination events.
Last year’s annual review documented how the ieConnect team capitalised on opportunities to pivot to COVID-19 research, for example, building on previous work with mobile phone data (aggregated Call Detail Records) to measure mobility and social distancing and identify potential virus hotspots and developing a survey targeting workers in the Hawassa Industrial Park in Ethiopia. In 2021 ieConnect published a blog and submitted a working paper (Sept 2021) to the journal Data & Policy based on a case study using mobility data to model how mobility patterns changed in response to government policies on COVID-19 lockdowns. The project has also led to additional data analysis agreements for mobile phone data to understand the COVID-19 pandemic in nine countries. The ieConnect team wrote a blog and a working paper on the Hawassa activity, which shows that the employment of female workers in Ethiopia’s garment industry has changed dramatically due to a sharp drop in demand during the COVID-19 pandemic - orders were frozen or cancelled, operations suspended and workers put on paid or unpaid leave. (see Section C, output 1.10).
[note] The ieConnect team initiated the Mobility Data Analysis Task Force in collaboration with the Digital Development Global Practice and the DEC Analytics and Tools team.
Major lessons and recommendations for the year ahead
ieConnect has been extended to December 2023, giving more time to complete the projects and disseminate the results. The portfolio of IEs is broad and the emphasis on delivering some evidence based on the data systems and the baseline data means the work is relevant and having impact now, not waiting until the completion of the IEs (which by definition requires the completion of the underlying project plus time for the impacts to eventuate).
The Logframe indicators focus on quantity and breadth (e.g. number of capacity building events or types of participants) but it is equally important to consider the quality of the products, events, knowledge dissemination and capacity building activities. ieConnect should consider how to measure and report on the quality of these events.
.
## B: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES
Summarise the programme’s theory of change, including any changes to outcome and impact indicators from the original business case
There has been no change to the theory of change in the review period and it remains valid. FCDO’s proportion of funding has dropped to 38.6% (cumulative).
[note] * Funding arrangements in table as per ieConnect business case, at programme launch. ** $13m attributed to DFID included commitments under the Fund for Impact Evaluation programme existing at the time of the ieConnect business case approval and reclassified to ieConnect.

ieConnect aims to improve the effectiveness of investments in transport infrastructure in low-income countries (increasing the use of evidence in policymaking and project development), contributing to faster, fairer and more inclusive economic development, and poverty reduction. While the eight MDBs lend about $20 billion for transport projects on average every year less than 1% of all impact evaluations from 2000 to 2015 were for transport projects, meaning the evidence base for decision-making in the sector is weak. Transport is also normally in the top three sectors for spending by FCDO partner country governments. The United Kingdom is the second largest donor to the WB and other MDBs so a significant proportion of this funding is from UK Aid. Hence getting transport investment right is crucial for the use of government resources, economic development and trade, and ultimately poverty elimination. ieConnect does this by:
[note] https://www.adb.org/documents/progress-report-2016-2018-mdb-wg-sustainable-transport
[note] Sabet, Shayda Mae, and Annette N. Brown. "Is impact evaluation still on the rise? The new trends in 2010–2015." Journal of Development Effectiveness 10.3 (2018): 291-304
[note] Including UK ODA resources. FCDO spends a limited amount on infrastructure investments directly, but makes significant indirect ODA investments through capital contributions and concessional fund replenishments in the MDBs.
1. Increasing the amount of evidence available by conducting IEs.
2. Increasing the amount of evidence available by influencing governments and the MDBs to do IEs on their projects and improving their capacity to do and use the IEs.
3. Disseminating the evidence to policymakers and programmers through workshops, journal articles, and publications.
Partners include the developing country governments as decision makers for transport projects and policies, the multilateral development banks as the major investors in the sector and civil society as implementers and influencers. ieConnect links to FCDO offices in Tanzania, Pakistan, Ethiopia, Kenya and Nepal to share findings and identify ways to inform programming. The ieConnect team met with staff while conducting field visits, to brief the FCDO office, and invited FCDO staff to attend virtual dissemination events. The ieConnect team also shared research findings with FCDO Heath Network (March 2021), in an Economics Seminar (April 2021) and at a cross-HMG road safety meeting (Department for Transport, Department for Health and Social Care, FCDO).
[note] Geographic coverage of the whole programme includes Africa, Middle East and North Africa, South Asia and Latin American and Caribbean.
ieConnect reports 63% (up from 56% in 2020) of IE baselines informed loan project design or implementation (Outcome Indicator 1.3 below). All but one of ieConnect’s outcome indicators have significantly exceeded expectations.
The FCDO funding covers DIME staff time, grants of up to US$175k per evaluation, generation of tools for the global community and development researchers and various training, dissemination and support activities. All other costs are paid by the commissioners (WB, partner country government) of the evaluations. ieConnect is enabling evaluation of over US$5.7 billion in transport investment projects to date.
While FCDO was the original sole funder, it has helped attract new funding for ieConnect from EU delegations, reducing FCDO’s share to 38.6% of programme budget (down from 39.5% last year) and increasing the VfM of our investment. ieConnect operates a co-financing model where for each single evaluation, the average share of ieConnect funding represents less than a third of the total evaluation cost, with the remainder financed by other partners.
Describe where the programme is on/off track to contribute to the expected outcomes and impact. What action is planned in the year ahead?
The programme met all of the expected outcome indicators for this year (see table below) and is on track to achieve the expected outcomes or impact by the newly extended end date of 31 December 2023. ieConnect has made good progress with several evaluations in the final phase and publishing impact evaluation results. Because of this, 67% of completed IEs contributed evidence to support project decisions (Outcome Indicator 1.4) and all four published papers have had at least one citation in academic literature (Outcome Indicator 2.2). In addition, 27% of IEs have influenced the design or implementation of other transport projects outside of the IE itself (Outcome 2.1) (up from 17% last year), regardless of whether the results have been disseminated.
[note] Phase 4 = results available for discussion and dissemination.
Outcome	Indicator	Milestone 2021	Progress
Improved awareness, demand for and use of transport evidence in decision making	REMOVED
	Proportion of transport impact evaluations with multi-arm evaluation designs to test project innovations.	40%	41% (11/27) / Met
	Proportion of impact evaluations that influence transport project during design or implementation.	55%	63% (17/27) / Significantly exceeded
	Proportion of completed transport impact evaluations that generate evidence used to support project adoption, targeting, scale-up, scale-down, continuation or cancelation decisions or that influence discussions on complementary interventions. (Phase 4 only)	45%	67% / Significantly Exceeded
Improved effectiveness and impact of new and existing transport interventions from FCDO, MDBs and the wider community	Proportion of transport impact evaluations that have influenced the design or implementation of other transport projects outside of the IE itself. (Phase 3 or above)	15%	27% / Significantly Exceeded
	Proportion of completed and published transport impact evaluations that are cited in the academic literature	25%	100% / Significantly Exceeded
	Downloads of ieConnect research working papers (cumulative).	Low: 1600 / Med: 1700 / High: 1800	5,091 / Significantly Exceeded
[note] % of IEs that improved the design of a project based on clear understanding of the underlying theory of change or whose baseline results were used to stimulate policy dialogue or help identify problems and solutions.
[note] See Annex 2 for definition of phases and number of IEs at each phase.
[note] In the logframe it’s noted as Phase 4 only but reviewing the target it clear that the IEs are achieving this target in Phase 3 as well in some cases.

A number of ieConnect projects have inspired scale up of frameworks to other contexts. For example, the data collection system developed for the Impact Evaluation of Rwanda Rural Feeder Roads project will be used for a new WB Lake Victoria Transport Project.
The Importance and transferability of data systems

The framework developed by the Social costs and benefits of infrastructure construction: Air pollution and bus rapid transit (BRT) in Dakar project has the potential to be replicated in other countries facing pollution-related challenges, such as Nigeria, and discussions are underway within the WB on opportunities in other countries. The project has helped draw policymaker attention to the importance of a data system for having more comprehensive measures of air quality. In particular, it helped to highlight the importance of providing regular maintenance to existing air quality measurement instruments to ensure reliability of measures. ieConnect’s approach to building partnerships with external organisations to install air quality monitors also inspired Dakar policymakers to identify effective ways to reach out to a broader set of partners to support their air quality monitoring efforts.
Research outputs during 2021 include a series of working papers and publications in high-impact journals such as applying machine learning techniques to crowdsourced data to develop a resource for urban planning as featured in PloS One, the effects of COVID-19 on female workers in Ethiopia as featured in World Development, and the impact of urban infrastructure investments on gentrification as featured in the American Economic Association Papers and Proceedings. The portfolio has generated rigorous evidence across 15 research outputs including working papers or peer-reviewed journal publications with 5,091 cumulative downloads and 27 citations. This work contributes both to knowledge gaps in existing literature with limited rigorous impact evaluation research and broader policy discussions to help identify the most effective solutions in solving critical transport, infrastructure, and road safety challenges. A full list of outputs by type is in Annex 3.
Justify whether the programme should continue, based on its own merits and in the context of the wider portfolio
The programme contributes to FCDO strategic priorities for ODA around science and economic development. The programme has worked with its parent programme at the World Bank, i2i, to improve the evidence base for what works in development, and with FCDO posts such as Ethiopia on labour market in Hawassa, Tanzania on road safety and Kenya re Nairobi’s urban infrastructure’s relationship to road crashes. They have also discussed potential opportunities with the Nairobi Railways Project with FCDO Kenya.
This programme is performing well, provides good value for money and is innovative in using big data and looking beyond the normal aspects of transport programming. It contributes to improving the effectiveness of the large World Bank and other MDB spending on transport (about US$20b annually) by building evidence for effective transport programmes. ieConnect is piloting methods of collecting data using remote sensing, crowd sourcing and new technologies. Setting up the data infrastructure and partnerships needed to run large-scale transport impact evaluations presents a significant fixed cost investment, which is a major reason for the dearth of transport impact evaluation literature. FCDO financing for ieConnect has helped overcome this fixed cost barrier to generating transport evidence. The programme should continue.
## C. DETAILED OUTPUT SCORING

Output Title	Increased quantity, quality and relevance of transport evidence available to improve policy design and implementation
Output number:		1	Output Score:	A
Impact weighting (%):		40%	Weighting revised since last AR?	No

Indicators	Milestones 2020	Progress
1.1a Number of ongoing Impact Evaluations across key sub-sectors (total): urban mobility, transport corridors, and road safety (Cumulative)	Total: Low: 24, Medium: 25; High: 26 / Urban Mobility; 20% / Transport corridors 25% / Road Safety; 20% / Rural roads; 15%	Total: 28 / Urban Mobility; 32% / Transport corridors 35% / Road Safety; 32% / Rural roads; 26% / Moderately exceeded
1.1b Number of completed outputs (sum of 1.1c-1.5) (cumulative)	31	32 / (not scored as 1.1c – 1.5 are scored)
1.1c Number of grant-supported knowledge products, for example, IE papers, IE reports, or mobility case studies (excluding outputs detailed below) (cumulative)	18	19 / Moderately Exceeded
1.2 Thematic knowledge reviews or technical notes for policymaking (cumulative)	3	3 / Met
1.3 Number of cross cutting reviews in WEE and FCAS (cumulative)	1	1 / Met
1.4 Developed data infrastructure (with ability for scale up) (cumulative)	6	6 / Met
1.5 Developed and validated measurement framework that is able to disaggregate impact (male/female or rural/urban) (cumulative)	3	3 / Met
1.6 FCDO programme co-financing share of ieConnect	Less than 40%	38.6% / Met
1.7 Thematic distribution:	Gender (cross-cutting) 30%	39% / Significantly Exceeded
1.8 Geographic distribution:	FCAS: 50%	FCAS: 57% / Moderately Exceeded
1.9 Income level distribution:	DFID focus countries: 60%	FCDO focus countries: 75% / Significantly Exceeded
1.10 Women’s Economic Empowerment (WEE)	Proportion of IEs with WEE specific intervention: 30% / Proportion of IEs disaggregated by sex and age: 30%	Proportion of IEs with WEE specific intervention: 36% / Proportion of IEs disaggregated by sex and age: 46% / Moderately exceeded
[note] Milestones were set at high, medium and low levels. FCDO’s expectation was to meet the medium milestone (scoring an A), while meeting the high milestone would score an A+ and meeting the low milestone would score a B. Unless otherwise referenced, milestones defined in this review are the medium level
[note] Activities can be counted in more than one sub-sector.
[note] Measures methods of collecting data and the type of data collected.
[note] Counts cases of developing new ways to measure transport indicators.
[note] This remains DFID focus countries for this review as there is not yet clarity on FCDO focus countries.

Briefly describe the output’s activities, and provide supporting narrative for the score
This output measures how well the programme is contributing to improving the quantity and quality of evidence for transport programming (Indicators 1.1 – 1.5). Indicators 1.7–10 ensure that the programme remains focused on key themes and issues of importance to FCDO (i.e. relevance). FCDO has been encouraging the World Bank to seek other sources of funding, and Output 1.6 measures how well they are attracting funding from other donors and partners.
[note] 60.46% of the cost of ieConnect is from the owners of the projects being researched (partner countries, other MDBs) (20.8%), the EU Delegations in Rwanda and Mozambique (13.46%), external research funds and in-kind resources (13.97%), other World Bank Trust Fund grants (7.29%) and the World Bank (4.94%). Not all of this funding goes through the MDTF.
This output scores an A because all indicators met or exceeded the milestones. While the COVID-19 pandemic continued to restrict travel and slowed down the projects being evaluated as well as the impact evaluations, the ieConnect team delivered more knowledge products than expected (OP1.1c). The programme is significantly exceeding expectations on the proportion of IEs with cross-cutting gender work (OP1.7) and in FCDO focus countries (OP1.9), and moderately exceeding expectations on IEs in fragile and conflict affected states (OP1.7) and with Women’s Economic Empowerment components (OP1.10). ieConnect continues to leverage additional funding for the impact evaluations (OP1.6), with the FCDO proportion of funding dropping slightly faster than expected, from 39.54% of costs to 38.6%. Overall the programme is ahead of expectation for delivery of research results at a lower cost per product than expected (see Economy and Efficiency below). The full list of outputs can be found in Annex 3.
Under Output 1.1 the categories ensure the programme spreads the research across areas, with more emphasis placed where there has been the least research in the past (corridors) and less emphasis where there has been the most (rural roads). The number of IEs has decreased from 30 to 28 because some of the underlying loans projects were impacted by COVID-19 delays and budget pressures, but the milestone was exceeded because the loss of IEs was not as great as the ieConnect team and FCDO anticipated. ieConnect published six journal articles published in 2021 (Output 1.1c), five of which were peer-reviewed journal articles and one, a paper on data systems, was published in a conference proceedings. Unlike some sectors, in computer science it is typical to publish research results through conference proceedings, with the papers peer-reviewed before acceptance for the conference. ieConnect is careful not to double count working papers that are subsequently published in journals or conference proceedings. Two such papers published this year were counted as working papers in 2020 so are not included again in the results above.
ieConnect’s work to improve data systems (Output 1.4) and implement IE processes has highlighted key areas for improvement and this has helped influence government decisions and dialogue. One example of an improved data system, innovation, scale up and influence is the work on Emergency Response and Post-Crash Care in Malawi and Tanzania. The two projects conducted high quality data collection to support two pilot programs that aimed to reduce adverse health outcomes from road traffic injuries (RTIs) through a centralized Emergency Medical Services (EMS) system and increased quality of medical care. This work has also inspired the operational team for a similar project in Tanzania to collaborate with DIME/ieConnect to set up a similar research project (and example of Outcome 2.1 – influencing other transport projects).
The Rwanda Rural Feeder Roads project has introduced an interactive online dashboard that provides high frequency market data in collaboration with the government of Rwanda. The Ministry of Agriculture is using the dashboard to monitor variations in price and availability of key commodities. After seeing the value of electronic data collection, in terms of both data quality and cost savings, both the Ministry of Agriculture and the Rwanda Transport Development Authority have transitioned to electronic data.
Assess the VfM of this output compared to the proposition in the Business Case, based on performance over the past year
FCDO and ieConnect agreed new VFM indicators in 2021. The Business case included average cost of completed papers (economy and efficiency) and crowding in of external funds (cost-efficiency). The other VFM measures below and in outputs 2 and 3 are new this year. The program has created strong value for money in 2021:
- The average cost to FCDO of completed papers or reports dropped to US$238,216, against a programme target of US$275,000 (Economy and Efficiency)
- ieConnect crowded in 61.42% of external funds (Cost-efficiency) against a programme target of >=60% (see OP1.6, FCDO burden of share)
- ieConnect supported or informed $5.7 billion in development financing (Effectiveness)
  [note] Includes WB and other MDs, private sector/partner lending or grants.
- 39% of ieConnect projects undertook gender analysis which can be shared with the client government (Equity) against a target of 30%.
The ieConnect team, through Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam, collects data to provide inputs to design programs that address gender-based violence and help women feel safer when traveling, which can improve their access to economic opportunities. This work has also helped policy makers to re-evaluate current measurement tools; in September 2021, the presentation of the team’s digital applications during a virtual mission led the police gender desk to discuss additional indicators that they would be interested in capturing in their incident reporting tools. In the Hawassa Industrial Park COVID-19 Impact Evaluation, the team assessed how the lives of female workers in Ethiopia’s largest industrial park in the city of Hawassa have changed during COVID-19, looking at outcomes on socioeconomic status, employment, mental and physical health, health behaviours, empowerment, trust, and economic preferences for women, and has implemented survey modules that use the gold standard for measuring female economic empowerment.
ieConnect produces a large number of products per IE that include (i) briefs at several stages of the project, (ii) new innovations in data collection, including open source code to allow for replicability, (iii) papers and briefs that describe the new methods, allowing the work to be taken on by others, and (iv) papers (working papers and journal articles) based on the initial baseline data since even this can be useful for transport planning and policy given the dearth of existing data. However, the average cost per paper/report (Economy/Efficiency) is measured based on only one final report per IE and so it is an underestimate of the actual cost per paper. While COVID-19 restricted field visits and slowed down progress on the IEs, the ieConnect team focused on producing more reports based on the data already collected and the lessons learned. The cost per paper is now well below what was expected in the BC and will only decrease further to the end of the programme.
Describe any changes to this output during the past year, and any planned changes as a result of this review
Based on ieConnect’s risk assessment of the COVID-19 implications on the underlying loan projects, FCDO and ieConnect agreed to reduce the expected milestone and end of programme target for the number of IEs (OP1.1a). The Business Case target was for 30 IEs. To mitigate the programme risk of reducing the milestone too far, we introduced the low/medium high milestones/targets During 2021 there was a net loss of 3 impact evaluations, which was less than anticipated. However, it is too late in the programme to introduce new IEs and have sufficient time to implement them, so any reductions in numbers will affect the end of programme results. ieConnect is managing this by analysing as much of the baseline information as possible and testing theories to create research papers with sufficient evidence to contribute to the knowledge base in the sector.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
Low/medium/high milestones and targets were applied to 1.1b and c this year and Logframe milestones and targets were adjusted for COVID-19 impacts. Peer-reviewed journal articles should be disaggregated from other research outputs/knowledge products (OP1.1c)
Output Title	Increased capacity of transport policymakers, implementers, researchers, and partners to incorporate rigorous evidence/tools into policy making
Output number:		2	Output Score:	A+
Impact weighting (%):		40%	Weighting revised since last AR?	No

Indicators	Milestones 2021	Progress
2.1.a Number of MDBs involved at the operational level (cumulative)	5	5 / Met
2.1.b Number of bilateral donor institutions involved at the operational level (cumulative)	6	6 / Met
2.2 Number of IEs working directly with a non-WB implementing partner (cumulative)	12	14 / Exceeded
2.3 Proportion of co-financed transport programmes	90%	100% (28/28) / Exceeded
2.4 Spend on non-WB IEs or co-funded IEs where WB contribution <=25%	25%	39% (11/28) / Exceeded
2.5 Proportion of people participating in workshops that come from low or lower-middle income countries	75%	85% / Exceeded
2.6 Proportion of people participating in workshops that come from FCASs	50%	57% / Exceeded
2.7 Number of people trained in workshops and/or by ieConnect-supported teams/researchers (cumulative)	495	527 / Exceeded
2.8 Number of workshops (cumulative)	13	13 / Met
[note] Non-World Bank MDBs, bilateral donors, partner governments, NGOs or other actors.

Briefly describe the output’s activities and provide supporting narrative for the score
The greatest impact of evidence comes if it is used by all MDBs, country roads departments and other donors, which requires that they have the capacity to engage with the evidence. This output measures the capacity building outputs of the programme including the reach beyond the World Bank to other development banks and donors, and the degree of participation by governments from low income or fragile and conflict affected states in capacity and dissemination events. This output scores A+ as ieConnect has met or exceeded every milestone.
FCDO has encouraged ieConnect to extend its reach beyond the World Bank, particularly with the regional Development Banks, bilateral donors and partner country governments (Output indicators 2.1-2.4). The programme is working at the operational level (Output 2.1) with FCDO, the Asian Development Bank (ADB), the Inter-American Development Bank, European Union, Netherlands Development Finance Company (FMO), U.S. Agency for International Development (USAID), Japanese International Cooperation Agency (JICA), African Development Bank (AfDB) and the Islamic Development Bank (IsDB) (see Annex 1 for a list of projects). Examples of co-financed transport projects being evaluated as part of the ieConnect program include the new Bus Rapid Transit and new Regional Express Train in Dakar, Senegal, which are co-financed by AfDB, IsDB, EIB, the AFD, and others (Output 2.3).
[note] Work with FCDO projects is a small proportion of the programme because FCDO do not fund many transport infrastructure projects. ieConnect is supporting an FCDO project in Tanzania for road safety.
The programme builds the capacity of a broad set of stakeholders from developing countries to make systematic use of data and evidence through a collaborative learning-by-doing approach (Outputs 2.5 – 2.8). ieConnect uses different sizes and durations of national and international workshops, at different stages of the IE (e.g. conception, implementation, results dissemination) (Outputs 2.7 - 2.8) for government officials, MDB operations leads, NGOs, or bilateral donor stakeholders to build understanding of rigorous impact evaluation and research methods such as randomised control trials; outline existing transport research and results that can be applied to a project; train them in IE design and initiate programme planning. In addition to these workshops, the ieConnect team interact closely with stakeholders during the IE to build their understanding and ownership of the results. The size and duration of the workshops range from 10 to 150 participants and one day to one week. Given the interactive and nature of most of the training events, the COVID-19 crisis prevented the team from holding in-person events. The ieConnect team continued to seek out and create online opportunities to reach partners and build government policy-makers’ understanding of impact evaluation and using the IE evidence.
In 2021, the COVID-19 continued to impact the ability to hold in-person meetings and training sessions, but the ieConnect team made extra effort to conduct one workshop and five trainings sessions online. These focused on impact evaluation, survey analysis, causal methods, data collection methodology, and statistical programming, with specialised training focused on, for example, dashboards and data analytics using electronic crash records and disease modelling. In Kenya, training on electronic data collection and analytics allowed the National Police Service to implement a prototype road crash data system and optimise the features of the system to generate high-quality crash data and real-time analytics through multiple rounds of field testing in a “test, learn, and adapt” model. The training, including the learning, materials, and resources, helped build police capacity to be better able to use digital systems and is also directly feeding into a new national road traffic crash data system. A multi-stakeholder workshop was held in January 2022 with representatives from the National Transport and Safety Authority, the National Police Service, and relevant ministries, departments, and agencies in the transport sector to advance the scaled-up digital platform in Kenya.
[note] Just outside the year under review but before the preparation of this annual review, so included for illustration but not counted in the milestone results.
The COVID19 Mobility Analytics Task Force project has led the training of government officials at the Ghana Statistical Agency as well as a national Ministry of Health in how to work with telecom data and with disease modelling tools (specifically the COVASIM model). This involved 65 participants and topics included: data analysis of model outputs in epidemiology and Infectious Disease Modelling using COVASIM. Given several agencies and educational institutions are pushing to create a modelling consortium that can continue this type of work long term, this training helped to bring together a wider group of institutions that can join this consortium and was a first step in starting to build relevant skills across a larger group of people that can help to ensure the sustainability of this type of work. In addition to these workshops, the ieConnect team interacted closely with stakeholders during the project to build their understanding and ownership of the results.
The events of 2020/2021 have challenged many assumptions about how MDBs and governments measure and assess progress on sustainable mobility. In 2021, IeConnect convened a partnership meeting with MDBs including European Bank for Reconstruction and Development (EBRD), Inter-American Development Bank (IADB), Asian Infrastructure Investment Bank (AIIB), Asian Development Bank (ADB), United Kingdom’s Foreign, Commonwealth & Development Office (FCDO), European Investment Bank (EIB), among others to discuss collaboration on the generation, analysis, and use of innovative data for effective transport policy. This event yielded interest in follow up partnership events focused on cross-organizational transport data collaborations at the city, country, and regional levels.
As a follow-up to this partnership event ieConnect convened a breakout session at Transforming Transportation 2022 (TT22) in February. The goal was to promote and showcase innovations in data being generated to support decision making in the transport sector across different multilateral and academic organisations, and to stimulate discussion on how these types of innovations could be scaled to support more effective transport policies and projects. 372 participants attended the session.
Assess the VfM of this output compared to the proposition in the Business Case, based on performance over the past year
The newly agreed VfM indicators show ieConnect is delivering good VfM for building capacity:
- 95 government or other operational counterparts directly participated in ieConnect’s learning-by-doing approach to implementing impact evaluations over the course of the program (Effectiveness) against a milestone of 85
- 43% of grant activities supported governments in using a non-traditional data source and/or disruptive technology (Efficiency) against a milestone of 40%
- 38 government or other operational counterparts from Fragile and Conflict Affected states participated in sessions (Equity), three more than expected (milestone = 35).
Describe any changes to this output during the past year, and any planned changes as a result of this review
Milestones were updated to reflect previous programme achievements and COVID-19 impacts on events.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
The Previous Annual Reviews have recommended FCDO and ieConnect consider refining the output indicators to capture the quality of capacity building. The indicators attempt to capture whether the right people are participating across the stages of the IEs and in dissemination events. ieConnect should consider how to better measure the quality of the capacity building in the extended programme period and not just the quantity. Overall ieConnect appears to be training the right people, and is showing that the work is valued and building ‘ownership’ in country based on the number and variety of partners and the willingness to co-funding projects and IEs.
Some of these milestones have natural limits – for example, the number of MDBs -and so are either static (and could perhaps be dropped for next year) or are not increasing very quickly. FCDO and ieConnect should consider whether there is value to continuing these milestones or if it they should be retired to streamline the Logframe.
Output Title	Increased Communities of Practice and knowledge platforms for sharing of transport evidence and its application for policy making
Output number:		3	Output Score:	A+
Impact weighting (%):		20%	Weighting revised since last AR?	No

Indicators	Milestones for this review	Progress
3.1 Number of organisations participating in ieConnect workshops (cumulative)	186	193 / Moderately Exceeded
3.2 Number of organisations, universities, research centres, and government agencies participating in ieConnect networks (cumulative)	82	84 / Moderately Exceeded
3.3 Number of non-WB hosted dissemination events (cumulative)	60	67 / Moderately Exceeded
3.4 Number of presentations in high-level meetings with multi-stakeholder MDB and/or bilateral transport leadership (cumulative)	3	3 / Met

Briefly describe the output’s activities and provide supporting narrative for the score
To help share knowledge of the evidence and how to apply it to policy making, ieConnect encourages the participation of a broad range of organisations, in number and type, participating in their events, and it uses the events to help build networks of interested parties/communities of practice. Output 3 measures the global outreach of ieConnect through its connection to organisations participating in workshops and networks as a way to extend the reach of ieConnect research methods, operational approaches, and findings. Participants are from government (policy makers and programme managers), universities, research centres and some NGOs.
Three quarters of the milestones and the VfM targets were exceeded. This output scores an A+, moderately exceeded expectations, despite the continuing limitations imposed by COVID-19.
Many planned conferences moved to virtual formats, which has allowed the ieConnect team to present the findings at more high-level stakeholder events and international conferences (Output 3.3). This approach has maximised influence outside, as well as inside, the WB. For example, the ieConnect team co-organised a session on the use of telecom data for measuring mobility, which was competitively selected for the United Nations World Data Forum (UNWDF) from among a large number of session proposals. The UNWDF is directly related to the 2030 Agenda for Sustainable Development and therefore an event of global importance that brings together data and statistical experts and users from governments, civil society, the private sector, donor and philanthropic bodies, international and regional agencies, the geospatial community, the media, academia and professional bodies. By being a co-organiser and presenter at this high-profile event, the team was able to reach a much larger audience to share findings and lessons from the ieConnect program. As another example of dissemination events, in June 2021 ieConnect presented the project Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence at the International Food Policy Research Institute’s Applied Microeconomics and Development Seminar Series which provides a forum for researchers to present top-quality applied microeconomics and development work. The title of the session was “Women’s Urban Mobility Barriers: Evidence from Dehli’s Free Public Transport Policy.”
Assess the VfM of this output compared to the proposition in the Business Case, based on performance over the past year
The newly agreed VfM indicators show ieConnect is delivering good value for money, exceeding the expectations of the programme.
- On average ieConnect made 3.5 presentations per project (target = 2) post baseline, bringing the results to different types of audiences including government officials, operational staff in transport, and academic reseachers (Efficiency)
- ieConnect worked with 64 female researchers (Equity), target = 45.
Describe any changes to this output during the past year, and any planned changes as a result of this review
There have been no changes to this output since the last Annual Review. We recommend the addition of a quality indicator to measure the impact of the communities of practice and the sharing of knowledge and how they are translating into capacity and change.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
Previous Annual Reviews have recommended that ieConnect do more on presenting in non-World Bank-led fora, and should continue to leverage opportunities for Transport Global Practice members to emphasise ieConnect activities and evidence. ieConnect this embraced this and continues to deliver strongly against Output 3.3 despite FCDO and ieConnect increasing the expectation for the output.
Like Output 2, the indicators for this output demonstrate ieConnect is exceeding expectations on the number and breadth of events and organisations participating in them. However, the indicators do not measure the quality of the events. ieConnect should consider how to measure and report on the quality of dissemination, capacity and knowledge sharing events.
D: RISK
Overview of risk management
ieConnect remains a Moderate risk for FCDO, although the delivery risk increased because of COVID-19 delays to in-country data collection and the realisation of the risk of projects being delayed or cancelled. The overall programme risk, and all individual risks, are within Research and Evidence Directorate’s risk appetite. In particular, while the research content presents inherent risks due to the nature of the work (generating evidence on transport programs faces many exogenous risks due to its complexity), the programme management is effective and low-risk. GRT is closely monitoring the COVID-19 risks with ieConnect. To account for COVID-19 and political instability delays, FCDO and the World Bank signed a no-cost extension for ieConnect as a cost-neutral way to leverage the intensive upfront investments in country engagements to and generate more outputs around early data work and ensure the expected research is completed and results disseminated.
Risks with residual rating moderate or higher after mitigation
Risk	Mitigation	Residual Risk Rating
COVID-19 delays mean additional costs and time required to deliver IEs, particularly staff costs.	ieConnect has reordered tasks, reallocated staff, and written more papers in the past year, based on early findings to mitigate delays and deliver more outputs. They will seek other donors to cover additional costs in the future.	Major
COVID-19 delays operation project activities as well as research project activities in countries, such as data collection, meetings and conferences	ieConnect is using alternative analytical products and secondary data including big/mobile data. They are using online meetings. Some limited in-country data collection has resumed under careful COVID-19 rules. FCDO is monitoring regularly.	Major
COVID-19 related delays mean programme milestones or targets are missed	ieConnect is ahead of schedule on some milestones, which mitigates this risk. They are considering refocusing on high impact, low risk activities like generating more written products from secure IEs	Moderate
Security issues in partner countries limits access and delays deliverables	ieConnect has increased the number of countries selected to spread the risk and is monitoring each country situation closely.	Moderate
Findings from impact evaluations do not feed through into decision making and design of transport programmes.	ieConnect work closely with government stakeholders throughout the entire project process, with regular meetings that ensure that the relevant policymakers are invested in the research and are more likely to engage with the research findings and use them to inform policy.	Moderate

Exogenous factors, beyond the control of the programme, such as changes in partner governments, aborted projects and political instability, present an important risk to impact evaluations given their long-term field presence. Transport evaluations can exacerbate these risks because the projects are often larger and more complex than many of the Development Impact Evaluation team’s typical projects.
In 2020 an extensive risk assessment was conducted to evaluate the impacts of COVID-19 on the program. During 2021, ieConnect continued to monitor the risk levels associated with the program, especially reviewing delays to projects. FCDO and ieConnect discussed retaining Output 1.1a milestone/target to be a range of 24 (low), 25 (medium), and 26 (high) and reassessing this target upon completion of this Annual Review. Additionally, projects that were able to continue despite COVID-19 impacts still experienced delays. For example, seed funding was only planned for 3 years but some are now entering their fifth year and require resources for additional Field Coordinator/Research Assistant time. Therefore, the program has been leveraging the budget commitments freed by projects that were not able to move forward due to COVID-19 to ensure the success of those research projects that could continue but required additional resources due to the delays experienced.
While some indicators were not increased because the extra timeframe is meant to mitigate the delays from COVID-19, the programme has increased other indicators, such as analytical outputs, thus increasing the Value for Money for the overall programme. During the risk assessment, it was established that while the COVID-19 delays would lead to projects taking much longer to complete given the operational delays, this also presented an opportunity to focus on the production of additional analytical outputs through the use of baseline data collection or new sources of data that did not require in-person data collection. This allowed for an increase in the Logframe for the number of outputs including papers, technical notes, data systems, and measurement frameworks (Outputs 1.1b, 1.1c, 1.2, 1.4, and 1.5). In 2021, the completion of 32 outputs exceeded the already increased target of 31, including 21 papers/reports and so FCDO and ieConnect should re-evaluate the end of programme targets.
E: PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE
Summarise the performance of partners and FCDO, notably on commercial and financial issues, and including consideration of VfM measures of economy and efficiency
The World Bank has clear financial management and procurement policies in place which have been agreed centrally by FCDO and the programme follows all relevant policies.
The World Bank programme team sends financial reports to FCDO twice per year, at the same time as their call for funds as agreed upon at the start of the programme. They also respond promptly to additional requests for information from FCDO. Delays to the workshop to design the most recent phase of IEs meant that expected programme spending was slightly behind schedule. This however coincided with a period in which FCDO’s available budget for the programme was reduced. The no-cost extension agreed in 2021 will allow a longer period to disburse the approve programme funding and achieve the expected outputs and outcomes.
The World Bank programme team and FCDO staff meet on a quarterly basis to discuss progress against the programme timeline, review finances and discuss any issues or concerns. This includes a face-to-face meeting in January during the World Bank Transport Week when possible. For the past two years this has been held virtually because of COVID-19 travel restrictions. ieConnect reports are clear and consistent and the responses to ad hoc requests are quick and substantial. Both parties have found the meetings to be useful in contributing to a strong working relationship.
The ieConnect team has contact with FCDO offices in five countries: Ethiopia, Tanzania, Kenya, Nepal, and Pakistan. They met with FCDO staff when conducting field visits and invited FCDO staff to attend virtual dissemination events. For example, the team met with Mark Povey (FCDO’s lead on infrastructure in Kenya) in February 2022. Staff provided an overview of ieConnect's projects and discussed possible areas of overlap and collaboration. In particular, they discussed the Nairobi Railways Project that FCDO is supporting – which involves a substantial redesign of the railway station and surrounding area and will include a new link to the BRT. As part of ieConnect's work in Nairobi, they are investigating how changes in Nairobi's urban infrastructure are associated with changes in road traffic crashes. The Nairobi Railways Project is of keen interest as the area around the railways is one of Nairobi's top road traffic crash blackspot locations. The team has also shared findings with FCDO Headquarters. In March and April 2021, ieConnect presented at an FCDO Health Network meeting, an Economics Seminar and a quarterly xHMG Road Safety meeting and in September 2022 they presented to a group of FCDO infrastructure advisers and economists.
[note] Outside the timeframe of the year under review but executed as this review was being finalised.
As this programme operates under a World Bank Trust Fund it is included in the Single Audit of all World Bank trust funds. No issues regarding this programme were highlighted in the last Single Audit.
FCDO funds are not used to purchase any assets.
Date of last narrative financial report	September 2022	Date of last audited annual statement	July 2022

# Annex 1 – List of Collaborations outside the World Bank

- Ethiopia: Ethiopia Expressway (AfDB)
- Tanzania: Experimental Evidence on Urban Transport and Mobility: Impact Evaluation of the Dar es Salaam BRT System (AfDB)
- Tanzania: Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam (Grand Canada Challenge)
- Ethiopia: Creating a Transport Data System to Evaluate Improvements to Transport Efficiency and Road Safety (AfDB)
- Ethiopia: Hawassa Industrial Park Community IE (FCDO and Enterprise Partners)
- Senegal: Measuring and Enhancing Construction Worker Welfare in Dakar (AfDB and IsDB)
- Senegal: The social costs and benefits of infrastructure construction: Air pollution and bus rapid transit (BRT) in Dakar
- Senegal: Measuring and Enhancing Mobility in Dakar (AfDB and IsDB)
- Pakistan: Understanding the Impacts of CAREC Corridor Investments (ADB, FCDO, and EXIM Bank of China)
- Rwanda: Impact Evaluation of Rwanda Rural Feeder Roads (EC/EU, FMO, and USAID)
- Rwanda: Lake Victoria Transport Programme Rwanda Corridor (JICA)
- Mozambique: The Route for Development (EC/EU)
- Kenya: smarTTrans (National Transport and Safety Authority and National Police Service)
- India: Measuring Violence Against Women in Public Spaces (Hyderabad City Police)
- Peru: Impact Evaluation of the Peru Support of the Subnational Transport Programme (Inter-American Development Bank)
  [note] Peru is not a FCDO priority country and thus is not included in Logframe figures but is worth noting as an example useful to priority countries.
- Kenya: Matatu Efficiency and Safety in Nairobi (PEDL)
# Annex 2 – Programme Stage Status

Programme Stage 1	8	Before CN Review
Programme Stage 2	11	After CN Review but before baseline results are available for discussion
Programme Stage 3	12	After baseline results are available for discussion (or after implementation starts if the IE has no baseline) but before IE results are available for discussion (or before implementation starts if the IE has no baseline)
Programme Stage 4	0	Completed IE – dissemination of results

# Annex 3 – Key Outputs with Links

Title	Project Brief 1	Project Brief 2	Working Paper	Blog
Rio de Janeiro Gender Segregated Public Transport	Policy Brief		Paper	Blog
Ethiopia Expressway	Project Brief
Hawassa Industrial Park Community Impact Evaluation	Project Brief		Paper	Blog
Hawassa Industrial Park COVID-19 Impact Evaluation				Blog
Guinea-Bissau Rural Transport Project Impact Evaluation on Rural Roads, Transport Costs, Women’s Access and Local Welfare in Guinea-Bissau	Project Brief
Impact Evaluation of the Iraq Transport Corridors	Project Brief
smarTTrans: Road Safety in Kenya	Project Brief (1)	Project Brief (2)	Working Paper	Blog
Matatu Efficiency and Safety in Nairobi			Paper
Liberia Road Safety Impact Evaluation	Project Brief
Madagascar			Paper
Impact Evaluation of Emergency Response and Post-Crash Care in Malawi and Tanzania	Project Brief		Paper
The Route for Development: Complementary Effects of Improved Roads and Agricultural Extension Services	Project Brief
Connecting the Dots: The Impact of Enhanced Bridge Connectivity	Project Brief
Slow down! Pilots to Decrease Speeding and Incidence of Fatal Traffic Accidents at Dangerous Road Sections	Policy Brief
Enhancing the Economic Impact of Rural Roads on Female Farmers in Nicaragua	Project Brief	Project Brief (Spanish)
Impact Evaluation of the Rural Access and Mobility Project	Project Brief
Impact Evaluation of the Peru Support of the Subnational Transport Programme	Project Brief
Impact Evaluation Rwanda Rural Feeder Roads	Project Brief
Lake Victoria Transport Programme Rwanda Corridor	Project Brief
Effects of Large Transportation Infrastructure Projects on Worker Well-Being	Project Brief	Project Brief (French)
Measuring and Enhancing Mobility in Dakar, Senegal	Project Brief	Project Brief (French)
Impact Evaluation of the Dar es Salaam BRT System	Project Brief
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	Project Brief
Measuring the Impact of Highway Upgrading on National Integration	Project Brief	Project Brief (French)
COVID-19 Mobility Analytics Task Force				Blog

# Annex 4 – Events
Project	Event	Host
COVID19 Mobility Analytics Task Force	UN World Data Forum 2021 (Session: Fostering Collaboration Across Institutions: Sustaining the use of MNO data to enhance analytics and outcomes during COVID-19)	United Nations (UN)
COVID19 Mobility Analytics Task Force	MIT Virtual Course on Telecom Data (Session: Overview of use of telecom data for measuring mobility)	MIT
COVID19 Mobility Analytics Task Force	ACM Compass Conference (Session: Assessing Bias in Smartphone Mobility Estimates in Low Income Countries)	ACM SIGCAS
COVID19 Mobility Analytics Task Force	Global Digital Development Summit (Session: Emerging Frontiers: Novel Data, Ethics, Practical Applications)	Jhpiego, BAO Systems, and Cooper/Smith
COVID19 Mobility Analytics Task Force	Atelier GSMA (Session: Mobile Big Data Roadmap 2021 DRC)	GSMA
COVID19 Mobility Analytics Task Force	Measuring Development 2021: Emerging Data and Methods in Global Health Research (Session: Mobile phone data and epidemiological modelling for COVID-19)	Center for Effective Global Action (CEGA), ACM SIGCAS, WB
COVID19 Mobility Analytics Task Force	Research Workshop on Stimulus Effects (Session: Using Mobile Phone Data for Policy Applications)	Project Management Office in the South Africa Presidency
Effects of Large Transportation Infrastructure Projects on Worker Well-Being	5th Annual IZA/World Bank/NJD/UNU-WIDER Jobs and Development Conference: Better Jobs for Development 2021 (Session: Conscientiousness and Labor Market Returns: Evidence from a Field Experiment in Senegal)	IZA, NJD, UNU-WIDER, WB
Experimental Evidence on Urban Transport and Mobility: Impact Evaluation of the Dar es Salaam BRT System	Georgetown Applied Economics Seminar Series / (Session: Transportation, Gentrification, and Urban Mobility: The Inequality Effects of Place-Based Policies)	Georgetown University, WB
Matatu Efficiency and Safety in Nairobi	Virtual BREAD Conference on Development Economics (Session: Matatu Efficiency and Safety in Nairobi)	Bureau for Research and Economic Analysis of Development (BREAD)
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	IFPRI’s Applied Microeconomics & Development Seminar Series (Session: Women’s Urban Mobility Barriers: Evidence from Delhi’s Free Public Transport Policy)	International Food Policy Research Institute (IFPRI)
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	Combating VAW through State Institutions (Session: Street Patrolling and VAW)	J-PAL
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	University of California, Berkeley Dept. City & Regional Planning Lecture Series (Session: Safety in Public Spaces as a Barrier to Women’s Urban Mobility)	University of California, Berkeley
Multiple ieConnect Projects	Transforming Transportation (Multiple sessions, e.g., “Night-time lights and beyond: granular satellite imagery to evaluate transport corridors”)	World Resources Institute, WB
smarTTrans: Road Safety in Kenya	AI for Road Safety – Launch event (Session: Use of crowdsourcing and other private data to enhance road safety data)	International Telecommunication Union (ITU)
smarTTrans: Road Safety in Kenya	Temple University Panel Series (Session: Research Connect: Smart Urban Planning)	Temple University
smarTTrans: Road Safety in Kenya	Brown Development Meeting	Brown University
smarTTrans: Road Safety in Kenya	MIT Mobility Forum (Session: Crowdsourcing the Missing Crash Data)	MIT
Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam	Women in Transport Conference	Flone Initiative
smarTTrans: Road Safety in Kenya	FCDO Economics Seminar*	FCDO
smarTTrans: Road Safety in Kenya	UK Health Advisers on Road Safety*	FCDO
smarTTrans: Road Safety in Kenya	xHMG Road Safety Meeting*	FCDO

* These are additional 2021 dissemination events held with FCDO