## Annual Review 2023

Title: Impact Evaluations on Urban transport, transport corridors and road safety across multilateral development banks and bilateral programmes (ieConnect)
Programme Value: £12.25m		Review date: September 2023
Programme Code: 204931	AMP start date: 4/11/2016	AMP end date: 31/12/2023

Summary of Programme Performance
Year	2016	2017	2018	2019	2020	2021	2022
Overall Output Score	A	A	A+	A+	A+	A+	A
Risk Rating	Moderate	Moderate	Moderate	Moderate	Moderate	Moderate	Moderate

DevTracker Link to Business Case:	https://iati.fcdo.gov.uk/iati_documents/5627325.odt
DevTracker Link to results framework:	https://iati.fcdo.gov.uk/iati_documents/90000639.xlsx

A. SUMMARY AND OVERVIEW
Description of programme
The ieConnect for Impact (ieConnect) program aims to increase the availability and use of rigorous research and impact evaluation (IE) evidence for the selection, design, and implementation of transport infrastructure projects, particularly in low income, lower-middle income countries or fragile and conflict affected states (FCAS). The program is a collaboration between the World Bank’s Development Impact Evaluation Department (DIME) and its Transport Global Practice and has a vision of “Sustainable Mobility for All”. ieConnect currently focuses on four pillars: urban mobility, transport corridors, road safety, and rural infrastructure and has the cross-cutting themes of gender, female economic empowerment, fragile situations, environment, and climate change. COVID-19 response or recovery was additionally included as a program theme in 2020.
[note] Impact evaluations (IE) assess whether development interventions are effective and achieve the intended targets and are essential in building an evidence base on what works best, ensuring impactful interventions at scale and returns on investment to drive Value for Money (VfM) decision making.
[note] The Sustainable Mobility for All (SuM4All) initiative is a global multi-stakeholder partnership framed around the four goals of universal access, efficiency, safety, and green mobility in transport. For more information, visit www.sum4all.org.
It is funded through a window within the World Bank’s (WB) umbrella Impact Evaluation to Development Impact (i2i) multi-donor trust fund (MDTF) and is managed by DIME. FCDO has contributed to the i2i trust fund through three programs/approaches: (1) the Fund for Impact Evaluation (also known as i2i), managed by the Evaluation Unit in FCDO’s Economics and Evaluation Directorate, (2) through country-specific programs in Nigeria, Tanzania and the Democratic Republic of the Congo, financed by the respective FCDO country offices, and (3) the ieConnect program under the Economic Growth Research Team in Research and Evidence Division (RED).
[note] For clarity in this summary the Trust Fund will be called i2i TF and the programme will be referred to as i2i.
[note] i2i covers a broad set of topics to build the global use of IEs while ieConnect is strictly transport evaluations.
Summary supporting narrative for the overall score in this review
This review covers progress during 2022. ieConnect is performing well, provides strong value for money, pushes the research frontier in using big data, data systems and looking beyond the normal aspects of transport programming, and contributes to improving the effectiveness of World Bank and other Multilateral Development Bank (MDB) spending by building evidence for effective transport programmes. The programme is entering its final year. Eight of 27 impact evaluations are in the final phase, with results ready to share for discussion (see Annex 4 for definitions and results) and 14 others have completed baseline assessment but do not yet have further results ready to share. Five have not completed baseline analysis but have started work on data systems.
The programme met or exceeded all outcome, output and value-for-money milestones for 2022 and the review shows ieConnect is likely to meet or exceed the end of programme outcome targets. This review scores an A.
Major lessons and recommendations for the year ahead
The Logframe was last updated in 2021. Since some milestones for 2022 were already met or exceeded in 2021, this made it challenging to see the real results for 2022. This review used the achieved result for 2021 plus the annual increment expected for 2022 to score outputs. Where there was no expected change for 2022, indicators are greyed out and do not contribute to the score. FCDO and the ieConnect delivery team should review the ieConnect Logframe by October 2023, updating all targets to reflect the reality of what the programme has already and can achieve.
While ieConnect is on track to meet the end of programme targets, an additional no-cost extension would enable the programme team to do more dissemination to increase the possible uptake of research results. It would also allow FCDO to stay engaged with the programme while decisions on a future transport research programme are made.

## B: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES
Summarise the programme’s theory of change, including any changes to outcome and impact indicators from the original business case
There has been no change to the theory of change in the review period and it remains valid.
[note] * Funding arrangements in table as per ieConnect business case, at programme launch. ** $13m attributed to DFID included commitments under the Fund for Impact Evaluation programme existing at the time of the ieConnect business case approval and reclassified to ieConnect.
ieConnect aims to improve the effectiveness of investments in transport infrastructure in low-income countries (increasing the use of evidence in policymaking and project development), contributing to faster, fairer and more inclusive economic development, and poverty reduction. While the eight MDBs lend about $20 billion for transport projects on average every year, the Private Infrastructure Development Group (PIDG) has committed 13.2% of their portfolio to transport infrastructure (22.5% in 2022) and British Infrastructure Investment (BII) invests about 30% of their portfolio in infrastructure, less than 1% of all impact evaluations from 2000 to 2015 were for transport projects, meaning the evidence base for decision-making in the sector is weak. Transport is also normally in the top three sectors for spending by FCDO partner country governments. The United Kingdom is the second largest donor to the WB and other MDBs so a significant proportion of this funding is from UK Aid. Hence getting transport investment right is crucial for the use of government resources, economic development and trade, and ultimately poverty elimination. ieConnect does this by:
[note] https://www.adb.org/documents/progress-report-2016-2018-mdb-wg-sustainable-transport
[note] https://pidg-wp.dusted.digital/wp-content/uploads/2023/06/PIDG_Annual_Review_2022-1.pdf
[note] Sabet, Shayda Mae, and Annette N. Brown. "Is impact evaluation still on the rise? The new trends in 2010–2015." Journal of Development Effectiveness 10.3 (2018): 291-304
[note] Including UK ODA resources. FCDO spends a limited amount on infrastructure investments directly, but makes significant indirect ODA investments through capital contributions and concessional fund replenishments in the MDBs.
1. Increasing the amount of evidence available by conducting IEs.
2. Increasing the amount of evidence available by influencing governments and the MDBs to do IEs on their projects and improving their capacity to do and use the IEs.
3. Disseminating the evidence to policymakers and programmers through workshops, journal articles, and publications.
Partners include the developing country governments as decision makers for transport projects and policies, the MDBs as the major investors in the sector and civil society as implementers and influencers. ieConnect links to FCDO offices in Tanzania, Pakistan and Ethiopia to share findings and identify ways to inform programming and briefs the FCDO office in other countries when they conduct field visits. ieConnect also collaborates with the Global Road Safety Facility (GRSF) on joint learning events, bringing together learning on road safety from both programs.
[note] Geographic coverage of the whole programme includes Africa, Middle East and North Africa, South Asia and Latin American and Caribbean.
[note] Also hosted by the World Bank and supported by FCDO.
The nature of the transport projects being evaluated and the impact evaluations means that most evaluations are longer than the FCDO funding. The Logframe accounts for this by focusing on outputs withing the timeframe of the FCDO support. For example, there is a strong focus on data and data systems, because these need to be in place early in the life of the IE and can be completed within the timeframe of FCDO’s funding. ieConnect produces documents at various stages during the IE and not just a final reports.. Logframe indicators are calibrated to this, so we are confident they will mean the expected targets. The reports are shared with the relevant governments and, as demonstrated in some of the case studies, are already influencing loan design, implementation, un-related projects (e.g. other countries) and government policies.
In its penultimate year, the program not only continued to perform well across all indicators of program outcomes, outputs, and value for money but also generated policy influence through producing policy relevant evidence on effective transport investments and supporting dialogue.

Outcome	Indicator	Milestone 2022	Progress
Improved awareness, demand for and use of transport evidence in decision making	REMOVED
	Proportion of transport impact evaluations with multi-arm evaluation designs to test project innovations.	41%	44% / (12/27) / Met
	Proportion of impact evaluations that influence transport project during design or implementation.	63%	63% / (17/27) / Met
	Proportion of completed transport impact evaluations that generate evidence used to support project adoption, targeting, scale-up, scale-down, continuation or cancelation decisions or that influence discussions on complementary interventions. (Phase 4 only)	45%	50% / (4/8) / Moderately Exceeded
Improved effectiveness and impact of new and existing transport interventions from FCDO, MDBs and the wider community	Proportion of transport impact evaluations that have influenced the design or implementation of other transport projects outside of the IE itself. (Phase 3 or above)	28%	27.3% / Met
	Proportion of completed and published transport impact evaluations that are cited in the academic literature	25%	100% / No Change
	Downloads of ieConnect research working papers (cumulative).	Low: 5,500 / Med: 5,650 / High: 5,800	8,828 / Significantly Exceeded
[note] % of IEs that improved the design of a project based on clear understanding of the underlying theory of change or whose baseline results were used to stimulate policy dialogue or help identify problems and solutions.
[note] See Annex 4 for definition of phases and number of IEs at each phase.
[note] In the logframe it’s noted as Phase 4 only but reviewing the target it clear that the IEs are achieving this target in Phase 3 as well in some cases.
[note] Low, medium and high milestones and targets for outcomes and outputs provide a guideline for scoring, with medium = A.

Traditionally, it takes a long time for IEs to produce results, meaning that they usually only influence future programming. However, ieConnect has been successful in using innovative data collection at baseline to identify areas for improvement within the loan project being evaluated during design and implementation (outcome 1.3). ieConnect reports 63% (same as 2021) of IE baselines informed loan project design or implementation. Some IEs have influenced complementary interventions (outcome 1.4). For example, the Malawi Short-term Health Impacts of Emergency Response and Trauma Registry designed an electronic system to capture trauma data in 10 health facilities and set up data collection at the trauma call centre. This helped understand some of the main challenges of the intervention and as a result, the analysis of the data is feeding into the emergency care needs in the next national Health Plan.
A number of ieConnect projects have also inspired scale up of frameworks to other contexts or have influenced projects outside of the IE itself (outcome 2.1). The Malawi project mentioned above has motivated a similar project in Tanzania under a separate programme to include a research arm and a centralised trauma call/dispatch centre. In Tunisia ieConnect is measuring the impact of a government road capacity expansion project, focusing on the effect of road upgrades on economic activity, job creation and accessibility. Data on travel time is scraped from Google API, using nighttime light intensity as captured on satellite imagery to approximate economic activity. National firms’ registry information from the National Statistics Institute is used to measure job creation. Preliminary results point to improvement in travel times and accessibility but the evidence is less conclusive about wider economic benefits. Stakeholder consultations show that complementary infrastructure projects like improving the business climate, creating quality jobs and bridging regional gaps are catalysts for ensuring economic growth and regional integration. These lessons are being operationalised in other corridor projects across Tunisia, Morocco and Djibouti.
In Rwanda, the Lake Victoria Transport Corridor Project is studying the effects of the construction of the Ngoma-Nyanza highway in Rwanda, a 130-kilometer section of road linking southern Rwanda with border crossings to Tanzania and the Democratic Republic of Congo. The Impact Evaluation of Rwanda Rural Feeder Roads evaluates the impact of feeder road investment on household income and agricultural production, market prices, market structure, access to services, land transactions, and private sector development. At the request of a senior policymaker in the Ministry of Agriculture, the IE team developed a customized data dashboard for the market data collected. After seeing the value of electronic data collection for both data quality and cost savings, both the Ministry of Agriculture and the Rwanda Transport Development Authority have transitioned to electronic data collection for their broader monitoring and evaluation. The same IE methodology will also be implemented for a new WB Kigali Logistics Connectivity Development Project, under development (outcome 2.1).
Downloads of research working papers (outcome 2.3) has proved to be difficult to estimate but easier to measure results. Despite increasing the target prior to the 2021 Annual Review to reflect updated expectations and programme overperformance, ieConnect continues to overachieve against its revised target.
Describe where the programme is on/off track to contribute to the expected outcomes and impact. What action is planned in the year ahead?
FCDO and ieConnect should review the Logframe indicators and targets by October 2023 to ensure the programme ambition is in line with the results already achieved. We should review whether to maintain downloads as an indicator.
With the FCDO support to ieConnect ending in 2023, dissemination of results is crucial. ieConnect are confident of completing the IEs by the end of 2023, but FCDO should consider a no-cost time extension to allow for better dissemination, which would increase the outcomes and impact and improve the value for money. It would also keep FCDO engaged with the programme while designing a new transport research programme.
Justify whether the programme should continue, based on its own merits and in the context of the wider portfolio
For these reasons, the programme should continue to completion with a possible no-cost extension into 2024.

## C. DETAILED OUTPUT SCORING

Output Title	Increased quantity, quality and relevance of transport evidence available to improve policy design and implementation
Output number:		1	Output Score:	A
Impact weighting (%):		40%	Weighting revised since last AR?	N

Indicators	Milestones for this review	Progress
1.1a Cumulative number of ongoing Impact Evaluations (IEs).	High: 26 Med: 25 Low: 24 / No expected change	27 / Met
1.1b Cumulative number of completed outputs (the sum of 1.1c-1.5)	39	41 / (Not scored)
1.1c Cumulative number of grant-supported knowledge products, for example, IE papers or IE reports (excluding outputs detailed below)	26	26 / Met
1.2 Cumulative number of thematic knowledge reviews or technical notes for policymaking	3	3
1.3 Cumulative number of cross cutting reviews on Women’s Economic Empowerment and Fragile & Conflict Affected States	1	1
1.4 Cumulative number of data infrastructure systems developed (with ability for scale up)	6	7 / Moderately exceeded
1.5 Cumulative number of measurement frameworks developed and validated that are able to disaggregate impact (male/female or rural/urban)	3	4 / Moderately exceeded
1.6 FCDO program co-financing share	<38.6%	37.2% / Met
1.7 Thematic distribution: Gender (cross-cutting)	39%	44%
1.8 Geographic distribution: FCAS	57%	59%
1.9 Income level distribution: FCDO focus countries	75%	74%
1.10 Women’s Economic Empowerment (WEE): Proportion of IEs with WEE specific intervention Proportion of IEs disaggregated by sex and age	36% 46%	33% 52%

Briefly describe the output’s activities and provide supporting narrative for the score
Output 1 measures progress on ieConnect’s generation of knowledge – including measures of thematic and geographic coverage that don’t change once the impact evaluations are selected. The latter are greyed out and not scored because the changes in percentage are related to the decrease in IEs rather than active changes to the programme. ieConnect did not plan to produce new thematic or cross-cutting reviews this year but intend to produce one of each in the upcoming year (OP1.2, 1.3) – both are greyed out and not scored for this year. This output scores A because the scored indicators all met or moderately exceeded expectations. The programme is meeting expectations on producing knowledge and is on track to meet or exceed end of programme targets.
Currently, ieConnect has 30 projects across 18 countries within Africa, Middle East, Latin America and Caribbean, and South Asia regions, of which 27 (see Annex 2) are financed by FCDO (OP1.1a). This decreased by one: an evaluation in Nicaragua on road safety was dropped when COVID-19 prevented the evaluation team from travelling to Nicaragua to assess road sections for treatment; and an IE in Nepal was dropped because the accompanying WB operations project was moving too slowly, preventing the baseline data collection. ieConnect added one IE with FCDO’s agreement, evaluating the impact of a fare policy change on the well-being of vulnerable groups in Bogota, Colombia. FCDO and ieConnect reduced our expectation for OP 1.1a in 2021, recognising the COVID-19 risk on the loans, so ieConnect still met the revised OP1.1a milestone. Eight of 27 IEs have results available for discussion (phase 4 and final phase of the project) (see Annex 4 for definitions and results) and 14 have completed baseline assessment but do not yet have further results (phase 3). Five had not completed baseline analysis at December 2022 (phase 2).
FCDO’s funding has encouraged others to invest in IEs for transport - over the lifetime of the programme partner governments, other parts of the WB, and other donors have contributed more than 165% of the value of FCDO’s total investment towards the cost of delivering the IEs, bringing the share of FCDOs financing of the program down to 37% (OP1.6). The FCDO funding covers DIME staff time, grants of up to US$175k per evaluation, generation of tools for the global community and development researchers and various training, dissemination and support activities. ieConnect operates a co-financing model where for each single evaluation, the average share of ieConnect funding represents less than a third of the total evaluation cost, with the remainder financed by other partners - all other costs are paid by the commissioners of the evaluations (WB, partner country government). ieConnect is enabling evaluation of over US$5.7 billion in transport investment projects to date.
Research outputs during 2022 (OPs1.1b to 1.5, see Annex 1 for a list) include two peer-reviewed articles in high-impact journals such as the recent papers on the development of a multisite trauma registry in Malawi in Injury Epidemiology and a series of working papers; a World Bank Policy Research Working Paper on the impact of Ethiopia’s large scale road investment programme on economic development and land-use using evidence from satellite data; and a working paper in Computational Science on using scaling techniques on agent based models simulating the spread of COVID-19 in Zimbabwe. ieConnect finalised one additional impact evaluation report for the Dar es Salaam BRT in Tanzania.
The World Bank published a cross-cutting review (OP1.3) on gender in its Global Indicators Brief Series: Constraints to Women’s Use of Public Transport in Developing Countries, Part I: High Costs, Limited Access, and Lack of Comfort and Constraints to Women’s Use of Public Transport in Developing Countries, Part II: Safety. This has been counted as a working paper in previous annual reviews so is not counted as an additional output.
Transport IEs are typically large-scale, have more intensive data requirements, and present unique methodological challenges compared with IEs in other sectors. The programme has continued to prioritize the development and expansion of data systems using new technologies to harvest large amounts of data at a higher frequency or with greater geographic coverage and spatial resolution than traditional survey methods allow. The team has used high frequency mobile surveys, satellite imagery, geospatial, crowdsourced, and sensor data, real-time speed and location data, machine learning algorithms, SMS based short-code and QR code options, paper-based records, google maps and Waze, GPS trackers, big data analysis in the form of smartcard trip records, remote sensing, and applications in mobile devices that use built-in accelerometers among other traditional and non-traditional sources and technologies.
For example, the team for Impact Evaluation of Rwanda Rural Feeder Roads is working with the government on developing a customized data dashboard that relies on the high frequency market data being collected in the vicinity of planned road construction. The Iraq Transport Corridor Project integrated administrative household data and satellite imagery to measure economic development surrounding improved roads. This evaluation can serve as a model for other projects that seek to use geospatial data to evaluate corridors, especially in high fragility or developing country contexts where data are often scarce. The IE presented its preliminary findings to the counterparts and the discussion of results and evaluation tools also helped secure an additional USD 10,000 from the project budget to support IE related work.
In Mozambique, DIME is collaborating with the World Bank’s Integrated Feeder Road Development Project to evaluate the impact of improving rural transport infrastructure on agricultural development. The evaluation is using data from satellite imagery to detect and inform changes in land use following construction and maintenance of rural ‘feeder’ roads. The research team will distinguish the causal effects of the intervention from other activities that may also influence agricultural intensification. The project’s innovative use of satellite imagery as a data collection tool was presented as a case study in the World Bank’s Transport Learning Week in October 2022 (output 2).
The new data systems (OP1.4) is the Air pollution and BRT Project in Dakar, Senegal is piloting the use of a network of low-cost air quality monitoring devices to collect data across Dakar in real time with high coverage over both the construction and operation phase of the BRT construction. The daily data collection has enabled quality generation of data points to measure pollution increases during the initial construction phase.
Indicator 1.10 records proportion of projects that either are focused on women’s economic empowerment or are positioned to be able to do analysis because data is disaggregated by sex and age. 44% of the ieConnect program undertook gender analysis. For example, the team for Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam has developed a customized mobile application that allows GBV victims to report the form and frequency of harassment faced while traveling in various modes of public transport.
Describe any changes to this output during the past year, and any planned changes as a result of this review
FCDO and ieConnect should review and update the end of programme targets in light of programme achievements to date.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
For the final year and the programme completion review, ieConnect should disaggregate the number of peer-reviewed journal articles from other publications.

Output Title	Increased capacity of transport policymakers, implementers, researchers, and partners to incorporate rigorous evidence/tools into policy making
Output number:		2	Output Score:	A
Impact weighting (%):		40%	Weighting revised since last AR?	N

Indicators	Milestones for this review	Progress
2.1a Cumulative number of MDBs involved at the operational level	5	5
2.1b Cumulative number of bilateral donor institutions involved at the operational level	6	6
2.2 Cumulative number of IEs or projects working directly with a non-WB implementing partner	14	14
2.3 Proportion of co-financed transport programmes	95%	100% / Met
2.4 Spend on non-WB IEs or co-funded IEs where WB contribution <=25%	39%	44% / Met
2.5 Proportion of people participating in workshops that come from low or lower-middle income countries	78%	84% / Met
2.6 Proportion of people participating in workshops that come from FCAS	57%	58% / Met
2.7 Cumulative number of people trained in workshops and / or by ieConnect supported teams/ researchers.	542	584 / Exceeded Expectations
2.8 Cumulative number of workshops	14	17 / Exceeded Expectations
[note] African Development Bank (AfDB), Islamic Development Bank (IsDB), Dutch Development Bank, EXIM Bank of China, European Investment Bank (EIB), and the Inter-American Development Bank, plus bilateral donors: the European Union, FCDO, the U.S. Agency for International Development (USAID), Japanese International Cooperation Agency.

Briefly describe the output’s activities and provide supporting narrative for the score
Strengthening countries’ transport data systems through institutional and technical capacity building remains critical for prioritizing and scaling-up evidence-based and results-driven transport investments in the long term. The ieConnect team has built the capacity of a broad set of stakeholders to make systematic use of data and evidence through a collaborative “learning-by-doing" approach (OPs2.5 – 2.8). The team used different sizes and durations of national and international workshops and training events (OPs2.7 – 3.1) for government officials, MDB operations leads, NGOs and bilateral donor stakeholders to build an understanding of rigorous impact evaluation and research methods vis-à-vis transport. In 2022, the ieConnect program held a series of internal and external/non-World Bank dissemination events (full list of events in Annex 3). On balance this output scores A.
Some of the indicators are fixed once IEs are selected and are kept for tracking purposes (OPs2.1 – 2.2, greyed out and not scored). Co-funding of impact evaluations (OP2.3) and the loan projects that underly them (OP2.4) are indicators of the programme’s potential to influence the funders and policy makers. If the WB is funding a lower proportion of the underlying loan there is more likelihood of influencing non-WB funders, particularly the other MDBs. These indicators also help push the WB ieConnect team to use their expertise on projects outside the scope of the WB. OP2.3 met expectations with all IEs tied to co-financed loans projects. For example, the new BRT and new TER in Dakar, Senegal, co-financed by AfDB, IsDB, EIB, the AFD, and others and OP2.3 exceeded expectations.
Outputs 2.5 – 2.8 measure the number and targeted reach of the design workshops, research clinics (thematic and cross-cutting), regional and country-specific strategy development workshops and dissemination events aimed at increasing the capacity to understand, design, participate in and use impact evaluations. The number of people trained and the number of workshops (OP2.7, 2.8) both exceeded expectations. Since this was the first post-COVID year, there was a lot of eagerness amongst ieConnect clients to learn and put IE principles to use in their policies and program design and implementation, particularly as more results are available. The ieConnect teams took advantage of this opportunity and used the past year to train a larger number of people than originally expected. The proportion of people participating from LMICs or FCAS (OP2.5, 2.6) fluctuates in part because of the location of the workshops. The proportion for each has remained consistent within this natural fluctuation. However, as ieConnect completes the evaluations, it’s important to target the dissemination of results to people from LMICs and FCAS as well as the MDBs.
Case Study: Building Capacity for Data Analytics in Kenya’s Transport Authorities
This case study shows how ieConnect works in one country to build the capacity in data collection, research on road safety and its application to improving policy. In Kenya, poor data, limited analytics, and the lack of policy experimentation constrain the government’s ability to develop policies and interventions to effectively regulate, monitor, and enforce road safety. ieConnect’s Smart and Safe Kenya Transport (smarTTrans) team has been working closely with key government agencies in Nairobi, including the National Transport and Safety Authority (NTSA), the Kenya Urban Roads Authority (KURA), the Kenya National Highways Authority (KeNHA), and the National Police Service (NPS), to strengthen their institutional capacity for monitoring, evaluation, and learning through better use of road safety and urban mobility data.
The smarTTrans team has invested in the institutional capacity of government agencies using a “learning-by-doing” approach, with a focus on: (i) identifying a research and analytics core team within each institution and providing ongoing, hands-on training and capacity building in data, statistical tools and research, including support in identifying key areas for analysis, setting up systems for automation of analysis, such as dashboards, maps, and reports, and considering how to embed analytical outputs in system design; (ii) placing local team members within key institutions to provide day-to-day technical assistance needed to build up capacity, supported by the research team in DC to help design the training and work with the agencies to deliver analytical outputs; and (iii) facilitating cross-agency learning through meetings, workshops, and forums linking teams on advances in the application of data, analytics, and research.
These capacity-building efforts are part of the broader long-term engagement throughout the project life cycle, and help lead to facilitate data partnerships and the co-production and dissemination of research products in coordination with senior policy-makers and research partners, such as the policy brief, Police Electronic Crash Records and Analytics: Lessons from a Pilot in Nairobi, which was a joint report with the National Police Service on developing prototype systems to produce better real-time analytics and outputs to monitor road traffic crashes (RTCs) and even led to NPS sharing more about our collaboration on Twitter.
In October 2022, the smarTTrans team hosted the Kenya Road Safety Workshop in Nairobi, with these agencies presenting their respective smarTTrans-supported work: building dashboards to analyse internal data, such as trends in vehicle registrations and time to service customers (presented by NTSA); monitoring urban mobility using a Nairobi crash map, computer vision applications, and innovative data sources (presented by KURA); the development of a national road crash data system (presented by KeNHA and supported by NPS); and planning for a national baseline survey and education campaigns in road safety (presented by NTSA). Through this learning-by-doing approach to capacity building, the government agencies took ownership of the presentations and led the forum and discussion on the recent applications of road safety analytics.
A key outcome from the workshop was the request for continued engagement to build better data systems, build capacity for data analysis, and engage in research aimed at informing priority investments, policies, and activities. As part of these efforts, the team is supporting the agencies to develop a shared “Roadmap for Road Safety Action” and continuing to work side-by-side with the government agencies to strengthen analytical skills, enabling the government to interact with their data and improve the efficiency of government services and investments, thus, supporting country capacity to address challenges in road safety and urban mobility.
ieConnect emphasises the importance of data and data systems to underpin the impact evaluations and has used innovative approaches to data. The team promoted innovations in data to support transport sector decision-making and stimulate discussion on how to scale these innovations in a session and follow-up blog at Transforming Transportation 2022. They use existing projects to explore further research opportunities with other MDBs and bilateral institutions, e.g. adapting the data and analysis for the Senegal Bus Rapid Transit (BRT) to expand the data system for a new project to restructure the Dakar bus network funded by the French Development Agency (AFD), the European Investment Bank (EIB and others. The team also explores ways of applying learning to a broader set of projects. For example, at a workshop on data and evidence in Nairobi, they discussed building an improved data ecosystem using innovative technology for a planned electric BRT project in Nairobi. This included optimal pricing using a smart system and gender-based violence reporting in public transit.
Describe any changes to this output during the past year, and any planned changes as a result of this review
As the impact evaluations come to a close, ieConnect would benefit from additional time to further disseminate results, especially to stakeholders from LMICs and FCAS. FCDO should consider a no-cost time extension to enable more dissemination.
Outputs 2.3 and 2.4 are not clear. FCDO and ieConnect should revisit the wording to ensure they clearly explain what is being measured.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
FCDO and ieConnect should consider how to better measure the quality of capacity building in the final year of the programme and for the programme completion review. ieConnect should target more dissemination activities at LMICs and FCAS stakeholders.

Output Title	Increased Communities of Practice and knowledge platforms for sharing of transport evidence and its application for policy making
Output number:		3	Output Score:	A+
Impact weighting (%):		20%	Weighting revised since last AR?	N

Indicators	Milestones for this review	Progress
3.1 Cumulative number of organisations participating in ieConnect workshops	197	204 / Moderately exceeded
3.2. Cumulative number of organisations, universities, research centres, and government agencies participating in ieConnect networks	85	87 / Moderately exceeded
3.3 Cumulative number of non-WB hosted dissemination events	75	77 / Moderately exceeded
3.4 Cumulative number of presentations in high-level meetings with multi-stakeholder MDB and/or bilateral transport leadership	3	3 / (Not Scored)
[note] last year's achieved plus planned increment.

Briefly describe the output’s activities and provide supporting narrative for the score
ieConnect continues to deliver well on this output, moderately exceeding three of the four indicators and the fourth did not expect a change this year The three indicators are on track to exceed the end of programme targets. This output scores A+.
In 2022, ieConnect intensified dissemination efforts as COVID-19 restrictions began to be lifted, taking advantage of both in-person and virtual opportunities to discuss results and impacts of the programme, exceeding expectations for OPs 3.1, 3.2 and 3.3. Holding more events resulted in a wider reach of organisations participating; for example a workshop in Kenya drew representatives from the European Investment Bank, GIZ, USAID, the Kenyan Data Protection Office, and a presentation on air pollution at the XVIII CODATU Conference (focused on Sustainable Mobility and Climate) in Senegal attracted the French Development Agency, the NGO CITEPA, the municipality of Dakar, and other Senegal government agencies (Executive Council of Urban Transport in Dakar and Air Quality Management Centre Senegal).
[note] CODATU is international NGO to promote sustainable urban mobility in the cities of the global South.
[note] CITEPA is an NGO and state operator for the French Environment Ministry.
Annex 3 shows the list of events. ieConnect (and the Development Impact Evaluation team) has developed a visible identity as a leader in innovative data driven research, giving the team more platforms to share results, including hosting the 2022 Urban Economics Association Conference at the World Bank. The conference brought together top academics working on urban research to introduce questions of urban mobility and sustainability to support better development policy. The team presented findings on efficiency of informal transit networks in Nigeria and on additional costs experienced in Colombia by low-income transport users due to barriers related to recharging their smartcards, with the aim of increasing the community of practice of urban economists working on development research, particularly transport research, and encourage more participation of policy practitioners at the conference. The presentations themselves facilitated dialogue and interest on the ieConnect program’s approach to research in urban economics and mobility and opened new avenues to further present and disseminate the program’s work.
The ieConnect team has tried to reach out to new audiences by attending events outside the typical transport community, like the Measuring Development 2022: The Role of Mobile Data in Global Development Research Conference, co-hosted with the Center for Effective Global Action (CEGA) at the University of California, Berkeley and the National Bureau of Economic Research (NBER) Development Program Meeting, Fall 2022. They also found that the planned participation in the annual MDB Sustainable Transport Working Group (OP 3.4) was not as effective as investing in a standalone event. Because of this ieConnect only plans to participate in high-level meetings every other year.
Describe any changes to this output during the past year, and any planned changes as a result of this review
The Logframe should be updated to reflect milestones and targets already met/exceeded.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
Given strong performance on this output over several years, FCDO and ieConnect should ensure realistic end of programme targets.
D: VALUE FOR MONEY
Key cost drivers and performance
FCDO and the ieConnect team agreed VfM indicators in 2021. The program continued to demonstrate value for money in 2022.
Economy
The average cost to FCDO of completed papers or reports ($252,203) remained well below the target of $275,000, noting that ieConnect only counts one paper per impact evaluation (e.g. final peer-reviewed journal article or working paper but not both).
Efficiency
- 56% of grant activities have supported governments in using non-traditional data sources and/or disruptive technology, an increase of 13 percentage points from 2021 and 16 percentage points higher than the expected target.
- On average there were 3.5 presentations per project post baseline, bringing the results to different types of audiences including government officials, operational staff in transport, and academic researchers. The end of programme target is 2, so should be reviewed before the next annual review.
- All outcome and output milestones were met or exceeded in the year.
Effectiveness
- ieConnect has enabled evaluation of over $5.7 billion in transport investment projects to date, meeting the programme target. This is an increase of $2.23b over the cumulative value last year. For example, ieConnect research provided significant inputs into the revision of the Lagos State Transport Masterplan, the planning documents for transit in Lagos by the Government of Lagos State. Currently, about a third of this master plan has been implemented – all non-Bus Rapid Transit (BRT lines), two BRT lines and 2 of the light rail lines. ieConnect estimates 135,000 daily commuters who are affected by the bus lines and over 1 million dairy riders directly and indirectly benefiting from:
  - Safer journeys for women
  - Improved commute for transit user – direct routes (vs changes), and comfort
  - Price reduction on some competing para/informal transit routes
- 104 government or other operational counterparts have directly participated in ieConnect’s learning-by-doing approach to implementing impact evaluations over the course of the program (target 85).
Equity
- The ieConnect programme engaged with 9 additional government and other operational counterparts from fragility, conflict and violence (47 cumulative against target of 35)
- 52% of projects conduct gender-disaggregated analysis and/or age-disaggregated analysis in a component of the project
- Proportion of ieConnect projects that can undertake gender analysis (proportion that either conduct gender-disaggregated analysis or study a gender-specific intervention), From OP1, the milestone for the year was 30%, and the result was 44%. This is a change from 39% last year and is based on changes in the programme outlined in OP1.7 above.
  [note] It changed from 11 out of 28 IEs in 2021 to 12 out of 27 IEs in 2022 – ieConnect removed two projects and add one that includes gender analysis.
- 3 additional female researchers including principal investigators, research assistants, field coordinators, and other research team members (67 cumulative total against target of 45)
Cost-effectiveness
Increased crowding-in of external funds with 62.78% of financing for IEs coming from alternate sources as of 2022 (target >=60%)
Assessment of whether the programme continues to represent value for money
On the basis of the indicators agreed by FCDO and ieConnect, the programme continues to represent good value for money.
E: RISK
Overview of risk management
The ieConnect program remains a Moderate risk. Exogenous factors beyond the control of the program, such as changes in partner governments, aborted operational projects and political instability present an important risk to projects given their long-term field presence. Compared to projects in other sectors such as agriculture or education, working on evaluations in transport can exacerbate these risks because the projects are often larger and more complex, requiring multiple years of construction to be completed.
The main risk areas of concern (moderate after mitigation) are as follows:
- External context: The COVID risks over the last few years caused significant delays to the programme and as we are through the pandemic period this risk has been removed.
- Delivery: To mitigate the risks associated with capacity constraints in partner countries the programme team collaborates closely with counterparts to build capacity and provide assistance to facilitate progress on all aspects of the IE implementation. There is a risk that the projects underlying the impact evaluations are delayed. Because of this, the FCDO Logframe for ieConnect focuses on data systems, data collection, and delivering products rather than completing full impact evaluations within the programme timeframe. The World Bank is committed to completing the full impact evaluations over the longer-term.
- Operational: Experienced management teams are in place at both FCDO and the World Bank and the programme is managed within the standards agreed between the two partners centrally.
- Fiduciary: There are no concerns over financial management within the programme as they follow standard World Bank processes. FCDO reviews all calls for funds and does not pay in advance of need.
- Reputational: The main risk in this area is related to the impact evaluations not being seen as good enough quality and not being picked up by stakeholders. To mitigate this the team works closely with government stakeholders throughout the entire project process to ensure the relevant policymakers are invested in the research and are more likely to engage with the research findings and use them to inform policy. The ieConnect team is increasing their emphasis on dissemination of results in the final year but there would be increased impact if there is longer for dissemination.
- Safeguarding: The project looks closely to mitigate the risks associated with social exclusion and the rigorous World Bank’s standard safeguards policies within the Environmental and Social Framework have been applied fully to mitigate this risk.
F: PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE
Summarise the performance of partners and FCDO, notably on commercial and financial issues
The World Bank has clear financial management and procurement policies in place which have been agreed centrally by FCDO and the programme follows all relevant policies.
The World Bank programme team sends financial reports to FCDO twice per year as agreed at the start of the programme, at the same time as their call for funds. They also respond promptly to additional requests for information from FCDO. Delays to the workshop to design the most recent phase of IEs meant that expected programme spending has been slightly behind schedule. This however coincided with a period in which FCDO’s available budget to release to the programme has been reduced. The no cost extension has enabled the programme to work through the outputs and an additional, short, no-cost extension would enable targeted dissemination events which would enhance programme impact.
The World Bank programme team and FCDO staff meet on a quarterly basis to discuss progress against the programme timeline, review finances and discuss any issues or concerns. This includes a face-to-face meeting in March during the World Bank Transport Week when possible. ieConnect reports are clear and consistent and the responses to ad hoc requests are quick and substantial. Both parties have found the meetings to be useful in contributing to a strong working relationship.
As this programme operates under a World Bank Trust Fund it is included in the Single Audit of all World Bank trust funds. No issues regarding this programme were highlighted in the last Single Audit.
FCDO funds are not used to purchase any assets.
Date of last narrative financial report	20 September 2023	Date of last audited annual statement	August 2023

G: MONITORING, EVIDENCE AND LEARNING
Monitoring and Evaluation
The ieConnect team conducted about 15 field visits to about 10 of the projects underway in 2022 to ensure quality supervision. They work closely with the implementing teams in-country, e.g. field coordinators who play an instrumental role in day-to-day monitoring, and engage with survey firms, government counterparts, etc. As outlined in Section B, ieConnect is already influencing the loan projects related to the IE as well as other similar projects (for example, in other countries). Field visits have helped identify issues with the IE and refine the methodology. For example, in Kenya, the ieConnect smarTTrans team engagement included the following: (i) 3 missions in Nairobi (2 ieConnect-led missions and 1 operations project implementation support mission); (ii) 3 workshops (2 led by ieConnect and DIME, and 1 government-led workshop); and (iii) multiple training and capacity building sessions with transport authorities on road safety data, analytics, and research. These engagements led to:
- the development of a joint policy brief with Kenya's National Police Service
- a technical package of materials, code, and documentation for sharing lessons from the smarTTrans prototype electronic crash records system with the transport authorities as part of the development of a national road crash database
- bringing together multiple data sources across road safety agencies to assess the impacts of COVID-19 curfews on road safety outcomes in Nairobi.
The annual review process includes a face-to-face meeting with FCDO during the Transforming Transportation Conference (Washington DC), followed by an annual report from ieConnect to FCDO. The report focused on case studies, some of which are included in this review, to demonstrate ieConnect’s influence and impact on:
- Leveraging additional funds
- Influencing World bank operations and partner government projects
- Influencing policy dialogue
- Building Capacity
- Knowledge generation
- Strengthening data systems to support evidence-based decision
- Improving counterpart monitoring and evaluation
- Deepening engagements on collaborative transport data approaches.
Evidence
ieConnect has not conducted any self-assessment of the program as evidence of the effectiveness of their impact evaluations and way of working. However, during preparation of the Annual Report to FCDO, the team takes stock of the overall program outputs and their influence on policy and programmatic decisions. The Development Impact Evaluation (DIME) team also manages myIE – an internal monitoring system to document progress, outputs and outcomes from all IEs across the broader DIME portfolio, including ieConnect-led IEs. This process allows for a measurable annual DIME self-assessment and feeds into DIMEs understanding and measurement of how IEs are impacting programs and policy within the Bank and globally. FCDO has requested DIME to look at how the AGIL team tracks their engagement and influence on World Bank activities and DIME is investigating whether this process could help them track and assess their level of influence.
Learning
As this is the final year of a programme doing evaluations, which need consistent methodology over a long period of time, the learning is more applicable to future programming. The ieConnect team is very good at iterative learning and adapting – for example, using new technologies for data collection and revising in the early stages of the IE to make the technology fit-for-purpose. They meet twice a month to share lessons across countries and projects. Within DIME, the ieConnect program also uses opportunities to get informal feedback on research projects through seminars with impact evaluation experts across DIME.
The Development Impact Evaluation team under which ieConnect sits have made more effort to raise the profile of their work and attract new donors, by hosting several high level meetings with relevant donor evaluation heads (e.g. Rachel Turner from FCDO Evaluation Unit).
For transport, ieConnect is aiming to do more on resilience to shocks, including climate and decarbonisation as well non-climate related shocks (e.g. pandemic, conflict, natural disasters). They are also interested in more work on urban mobility including access to transport and economic opportunities, and better understanding trade/transport corridors. They are working closely with the WB Transport Global Practice to strengthen the uptake of their evidence and integrating the findings from this phase of the programme into operational (i.e. loans) projects and policies.
In the final year of the programme it will be important to review what FCDO’s support to ieConnect aimed to achieve against what the programme has achieved to enable a strong Programme Completion Review. Dissemination of research results is key to ensure key stakeholders are aware of the evidence generated and are applying it to future programmes. It’s also important for DIME to raise awareness of their broader impact evaluation work in order to increase the interest in generating evidence through the strict impact evaluation method. ieConnect is using this year to capture programme impacts from the past eight years.
Annex 1 – 2022 Key Outputs with Links
Project	Type of Output	Output
Key Knowledge Products
Ethiopia Expressway	Working Paper	The Impact of Ethiopia’s Road Investment Program on Economic Development and Land Use: Evidence from Satellite Data
ieConnect Program (Global)	Thematic Knowledge Review (Gender)	Constraints to Women’s Use of Public Transport in Developing Countries, Part I: High Costs, Limited Access, and Lack of Comfort* / Constraints to Women’s Use of Public Transport in Developing Countries, Part II: Safety*
Transport and trade facilitation at the border, trade costs and revenue mobilization	Baseline Report	Malawi TF Impact Evaluation (P167565) Baseline Report**
COVID19 Mobility Analytics Task Force	Conference Paper and Proceedings Article	The Importance of Scaling for an Agent Based Model: An Illustrative Case Study with COVID-19 in Zimbabwe
Impact Evaluation of Emergency Response and Post-Crash Care in Malawi and Tanzania	Journal Article	Epidemiology of adult trauma injuries in Malawi: results from a multisite trauma registry
Impact Evaluation of Emergency Response and Post-Crash Care in Malawi and Tanzania	Final Report	Trauma Incidence and Emergency Medical Services in Malawi*
Impact Evaluation of Emergency Response and Post Crash Care in Tanzania	Journal Article	Pediatric trauma burden in Tanzania: analysis of prospective registry data from thirteen health facilities*
Experimental Evidence on Urban Transport and Mobility: Impact Evaluation of the Dar es Salaam BRT System	Final Report	Impact Evaluation of the Dar es Salaam Bus Rapid Transit System (BRT) Tanzania**
Policy Briefs and Blogs
smarTTrans: Road Safety in Kenya	Policy Brief	Police Electronic Crash Records and Analytics: Lessons from a Pilot in Nairobi
smarTTrans: Road Safety in Kenya	Blog	Introducing the googletraffic R Package: A new tool to measure congestion across large spatial areas
ieConnect Program (Global)	Blog	Data innovations for sustainable mobility: Harnessing the power of collaborations
ieConnect Program (Global)	Blog	Conference round-up: the role of mobile data in global development research
Ethiopia Expressway	Blog	A World Bank Research milestone – Policy Research Working Paper No. 10,000
ieConnect Program (Global)	Blog	All too often in transport, women are an afterthought

Notes: Key knowledge products correspond to output indicator 1.1c and thematic knowledge reviews correspond to output indicator 1.2. Policy briefs and blogs are not counted in the logframe indicators but are shown here as 2022 program outputs.
*Select outputs are mentioned in previous annual reports, for instance, as previous working paper versions. These outputs are shown here as new publications since they were released in 2022 but they are not counted as additional outputs in the logframe indicators.
**Outputs are not yet publicly available.
# Annex 2 – List of Transport Portfolio Projects
	Project Name	Country
1	Impact Evaluation of the Transport Systems Improvement Project (TRANSIP) in Addis Ababa	Ethiopia
2	Understanding the Impacts of CAREC Corridor Investments in Pakistan on Connectivity and Local Economic Development	Pakistan
3	Lake Victoria Transport Program Rwanda Corridor	Rwanda
4	Rural Roads and Agricultural Value Chains	Rwanda
5	Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam	Tanzania
6	Impact of a fare policy change on the well-being of vulnerable groups in Bogotá	Colombia
7	Hawassa Industrial Park Community Impact Evaluation	Ethiopia
8	Guinea-Bissau Rural Transport Project: Impact Evaluation on Women's Access to Essential Services and Economic Opportunities	Guinea-Bissau
9	Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	India
10	Impact Evaluation of Iraq Transport Corridor Project	Iraq
11	Road Safety in Kenya: Matatu and Insurance Markets	Kenya
12	Liberia Road Safety Impact Evaluation	Liberia
13	Transport and trade facilitation at the border, trade costs and revenue mobilization	Malawi
14	Route to Development: Impacts of Road Network Improvements on Agricultural Intensification in Mozambique	Mozambique
15	Enhancing Female Participation in Household Decision-Making for Improved Impacts of Rural Roads on Factor Accumulation and Productivity in Nicaragua	Nicaragua
16	Efficiency of Informal Transit Networks: Evidence from Lagos, Nigeria	Nigeria
17	Impact Evaluation of Rwanda Rural Feeder Roads	Rwanda
18	Measuring and Enhancing Mobility in Dakar	Senegal
19	The social costs and benefits of infrastructure construction: Air pollution and bus rapid transit (BRT) in Dakar	Senegal
20	Hawassa Industrial Park COVID-19 Impact Evaluation	Ethiopia
21	COVID19 Mobility Analytics Task Force	Global
22	smarTTrans: Road Safety in Kenya	Kenya
23	Impact Evaluation of Emergency Response and Post-Crash Care in Malawi and Tanzania	Malawi
24	Effects of Large Transportation Infrastructure Projects on Worker Well-Being	Senegal
25	Experimental Evidence on Urban Transport and Mobility: Impact Evaluation of the Dar es Salaam BRT System	Tanzania
26	Impact Evaluation of Emergency Response and Post Crash Care in Tanzania	Tanzania
27	Impact of Highway Upgrading on National Integration and Local Economic Development	Tunisia

# Annex 3 – Events
Project title	Name of event	Name of host institution
Non-WB Dissemination Events
ieConnect Program (Global) and multiple projects presented: / smarTTrans: Road Safety in Kenya / Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam / Efficiency of Informal Transit Networks: Evidence from Lagos, Nigeria / Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	Measuring Development 2022: The Role of Mobile Data in Global Development Research / State of Play: Mobile Data in Global Development Research / Measuring the Incidence and Reporting of Violence Against Women in Public Spaces in Dar es Salaam / COVID-19 Policies and Road Safety: The Case of Nairobi / Private and public transport in Lagos: how mobile phones can help researchers understand mobility; and / Demand for ‘safe spaces’: Avoiding harassment and stigma	Center for Effective Global Action (CEGA), WB
Efficiency of Informal Transit Networks: Evidence from Lagos, Nigeria / Impact of a fare policy change on the well-being of vulnerable groups in Bogotá	2022 Urban Economics Association (UEA) Conference / Does Public Transit Crowd Out Informal Transit? Evidence from Lagos / Subsidizing Prices when Consumers Prepay: Evidence from Bus Rapid Transit in Bogota, Colombia	Urban Economics Association (UEA)
The social costs and benefits of infrastructure construction: Air pollution and bus rapid transit (BRT) in Dakar	XVIII CODATU Conference focused on Sustainable Mobility and Climate	CODATU
Understanding and Addressing Gender-Based Violence in Public Transportation in Dar es Salaam	EMPOWER Conference - Gender Based Violence work in Tanzania	EMPOWER Project
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	National Bureau of Economic Research (NBER) Development Program Meeting, Fall 2022 Sexual Harassment in Public Spaces and Police Patrolling: Experimental Evidence from Urban India	National Bureau of Economic Research (NBER)
Hawassa Industrial Park COVID-19 Impact Evaluation	International Growth Centre (IGC) Seminar: Coping with shocks: Resilience in Ethiopia’s ready-made garment industry	International Growth Centre (IGC)
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	Virtual Crime Economics (ViCE) Seminar: Spring 2022	ViCE
smarTTrans: Road Safety in Kenya	International Telecommunication Union (ITU): International Standards to enable the Digital Transformation and achieve the SDGs Session: Artificial intelligence for Road Safety	International Telecommunication Union (ITU)
ieConnect Program (Global)	Transforming Transportation 2022: Climate-Centered Mobility for a Sustainable Recovery Session: Cross Organisational Innovations in Data for Transport	World Resources Institute (WRI), WB
Impact Evaluation of Emergency Response and Post-Crash Care in Malawi and Tanzania	Presentation on trauma registry work in departmental meeting: Department of Surgery, College of Medicine, University of Malawi	University of Malawi

Select WB Dissemination Events*
ieConnect Program (Global)	World Bank Global Road Safety Facility (GRSF) Road Safety Academy: Measuring and Monitoring Road Safety Results	WB
ieConnect Program (Global) and multiple projects highlighted including (but not limited to): / Route to Development: Impacts of Road Network Improvements on Agricultural Intensification in Mozambique / Impact of Highway Upgrading on National Integration and Local Economic Development (Tunisia)	World Bank Transport Learning Week / Smart Mobility and Transformative Transport Technologies / Lessons from Corridor Impact Evaluation to Improve Project Design	WB
Hawassa Industrial Park COVID-19 Impact Evaluation	DIME Lightning Seminar: The Impact of Firm Downsizing on Workers	WB
smarTTrans: Road Safety in Kenya	DIME Lightning Seminar: COVID-19 Policies and Road Safety: The Case of Nairobi	WB
Measuring Violence Against Women in Public Spaces: Drawing on Experimental Evidence	DEC Half Baked Seminar: Sexual Harassment in Public Spaces and Policing: Experimental Evidence from Urban India	WB
Effects of Large Transportation Infrastructure Projects on Worker Well-Being	WB Skills Global Solutions Group: Innovations in Socioemotional Skills: Fostering Socioemotional Skills	WB

Notes: Non-WB dissemination events correspond to output indicator 3.3.
*World Bank dissemination events are not counted in the logframe indicators but select events from 2022 are shown. These events are relevant for helping the program to disseminate knowledge within operational teams at the World Bank.

# Annex 4 – Definition of phases and number of IEs at each phase
	Phase Definition	# IEs in each Phase
Phase 1	Before Concept Note Review	0
Phase 2	After Concept Note Review but before baseline results are available for discussion (or before implementation starts if the IE has no baseline)	5
Phase 3	After baseline results are available for discussion (or after implementation starts if the IE has no baseline) but before IE results are available for discussion	14
Phase 4	After IE results are available for discussion	8