ADDENDUM TO BUSINESS CASE

INCLUDING FOR BRIDGE FUNDING AND SCALE-UP COST EXTENSIONS

SUMMARY INFORMATION
Project Name	WASH Systems for Health
Country or region targeted	Africa and Asia
Type of cost extension (if applicable)	Cost extension
Original project budget	£18.5m
Original project start and end dates	27/02/2024 – 30/03/2028
Cost extension value (if applicable)	£1.3m
New reduced budget (if applicable)	N/A
New project end date (if applicable)	N/A
Business Case Quest Document No	301529 / DevTracker Programme GB-GOV-1-301529 Documents

INFORMATION
What is the project’s purpose?
The original programme supports governments in six developing countries: Bangladesh, Nepal, Malawi, Tanzania, Sierra Leone and Nigeria to strengthen the systems needed to establish reliable, resilient and inclusive Water, Sanitation and Hygiene (WASH) services. It supports sector governance, developing sustainable service delivery models, expanding or adapting regulatory frameworks and strengthening capacity at sub-national level and national level. Ultimately robust institutions and systems are fundamental for governments to raise the finance needed to increase and sustain climate-resilient WASH services. The intervention will contribute to better health, nutrition and education, especially for poorer households and communities, and for women and girls in particular. Healthy communities and access to water help promote economic development and growth. / The programme is now established in 6 countries, with strong engagement from governments and country stakeholders as well as Posts. This provides an opportunity to expand the programme’s offer on fragility and climate-resilience. Fragile and Conflict-Affected States (FCAS) are within scope of the programme’s purpose, but the approach to working in contexts with higher, or multiple degrees fragility or conflict has specific sets of systems challenges. It requires partner organisations to have the experience and capability in those countries, and to work across the humanitarian and development nexus and on preparedness and climate-resilience. / The current intervention countries were identified based on WASH assessments across flagships of the Healthy Women, Children and Newborns (HWCN) approach. Countries with a history of FCDO WASH support and high needs, including extremely fragile contexts were also in scope. Of 15 countries, six countries, characterised as more stable low- and middle-income countries, were selected. Nevertheless, the exercise revealed strong interest from post, including across more fragile contexts, such as South Sudan, Madagascar, DRC and Yemen. HWCN flagships such as Kenya and Pakistan prioritised health and DRC preferred a focus on climate-resilient through UNICEF, under the Global Water Leadership CMP, given their recent exit from a major bilateral WASH programme. / UNICEF has proposed a coherent approach that spans 4 countries and addresses different aspects of fragility in South Sudan, Yemen, Madagascar and the DRC. This would require a total of £10.5m over 4 years. To make a start, we are proposing a smaller-scale expansion (£1.3m) of this programme to an additional two countries, one extremely fragile and the other demonstrating multiple aspects of fragility including due to climate change. This approach would bring UNICEF’s demonstrated expertise on climate-resilience in fragile contexts, enhance the programme’s capability in an extremely fragile country, and ensure delivery risk is spread across two contexts (with a reserve country, either Yemen or the DRC). / By approving this addendum, the programme would be working in 6 HWCN flagships, and 2 countries with significant WASH needs, high maternal and child mortality and affected by climate change. Posts in both countries have committed to supporting this CMP. / Bringing in UNICEF will considerably add to the programme’s flexibility in adapting across the humanitarian and development nexus and capacity on climate-resilience. It will enhance Human Development Department’s (HDD) understanding and range of action and partnerships on systems strengthening and climate resilience in such contexts, contributing to two HDD pivots. The programme already embeds approaches to gender and systems, contributing to the equity pivot. This cost extension will also deliver on climate-resilience - making between 50% and 75% of the programme’s delivery components eligible as part of UK international climate finance. The exact percentage will be determined as part of full proposal development. / This cost extension further contributes to the FCDO’s approach to Healthy Women, Children and Newborn in FCAS, and to delivering the Foreign Secretary’s priorities on: / Climate - including through the training on the use of renewable energy (e.g. solar power) and improving resilience of WASH services. / Modernising development - by working within existing systems and in partnership with national and local governments. / Empowering women and girls - including by ensuring systems work is explicit about gender equality and inclusion. / It contributes to build foundations for inclusive growth, by supporting the delivery of WASH services for healthy and thriving communities.
What is the objective of the cost extension or other changes?
The objective of the cost extension is to reinforce our work on strengthening WASH systems in extremely fragile situations and on climate-resilience and disaster preparedness. / The overall purpose, aim and objectives of the programme remain unchanged. The cost extension builds on the recommendations from the inception phase assessments undertaken in 15 countries and captured in the 2023/24 annual review (AR), which scored an A: met expectations: / Strengthening the inter-relationship across the humanitarian and development nexus. / Partner capability to strengthen systems and adapt and respond to shocks. / Build capacity on preparedness and early warning systems in WASH, including through water sector monitoring and governance systems. / The AR also recommended learning from the Global Water Leadership programme’s work on developing a climate rationale with a view to accessing climate finance for climate-resilient WASH services. / Capability to work with a range of actors in the broader system, this may be government, but also communities, private sector service providers and other non-state actors. / The assessments also highlighted the need for a partner to be able to work across the humanitarian, development and peace nexus. UNICEF approached FCDO with a concept note. UNICEF is the global lead on humanitarian WASH interventions. It also: / has extensive access to key government representatives at national and sub-national level in the country proposed, / is accredited to the Green Climate Fund (Medium level projects – up to US$250M) which means that UNICEF, with the respective governments, can submit Concept Notes and Proposals to GCF for projects up to this value, / works across inter-related sectors such as WASH, Nutrition, Health, Education, Child Protection and Social Protection, / has a global strategy on strengthening systems and the climate shift, and / UNICEF hosts the Sanitation and Water for All partnership – playing a key role in working at the highest level of government. / The business case already identified UNICEF as the only contender for delivery through a multilateral. Given its comparative advantage across the humanitarian, development peace nexus and its leadership on climate-resilient WASH services, UNICEF would be the preferred delivery partner for this work in FCAS. / The intervention will build on UNICEF’s strong performance under the FCDO’s Global Water Leadership (GWL) programme (ends June 2025), delivering innovative and transformative action on to support governments and the WASH sector on climate finance, sector resilience and preparedness. / UNICEF’s intervention is designed to deliver value for money for the UK. It builds on existing work in Madagascar and leverages approximately £236,000 (US$300,000) of funds to support the water resource assessments and early warning in Madagascar. It will also co-finance an estimated US$380,000 of staff costs. Through the existing GWL programme, UNICEF demonstrated effectiveness by targeting support to governments that led to proposals for climate finance for a total value of $350m, potentially benefiting up to 9 million people. UNICEF has developed climate capacity across its network of countries, in addition to the existing expertise across humanitarian and development contexts, including on systems approaches alongside delivering services that reach some of the most vulnerable people in the world. / Proposed changes to the business case include: / A cost extension of £1.3m, to deliver strengthening WASH systems in two countries, Madagascar and South Sudan, bringing the total value of the business case to £19.7m. / A change from 5 countries in the initial BC to at least 8 countries. This includes the 6 countries already agreed during the inception phase, in addition to the 2 countries proposed, with a reserve country in the case of a major deterioration in the context (either Yemen or DRC). / The addition of UNICEF as a delivery partner in FCAS. / £0.5m of unallocated existing funding will likely be used to expand learning and monitoring elements on FCAS through MEL partner (IRC WASH); and for rapid response to an emergency (on the basis of a proposal) in one of the implementing countries if needed. Were the funds not used for emergency response they would be allocated to expand on successful approaches.
What is the additional and total support the UK will provide?
The UK would provide an additional £1.3m over 2 years (within the existing timeframe of the business case), taking the total value of the business case from £18.5 million to £19.8 million. At least 50% of the £1.3M cost extension will be ICF eligible, in addition to 50% of the £15m already allocated to NGO partners, bringing the total ICF amount for the programme to at least £8.15M. / This funding would allow UNICEF to start working in two countries, with one reserve, for a total budget of £1.3m. This forms part of a broader £10.5m concept note submitted by UNICEF for our consideration, which provides scope for scaling up in future, should the intervention be impactful, and additional funds become available. / £18m out the £18.5m already approved budget has already been allocated. / The annual funding profile is projected to be: / Spend to date 24/25 remaining 25/26 26/27 27/28 Total / Already allocated: 934,002 1,570,000 5,400,000 5,520,000 4,775,998 £18m / Additional component 0 300,000 700,000 300,000 £1.3m / Additional allocation of approved funds 50,000 300,000 150,000 £0.5m / Total £19.8m
What are the expected results?
The additional work will enhance the existing impact and outcomes of the business case: / Outcome 1: Increased use of inclusive, reliable and resilient WASH services / Outcome 2: Development organisations use evidence and other information generated by the programme to inform approaches to WASH systems strengthening / This new component will support the government of Madagascar to develop a WASH finance strategy, climate finance proposals and climate-resilient WASH project pipelines for investment readiness. In South Sudan it will help progress the priorities of the Presidential WASH Compact, signed in June 2024. / Specific results for Madagascar: / An early warning/early action systems at national, sub-national and local levels based on water resource assessments and groundwater monitoring. / Develop a climate resilient safely managed sanitation action plan that informs government planning, budgeting and prioritisation. / Design and deliver capacity building on solar-powered water systems to support governments to transition to sustainable and clean energy sources. / Develop a WASH finance strategy. / Develop one Concept Note (or project Preparation Facility request) for climate finance funding. / Specific results for South Sudan: / Conclude the review and support the passing of critical upstream institutional WASH documents e.g. the Water Bill, Water Policy, and WASH Investment and Action Plans. / Strengthen capacity for coordination across humanitarian and development partners and sectors. / Update and modernise the national WASH information management system for real-time decision making, accountability and planning in support of development and humanitarian early response. / The specific results outlined above will contribute to the following output: “Strengthened capacity and resilience of the WASH sector in Fragile, Conflict and Violence-affected contexts through risk-informed national priorities, strengthened capacity, financial leveraging and knowledge sharing” / An estimate number of beneficiaries reached indirectly will be identified together with governments once the intervention commencing in both countries. / Countries in which work could be scaled up include Yemen and the DRC. A final decision on countries of intervention will include alignment with FCDO priorities and agreement with Post, as well as complementarity with other development partners, in addition to the stated desire from country governments and partners for the approach.
What is the approach to implementation?
Once the amendment approved, a full proposal from UNICEF that builds on their initial concept note will be requested. This will include a risk matrix with mitigation actions, a detailed budget and set out value for money. Assessments and priorities were reviewed to identify countries which still met the initial criteria which included, fit with HWCN, country demand and engagement on WASH systems, demand at post, and complementarity with initiatives. / Post have confirmed that WASH Systems and climate resilience fit with their priorities and their commitment to providing support with governments, including through diplomacy and engagement with relevant authorities and development partners: / A presidential compact on WASH was signed, prioritising WASH action. Post is keen on exploring how its health programme delivery modalities work to strengthen government systems and are therefore keen for a systems approach that supports progress across the humanitarian-development nexus. / Madagascar’s business plan prioritises climate, environment and resilience, and women and girls. A GFF proposal is awaiting approval from the Ministry of Health, GAVI and Global Fund are both active. Humanitarian programmes have provided WASH services in response to drought and cyclones in the past, they also support anticipatory action and preparedness. The UK climate envoy has shown interest in Madagascar due to its specific biodiversity and climate vulnerabilities. Access to climate-resilient WASH is consistently cited as a gap, including by our humanitarian WASH adviser, just returned from a country visit. Post is committed to the dual lock approach with CMPs. / Due Diligence / UNICEF as an organisation has frequently worked with the FCDO. We will review the Central Assurance Assessment on UNICEF outlining the organisation’s commitment and assurance of complying with relevant UK legislation and programme rules, to identify any elements for which we might need to seek additional assurance. We will also review the recently completed UNICEF South Sudan Due Diligence Assessment (DDA), valid until 31 March 2028. The terrorism act will be fully considered throughout the implementation process, so as to ensure adherence to relevant legislation throughout the project lifespan. / Gender equality is duly considered as part of the approach and in line with the approach set out in the business case. / Programme management / We will monitor implementation through 6-monthly narrative and financial reports. Quarterly meeting meetings with the headquarters, regional and country teams where needed will provide updates on progress, risks and opportunities. UNICEF has robust delivery and reporting mechanisms in place. It is likely that more frequent interaction will be necessary in the first few months, including with a FCDO focal point at Post. The additional work delivered under this programme will strongly support our WASH policy and engagement on the global stage. / Given the NGO components are already mobilised, and the synergies with the Enhanced Water Leadership programme, this additional component will be managed with the existing FCDO team as currently in place and planned in the Business case. The SRO, technical adviser and team leader have significant experience of working and managing programmes in FCAS. 10% advice from humanitarian or conflict advisers will be sought to further inform the approach and review progress. The intervention will also be coordinated with the existing Global Water Leadership programme until it ends in March 2025. / UNICEF’s work in FCAS will be aligned with the existing results and monitoring framework managed by the MEL partner, IRC WASH. UNICEF will share it’s already substantial learning from climate-resilient WASH with existing partners, whilst further capturing specificities of working in FCAS.
Describe any key changes to the original business case including the theory of change or new evidence from ongoing monitoring, evaluation or learning work?
There will be no change to the impact, outcome or intermediate outcomes. An output that captures the work on strengthening systems in FCAS will be added to capture delivery by UNICEF: Output 4 - Strengthened capacity and resilience of the WASH sector in two contexts with varying degrees of fragility, conflict or violence. / The theory of change already includes resilience and localisation, which are key elements for approaches in FCAS, identified in sector reviews and thinking on this subject. The following assumption will be added: “a purposeful approach across the humanitarian-development-peace nexus supports foundational elements of the WASH system”. / UNICEF will work with IRC WASH to align results frameworks and participate in the learning journey. The significant learning by UNICEF from the GWL programme, due to end in March 2025 form the basis for this additional work. Further lessons on climate resilient WASH and approaches in FCAS will be captured and shared amongst the wider WASH stakeholders. / We will work closely with the HWCN Hub and TA programme, possibly drawing on its TA facility of flexible fund to capture lessons to help inform wider FCDO thinking, policy and programming in this space.