## Annual Review
Title: Water Resource Accountability in Pakistan Programme (WRAP)
Programme Value £ (full life): £30,000,000		Review date: May-June 2025
Programme Code: 300724	AMP start date: 27/07/2021	AMP end date: 26/07/2028

Summary of Programme Performance
Year	2022	2023	2024	2025
Overall Output Score	A	A	A	A
Risk Rating	Major	Major	Moderate	Moderate

DevTracker Link to Business Case:	https://iati.fcdo.gov.uk/iati_documents/D0004193.odt
DevTracker Link to results framework:	https://iati.fcdo.gov.uk/iati_documents/D0006957.xlsx

A. SUMMARY AND OVERVIEW
Description of programme
‘Water Resources Accountability in Pakistan (WRAP)’ is a £30 million, seven-year (2021-2028) programme with an aim to strengthen the governance of water at national and provincial levels, supporting adaptation and resilience to climate change and improving environmental sustainability.
Water productivity in Pakistan is very low and is being further exacerbated by climate change. High levels of wastage and pollution, allocation to low productivity sectors and degradation of natural resources impact water productivity and are risks to growth. The Government of Pakistan (GoP) has traditionally viewed water as a supply-side issue which has led to heavy investment in large water management infrastructure and dams, with outdated water distribution models, insufficient information about water availability and consumption, and unclear mandates over roles and responsibilities in water governance. Inefficient on-farm practices which include unrestricted use of water have also led to lower crop and water productivity than comparable regions (i.e. Indian Punjab). The overall approach has also ignored the need to restore the health of water systems to improve water storage, supply and quality.

WRAP recognises the need to improve water productivity and build resilience to climate change by modernising governance of resources and introducing low-cost solutions to improve water storage. The programme has three components:
1. Water Governance:  The water governance component aims to provide technical support to improve the capacity of water institutions at federal and provincial levels to manage resources effectively, efficiently, and adaptively. This component is being delivered through the International Water Management Institute (IWMI) and delivers interventions in Punjab, Khyber Pakhtunkhwa (KP) and at the federal level.
2. Nature-based Solutions (NbS):  Nature-based Solutions address societal challenges through actions to protect, sustainably manage, and restore natural and modified ecosystems, benefiting people and nature at the same time.  This component aims to demonstrate how applying NbS can restore the health of water systems and help communities adapt to climate change. Nature-based Solutions implemented through WRAP include but are not limited to restoration of wetlands and natural forests; sustainable agriculture interventions; slope stabilisation; construction of small dams, recharge wells, and ponds; flood protection, and irrigation. The component also works with government institutions to improve their capacity to manage and sustain NbS. This component is being delivered through the World Wildlife Fund – UK (WWF-UK) and operates across Khyber Pakhtunkhwa (KP), Gilgit-Baltistan (GB) and Punjab.
3. Catalytic Fund (CF):  This aims to demonstrate and upscale new innovative solutions to old challenges in water management. This component also facilitates technical assistance to the government, as well as thorough monitoring and evaluation of, and learning from, WRAP interventions to ensure sustainability. This component is implemented by Oxford Policy Management (OPM) and was mobilised in November 2024, completing its inception phase in March 2025.

1. Certain recent events have raised awareness to the vulnerability of Pakistani agriculture (and economic growth) to variations in water availability:
  1. In early 2025 the country suffered an extended period of drought-like conditions, sparking concerns over the harvest due in April.
  2. There were protests in February and March against the Pakistan government’s plans to build a new network of canals on the river Indus. The project’s aim is to boost food security, but concerns have been raised that this will exacerbate inter-provincial tensions over water.
  3. In February the GoP entered negotiations with the International Monetary Fund (IMF) to secure a loan under the Resilience and Sustainability Trust Fund. Conditions of this loan include implementing measures to improve efficiency of water distribution and delivery.
  4. Since 2023 the Government of India has requested that the Indus Waters Treaty, an agreement signed between Pakistan and India in 1960 concerning governance of 6 shared rivers, be renegotiated in light of changing conditions.

These events have also served to sharpen political appetite for water governance. Partners and political interlocutors have confirmed that large scale infrastructure is not always the right solution, and that improvements in information management, as well as small-scale dispersed water storage and control work particularly well in remote, mountainous communities.

Summary supporting narrative for the overall score in this review.
The programme has overall scored an A against all outputs. The reasons for this are:
1. The programme received very much reduced levels of funding in its first and second year. During the third year the programme received a significant uplift in funding, and partners have responded with accelerated delivery.
2. The final component has now been onboarded following procurement delays. This will allow further scaling of innovative solutions and has already delivered benefits in terms of improved coordination between activities, and agreeing a clear plan for monitoring, evaluation and learning.
3. Progress towards outcomes at this critical time (midpoint) of the programme has been good, following recommendations made last year to clarify linking of outputs to outcomes in the log frame.
4. This year also served as a pivotal year for sustainability. Partners have focussed on uptake of WRAP outputs by relevant authorities and other stakeholders and laying the foundations for scale up once the programme ends. IWMI and WWF have engaged partners, delivered capacity building activities, and worked to embed outputs in policy and planning processes.

Progress against last year’s recommendations:
In the last year, WRAP has achieved meaningful progress in working with stakeholders to improve ownership, use, and scale up of interventions, contributing to greater sustainability of outputs; in gathering evidence of how interventions are being used, thereby showing greater progress of outputs towards outcomes; and applying rigorous climate-risk assessments to ensure interventions are achieving most impact. Recommendations were:

Engagement with government counterparts should move beyond meetings and conventional trainings to their active involvement at conception, design, and execution stages with a clear agreement on how these interventions will be integrated in government systems. (Action: IWMI, WWF by October 2024).

1. Progress: Ongoing. During the last year, WRAP programme partners have adopted a collaborative and inclusive approach to the delivery of interventions, which included continuous engagement with stakeholders starting from the design phase, to adapting the delivery of the activities to changes in personnel, absorptive capacity of the government, and wider security and political circumstances.
  1. IWMI undertook stakeholder consultations and institutional trust-building with the Pakistan Meteorological Department (PMD) to identify skills needed to use and ensure accessibility of the Pakistan Drought Monitoring System (PakDMS) to PMD personnel. The PakDMS underwent several iterations and testing with personnel before the launch and handover. PMD wrote a letter of endorsement and appreciation.
  2. IWMI also collaborated with the Punjab and KP Irrigation Departments (IDs) to build ownership of and customise the development of Water Management Information Systems (WMIS) to the specific decision-making needs of those departments -Punjab Irrigation Department requested only a Groundwater Management Information System whereas the KP Irrigation Department requested an information system encompassing both surface and ground water. PID have endorsed the system.
  3. WWF utilises a co-pairing approach to site and intervention selection in which existing data on climate vulnerability is paired with vulnerabilities identified by communities. The final selection of both sites and interventions are done with the consensus of the relevant communities as well as provincial/regional Planning and Development Departments (P&DDs).
  4. With the establishment of the GB and KP NbS cells (units in provincial government departments), WWF has also created a channel to embed NbS frameworks into government plans, as well as document proven approaches to delivering NbS. In GB, the NbS cell has been notified (a formal recognition) by PD&D.
  5. The Catalytic Fund has also adopted this collaborative approach. Projects are sought from the government and matched to partners in the non-profit and private sector to implement, with the aim of using government buy-in or ownership to facilitate scale-up either within or outside of government.

Capacity building for improving water governance should lay more emphasis on implementation support. FCDO should work with IWMI and WWF to agree a capacity building approach bringing in more governance expertise. (Action: WRAP SRO, IWMI, WWF by October 2024).

1. Progress: Ongoing. In the last year, WRAP partners have worked with government departments and other user groups to build their capacity to use the tools and approaches themselves, with limited maintenance support.
  1. The water governance component has worked on operationalising existing water legislation including the National Water Policy and the Punjab Water Act, and now the KP Water Policy. During the past year, IWMI has provided bespoke technical assistance to PMD and the Punjab Irrigation and Agriculture departments both during and after the development and handover of the early drought warning system (PakDMS) and the GMIS. These trainings were focussed on enhancing technical understanding by the staff, so they were able to use and maintain the systems themselves, as well as how these systems facilitated implementation of the relevant policies. IWMI has also been able to link its work to ongoing government programmes such as the Prime Minister’s Tubewell Solarisation Programme (see output 1 in Section C for details).
  2. WWF has facilitated multi-stakeholder dialogues, technical workshops, and policy roundtables and signing of Memoranda of Agreement (MoUs) with the Hazara University, Forest Department and P&DD KP. This has helped these departments implement NbS themselves, reducing reliance on WWF. The strengthening of Water User Groups has further ensured that governance models are community-driven aligning WRAP’s objectives with national development goals. WWF also played a crucial role in the establishment of the NbS Cells in KP and GB as mentioned above. Implementation support via resourcing and capacity building of these cells is an on-going process – with dedicated WWF technical support committed for the next year (FY 26-27) and oversight of the Chief of the International Development Section (IDS) in KP P&DD.
  3. The Political Economy Analysis (PEA) led by OPM drew in extensive governance expertise. It identified entry points for stronger engagement with government stakeholders and ways to address capacity gaps, competing interests, and bureaucratic challenges to uptake of solutions. A key recommendation was the establishment of a Federal level Steering Committee (FSC), to ensure buy in from the top levels of Government, and in time, incentives for reform. In March 2025 FCDO engaged a Governance Adviser to work 20% on WRAP. The adviser has shaped the PEA and has fed into this review.

Implementing partners should systematically gather evidence on a) how things are changing because of WRAP-supported interventions compared with baseline information in each intervention area and b) how the programme is changing ways of working of governments. (Action: IWMI, WWF by December 2024).
1. Progress: Ongoing. WRAP partners are gathering evidence of impact of their interventions on beneficiaries and systems.
  1. IWMI has developed a Policy Implementation Tracker, regularly updated in quarterly progress reports, which monitors progress against key clauses of the Punjab and KP Water Acts. The focus is on selected actionable areas – such as water allocation, groundwater management, and regulatory rule-making – where WRAP inputs can make measurable change.
  2. IWMI’s work on groundwater management has changed the way the Punjab Irrigation Department identifies sites for monitoring and has contributed to the capacitation of the Water Resources Zone in the Punjab Irrigation Department to better monitor groundwater levels.
  3. Interventions on Irrigation Demand Management in Okara and Chakwal have yielded results showing improvements in water productivity which has led to the Punjab Agriculture Department upscaling it to other districts in Punjab through a project supported by the World Bank, demonstrating inter-programmatic synergy and institutional uptake.
  4. IWMI’s use of eddy flux towers to measure methane emissions from agriculture activity is feeding into estimations of greenhouse gas (GHG) emissions to be used in the upcoming revised Nationally Determined Contribution (NDC) by the Ministry of Climate Change.
  5. WWF has demonstrated how things have changed by quantifying the economic value of damages avoided as a result of their nature-based interventions. The assessment takes into consideration benefits accrued from NbS (such as natural drainage pathway restoration, rainwater harvesting, slope stabilisation, cluster-based filtration and protection of critical natural forests and watershed services) averting and/or minimising the adverse impacts of climate change.
  6. The VfM analysis along with perspective-based surveys under ICF KPI 4 consistently show that the resilience levels of beneficiaries have increased.
  7. WWF has also undertaken a review of its interventions using the IUCN self-assessment tool for NbS. This has exposed gaps in documentation and in adaptive management as areas for improvement. WWF has a plan to conduct these assessments annually to inform workplan revisions and strengthen project alignment with emerging climate and environmental priorities of the local authorities.
  8. OPM has developed a monitoring, evaluation and learning framework which will further strengthen evidence gathering and measuring of progress against expected outcomes. The Federal Steering Committee, proposed in OPM’s PEA, will monitor the impact of WRAP outputs on government systems.
Implementing partners should perform a systemic forward-looking climate risk assessment. (Action: IWMI, WWF by December 2014)
1. Progress: Ongoing. Climate risk assessment has been strengthened by both IWMI and WRAP and will continue this year.
  1. IWMI has developed an Early Drought Warning System (EDWS) (renamed Pakistan Drought Monitoring System, PakDMS) to improve the GoP’s capacity to prepare for droughts and water scarcity. This integrates real-time data as well as climate risk information from multiple sources.
  2. IWMI’s interventions on producing models of water allocation factor in modelling under different forward-looking climate-change scenarios.
  3. WWF contracted a professor from Karakoram International University (GB) to develop a climate risk study in Model village Bagrote (GB). Pending feedback and approval, this methodology can be applied more widely in the coming year.
1. FCDO’s WRAP team should (i) revisit the Theory of Change (ToC) and log frame to bring better alignment between activities/milestones, outputs, and outcomes; (ii) drop the activities which do not contribute to the ToC; (iii) ensure that log frame indicators and milestones are clearly defined, set at the right level, and qualitative assessments are done on time. (Action: WRAP SRO and PRO by November 2024).
2. Progress: Completed
1. Following onboarding of OPM as the Catalytic Fund and MEL partner, a review of the Theory of Change and log frame was conducted. The major conclusions were that the Theory of Change and assumptions still hold, although greater clarity could be given showing how outputs lead to outcomes, and how synergies between components could be maximised. The ToC will be kept under review during the next year, including to incorporate any findings from the PEA updates.
2. WWF have completed delivery of interventions designed as confidence building measures with communities, to help ensure greater receptivity towards Nature-based Solutions. These have served their purpose and are deprioritised going forward.
3. Changes were proposed to the log frame to ensure greater clarity of linkages between outputs and outcomes and agreed with all partners. The log frame was also adjusted to include milestones for the OPM component for the inception period.

Major lessons and recommendations for the year ahead
A major lesson is that changes in behaviour and practices in government, at any level, is complex and takes time. Particular challenges incurred include lack of expertise, lack of incentives for change, lack of clearly identified institutional home for the tool/approach, and fragmented datasets. So, although partners have adopted approaches to build capacity, identify appropriate departments, create incentives and propose changes to policy guidelines to improve uptake, it will take sustained effort to fully embed the outputs.

1. The programme is delivering well against outputs and has made progress towards securing outcomes. Improvements to water governance are increasingly recognised as a priority for the GoP. Now that the programme is at the midpoint, continued emphasis needs to be placed on sustainability and uptake of WRAP outputs. This will require WRAP to develop a sustainability plan and update exit plans. We recommend this is completed by December 2025 and should be led by FCDO with all partners. The plan should include the following:
  1. Sustained engagement with government at all levels, continuing to build capacity to integrate NbS and water governance tools and approaches into planning cycles.
  2. Continued coordination between relevant authorities at Federal level, and with Provinces will help ensure ownership and sustainable integration of WRAP tools (such as PakDMS, GMIS, and NbS roadmaps) as well as financial allocations to scale up successful interventions. The Federal level Steering Committee is the recommended vehicle for this.
  3. Continuous review and bi-annual updating of the Political Economy Analysis to refine and modify the approach to stakeholder engagement.
  4. Enhanced coordination between components to maximise synergies.

## B: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES
The programme Theory of Change states that the overall impact of the WRAP programme will be that ‘Pakistan increases its resilience to climate change by improving the provision of water as a resource to its people’. At the outcome level, the programme supports ‘targeted government institutions improving the governance of water at the provincial level and scaling up the use of NbS to complement better water governance.’

The programme has completed three years of implementation (two of which were at a limited scale), but sufficient progress has been made to ascertain that activities and outputs are starting to lead to intended outcomes. Evidence gathering needs further strengthening, which will be provided as the recently mobilised Catalytic Fund component also incorporates an independent Monitoring, Evaluation and Learning (MEL) strand. The Theory of Change was reviewed through a process involving all partners, which resulted in identification of priorities for monitoring and evaluation. Partners also agreed to strengthen coordination between the components of WRAP to achieve greater synergies, where possible. In addition, the log frame was amended to improve clarity of pathways between outputs and outcomes.

Contextual assumptions underpinning the theory of change also hold, including sufficient political buy-in within the Government of Pakistan for FCDO to influence the politics of water governance positively. Provincial Steering Committees have met regularly, and a new Federal level Steering Committee was launched by the Secretary of the Federal Ministry of Water Resources in April 2025. This was prompted by a political economy analysis conducted by OPM to better steer water sector reforms and Nature-based Solutions. Senior leadership from various ministries at Federal and provincial level were convinced of the benefits of such a platform and recognition of its importance. Importantly, the technical teams, especially Indus River System Authority, Climate Change Authority and Inspector General of Forests) saw clear benefits in the structure and functions of such a platform. The senior leadership at the Federal Ministry of Water Resources appreciates the Committee as a project-linked initiative and as a vital platform for addressing imminent water governance challenges. Given the current political climate in Pakistan, such a forum for discussing water governance issues amongst federal and provincial representatives is more needed than ever. The Technical Assistance component of the Catalytic Fund can provide a further incentive and instruments for eliciting government ownership and building reform appetite so that technically sound solutions are put into practice to counter adverse impacts climate change and transboundary water flow modification.
Describe where the programme is on/off track to contribute to the expected outcomes and impact. What action is planned in the year ahead?
The water governance and NbS components are on track to contribute to expected outcomes and impact. Interventions under these components have been co-designed with relevant government departments and outputs have been endorsed and are being used, demonstrating progress towards the outcome “targeted government institutions improving the governance of water at the provincial level”.

The Water Governance component has made significant progress in demonstrating concrete steps toward transformational change in water governance in Punjab and KP. These outcomes were achieved through a combination of technical innovation, institutional strengthening, and strategic engagement with the key stakeholders. In Punjab, the programme achieved a score of 4 out of 5 under ICF-KPI 15[1]. A score of 4 is given when there is partial evidence transformational change is likely, in this case co-design of interventions with government officials and endorsement of the final product. This is appropriate given the stage in implementation of this programme and validates the high-quality systems and targeted capacity-building interventions implemented under the programme. Further details are given in Section C, output 1.
[1] International Climate Finance Key Performance Indicator 15: Extent to which ICF intervention is likely to lead to transformational change

The Nature-based Solutions component has directly benefited communities by improving access to clean water, promoting sustainable livelihoods, and strengthening institutional governance. Its interventions have fostered collaborative decision making between communities and authorities, while advancing the integration of NbS into national and provincial policies through close coordination with the Ministry of Climate Change (MoCC), National Disaster Management Authority (NDMA), and water authorities. Partnerships with local governments and Community-Based Organisations (CBOs) have supported the scaling and sustainability of these efforts.

The Catalytic Fund component has been implemented by OPM since November 2024. Although progress against outputs has met expectations, it is too early to map this onto outcomes. This component has also developed an integrated Monitoring, Evaluation and Learning (MEL) framework to harmonise learnings across all three components of the programme.

The following table summarises the outcome level results for the programme:
Outcome: Pakistan demonstrates improved water governance to help adapt to climate change
Indicators	Milestones	Progress as end of fourth year (March 2025)
Number of climate smart and evidence-based water management decisions taken by Punjab and federal governments with a verifiable attribution and/or contribution from WRAP (unchanged)	Data-driven tools developed, TA and Capacity building provided on WA, GMIS, and IDM to end-users (government stakeholders and farmers) lead to: / i) Improvement in water productivity by 3.0% to 4.5% in the pilot district after implementing the climate-resilient interventions (in comparison to control farms) / ii) Groundwater Management Information System (GMIS) and Early Drought Warning System (EDWS) supported by WRAP are integrated and operationalised across relevant government platforms with formal government notifications. / iii) In KP province, Water Resources Regulatory Authority (WRRA) rules and regulations institutionalised based on WRAP’s Punjab experience. / New milestone added in January 2025 to respond to recommendation from AR 2024.	i) Exceeded expectations. Water productivity (kg/m3) for 3 crops increased by 18% (maize, 23% (wheat) and 30% (cotton). (For further details see Section C, Output 1). / ii) Met Expectations. Both systems have been successfully handed over to government departments and are regularly used. (For further details see Section C, Output / iii) Met Expectations. The rules and regulations were co-designed with KP and based on a learning exchange with officials in Punjab. They have now been submitted to the Law Division for scaling policy and regulatory models across provinces.
2. Number of people with improved resilience as a result of NbS interventions (unchanged)	No milestone was set for this reporting period	Progress will be measured in 2026 against the baseline established in 2024, allowing time for benefits of interventions to be evident.
3. Innovative water, nature based, and humanitarian response methods and technologies supported through research, development and demonstration show evidence of scalability (added in January 2025 since Catalytic Fund and MEL partner onboarded)	1) Levels of innovation and scalability established. / 2) Comprehensive definitions/success criteria established for demonstrated scalability and innovation	Met Expectations. The Design of the Catalytic Fund, including governance structure, themes and selection criteria has been developed and approved, allowing for scale up of innovative solutions.

Justify whether the programme should continue, based on its own merits and in the context of the wider portfolio.
WRAP has achieved good progress in developing tools and technologies for water management. WRAP has strengthened traction and capacity in Government of Pakistan at all levels of government for greater uptake and use of these tools, contributing to strong sustainability of the programme. The International Monetary Fund (IMF) has reached an agreement with Pakistan for a US$1.4bn loan under its Resilience and Sustainability Trust Fund, which requires progress against key environmental and climate-related policies including improved climate-resilience of water resources (and specifically irrigation pricing reform). Whilst other Development Partners are active in the water sector, WRAP is developing tools for water accounting and allocation, and irrigation demand management, which can support this policy reform through supporting improved water distribution efficiency. The Federal level Steering Committee for WRAP has been proposed as a structure for improved coordination between development partners and the Government of Pakistan in the water sector, building synergies between policies, governance arrangements, infrastructure and climate resilience programmes. WRAP now also has the MEL framework approved to strengthen the evidence base for utility of these tools.

The programme is classified as 100% International Climate Finance (ICF) and corresponds directly to ICF Key Performance Indicators (KPIs) under Pakistan Network’s, Climate and Resilience workstream of the Country Business Plan, while also making cross-cutting contributions to objectives on governance.

We would recommend that the programme continues, based on its performance, value for money, and given how important the issue of water governance is in Pakistan. However, in light of the announcement by UK Prime Minister to reduce UK Aid spending to 0.3% of GNI by 2027, FCDO Pakistan is reviewing its development portfolio. Inevitably, some reductions will need to be made across the board. WRAP team is working with partners to ensure maximisation of outputs and outcomes to date, whilst remaining flexible in the face of uncertainty. ODA allocations and the impact on programmes are being worked through based on various factors, including impact assessments. We will be taking a rigorous approach to ensure all ODA delivers value for money and maximises the impact of our work to best support the people it benefits, including those in humanitarian crises.

We remain committed to spending 0.7% of GNI on ODA when the fiscal circumstances allow.
C. DETAILED OUTPUT SCORING
Output Title	Climate resilient reforms introduced, implemented and scaled up for efficient allocation of water at the federal level and in Punjab (IWMI)
Output number:		1		Output Score:		A
Impact weighting (%):		35%		Weighting revised since last AR?		No
Indicator(s)			Milestone(s) for this review		Progress
1.1 Enhanced technical capacity of selected federal institutions to enable evidence-driven and climate smart distribution and use of water resources			a) National Water Accounting guidelines developed and endorsed by government stakeholders at federal and provincial level. / b) Early Drought Warning System (EDWS) operationalised for Punjab and handed over to Pakistan Meteorological Department (PMD) with continued TA support.		Score: A, met expectation / a) Water Accounting (WA) guidelines endorsed by Federal Flood Commission and the Pakistan Council of Research in Water Resources (PCRWR) at the federal level, and by the Provincial Irrigation Departments of Punjab, Sindh and KP. USPCAS-Water adopted WA in its curriculum. / Score: A, met expectation / b) The EDWS was launched in February 2025 for Punjab and handed over to the PMD who named it the Pakistan Drought Monitoring System (PakDMS). Technical staff of PMD were also trained by the programme to utilise the platform and make operational decisions.
1.2 Water distribution and use is more evidence-based and targeted institutions are better organised to manage water resources in Punjab, in-line with Punjab Water Act 2018.			a) Water Accounting and Productivity Assessment at system level conducted. i.e. (Lower Bari Doab Canal - LBDC) to understand water availability, usage and demand for informing technical assistance and capacity building of key departments for improved decision making. / b) Groundwater Management Information System (GMIS) handed over to Punjab Irrigation Department (PID) for operational use in estimating water accounting at LBDC. / c) Water Management Information System (surface and groundwater) conceptual framework developed for KP in consultation with KP Irrigation Department. / d) Crop-water usage, and scheduling optimised for 25 farms in Punjab (Okara and Chakwal) and potential farms identified for interventions in pilot districts of KP. / e) Water allocation system developed for District Okara with an agreed implementation timeframe and shared with Govt Stakeholders. / f) Capacity building of 250 farmers and stakeholders on enhancing water productivity through using IDM, GMIS and WA in Punjab and KP. / g) 3 Technical Working Group (TWG) Meetings organised in Punjab, TWG's notified in KP and 1 TWG Meeting Organised for KP. / h) At least 2 Provincial Steering Committee (PSC) meetings in Punjab and 1 PSC Meeting in KP organised and decisions actioned.		Score: A, met expectation / a) Water accounting and productivity assessment conducted at LBDC canal command level. A five-day training was conducted to develop the capacity of key stakeholders to utilise water accounting for decision-making. / Score: A+, moderately exceeded expectation / b) GMIS Handed over to PID for operational use, PID utilised the system to inform the Prime Minister’s Tubewell Solarisation programme. GMIS allowed PID to advise against sinking new tubewells in areas at risk of over-use. / Score: A, met expectation / c) WMIS (surface and groundwater) conceptual framework developed for KP and shared with KPID. / Score: A+, moderately exceeded expectation / d) 35 farms in Punjab provided with soil moisture sensors and technical advisory on improving water efficiency​, and 28 Farms in KP identified and provided with soil moisture sensors with continuous advisory outreach. / Score: A, met expectation / e) Water Allocation Model developed and presented to Stakeholders at 6th TWG. Model for water allocation system has been shared with high-level committee of irrigation department. / Score: A+, moderately exceeded expectation / f) A total of 394 farmers and stakeholders were trained on IDM, GMIS WA and GESI. This included 152 Female and 242 Male. / Score: A, met expectation / g) 3 TWG Meetings in Punjab organised​. / TWG in KP Notified and 1 Meeting Organised / Score: A, met expectation / h) 2 PSC Meetings in Punjab organised, 1 PSC Meeting in KP organised​. Approval on annual workplans obtained.
1.3 Enabling environment to support the improved implementation of water sector reforms at the federal and provincial level through better accountability, monitoring and narrative setting through effective communication strategy.			a) 2 Environmental Journalist Quarterly Meetings organised and 2 Media Exposure Visits to the pilot sites organised / b) 2 workshops for the Parliamentary cohort at the Provincial/federal level / c) 4 Water, Environment and Agriculture Societies Consortium Meetings organised in Punjab and KP / d) 1 Donor coordination forum meeting organised		Score: A, met expectation / a) 4 EJQM meetings organised during FY 2024-25​, 3 Media Exposure Visits organised / Score: A, met expectation / b) 4 workshops of Parliamentary cohort organised with 1 at the Federal level, 1 in Punjab and 2 in KP. / Score: A, met expectation / c) 4 Consortium Meetings organised (3 in Punjab and 1 in KP) / Score: A, met expectation / d) 1 Donor Coordination Meeting organised (co-led with ADB)

Briefly describe the output’s activities and provide supporting narrative for the score.
Output 1 aims to support introduction and implementation of climate resilient reforms for efficient allocation of water at the federal level and in Punjab and KP. Progress across all three output 1 indicators has met or exceeded expectations, resulting in an overall score of ‘A’. The following is a summary of key achievements under this output during the review period.

Technical capacity building of federal institutions on water governance:
1. Water Accounting: Water Accounting (WA) is a system designed to track available water resources, consumption, and balance of water, and provides important insights into water availability, efficiency of use, and potential areas of concern. IWMI has conducted consultations with provinces over previous programme years to reach a common baseline on Water Accounting guidelines, that the provincial governments can use to better gauge reasons for differences in water productivity. The consultations culminated in federal level dissemination workshops this year, and formal endorsement by the Federal Flood Commission (FFC), Pakistan Council of Research in Water Resources (PCRWR), and provincial irrigation departments. In the first Federal Steering Committee under WRAP held this year, the secretary acknowledged the need for water accounting.
2. Early Drought Warning System (EDWS) or Pakistan Drought Monitoring System (PakDMS): This is an intervention aimed at improving the GoP’s capacity to prepare for droughts and water scarcity by integrating real-time data as well as multiple data sources to produce timely reports. The system was designed in consultation with the Pakistan Meteorological Department (PMD) and training was provided in its use. It was launched in February 2025 as PakDMS. In future the PakDMS will be housed in the National Disaster Risk Management Fund (NDRMF) and will inform the National Catastrophe (NATCAT) modelling which assesses disaster risk and informs response planning. The PakDMS was also picked up by similar programmes and is hosted on the websites of the Living Indus, Pakistan Meteorological Department, and the Pakistan Council of Research in Water Resources (PCRWR)[2].
  [2] Pakistan Meteorological Department, PCRWR, UN Living Indus

Evidence-based water distribution and improved institutional capacity to manage water resources in Punjab:
1. Water Allocation and Productivity: Through this component, IWMI has conducted water accounting for Okara district at the district-level to inform water allocation decisions. This work led to a request from the Punjab Irrigation department to do this work at the canal command level so that it would be easier for government to scale up. The water accounting methodology employed by IWMI has also been taken up by the Agriculture Department to implement on water course-ways across 36 districts of Punjab.
2. Water Management Information System: This is a digital decision-making tool for government departments and follows the water accounting guidelines. IWMI has worked with the government of Punjab to develop a Groundwater Management Information System (GMIS), as Punjab already has an information system for surface water. The system has allowed the government of Punjab to better map groundwater wells, regulate extraction of groundwater, and has exceeded expectations by being used to identify hotspots (where groundwater levels are low), and thus ensure the government does not implement new solar-operated groundwater pumps in this area.
3. A conceptual Water Management Information System (WMIS) framework was co-developed with the Irrigation Department to integrate surface and groundwater data, aligned with long-term planning objectives, meeting expectations.
4. Assessment of crop-water use, and optimisation of irrigation scheduling were implemented on 35 farms in Okara and Chakwal Districts, Punjab exceeding expectations. This led to an improvement in farm water productivity by 15%.  In KP, 28 farms were equipped with soil moisture sensors to replicate this intervention in pilot districts. Additionally, the WRAP team installed and coupled solar-powered drip irrigation with rainwater harvesting system introduced by WWF at Hazara University, enhancing field research and farmer capacity building strength on irrigation techniques. This shows effective collaboration between the programme’s components, enhancing synergies between components.
5. A Water Allocation System was developed for Okara district and shared with the Punjab Irrigation Department for review and testing at various distributaries, meeting expectations. This ensures fair and efficient water distribution, consistent with the Punjab Water Act 2019.
6. Capacity building activities exceeded expectations by training 394 stakeholders in GESI, IDM, GMIS, Water Accounting, and PakDMS. These trainings were co-delivered with relevant departments to strengthen institutional capacity and provide a sense of ownership. Furthermore, the team organised 38 stakeholder engagement events during the reporting year, including engagements, with parliamentarians, government stakeholders, media, academia, civil society and members of the technical working groups.
7. Three meetings of the Technical Working Groups (TWGs) were held in Punjab, while in KP, TWGs were formalised and one meeting was held during the year, meeting expectations. These TWGs provided a platform for professionals to share knowledge on water governance and provide feedback on programme interventions.
8. The number of Programme Steering Committee meetings met expectations, guiding programme intervention and making strategic decisions, including approval of annual workplans.

Enabling environment to promote and raise awareness on water sector reforms: IWMI is working with stakeholders to raise awareness and build capacity. This included four Environmental Journalists Quarterly Meetings (EJQM) to ensure media coverage, at federal, Punjab, and KP levels, doubling the planned targets. Additionally, three media exposure visits to pilot sites were conducted, enhancing media personnel’s understanding of the programme’s components, their impacts on ground and visibility of the interventions.  FCDO also actively promotes WRAP outputs on our own communications platforms. Parliamentarians, as policy makers and implementers, play a crucial role in bridging water users and planners. Four workshops with parliamentary cohorts were organised, exceeding the target.  These interactive sessions held at the federal, Punjab, and KP levels, improved politician’s understanding of policy landscapes, implementation challenges, and ongoing initiatives. A donor coordination meeting co-led with Asian Development Bank further aligned development partner priorities, improved coordination and reinforced commitment to programme’s objectives. Four Water, Environment, and Agriculture society consortium meetings (three in Punjab, one in KP) were also held successfully. These meetings engaged students and academia, improving the visibility of interventions and fostering better collaboration and networking among stakeholders.

Describe any changes to this output during the past year, and any planned changes as a result of this review.
There have been no major changes to output 1. Log frame milestones were revised to clearly draw a link between outputs and outcomes in response to a recommendation last year – this did not involve the introduction of new elements but a shift in what metrics needed to be measured for accurate tracking of progress and what outcomes they would lead to.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead.
Recommendations from the previous annual review:
Recommendations	Progress
Define success more clearly: IWMI should map out the changes it expects to happen once pilot interventions are fully implemented. Clear description of what pilot districts (Okara and Chakwal) would look like as a result of implementation of programme interventions would make it more likely for others to follow.	Completed: IWMI has tracked progress against baselines, which has helped understand changes in governance. IWMI has also more clearly mapped out end-states in its programme milestones – drawing a link between Okara and Chakwal as testing grounds for interventions which will strengthen water governance institutions created under the Water Acts.
Tracking implementation of laws: The programme should track in clear terms how activities under output 1 are supporting implementation of national policies and the Punjab Water Act 2018.	Completed: IWMI has developed a policy tracker against the clauses of the National Water Policy, Punjab Water Act and KP Water Act. IWMI has used this throughout the year to align its activities to relevant clauses in the acts, and to quantify how much of the acts will have been operationalised by the end of WRAP.
Uptake by government: IMWI should work out a plan to ensure that findings of water assessment study and data captured in the water register are used by relevant stakeholders especially government departments for fairer distribution of water as well as for water conservation and sustainable water resource management. / All milestones related to development of guidelines, systems and pilots should be continuously tracked as part of the programme log frame unless formally rolled out by respective government departments.	Ongoing: IWMI is tracking uptake by relevant stakeholders. The water resources assessment which was carried out at the district level in Chakwal was used by the relevant stakeholders and re-shaped by the government to be done at the canal command level. The water productivity assessments in Punjab are being taken up by the KP government to provide soil moisture sensors to farmers. Land Use and Land Change (LULC) maps developed by IWMI were formerly only used by the agriculture department are now taken up by the irrigation department to help gauge where and how much water is needed according to cropping patterns/seasons. / All guidelines, systems and pilots (WA guidelines, GMIS, EDWS) have been rolled out and notified by respective government departments.

Recommendations for next year:
1. Consolidate lessons and findings, and continue shift towards lobbying (IWMI, by March 2026): The programme is at its mid-point where GoP is capacitated adequately to carry forward interventions. IWMI should use the year to ensure full uptake by government, including a formal endorsement from the Ministry of Water Resources on the Water Accounting Guidelines. This requires continued engagement with government and farmers to provide incentives to adopt tools and approaches for water use efficiency. Success stories should be documented and case studies developed.
2. Track progress (IWMI, by March 2026): IWMI needs to continue gathering evidence on how things are changing on the ground. A detailed transition plan is needed for PakDMS, GMIS, and other relevant digital solutions to be fully hosted, managed, and maintained by the respective government departments (PMD, Punjab Irrigation Department). The plan must include provisions for transferring intellectual property rights and securing dedicated government budgets for maintenance and upgrades for both tools.

Output Title	Improved government and targeted communities’ capacity to plan, manage and sustain nature-based solutions. (WWF)
Output number:		2		Output Score:		A
Impact weighting (%):		35%		Weighting revised since last AR?		No
Indicator(s)			Milestone(s) for this review		Progress
2.1 Number of people (disaggregated by gender) supported to better adapt to the effects of climate change (ICF KPI 1)			Direct beneficiaries: 105,000 / Indirect beneficiaries: 210,000 / Provincial and Gender Disaggregation confirming at least 50% female beneficiaries		Overall Score: A+ moderately exceeded expectation / Direct: 167,595 (84,635 Males and 82,960 Females). Score: A ++ / Indirect: 217,768 (109,973 Males and 107,795 Females). Score: A
2.2 Hectares of land that have received sustainable land management practices as a result of its interventions (ICF KPI 17			1,500		Score: A, met expectation / Total achieved: 1,517 hectares (over 1000 football pitches).
2.3 Capacities and knowledge base of government personnel and key stakeholders strengthened to integrate NbS in relevant strategies and policies			200 (30% women) / Disaggregation province wise		Score: A, met expectation / Training conducted for 209 people (51 women, or 24%).

Output 2 aims to demonstrate cost-effective nature-based solutions (NbS) for enhanced water resilience. Interventions are suited to each site's specific ecosystem, predicted climate change impacts, and risks to vulnerable communities. This output also aims to enable and sustain integration of NbS in water governance and integrated water resource management through evidence-based policy making, capacity building, and multi-stakeholder coordination.

Climate change adaptation: Indicators 2.1 and 2.2 focus on improving the adaptation capacity of people against the effects of climate change and on rehabilitating or protecting land through sustainable management practices. Key interventions include water supply infrastructure (improvised pipe networks, solar-powered filtration units, rainwater harvesting), planting trees, flood control, groundwater replenishment, and community engagement through Community based Organisations (CBOs) and Water User Groups (WUGs). These groups played a role in overseeing restoration activities, managing water-related infrastructure, and helping coordinate site-level implementation. As a key delivery mechanism for community-led resource management, the engagement of WUGs reflects WRAP’s commitment to decentralised governance. The programme exceeded Year 4 targets for both direct and indirect beneficiaries, achieving near gender balance. Of the direct beneficiaries 1,522 were people with disabilities and of the indirect beneficiaries 282 were people with disabilities. Key achievements included planting 62,201 drought-resistant trees, reducing erosion, restoring degraded forest and pastures and protecting natural waterways.

Capacity Building: During the reporting period, 209 officials were trained on NbS and support provided in drafting climate adaptation plans for 5 districts in GB and 2 in KP. Additionally, exposure visits to intervention sites were organised for government officials, stakeholders, and journalists, enhancing their understanding of NbS in practice. Efforts for the establishment of NbS cells in the Planning & Development (P&D) departments of GB and KP are underway, which will then be funded and capacitated by the relevant departments themselves to further integrate NbS into planning. A total of 380 individuals, including 257 women, were trained in green livelihoods, promoting local ownership and enhancing economic resilience. Sustained engagement and follow up is needed to ensure that the training is integrated into daily lives.
Describe any changes to this output during the past year, and any planned changes as a result of this review.
There were no major changes to output 2. Milestones were revised as part of the log frame revision which did not involve the introduction of new elements but a recalibration of indirect beneficiary targets in line with updated FCDO ICF methodology.
Progress on recommendations from the previous AR, lessons learned this year and recommendations for the year ahead:
Recommendations from the previous annual review.
Recommendations	Progress
Perform a Systemic Forward-Looking Climate Risk Assessment: / Perform a system-wide climate risk assessment to identify and assess climate-related risk drivers across the water system, including possible associated impacts under multiple climate scenarios and timeframes. / Embed future climate risks in site selection criteria – embed climate risk modelling and future water security analysis into site selection future intervention sites as well as when implementing the four District level adaptation plans. This should allow identification and prioritisation of interventions.	Ongoing: Climate risk modelling has been delayed due to difficulties recruiting a suitable expert, despite a nationwide search. However, a professor from Karakoram International University (GB) was hired to develop a climate risk study in Model village Bagrote -GB. The draft report has been shared with FCDO for review and feedback. / During site selection and intervention design, WWF engaged communities in detailed discussions about past climate events and possible future events to take into account the vulnerability of the community. Communities’ indigenous knowledge plays a key role in identifying future risks.
Capacity Building: / WWF should provide targeted technical assistance to relevant government departments in GB and KP to build capacities to plan and execute NbS especially focusing on risk modelling and dissemination of future water-related climate risks into and awareness initiatives (Indicator 2.3). Increase collaboration between WWF, the PDMA and explore potential use of National Disaster Risk Management Fund’s Natural Catastrophe Model.	Completed: During this year, 209 government personnel and key stakeholders (51 women and 158 men) participated in training sessions on NbS for officials in KP and GB. This included NbS definition, IUCN criteria, and integration into planning processes. Factsheets, documentaries and gender check lists have been developed and shared with relevant line departments and stakeholders. / Support was also given to officials in KP and GB to develop climate adaptation plans based on future climate risks. / Additionally, a national consultation session on integrating NbS into the water policy framework was held in Islamabad.
Resilience Model: / Define and separate out water security and gender impacts within the WRAP Resilience Model – consider use of a ‘water security’ indicator to complement the ‘access to water’ indicator within the WRAP resilience model. Seek to report gender disaggregated resilience data to understand WRAP’s impact on building women’s resilience.	Completed: The WRAP resilience model has been revised to include water security and gender-disaggregated indicators, with resilience to be measured at baseline, mid-point, and end of the project.
Adaptation Indirect Beneficiaries: / Recalibrate Indirect Beneficiaries Target – adjust downwards the future targets based on new ICF KPI methodology for indirect beneficiaries (Indicator 2.1)	Completed: Indirect beneficiary targets have been recalibrated in line with updated FCDO methodology and reflected in the log frame.
Focus on Water Interventions: / Prioritise interventions which reduce climate-related water risks and directly correlate to envisaged programme impact. WWF and FCDO programme team should reassess all NbS interventions to align with IUCN [3]NbS standards. All new interventions should also be assessed and approved by FCDO WRAP in line with agreed NbS standards and interventions that doesn’t contribute to the programme objectives should be deprioritised.	Ongoing: WWF is using IUCN’s NbS self-assessment tool to evaluate the relevance and impact of implemented and future NbS interventions. Interventions that do not meet programme objectives will be deprioritised in the coming year. / The NbS adherence status of 77 interventions was assessed. Earthen gabion walls and protection bunds scored highest, followed by check dams, natural drainage pathways, silt traps, and slope stabilisation, however adaptive management for these interventions needs strengthening. Afforestation of indigenous species and protection of natural forests, as well as restoration scored only adequately, again due to lack of adaptive management frameworks. / The NbS self-assessment exercise of WRAP interventions provided useful insights on key gaps, especially regarding the supporting documents required to make a stronger case for NbS. / Work is under way to fill information gaps and improve adaptive management.
[3] IUCN has produced international standards against which NbS can be assessed for their delivery of benefits to communities and to nature. IUCN Global Standard for Nature-based Solutions | IUCN

Recommendations for the next year:
1. Refine capacity building and institutional strengthening strategy: WWF should develop (by September 2025) and execute a high-level advocacy strategy targeting top tier of the provincial government in KP and GB (the Chief Minister, Chief Secretary, Secretary P&D, and other relevant provincial secretaries.
2. Engagement with NbS cells in KP and GB to embed NbS within government planning and budgeting cycles (WWF, by December 2025): Prioritise dedicated technical assistance to government departments to develop planning documents for scaling up proven NbS interventions by WRAP, drawing on governance advice from FCDO and other partners where appropriate. This should involve joint workshops, expert guidance, and continuous follow-up to ensure timely submission and approval of projects the next cycle. It should also outline funding mechanisms for project implementation (e.g., allocation in regular departmental budgets), staffing, and long-term roles and responsibilities for the NbS cells beyond WRAP’s lifespan.
3. Exit and Sustainability strategy (WWF, by December 2025): Revisit exit plans and articulate a clear and actionable exit strategy for this component that explicitly outlines how NbS interventions will be sustained by the government and local communities beyond WRAP’s lifespan.

Output Title	Innovative solutions tested by diverse stakeholders and a pipeline of projects developed through Catalytic Fund. (OPM)
Output number:		3		Output Score:		A
Impact weighting (%):		30%		Weighting revised since last AR?		No
Indicator(s)			Milestone(s) for this review		Progress
3.1 Number of projects demonstrating progress towards scalability of innovative solutions. / (Terminology of 'progress towards' & 'scalability' to be defined after PEA, in terms of reach, adoption, replication in other contexts, attracting additional finance or inclusion in government plans (PC-1s/ADPs), etc.)			a) PEA completed, taking into accounts insights from the IWMI-led PEA to finalise sub-themes for CF. / b) Stakeholder engagement strategy (including for lobbying/influencing) finalised and agreed by FCDO. / c) A comprehensive inception report produced with clear implementation phase workplan. / d) ToRs of Grants Award/Project Steering Committee agreed with FCDO and notified by respective government counterparts		Score: A, met expectation / a) PEA completed by OPM, taking into consideration IWMI PEA findings, and with sub-themes finalised for catalytic fund as well relevant stakeholders and points of entry identified. / Score: A, met expectation / b) Stakeholder engagement plan finalised and agreed with FCDO / Score: A, met expectation / c) Inception report finalised with workplan / Score: A, met expectation / d) Federal Steering Committee ToRs finalised and notified. First meeting held.
3.2 Increased demand for innovative solutions and TA provided to develop new adaptation projects			a) Inception phase completed. Market assessment of specific demand for type of innovative solutions completed and initial set of priority projects identified for Technical Assistance (TA) / b) Draft MEL Framework developed in collaboration with IWMI and WWF and approved by FCDO		Score: A, met expectation / a) Inception phase completed with criteria defined for innovation and sustainability and a short list of projects that respond to market demand for innovative solutions. Initial TA requests from the government have also been identified. / Score: A, met expectation / b) Draft MEL framework developed and approved.

Briefly describe the output’s activities and provide supporting narrative for the score:
Output 3 relates to the development and piloting of new innovative solutions to old challenges in the management of water as a resource. Overall Output 3 met expectations, scoring an A. OPM was awarded the contract in November 2024 and hence had a short inception period. Despite the accelerated timeline, OPM was able to meet all the inception phase milestones, engage the other two partners as well as government stakeholders, and respond to requests on revisions to the deliverables.

3.1 Development of scalable, innovative solutions: OPM conducted a Political Economy Analysis (PEA) to identify existing gaps in water governance, get a sense of the regulatory environment, institutional mandates, and relevant stakeholders, as well as properly identify entry points which increase the chances of sustainability/scalability of WRAP outputs. The PEA was used to inform the inception report, a workshop conducted with the MEL leads of outputs 1 and 2 to discuss overall programme Theory of Change, identification of sub-themes for the fund, and establishment of a federal steering committee on water and nature-based solutions chaired by the Ministry of Water Resources. OPM was also able to obtain a notification from Ministry of Water Resources for official endorsement of the Federal Steering Committee. A broader engagement plan was developed identifying opportunities to more widely share outputs and learnings from WRAP, together with a list of key stakeholders to influence.

3.2 Demand for scalable, innovative solutions: As a result of the PEA conducted for output 3.1, OPM has also produced an initial list of TA projects requested by the government during the inception phase. A mechanism has been defined through which the fund will screen projects for funding – this includes a consideration of innovation in the project as well as scalability. Both IWMI and WWF sit on the project selection committee to ensure complementarity but not overlap with their own innovations. OPM also shared a MEL framework which outlined how monitoring will happen at the CF level, evaluations of WRAP workstreams 1 and 2 (as requested to fill targeted gaps), and consolidation of learnings from the overall programme.
Describe any changes to this output during the past year, and any planned changes as a result of this review.
No major changes. Milestones for future years will be decided based on PEA findings.
Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead.
Recommendations from the previous annual review.
Recommendations	Progress
FCDO WRAP team should ensure that the Fund: / a. Identifies interventions considering economic, financial, social, and environmental factors. / b. Prioritises interventions using well-chosen parameters for the optimum way forward. / c. Maps appropriate finance mechanisms/ channels and highlight opportunities for private investments. / d. Diagnose the challenges and identify barriers to unlocking private adaptation finance and investment opportunities.	Completed: Inception Report, Milestones and KPIs have been chosen to ensure effectiveness of TA, appropriateness of grant projects, as well degree to which the grants catalyse/leverage funding for NbS and/or water management opportunities. All grant projects will be aligned with PrOF rule 5. / The inception report has also mapped barriers to unlocking climate finance and will target channels most likely to leverage funding for the projects.
It will be crucial to draw a clear distinction between activities under outputs 2 and 3 and new pilots to be funded through the Catalytic Fund. Several of IWMI and WWF interventions are being implemented on pilot basis with questions of scalability, adoption, and sustainability still unresolved. Adding more pilots in the programme portfolio should only be done after addressing these questions and identifying real and lasting value addition that any new pilot would bring.	Completed: The inception report and the Catalytic Fund Design Document elaborate the selection process for the projects, which includes conditions to ensure it will only pick up projects past the pilot testing phase which have demonstrated scalability to some degree (including those from the outputs 1 and 2. The projects will have a clearly charted pathway to scalability within the scope of the programme.

Recommendations for next year:
1. Consider PEA as a live document: Given both the frequent turnover in government institutions as well as the evolving aid landscape, OPM should revisit the PEA every 6 months to ensure projects remain relevant and scalable and TA requests retain government ownership.
2. Maximise synergies and coordination: OPM needs to facilitate close coordination with IWMI and WWF to consolidate learnings and identify gaps in mapping outputs onto outcomes by using the flexible TA resources. OPM is a bridging partner working across silos and building ownership in the government of all WRAP’s outputs. OPM and WRAP can also consider how to maximise synergies with other climate or governance programmes.
3. Role of the Federal Steering Committee: A plan needs to be drawn up for the gradual enhancement of this to be used as a common platform by all donors on projects related to water management and governance as well as NbS projects. One of the metrics for success will be the sustainability of this forum and complete ownership by the government at the end of the WRAP programme.
## D. VALUE FOR MONEY
Key cost drivers and performance
IWMI: For output 1, the main cost driver for IWMI has been staff, incurring 36.98% (GBP 684,538) of the total budget (GBP 1,851,104). This is down from 48.69% last year, however the actual amount has increased by GBP 130,115 as more staff was on-boarded due to expansion to KP. Consultant costs have also increased significantly in response to recommendations in the previous annual review to strengthen implementation with the government and improve chances of uptake – because of which several senior-level experts were contracted to drive policy engagement and institutional strengthening workstreams. The split between cost centres is consistent with previous years, with non-staff costs increasing gradually.
Table 1: IWMI yearly cost drivers
Cost head	Inception		Year 2		Year 3		Year 4
	Cost (£)	Percent of total	Cost (£)	Percent of total	Cost (£)	Percent of total	Cost (£)	Percent of total
Staff	63,618	50.47%	356,071	43.02%	554,423	48.69%	684,538	36.98%
Technical Equipment[1]					205,127	18.01%	360,595	19.48%
Consultants	33,744	26.77%	34,039	4.11%	57,385	5.04%	160,676	8.68%
Others (including field activities, workshops, and training events)	28,691	22.76%	437,619	52.87%	321,790	28.26%	645,295	34.86%
Total	126,053	100.00%	827,729	100.00%	1,138,725	100.00%	1,851,104	100.00%

WWF: For output 2, implemented by WWF, the key cost drivers were programme activities at 49% (GBP 1,015,400) which included trainings and implementation of NbS (including wall and dam construction, sustainable agriculture and wetland restoration), followed by staff at 25% (GBP 530,644).
Table 2: WWF year cost drivers
Cost head	Inception		Year 2		Year 3		Year 4
	Cost (£)	Percent of total	Cost (£)	Percent of total	Percent of total	Percent of total	Cost (£)	Percent of total
Programme activities	30,601	7%	331,092	44%	620,121	51%	1,128,516	54%
Staff	51,861	12%	275,253	36%	344,503	28%	533,246	25%
Equipment	306,097	69%	28,005	4%	21,568	2%	115,808	6%
Consultants	7,829	2%	20,878	3%	69,266	6%	97,469	5%
Travel & Subsistence	2,178	0%	18,117	2%	33,163	3%	10,965	1%
NPAC	48,038	11%	81,156	11%	131,207	11%	213,978	10%
Total	446,604	100%	754,501	100%	1,219,828	100%	2,099,982	100%

OPM has completed the inception phase. Cost drivers will be assessed during implementation.
VfM performance compared to the original VfM proposition in the business case.
Economy: Both IWMI and WWF have delivered savings while maximising benefits over the course of the last year. In output 1, IWMI has continued to work with key government and academic stakeholders, utilising their field offices as bases to better reach beneficiaries and capacitate relevant staff while saving GBP 14,000 in rent (please see table below). IWMI’s status as an international research organisation has also saved GBP7,800 in tax exemptions. IWMI has utilised learnings to better streamline processes to produce the same outputs for fewer resources - for example, in drafting the rules for the KP Water Regulatory Authority the programme team built on the rules for Punjab on which the government of Punjab had spent USD 262,000 (approx. 205,000GBP).
Table 3: IWMI Economy Analysis
Office Location	Annual Rent Paid by IWMI	Annual Rent Market Rate in PKR	Annual Rent Market Rate in GBP	Savings on Field Office Rental in GBP
Okara and Chakwal	0	3,600,000	9,919	9,919
Mansehra	683,700	1,367,400	3,768	1,884
Mardan	809,088	1,618,176	4,459	2,230
Total	1,492,788	6,585,576	18,148	14,033

For output 2, WWF has streamlined and localised procurement processes as well as staffing to achieve lower costs per beneficiary compared to larger programmes such as Recharge Pakistan which draws on international staff (USD 12 per beneficiary vs USD 80 per beneficiary). WWF also developed a VFM evaluation tool during the past year which enables the programme to capture and quantify economic savings from co-benefits such as avoided flood damage, water saving, reduced manpower, medical costs avoided, crop production and carbon sequestration – all of which help us understand why certain interventions are chosen for specific sites. (See Cost-effectiveness for more details).
For output 3, OPM has drafted VFM metrics to measure once the programme is in its implementation phase. This includes consideration of why a shortlisted project offers better value for money over another (in terms of both relevance to themes as well as costs).

Efficiency: Partners for output 1 and 2 undertook an exercise in the last fiscal year to set reasonable milestones which were not only calibrated to efforts and resources invested in outputs but also adjusted to instability and unpredictability in government settings.

For output 1, IWMI met all milestones at the output level – this included the launch of the PakDMS, operationalisation and handover of the GMIS to the Water Resources Zone (Punjab), provincial consensus on Water Accounting guidelines/framework as well as endorsement by the KP, Punjab, and Sindh Irrigation Departments, Federal Flood Commission (FFC) and the Pakistan Council of Research on Water Resources. Based on recommendations from the last Annual Review, IWMI increased focus on the capacitation and lobbying end of systems development – with targeted trainings to capacitate relevant stakeholders (government counterparts, farmers) and assessments to gauge effectiveness of trainings.

In output 2, WWF achieved all its milestones for FY 24-25. Against a target of 105,000 direct beneficiaries and 210,000 indirect beneficiaries for ICF KPI 1, WWF achieved 167,592 and 217,768 direct and indirect beneficiaries respectively. Against its target of bringing 1500 hectares of land under sustainable management practices (ICF KPI 17), WWF managed to bring 1517 ha of land under sustainable management practices (8% under vegetation management, 0.13% under soil management, 64.5% under water management, 5% under animal management, 22.3% under forest management).

Under output 3, OPM also completed its inception phase within 6 months (by March 2026) and met all its milestones. This included a political economy analysis which informed sub-themes for the Catalytic Fund to target and the design of the fund itself, a MEL framework, an inception report, an engagement strategy for FCDO, and the establishment of a federal steering committee.

Effectiveness: In its initial 3 years of implementation, partners struggled to find substantive evidence of a shift in ways of working at the institutional level. This was partly because of low baselines on capacity and knowledge, high inertia to change, as well as the tendency at government levels to address water rights as a political subject as opposed to a public good whose accessibility needs to be maintained through data sharing and proper regulation. In year 4, IWMI has generated evidence to show how its interventions are changing ways of working. In its work with farmers on improving water and crop productivity through soil moisture sensors, IWMI found a 20% improvement on average in water productivity[4] (see table below and overall cost-effectiveness):
[4] Water Productivity is defined as the ratio of agricultural output to the amount of water consumed.

Table 4: IWMI Effectiveness Analysis
Crop	Water Productivity (kg/m3)		Percent Change
	Without Sensor	With Sensor	%
Wheat	0.3	0.36	23
Cotton	0.21	0.27	30
Maize	0.40	0.47	18

The launch and operationalisation of the PakDMS is gaining traction – website analytics show high traffic to the portal. While work on IDM, GMIS, PakDMS and Water Accounting have been widely endorsed by government and have appropriate ownership for this stage in the programme, wider uptake over the remainder of the programme’s life needs to be monitored.
In output 2, WWF has set-up an NbS cell in GB and is now in the process of setting one up in KP as well. The aim of the NbS cells is to review plans for NbS incorporation to planning cycles and project documents.
Equity: WRAP has had a particularly strong focus on promoting equity in terms of who benefits from its interventions, as well as how much it enables vulnerable groups (such as women) to take up decision-making roles.

For output 1, IWMI has developed a Gender Action Plan (GAP) to list the key activities and priority areas to work on throughout the life of the programme to ensure gender representation and inclusion of marginalised groups. IWMI has also conducted mixed-methods research to understand household decision-making processes. The key results revealed that while women contribute significantly to agricultural production, they have little to no say in household decision-making. Of the 242 individuals trained last year – including those on the use of soil moisture sensors – more than 50% were women.

Under output 2, WWF undertook capacity building of 209 government personnel and stakeholders, including 51 women. To further address gender disparities, the development of a dedicated gender strategy is planned for 2025. WWF also conducted capacity-building efforts, including the implementation of sustainable water management and green income generation training for over 567 women from various communities. Women’s active participation was ensured in numerous activities, such as the installation of rooftop rainwater harvesting schemes in girls' schools and engagement in awareness sessions, environmental day celebrations, and consultative meetings with government departments and communities. Additionally, WWF organised nine interactive events in Haripur, Mansehra, and Abbottabad, aimed at raising awareness about gender-inclusive water conservation.

For output 3, OPM is aiming to prioritise equity through specifically targeting projects led by women and/or other marginalised groups.

Overall cost-effectiveness: The programme is delivering good value for money across all agreed metrics, targets relevant stakeholders, and allows the UK government to engage in water policy dialogue at various levels. The programme should continue on the strength of the evidence presented in this report.

Against the programmes intended impact to increase the resilience of Pakistan to climate change, both partners have proven the effectiveness of inputs. For IWMI, interventions such as Irrigation Demand Management have yielded not only water savings but also energy savings amounting to PKR 21,000 (GBP 59) from investments of GBP 36[5] from reduced energy and water consumption per year is for farms as small as 3 acres. The KP government is using these results to scale up these interventions potentially through a World Bank loan. This indicates an increased appetite and knowledge of measures to improve water productivity. For WWF, an economic valuation of the interventions has shown high benefit-cost ratios, ranging from 3 to 11 for individual interventions (such afforestation of indigenous species, natural drainage path restoration and rainwater harvesting) – which indicates that these interventions have contributed to or averted damage to resilience building in target communities.
[5] Chameleon One System – VIA Shop

Recommendations for next year:
1. Partners to benchmark cost of interventions against similar projects in Pakistan (both government-funded and donor-funded) and compare progress and success at outcomes level. Responsibility: IWMI/WWF/OPM and Lead Technical Advisor.
2. Partners to include a justification of costs (under key cost drivers) against interventions delivered/progress achieved as a section in the VFM report next year. Responsibility: IWMI/WWF/OPM and Lead Technical Advisor.
E: RISK
Overview of risk management
The overall risk rating for the programme since the last Annual Review is ‘Moderate’. The FCDO WRAP team maintains a detailed risk register which is updated quarterly with inputs from all programme partners along with mitigation measures and risk owners assigned. The regular engagement with partners was helpful to identify and assess changes to risks. The FCDO WRAP team also oversees delivery chain mapping, progress reporting, and due diligence assessments through robust monitoring systems. By embedding risk ownership and mitigation into operations, WRAP is better equipped to adapt to challenges and maintain impact, despite ongoing uncertainties around government engagement and partner coordination.

A comprehensive assessment of programme risks has been conducted as part of the annual review. All programme risks remain within Pakistan network risk appetite and so far, no risk has been escalated to the management. The review, considering existing risk management mechanisms and practices in place, recommends maintaining a “Moderate” risk score for the programme.
Strategy and Context (Inherent – Severe; Residual - Major)
WRAP risk appetite for strategy and context is “eager”.

WRAP is implemented in close coordination with local, provincial, and federal government departments and with local communities to maintain support and programme momentum. FCDO WRAP team, along with all implementing partners, is actively monitoring the evolving context while maintaining strong communication with government stakeholders. Contingency planning and adaptive delivery strategies are under consideration to manage potential disruptions.

While overall risk of instability in Pakistan remains high, the domestic political landscape has remained relatively stable from April 2024 to March 2025, particularly in Punjab and Khyber Pakhtunkhwa (KP). Post-February 2024 general elections, political tensions subsided, and both federal and provincial assemblies resumed regular operations. Engagement with key administrative officials remains a priority to ensure continuity, supported by insights from the recently concluded Political Economy Analysis (PEA). Towards the latter part of the year inter-provincial tensions began to rise over a federal government backed project to construct canals on the Indus River which would divert more water away from farmers in Sindh and South Punjab. This has raised awareness to greater need at all levels for improved coordination in water allocation and efficiency of use. Going forward, WRAP partners will use the Federal Steering Committee to highlight where outputs can help address some of these needs. As provinces are represented on the Federal Steering Committee too, this can additionally help forge consensus on strategies to counter water scarcity and unpredictability, with WRAP partners fully invested in piloting and rolling out innovative solutions.
Policy and Programme Delivery (Inherent – Major; Residual – Moderate)
WRAP has a “eager” risk appetite for policy and programme risks.

While there have been questions about the programmes ability to scale-up interventions and obtain government buy-in in its earlier years, partners have made progress this year in gathering evidence on what transformational shifts are being seen in water governance as a result of WRAP interventions.

To mitigate the risk of low buy-in from relevant authorities, all partners have maintained regular communication and coordination with the relevant government stakeholders. The programme has leveraged steering committees to proactively engage with senior civil service servants in the federal and provincial governments. Formalisation of programme interventions with Government Ministries and departments are done through Memoranda of Understanding (MoUs) and Letters of Agreement (LoAs). Regular communication with government focal points throughout the programme lifecycle is done through technical working group meetings and engagements with line departments. The programme also focuses on identified technical capacity building, skills training and gender awareness training for gender champions in targeted institutions which will enable to integrate programme interventions into government strategies.
Public Service Delivery & Operations (Inherent – Major; Residual – Moderate)
The programme has a “cautious” risk appetite for this category.

Spillover effects of disasters and crises including floods, rain and internal and external conflicts (e.g., flooding in 2022 and 2024, Indo Pak conflicts) could impact programme delivery. Climate change, global and regional instability may produce natural disasters or human crises that leads to delay in execution of programme activities. The programme follows a proactive approach by ensuring adaptive design of interventions involving relevant beneficiaries and government, developing contingency plans, and rescheduling the action plan if necessary.

The programme has “cautious” risk appetite for People, Financial and Fiduciary and Reputational risks and “minimal” risk appetite for Safeguarding risks. These risks largely remain unchanged and manageable.

1. Recommendation:
  1. Partner’s risk matrixes should directly feed into the WRAP Risk Framework, being regularly updated and drawing lessons learned in a coherent and pragmatic approach. Action: SRO/PRO to hold a workshop by 30 September 2025.

Update on Partnership Principles
The Partnership Principles Assessment (PPA) sets out FCDO’s assessment of commitments made by the Government of Pakistan (GoP) to four principles (1) reducing poverty and progress towards achieving the Sustainable Development Goals, (2) respecting human rights and international obligations, (3) strengthening financial management and reducing the risk of funds being misused through weak administration or corruption, and (4) strengthening domestic accountability. These were last updated in January 2021.

Our overall judgement is that the GoP is demonstrating a reasonably credible commitment to two of the four partnership principles namely: poverty reduction and financial management. However, there are causes for concern in certain areas of human rights where the trajectory of progress has been downward. Progress towards attainment of the Sustainable Development Goals and poverty reduction is proceeding at a slow pace with the rapid population growth creating more pressure. On public financial management and anti-corruption, the direction of travel is broadly neutral, although some evidence indicates improvements. There has been mixed progress towards strengthening domestic accountability with a reduction in civic space and media freedom.

F: PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE

The Annual Review evaluated partners’ workplans, budgets, and their alignment with the programme’s log frame, assessing both financial and delivery performance. It also reviewed the effectiveness of programme management systems and reporting structures. Updated Due Diligence Assessments for IWMI and WWF (December 2024) confirmed enhanced safeguards to protect UK taxpayers’ funds.

Field trips were conducted during the year (in October and November 2024) but due to travel restrictions, visits to some project sites in 2025 were not possible. The review also drew on a desk-based assessment of documentation and virtual meetings with partners and beneficiaries. This approach confirmed partners demonstrating acceptable performance in delivery, stakeholder engagement, and compliance. However, there is room for improvement in utilising coordination platforms more effectively and strengthening overall programme management mechanism to boost impact and efficiency.
Delivery & Commercial:
WRAP has demonstrated good performance over the last year across all its components and partners, flexing to address evolving needs. Narrative reporting from partners has been timely, and partners were responsive to modifying reporting templates to produce clearer narratives and more concise reports. Partners have also responded well to FCDO feedback during the last annual review to strengthen engagement with and ownership by relevant authorities. Both WWF and IWMI have explored additional entry points and methods of working with authorities to overcome challenges such as high staff turnover, limited financial resources, and lack of clear structures in the policy making process for inclusion of WRAP outputs. These require sustained efforts. WFP and IWMI coordinated orientation sessions for progressive farming and government officials of Punjab and KPK. WWF has been closely working with Concern Worldwide (BRAVE) on site and intervention selection in GB including coordination with government.

All partners are well trained on risk management and delivery chain mapping and maintain a proactive dialogue with FCDO WRAP team on compliance, with the exception that OPM has not attended FCDO trainings on fraud mitigation and safeguarding, as these trainings have not yet been organised since OPM was on-boarded in November 2024. However, plans are in place to conduct this as soon as available. IWMI and WWF have satisfactorily responded to recommendations made in the Due Diligence Assessment refresh, which was concluded in December 2024. FCDO WRAP team will continue monitoring progress on DDA recommendations through quarterly submissions. VfM frameworks and reports were further strengthened during the year and were quality assured by FCDO. VfM reporting will be kept under review.

The FCDO WRAP team had monthly check-in meetings with implementing partners to discuss progress (including log frame assessment), challenges and risks. The teams also had regular meetings with government counterparts to ensure that the services delivered by partners were of the agreed standard.

The contract was awarded to OPM in November 2024, and a kick-off meeting was held to clarify expectations and agreeing prioritisation of activities given the shortened timeline for inception. OPM continued with design of the Catalytic Fund, but the implementation of the fund was postponed to next year. OPM have delivered all the revised inception phase milestones to an acceptable standard, following feedback from FCDO on draft milestones.
Financial Reporting:
At the start of the financial year, the WRAP programme was allocated a cumulative budget of £7.44 million. However, this allocation was revised downward by 31% to £5.1 million, reflecting adjustments based on implementation capacity and evolving programme priorities. Against this revised forecast, actual expenditure amounted to £3.9 million by the end of the reporting period. This resulted in an underspend of £1.2 million, equivalent to ~24% of the revised budget. Table below provides component-wise expenditure.
Table 5: WRAP financial status for 2024-25
Partner	Forecast	Actual Spend	Variance %
IWMI	2.20	1.70	-23%
WWF	2.30	2.00	-13%
OPM	0.50	0.20	-60%
Programme funded position	0.05	0.03	-40%
Total (GBP million)	5.05	3.93	-24%

Due to several factors WRAP, as a whole underspent during the financial year. Some of these factors were outside the control of partners, including delays by FCDO in procurement and onboarding and delay of catalytic fund roll out to implementation phase (OPM); international procurement and recruitment challenges outside the control of partners (IWMI).

In addition to external constraints partners have consistently over-forecasted their spending, which further contributed to the variance between projected and actual expenditures. While efforts were made to manage this discrepancy by the third quarter, some residual underspend remained. Taken together, these issues suggest that WRAP’s financial management would benefit from a thorough review of implementation timelines, resource mobilisation strategies, and the broader external factors that influence delivery. Such a review could help improve forecasting accuracy, enhance responsiveness to operational delays and ensure more efficient budget utilisation in future cycles.

The review team was not able to conduct assets spot check for IWMI and WWF, due to inability to travel to sites where assets are housed, however partners have been sharing assets lists on quarterly basis.

There wase no delivery, commercial or financial recommendations from the last Annual Review on which to report progress.

Findings and Recommendations:
1. Finding: WRAP partners identified a need to strengthen understanding of financial management, timelines, and expectations to improve forecasting accuracy.
  1. Recommendation: PRO, with support from the finance team if needed, should conduct refresher sessions on financial management including forecasting and timely expenditure reporting, and explore alternative approaches to overcome procurement challenges faced by partners by end July 2025.
2. Finding: Asset spot checks were not possible during the reporting period, incurring liability for FCDO.
  1. Recommendation: PRO to arrange for proportionate asset spot check for IWMI and WWF as soon as possible and as travel restrictions allow.

G: MONITORING, EVIDENCE AND LEARNING
For monitoring and evaluation, the programme adopts a multi-tiered approach. Monthly progress presentations to FCDO WRAP team facilitate discussions on progress against the work plan and address delivery challenges collaboratively. FCDO conducted monitoring visits to intervention sites in Punjab, GB and KP throughout the year, complemented by dedicated monitoring and evaluation officers within the programme ensuring accurate reporting and information dissemination. Pre- and post-evaluation surveys gauge effectiveness of capacity building surveys, and inform case studies, while internal and external audits provide regular oversight. Engagement with stakeholders, particularly beneficiaries, provided valuable insights into the effectiveness and impact of interventions, guiding adaptive programming decisions. In addition, feedback from monitoring activities informed risk management strategies, facilitating timely adjustments to mitigate challenges. Overall, coordination with FCDO reflects a collaborative and structured approach to programme adaptivity, result monitoring, and financial management.

IWMI maintains robust monitoring practices including quarterly visits to project intervention sites, field team, fortnightly progress review meetings with field teams and regular feedback from beneficiaries through consultation, pre and post training assessments and feedback letter from government counterparts.

Throughout the review period, WWF-Pakistan conducted rigorous monitoring activities, including biannual internal monitoring visits to project sites in KP and GB, engagement with stakeholders through provincial Steering Committee meetings, and beneficiary feedback sessions. Field visits enabled firsthand assessment of project progress, while reviews of financial processes and accountability measures by external auditors ensured transparency and compliance. WWF has focussed this year on building the evidence base for which Nature-based Solutions perform well in which situations, including by strengthening data collection on biodiversity and ecosystem health outcomes. Their use of the IUCN self-assessment tool identified where evidence gathering could be strengthened, which was mostly in terms of adaptive management.

Following the on-boarding of OPM in this programme year and mobilisation of the Catalytic Fund workstream, a Monitoring, Evaluation, and Learning (MEL) workstream will be brought online to not only monitor progress of grantees under the fund but also conduct evaluations for the other two partners (IWMI and WWF) which will help fill gaps in data and allow better assessments to be made. IWMI and WWF already have monitoring, evaluation and learning processes along with dedicated staff for MEL. In particular, the Political Economy Analysis conducted by OPM initially, and which will be regularly updated, serves to identify not only influencing pathways but to help monitor uptake of tools and outputs.

In January 2025 FCDO held a joint meeting of all partners. This was part of onboarding OPM and also served to share learning to date from each of the components and shape the MEL framework. The meeting identified some opportunities for building greater synergies between components. It was agreed that two further learning workshops should be conducted in the coming year. Findings from demand-led MEL products will be used to inform adaptive programming across all three WRAP outputs, for example by filling evidence gaps and targeting outputs most effectively.

Date of last narrative financial report	IWMI – April 2025 / WWF – April 2025	Date of last audited annual statement	IWMI: 29 May 2024 (F/Y 2023) / WWF: 27 August 2024 (F/Y 2023/24)

Annex-1
List of Acronyms
S.No.	Acronym	Meaning	S.No.	Acronym	Meaning
1	BARI	Barani Agricultural Research Institute	28	PakDMS	Pakistan Drought Monitoring System
2	BHC	British High Commission	29	PDMA	Punjab Disaster Management Authority
3	CBOs	Community Based Organisations	30	PEA	Political Economy Analysis
4	CTD	Conductivity, Temperature, and Depth	31	PID	Punjab Irrigation Department
5	CRS	Crop Reporting Services	32	PMD	Pakistan Meteorological Department
6	FCDO	Foreign, Commonwealth & Development Office	33	PPA	Partnership Principles Assessment
7	FGDs	Focus Group Discussions	34	PRO	Programme Responsible Owner
8	EDWS	Early Drought Warning System	35	PSC	Provincial Steering Committee
9	EJQMs	Environmental Journalist Quarterly Meetings	36	Q1-4	Quarter 1-4
10	GB	Gilgit Baltistan	37	SDGs	Sustainable Development Goals
11	GCF	Green Climate Fund	38	SRO	Senior Responsible Owner
12	GCM	Global Climate Model	39	TA	Technical Assistance
13	GMIS	Groundwater Management Information System	40	ToC	Theory of Change
14	GoP	Government of Pakistan	41	ToR	Terms of Reference
15	ICF	International Climate Finance	42	TWGs	Technical Working Groups
16	IDM	Irrigation Demand Management	43	VfM	Value for Money
17	IWMI	International Water Management Institute	44	WaPOR	Water Productivity Open-Access Portal
18	KP	Khyber Pakhtunkhwa	45	WA	Water Accounting
19	KPIs	Key Performance Indicators	46	WB	World Bank
20	LoAs	Letter of Agreements	47	WRAP	Water Resource Accountability in Pakistan
21	MEL	Monitoring, Evaluation and Learning	48	WSRA	Water Services Regulatory Authority
22	MoUs	Memorandum of Understanding	49	WUAs	Water User Associations
23	NDMA	National Disaster Management Authority	50	WUGs	Water User Groups
24	NbS	Nature Based Solution	51	WWF	Worldwide Fund for Nature
25	NWAF	National Water Accounting Framework
26	ODA	Official Development Assistance
27	OFWM	On Farm Water Management

Annex-2
Success Stories
IWMI in collaboration with the Pakistan Meteorological Department has developed Pakistan’s fi­rst Drought Management System (PakDMS). The PakDMS is a digital tool designed to provide timely alerts on when droughts will happen, which can enable more proactive decision-making and allow the tracking of drought risks as they develop, pinpointing vulnerable regions with precision. The impact is important for rural communities, where access to timely information can determine whether a season's crop is at risk.

During engagements with communities, communities emphasized the need for a tool that could help them prepare for the impacts of drought. During a focus group discussion, one woman farmer shared ‘My source of livelihood is agriculture, and due to past droughts and water shortages, I have faced signifi­cant losses in my agricultural productivity. I have never received any information about upcoming drought spells.’

Success under WRAP has been just as much about the transformation of individual lives as it is about improving the health of large ecosystems.
Gul Nahar is a 48-year-old woman living in the Singul Valley in the district of Ghizer. Like many women, she spent her days tending to the family's crops and taking care of household chores but dreamt of being financially self-sufficient and providing a better life to her family.
Gul Nahar attended a training session organized by WWF Pakistan on how to raise fish in her own backyard as a sustainable and nature-friendly means of earning an income and was inspired. With the knowledge and skills, she gained from the training, Gul Nahar decided to build a fish farm in her garden. In the space in front of her house, a space traditionally reserved for guests in rural culture, Gul Nahar built three earthen ponds with funds from the family’s savings as well as support from the local fisheries department. She stocked the ponds with trout fish which is famous for its taste and are suited to the local environment.
In a year, her fish grew to their maximum size, and she started selling and earning a reasonable amount (after setting aside fish served to family and guests). She is grateful to WWF-Pakistan and the UK government for the training, which has enabled her to improve her family’s living conditions. Her success has inspired others to follow her example, and she has become a role model for women in her community.