## Annual Review Report

Title: Resilient Water Sanitation and Hygiene (WASH) and Emergency Preparedness Programme (RWEPP)
Programme Value £ (full life): £ 7.59 million / Original BC amount £19.7 million		Review date: July – August 2025
Programme Code : [AMP ID#] 301013	AMP start date: July 2021	AMP end date: June 2026

Summary of Programme Performance
Year	2022	2023	2024	2025
Overall Output Score	A+	A+	A+	A+
Risk Rating	Minor	Minor	Minor	Minor

DevTracker Link to Business Case:	RWEPP BC Link
DevTracker Link to results framework:	RWEPP Result Framework

A. SUMMARY AND OVERVIEW

Description of programme
The Resilient Water, Sanitation and Hygiene (WASH) and Emergency Preparedness Programme (RWEPP) was initiated in July 2021 and is scheduled to conclude in June 2026. The programme aims to enhance inclusive access to sustainable and resilient WASH services, while strengthening the capacity of communities to prepare for and respond to climate-induced disasters. This is achieved through the delivery of sustainable WASH infrastructure and the reinforcement of institutional and community-level systems. Improved emergency preparedness at the community level is expected to result in more resilient WASH services and a reduction in disaster-related mortality.

RWEPP is implemented through a strategic partnership involving the Gurkha Welfare Trust (GWT), UNICEF, and the Asian Development Bank (ADB). GWT continues the United Kingdom’s longstanding support to Nepal’s WASH sector by supporting local government WASH planning, infrastructure development, and emergency preparedness. UNICEF provides technical assistance to federal and provincial governments, with a focus on strengthening WASH systems and institutional capacities. Likewise, ADB is responsible for implementing groundwater monitoring activities across 23 districts in the Terai region, contributing critical data and insights on hydrogeological quality of water to inform sustainable water resource management.

The programme reflects a strategic shift in WASH programming from a service delivery-oriented model to a systems strengthening approach. This shift was driven not only by resource constraints affecting the delivery of physical infrastructure, but also by the recognition that the long-term sustainability of WASH services depends on robust institutional frameworks, capacity development, effective planning and budgeting processes, and sound governance mechanisms.

The partnerships with the Gurkha Welfare Trust (GWT) and UNICEF concluded during the current reporting period (March 2025). The partnership with GWT underwent an early closure process due to a reduction in ODA. Accordingly, this report presents the completion status and final achievements of both the GWT and UNICEF components of the programme.

Local Context
During the current reporting period, both horizontal and vertical intergovernmental coordination have shown notable improvement compared to the previous year. A key milestone was the signing of a tripartite agreement among federal, provincial and local governments to support the formulation of municipal WASH plans in Gandaki and Sudur Paschim provinces. This collaborative effort marks a significant step toward integrated planning and implementation of WASH services at all levels of government. In parallel, the Ministry of Water Supply and the Ministry of Health and Population jointly drafted the National Cholera Elimination Plan (NCEP) 2025–2030 and submitted for the approval from parliament, which is reflecting a coordinated approach to public health and WASH sector integration.

Additionally, the establishment of the WASH Parliament Forum in November 2024 has emerged as a key platform for influencing WASH-related policy and budgetary decisions. The forum has been actively engaged in advocating for increased investment and prioritization of the sector. Reflecting these advocacy efforts and policy shifts, the Government of Nepal announced the national budget for Fiscal Year 2082/83 (2025/26), which includes an increase in WASH sector allocation, rising by approximately 25%, from NPR 26.63 billion to NPR 33.89 billion. The budget prioritizes expanding safely managed water supply coverage from 19% to 37% and increasing access to basic water services from 93% to 98%. However, this is only 1.13% of total budget which is not enough to cover the WASH need of country as identified in the WASH sector development plan.

Summary supporting narrative for the overall score in this review
The overall score for this annual review is A+, with two outputs exceeding their defined milestones and the remaining outputs achieving their targets. During this review period, activities were primarily implemented under three main output areas: Output 1, Output 2, and Output 6. The table below provides a summary of the scores for each output:
Output No.	Output Area	Output Weightage	Score
1	System strengthening; Local governments prepare inclusive WASH and DRRM sectoral plans.	10%	A+
2	WASH Infrastructure: Improved access to WASH services in households and institutions (schools and HCF)	45%	A+
3	Behaviour change: Increased knowledge and skills on safe WASH behaviours and emergency preparedness	25%	A
4	Emergency Preparedness & Response-Government representatives and community people are trained on DRRM and stockpiled the essential logistics	15%	A
5	Private sector-Strengthening private sector capacity to meet demand for WASH and emergency products and services
6	Monitoring, Evaluation and Learning to stimulate upscaling	5%
Total		100%	A+

Major lessons and recommendations for the year ahead
As RWEPP enters its final year of implementation, with only one activity remaining, the programme has largely delivered well against its revised targets and has made notable progress in influencing key agendas, particularly around systems strengthening and local ownership, despite reduced funding. However, it’s inevitable that the reduced timeframe and limited resources have constrained the programme’s potential long-term impact and value for money (VfM), especially in terms of sustainability. While physical outputs such as water supply systems, sanitation facilities and emergency preparedness infrastructure were effectively delivered, sustaining these gains requires a stronger institutional foundation at the local government level.

One of the overarching lessons is the need for continued investment in systems strengthening, including governance, financing and local capacity development. Ensuring the durability of RWEPP’s achievements will depend on predictable, multi-year domestic financing, stronger local government leadership, and a shift in focus from infrastructure expansion to quality, maintenance and service continuity. These elements are essential for building resilient, community-owned WASH and disaster preparedness systems that can endure beyond the programme’s lifecycle.

Below are some other output-specific learnings and recommendations that were outlined during the review period:

Lessons 1: A key lesson from the programme is that building strong municipal capacity is fundamental to the success of federalized WASH service delivery. Without adequate local systems for regulation, monitoring and oversight of WASH services, sustainability remains uncertain. Strategic partnerships with member-based associations such as MuAN and NARMIN proved instrumental in addressing some of these gaps. These alliances not only enhanced technical capacity at the municipal level but also catalysed broader systems change.	Recommendation 1: BEK should continue strategic partnerships with MuAN and NARMIN through low-cost capacity-building initiatives, such as peer learning exchanges, remote mentoring etc. These can strengthen municipal oversight and regulation without heavy financial investment, aligning with FCDO’s focus on governance and systems strengthening.
Lesson 2: The deployment of trained human resources and quality assurance teams as a TA at the Department of Water and Sewerage Management (DWSSM) and at provincial levels proved to be an effective model for delivering technical support and strengthening WASH systems. However, a key lesson is that sustaining and scaling this approach requires continued budgetary support and engagement. Until the government formally approves and implements a revised organizational structure with adequate human resources, momentum and continuity of impact will continue to rely on dwindling external support.
Lesson 3: The NWASH MIS has become a vital tool for local governments, offering real-time data that supports evidence-based decision-making and strengthens accountability. Its growing adoption reflects increasing confidence in digital systems for WASH planning. However, continued efforts are needed to ensure timely updates and full integration of key documents for broader institutional use. To maximize its impact, WASH Plans generated through NWASH MIS must be better aligned with local periodic plans, MTEF and annual budgets. This will require innovative enhancements, such as AI integration and stronger evidence-based advocacy to support local governments in bridging planning and budgeting gaps.	Recommendation 2: BEK should explore opportunities to integrate existing sectoral digital tools into a unified, comprehensive digital system that is more practical and user-friendly for local governments.
Lesson 4: GWT’s two-year project cycle model underscored the critical value of investing time in community readiness prior to infrastructure development. The first year emphasized social mobilization, engaging communities in understanding multi-hazard risks, identifying local solutions, contributing resources, and building capacity through awareness and skill development. This deliberate preparatory phase fostered strong community ownership, which in turn enhanced the effectiveness and sustainability of infrastructure implemented in the second year. However, this approach requires a long-term, patient development mindset.	Recommendation 3: BEK should work with the LISP TA team to explore how best practices from BEK’s legacy programme can be adapted and replicated within similar government-led initiatives, ensuring alignment with national systems and long-term sustainability.
Lesson 5: GWT’s inclusive approach to community water supply (ensuring that all public institutions such as schools, health posts and community centres were covered) proved to be a key factor in maximizing impact. This holistic model not only improved access to safe water across the entire community, but also promoted shared responsibility, enhanced service delivery and strengthened the long-term sustainability of water systems.
Lesson 6: While women made up 56% of Water and Sanitation User Committee (WSUC) members, only 7% held the position of chair. This highlights a critical gap between participation and leadership. Cultural norms, confidence gaps, and decision-making dynamics may still limit women’s access to top roles.	Recommendation 4: BEK should explore how its existing gender-focused programmes can support women in expanding leadership development through low-cost mentorship networks that connect experienced female leaders with emerging ones. In parallel, BEK should advocate for municipalities to adopt gender-responsive selection criteria for leadership roles within WSUCs, fostering more inclusive and equitable governance.
Lesson 7: The integration of WASH, nutrition-sensitive agriculture, and behaviour change communication, such as through the Simple Drip Irrigation (SDI) initiative, demonstrated the effectiveness of cross-sectoral programming. By addressing multiple, interconnected needs simultaneously, the project achieved greater impact on food security, health, nutrition and resilience. This underscores the value of holistic, community-centred approaches in tackling complex development challenges, especially among vulnerable populations.	Recommendation 5: BEK should leverage existing resources to scale integrated models like SDI by promoting multi-sectoral local grants that foster collaboration among agriculture, health, and WASH units. This approach will strengthen the multisectoral framework and enhance impact across sectors.

## B: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES

Summarise the programme’s theory of change, including any changes to outcome and impact indicators from the original business case.
The theory of change for the RWEPP remains aligned with the original business case, aiming to achieve the ultimate impact of improved health and quality of life, leading to inclusive and resilient development. This impact is expected to be realized through two overarching outcomes:
- Reduction in morbidity and mortality from WASH-related diseases and undernutrition.
- Reduction in disaster-related morbidity and disability.
To support these outcomes, the programme is structured around five core output areas, as illustrated in the theory of change diagram. Additionally, a cross-cutting output area focuses on monitoring, evaluation, and learning (MEL) to ensure adaptive management and evidence-based decision-making.

The major components of the programme were previously reviewed and redesigned to enable a responsible exit, following the 2023 reprioritization in response to the reduced Official Development Assistance (ODA) context in Nepal. As a result, no changes have been made during this review period to the impact or outcome indicators, nor at the output level. However, minor adjustments were made at the activity level. Specifically, two new activities were introduced:

- Groundwater security: addressing quality and quantity aspects to ensure sustainable water resources (see output 1 under section C).
- Compilation of lessons learned; Analysing and documenting insights from various UK-supported WASH interventions in Nepal to inform future programming and policy development (see under section D).
Describe where the programme is on/off track to contribute to the expected outcomes and impact. What action is planned in the year ahead?
This reporting period marks the conclusion of the programme’s major components. Despite a significantly reduced scope due to the early closure of one of the key components following a reduction in ODA, the programme has made meaningful contributions toward its intended outcomes and impact. The original business case value was £19.7 million, while the revised programme budget stands at £7.59 million.

Overall, the programme has delivered tangible benefits to communities within its operational areas. By enhancing access to WASH services, there are indications of improved trends in waterborne diseases and malnutrition. Additionally, RWEPP supported government efforts in planning for WASH and disaster risk reduction and management, thereby strengthening the capacity of local governments in the project’s target geographies.

Moving forward, only one small component of the programme will remain active until its conclusion i.e. a hydrogeological study focused on groundwater security and quality. This study aims to generate evidence to support the systems strengthening efforts envisioned for Nepal’s WASH sector, particularly in relation to safely managed water supply and addressing the impacts of climate change on the country’s groundwater resources (with a focus on the Terai).

Justify whether the programme should continue, based on its own merits and in the context of the wider portfolio
The remaining work under this programme is limited in scope and primarily focused on evidence generation to support the strengthening of WASH systems, particularly in improving access to safely managed water services and addressing the impacts of climate change on groundwater resources. Given that a significant portion of Nepal’s population still relies on groundwater, it is crucial to continue this work through to the end of the programme, which will allow government of Nepal to have some evidence in hydrogeological status and the quality of the available ground water in Nepal.

## C. DETAILED OUTPUT SCORING

Output Title	System strengthening; Local governments prepare inclusive WASH and DRRM sectoral plans.
Output number:		1	Output Score:	A+
Impact weighting (%):		10	Weighting revised since last AR?	No

Outputs	Indicator(s)	Starting Target	Final Target	Progress
1.1	Number of Palikas prepare / update and implement climate sensitive WASH plan	14	14	14
1.2	Number of municipalities endorsed and put in operation WASH related Act and guidelines for 2023	This indicator was not there at the start	50	50
1.3	Number of wards conduct multi hazard assessment	123	65	73
1.4	Number of Palikas prepare/update and implement disaster preparedness and response plan	14	5	8
1.5	Number of province level WASH sector review/planning/sharing events.	These two indicators were separated later by replacing the indicator “Satisfaction of federal/provincial/Palikas partners on the performance of TA and coordinatio (Palikas: TA / Federal and Provincial :Coordination)”	20	20
1.6	Number of province ministries for WASH have established NWASH based sector monitoring mechanism		2	2

Briefly describe the output’s activities and provide supporting narrative for the score.
This output received an A+ rating in the current review. While the quantitative achievements alone would have warranted an A, the output demonstrated significant qualitative impact, particularly in terms of influence and systemic change that was not fully captured by the existing indicators. These commendable contributions justify the higher score.

This output reflects the contributions of three implementing partners: the GWT, UNICEF and the ADB. GWT focused on supporting local governments in the development of WASH Plans and Local Disaster and Climate Resilient Plans (LDCRPs), thereby enhancing local-level planning and resilience. UNICEF concentrated on policy support and influencing at the national and provincial levels, while also providing technical assistance to local governments to strengthen WASH governance and institutional capacity. ADB, on the other hand, led groundwater monitoring activities across 23 districts in the Terai region, generating critical evidence on groundwater security. These findings are instrumental in informing the Government of Nepal’s preparedness strategies and adaptation measures to address water scarcity, particularly in climate-vulnerable areas.

UNICEF successfully achieved the expected outcomes of the programme, significantly contributing to the federalization of Nepal’s WASH sector. Through strategic technical assistance, UNICEF provide bespoke policy support to federal and provincial institutions, particularly DWSSM/MoWS and sector ministries in Lumbini, Madhesh, and Sudurpaschim, with additional support to Gandaki, Karnali, and Koshi. With technical and advisory contributions from this partnership, the process supported government leadership in advancing and endorsing key legislative frameworks, including the Federal WASH Act (2022), WASH Policy (2023), and WASH Regulation (2024). Provincial WASH Bills were also drafted using participatory approaches and incorporating climate resilience and GEDSI principles. In Gandaki Province, UNICEF’s advocacy led to the amendment of the Provincial WASH Act, while Lumbini endorsed two governance guidelines. The programme strengthened intergovernmental collaboration, exemplified by the “Gandaki Model”, a tripartite agreement among federal, provincial, and local governments for joint WASH planning and accountability, which has since been replicated in other provinces. UNICEF also played a pivotal role in establishing the WASH Parliament Forum in November 2024, uniting stakeholders to advance WASH policy, harmonize legislation, and advocate for increased budget allocations. Engagements with the National Natural Resources and Fiscal Commission (NNRFC) further institutionalized WASH priorities in fiscal transfer mechanisms, integrating WASH indicators into the Local Government Institutional Self-Assessment framework and equalization grant formula, thereby ensuring more equitable and needs-based funding for local governments.

The third WASH Joint Sector Review (JSR), held in September 2023, marked a significant milestone in Nepal’s WASH sector, culminating in the endorsement of the 20-point “Kathmandu Declaration” by the government and development partners. The JSR followed an inclusive, consultative process across all provinces and led to the development of a comprehensive post-JSR action plan. UNICEF played a pivotal role in supporting follow-up actions, including strengthening the Sector Efficiency Improvement Unit and promoting intergovernmental collaboration for WASH planning and financing. The programme also contributed to institutionalizing the NWASH system at federal and provincial levels by enhancing data management capacity, establishing MIS systems. Additionally, the programme supported the piloting of a model WASH sector financing strategy at the municipal level and aligned its efforts with the Provincial and Local Government Support Programme (PLGSP), helping to integrate WASH governance into broader federal reform. Through collaboration with municipal associations, UNICEF helped define four core priority areas for WASH integration in PLGSP Phase II, ensuring harmonized policies, mainstreamed planning, enhanced capacity, and institutionalized training across all tiers of government.

By this review period, GWT, supported all 14 Palikas in updating and implementing climate-resilient WASH plans, effectively embedding climate adaptation and disaster preparedness into local water and sanitation systems. These efforts were reinforced by the formal adoption of WASH-related legislation and guidelines, enhancing governance and transparency in service delivery. Ward-level multi-hazard assessments identified key vulnerabilities, such as floods and landslides, informing the development of targeted disaster response plans and the establishment of Local Emergency Operation Centres (LEOCs). In parallel, Local Disaster and Climate Resilient Plans (LDCRPs) were prepared to strengthen local preparedness frameworks. GWT also facilitated the preparation of annual WASH plans aligned with identified needs, encouraging evidence-based budgeting. Technical capacity was enhanced through the transfer of knowledge and skills to Palika staff, local masons, and user committees, enabling them to manage NWASH inventory data and apply sustainable infrastructure models. At the provincial level, knowledge-sharing events promoted cross-sector collaboration and adaptive learning, while the establishment of NWASH monitoring systems within ministries improved data-driven decision-making and accountability. Feedback from local representatives and communities, particularly in Lumbini Province, indicated that GWT’s support was perceived as empowering and played a meaningful role in fostering locally led, sustainable WASH planning and implementation.

ADB is currently in the early stages of its implementation phase. In this reporting period, it has completed an initial review of available data and mapped existing interventions by various stakeholders. Additionally, ADB has validated the water quality and quantity status in identified priority areas or hotspots. Based on this assessment, two districts; Kapilvastu in Lumbini Province and Rautahat in Madhesh Province have been prioritized for detailed hydrogeological studies. Furthermore, comprehensive water quality mapping, with a particular focus on arsenic contamination, will be carried out across all 23 identified hotspot districts. To support this, agreements have been finalized with two nationally recognized laboratories to conduct the necessary testing and analysis.

Describe any changes to this output during the past year, and any planned changes as a result of this review.
Compared to the original output indicators and targets, revisions were made primarily to three indicators: a new one was added to assess WASH governance at the local level, and the indicator measuring satisfaction with technical assistance (TA) services at both federal and local levels was revised for clarity by splitting it into two more realistic indicators. No further changes were made during this reporting period.

Looking ahead, at least one new indicator should be introduced to measure the effectiveness of planned activities under the ADB-supported groundwater security initiative.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead.
There were four recommendations from the previous AR to this output and below are the progress against each of those.

Recommendation	Progress Update
Given the positive impact observed within relatively short periods of support, it is recommended that UNICEF continue providing TA to Gandaki and Lumbini province and extend the support to the Sudur Paschim province to further enhance the governance of the WASH sector, ensuring a more sustainable exit from RWEPP.	Technical support has been provided to Gandaki and Sudurpashchim provinces, with one consultant stationed in each provincial ministry. These consultants are backed by UNICEF field offices and the DWSSM NWASH team.
UNICEF should continue its follow-up efforts with the 14 Palikas on overall WASH governance, including the NWASH update, and expand these efforts to additional Palikas in Sudurpaschim to ensure comprehensive coverage and sustained impact.	The WASH planning support was expanded to Sudurpashchim province. Follow-up efforts with MuAN and NARMIN have strengthened WASH planning. MuAN assessed sustainability in 35 supported municipalities, revealing a key gap WASH budgets often misaligned with WASH Plans. Prospectively, longer-term TA support is needed to change the entire systems.
UNICEF should continue to drive political engagement, expanding its effort to include a wider range of political groups at both federal and provincial levels.	A series of dialogues (four) have been conducted with parliamentarians at both provincial and federal levels to advocate for political leadership in the federalization of the WASH sector. As a result, the WASH Parliament Forum has been established with clear mandate and action plan.
UNICEF to strengthen provincial engagement by collaborating closely with PLGSP and PPIU/PPC.	Although WASH governance can and should benefit from the PLGSP, this programme alone cannot achieve significant impact. The Provincial Project Implementation Unit was informed about the programme, a national workshop was conducted in Godavari in 2022, and an action plan for mainstreaming WASH governance into the PLGSP was developed. However, progress from the PLGSP side has been limited, as the new phase of the programme took some time to start.

As most of the components were wrapped in this reporting period, the lessons learned during this year are captured below together with the broader level recommendations.

Lessons	Recommendations
A key lesson from the programme is that government ownership of municipal capacity and systems is essential for the success of federalized WASH service delivery. Without strong, locally managed mechanisms for regulation, monitoring, and oversight, sustainability cannot be assured. Partnerships with member-based associations such as MuAN and NARMIN showed that when government leads and institutionalizes these alliances, they can embed technical capacity within domestic structures and drive systemic change.	BEK should continue strategic partnerships with MuAN and NARMIN through low-cost capacity-building initiatives, such as peer learning exchanges, remote mentoring etc. These can strengthen municipal oversight and regulation without heavy financial investment, aligning with FCDO’s focus on governance and systems strengthening.
The deployment of trained human resources and quality assurance teams as a TA at the Department of Water and Sewerage Management (DWSSM) and at provincial levels proved to be an effective model for delivering technical support and strengthening WASH systems. However, a key lesson is that sustaining and scaling this approach requires continued budgetary support and engagement. Until the government formally approves and implements a revised organizational structure with adequate human resources, momentum and continuity of impact will continue to rely on dwindling external support.
The NWASH MIS has become a vital tool for local governments, offering real-time data that supports evidence-based decision-making and strengthens accountability. Its growing adoption reflects increasing confidence in digital systems for WASH planning. However, continued efforts are needed to ensure timely updates and full integration of key documents for broader institutional use. To maximize its impact, WASH Plans generated through NWASH MIS must be better aligned with local periodic plans, MTEF and annual budgets. This will require innovative enhancements, such as AI integration and stronger evidence-based advocacy to support local governments in bridging planning and budgeting gaps.	BEK should explore opportunities to integrate existing sectoral digital tools into a unified, comprehensive digital system that is more practical and user-friendly for local governments.

Output Title	WASH Infrastructure: Improved access to WASH services in households and institutions (schools and HCF)
Output number:		2	Output Score:	A+
Impact weighting (%):		45	Weighting revised since last AR?	No

Outputs	Indicator(s)	Starting Target	Final target	Progress
2.1	Number of people reached with safe and sufficient water supply to the premises (yard tap)	150,000	47,169	53,345
2.2	Number of public institutions (School, HCFs and public offices) with access to safe and sufficient water supply within their premises.	20	72	163
2.3	Number of public institutions (School and HCFs) equipped with user friendly and sustainable sanitation & hygiene facilities.	20	13	22
2.4.	Number of decentralized wastewater treatment plant constructed (pilot)	1	0	0

Briefly describe the output’s activities and provide supporting narrative for the score.
This output received an A+ rating, as all targets were exceeded. Although the targets were revised from the original plan to align with the available budget, the output benefited from exchange rate gains. Additionally, GWT was able to deliver extra results using existing resources, further justifying the higher score.

Due to a budget allocation of only GBP 1 million for GWT during this reporting period, it was agreed under the exit plan that GWT would continue with just this output area and implement 11 water previously planned (but not executed) projects[1]. These projects aimed to provide safe water access to approximately 5,500 people. GWT successfully completed all 11 projects. Additionally, due to favourable exchange rate gains, GWT was able to support the expansion of an existing project, further enhancing service delivery. In total, 6,230 individuals (3,147 female and 3,083 male) gained access to safe water through these initiatives.
[1] These were projects that had been previously agreed upon with the local government for implementation by RWEPP in the last fiscal year. However, due to a reduction in the budget, GWT was unable to carry out their construction during that period.

This output was one of the major components of the project, initially allocated to utilize approximately 80% of the total project budget (£15.9 million out of £19.7 million). However, from the first year of implementation, the programme faced significant challenges due to the COVID-19 pandemic and funding constraints. As a result, a reprioritization process was undertaken, and this output area was heavily impacted, with its original target reduced by nearly 70% compared to what was envisioned in the business case. Despite these challenges, the project successfully provided access to safe water for a total of 53,445 people (27,206 females and 26,149 males). “Having access to safe and sufficient water within their own yards has significantly benefited the community—especially women and girls—by saving the time they previously spent fetching water. This has enabled them to engage in other socio-economic activities, such as kitchen gardening,” shared the Chairperson of Kaligandaki Rural Municipality.

Additionally, 163 public institutions, including schools, healthcare facilities, public offices, and communal spaces, were equipped with safe water systems, far exceeding the initial goal of 72 institutions. This achievement was made possible through the project's holistic approach to community water supply, which ensures water access for all entities within the community. Furthermore, the project constructed user-friendly sanitation and hygiene facilities in 22 public institutions, specifically schools and healthcare centres. Schools now feature gender- and disability-inclusive toilets with menstrual hygiene facilities, contributing to improved attendance, especially among girls. Healthcare centres have upgraded WASH systems that enhance infection control and patient safety.

The project initially aimed to pilot a decentralized wastewater treatment system in one of the emerging urban municipalities to address the growing needs of urban areas. However, due to funding shortfalls, this component had to be discontinued from the second year of implementation.

Describe any changes to this output during the past year, and any planned changes as a result of this review.
As outlined above, the exit plan specified that only one sub-outcome under this output area would be continued during the current reporting period. Since this year marks the conclusion of the partnership with GWT, no further activities are planned under this output in the coming years.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
Last year’s annual review included one recommendation for this output area: to document good practices from GWT’s two-year project cycle. GWT addressed this by commissioning an external evaluation through Scott Wilson Nepal. The study highlighted effective strategies, such as the two-year cycle (social prep in year one, construction in year two) and community-led water and sanitation committees as key to sustainability and ownership.

Below are the major two lessons learned and one recommendation under this output:

Lessons	Recommendation
GWT’s two-year project cycle model demonstrated the importance of investing time in community readiness before infrastructure development. The first year focused on social mobilization, where communities were engaged in understanding multi-hazard risks, identifying local solutions, contributing resources, and building capacity through awareness and skill development. This preparatory phase fostered strong community ownership and significantly improved the effectiveness the construction phase in the second year as well as sustainability of the built infrastructure.	BEK should work with the LISP TA team to explore how best practices from BEK’s legacy programme can be adapted and replicated within similar government-led initiatives, ensuring alignment with national systems and long-term sustainability.
GWT’s inclusive approach to community water supply, ensuring that all public institutions such as schools, health posts, and community centres were covered, proved to be a key factor in maximizing impact. This holistic model not only improved access to safe water across the entire community but also promoted shared responsibility, enhanced service delivery, and strengthened the long-term sustainability of the water systems.

Output Title	Behaviour change: Increased knowledge and skills on safe WASH behaviours and emergency preparedness
Output number:		3	Output Score:	A
Impact weighting (%):		25	Weighting revised since last AR?	No

Outputs	Indicator(s)	Starting Target	Final Target	Progress
3.1	Number of people (WUSC, SMC, HFOMC members, school children and teachers, and community people) directly reached through training and awareness sessions on WASH.	150,000	41,669	52,638
3.2	Number of households having nutritionally vulnerable population and undernourished children benefited from targeted WASH intervention.	1750	820	568
3.3	Number of people (WUSC, SMC, HFOMC members, school children and teachers, and community people) directly reached through training and awareness sessions on emergency preparedness and response	150,000	41,669	49,911

Briefly describe the output’s activities and provide supporting narrative for the score.
This output received an A rating. While two sub-outputs exceeded their targets, one remained underachieved, which influenced the overall score. Additionally, although women’s participation in WSUCs surpassed the government’s minimum requirement of 33%, with 54% representation, only 7% of women held chairperson roles. This highlights the need for greater focus on women’s empowerment and leadership within these committees.

Although no activities were planned under this output for the reporting period, the project concluded by training 268 Water User Committee members (144 female, 124 male) through pre- and post-construction sessions, including climate-resilient water safety planning. Over the full implementation period, the project reached a total of 52,638 individuals (26,845 female, 25,793 male) through various training and awareness-raising activities aimed at promoting sustainable WASH behaviours and ensuring the long-term functionality of WASH infrastructure.

Throughout the project period, GWT formed 178 Water and Sanitation User Committees (WSUCs) to support the construction of community water supply systems. All WSUCs received training to enhance members’ technical capacity, as well as disaster preparedness and response skills. These committees comprised a total of 1,471 members: 800 women (54%) and 671 men (46%). Among the total key leadership positions of the WSUCs, women held 60% of those positions among which 55% served as treasurers, 38% as secretaries, and 7% as chairs, reflecting strong female representation and leadership in the project.
As a part of targeted intervention, this output considered a nutrition sensitive interventions to the nutritionally vulnerable households, particularly those with pregnant women, lactating mothers, and undernourished children. As a part of this, the Simple Drip Irrigation (SDI) initiative was combined with the WASH behaviour change communication package considering six key messages (Kitchen Hygiene, Hand hygiene, use of Safe Water, food hygiene, propre use of toilet and cleanliness, cleanliness of household’s surroundings), where SDI was given to the family as an incentive to change their behaviours. This approach together highlighted the power of integrated, community-centred approaches.

By linking SDI with nutrition-sensitive agriculture, WASH behaviours change, and locally adapted farming practices, the program achieved cross-sectoral impact. This holistic strategy not only improved agricultural productivity and WASH outcomes but also significantly strengthened nutritional status and food security for 568 households, underscoring the value of addressing water, sanitation, and nutrition challenges through coordinated efforts. Achieving this result was possible because the programme included a dedicated output area with clear targets and budget, coupled with close collaboration with municipal WASH and Health leads and local health care facilities. This structured approach ensured focused resources and strong local engagement, which were critical for success.

Describe any changes to this output during the past year, and any planned changes as a result of this review.
There have been no changes in this output area during the current reporting period, and no further changes are planned as this output is no longer active for implementation in the coming year. However, in the original business case, this output was assigned a weightage of 20%, which was revised to 25% in 2023 following the closure of Output Area 5.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
Below are the major lessons learned and recommendations under this output:

Lessons	Recommendations
While women made up 56% of Water and Sanitation User Committee (WSUC) members, only 7% held the position of chair. This highlights a critical gap between participation and leadership. Cultural norms, confidence gaps, and decision-making dynamics may still limit women’s access to top roles.	BEK should explore how its existing gender-focused programmes can support women in expanding leadership development through low-cost mentorship networks that connect experienced female leaders with emerging ones. In parallel, BEK should advocate for municipalities to adopt gender-responsive selection criteria for leadership roles within WSUCs, fostering more inclusive and equitable governance.
The integration of WASH, nutrition-sensitive agriculture, and behaviour change communication, such as through the Simple Drip Irrigation (SDI) initiative, demonstrated the effectiveness of cross-sectoral programming. By addressing multiple, interconnected needs simultaneously, the project achieved greater impact on food security, health, nutrition and resilience. This underscores the value of holistic, community-centred approaches in tackling complex development challenges, especially among vulnerable populations.	BEK should leverage existing resources to scale integrated models like SDI by promoting multi-sectoral local grants that foster collaboration among agriculture, health, and WASH units. This approach will strengthen the multisectoral framework and enhance impact across sectors.

Output Title	Emergency Preparedness & Response-Government representatives and community people are trained on DRRM and stockpiled the essential logistics
Output number:		4	Output Score:	A
Impact weighting (%):		15	Weighting revised since last AR?	No

Outputs	Indicator(s)	Starting Target	Final target	Progress
4.1	Palikas representatives and staff are confident on taking leadership for emergency preparedness and response	150	There was no final target set as this was changed to the qualitative indicator and confidence of the LGs to be measured during emergency response situation.	110 LG were trained on emergency preparedness. Few LGs who faced emergency e.g Maiwakhola showed their leadership while responding to the Landslide in their LG.
4.2	Number of Palikas with established Emergency Operation Centres (EOC)	14	5	8
4.3	Number of Community Based Disaster Risk Management Committee task force members trained on Community Based Search and Rescue, First Aid, Early Warning System, assessment, logistic management, and E-WASH	210	40	95
4.4	Number of most vulnerable Community Based Disaster Risk Management Committee prepositioned with hazard specific search and rescue material, relief materials	14	9	14
4.5	Number of people reached through emergency response related activities	25,000	9,187	12,414

Briefly describe the output’s activities and provide supporting narrative for the score.

This output received an A rating, with the programme slightly exceeding its target. While sustainability was initially a concern, the interventions implemented during this period have laid a strong foundation for locally led disaster risk management.
With the support from this programme, eight Palikas established fully functional Emergency Operation Centres (EOCs), equipped with essential disaster response tools and standardized operating procedures (SOPs). Capacity-building training reached 95 Community-Based Disaster Risk Management Committee members in areas such as search and rescue, first aid, early warning, and emergency WASH. Hazard-specific equipment and relief items were prepositioned in 14 vulnerable committees, and local officials received orientation prior to handovers to strengthen rapid response capabilities.

Emergency interventions supported over 12,400 people through winterization assistance, dengue and monsoon response, and awareness campaigns. Notably, more than 3,000 vulnerable individuals in Jajarkot and Rukum West received winterization kits following the earthquake. These efforts enhanced local leadership and confidence, as demonstrated by effective evacuation and shelter management during the Maiwakhola landslide. Although no formal evaluation was conducted, the combination of infrastructure, trained personnel, and tested protocols indicates a meaningful shift toward sustainable, government-led disaster preparedness and response.

Describe any changes to this output during the past year, and any planned changes as a result of this review.
No changes were made to this output during the current reporting period. However, in the previous year, the indicator narrative was revised to adopt a more qualitative approach, shifting from its original quantitative focus in the business case. No further changes are anticipated in the coming year.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
One recommendation under this output was directed to GWT, focusing on establishing a formal mechanism to measure the confidence of local leaders in taking on preparedness and response roles. In response, GWT(N) followed up with RWEPP-implementing Palikas to encourage budget allocation for preparedness and response in the new fiscal year. They also facilitated networking and collaboration opportunities with key stakeholders to strengthen emergency response efforts. A culture of regularly updating stock records every six months has been established, ensuring better resource tracking. Additionally, Palikas have begun independently organizing annual simulation exercises before the monsoon season, an effective way to assess their preparedness and the condition of disaster response equipment.

A key lesson learned under this output was that the establishment of EOCs, along with regular simulation exercises and systematic stock updates, significantly empowered Palikas to take ownership of disaster preparedness. These efforts enhanced their confidence and capacity to independently manage emergency responses, marking a meaningful shift toward sustainable, locally led disaster risk management.

Output Title	Private sector-Strengthening private sector capacity to meet demand for WASH and emergency products and services
Output number:	5	Output Score:	Not applicable as this output was closed
Impact weighting (%):	0	Weighting revised since last AR?	No

Outputs	Indicator(s)	Starting Target	Final Target	Progress
5.1	Number of water user committees engaged with registered local private companies for their regular operation and maintenance work.	300	1	2
5.2	Number of local entrepreneurs trained on installation of hand pump/emergency water supply/emergency toilet etc. for improved WASH services and emergency response measures.	120	10	20
5.3	Number of private sector gaining/increasing income from WASH/DRRM related activities.	14	0	0

Briefly describe the output’s activities and provide supporting narrative for the score.
This output was formally closed in the second year of implementation due to challenges outlined in the report. Despite its early closure, the programme managed to establish vital linkages between local communities and private sector providers to ensure sustainable WASH service delivery, particularly during emergencies. Formal partnerships were facilitated with Water Users and Sanitation Committees (WUSCs), supporting their registration as nonprofit entities with local governments. These collaborations enabled WUSCs to access reliable operation and maintenance services, reducing external dependencies and improving response times to technical issues.

Additionally, 20 local entrepreneurs were trained in the installation and maintenance of emergency WASH infrastructure, including hand pumps, emergency toilets, and water supply systems. This investment in local capacity created a skilled resource pool for both emergency response and routine maintenance, strengthening the resilience of WASH systems and ensuring continued service delivery during crises and in daily operations.

Output Title	Monitoring, Evaluation and Learning to stimulate upscaling
Output number:		6	Output Score:	A
Impact weighting (%):		5	Weighting revised since last AR?	No

Outputs	Indicator(s)	Starting Target	Final Target	Progress
6.1	Number of palika having WASH/DRRM sector wide monitoring plan in place.	14	4	14
6.2	Number of exchange visits to the project for key sector stakeholders to learn about WASH and DRRM sector	20	1	1
6.3	Number of learning workshop / training delivered by GWT/Palikas to other agencies (NWASH findings or WASH Plan)	20	22	28
6.4	Number of knowledge products (assessment reports, lesson learned, case studies, documentary, video clip) developed and shared with wider sector	4	46	65

Briefly describe the output’s activities and provide supporting narrative for the score.
With the closure of GWT-led interventions in March 2025, the current review integrates a comparison between baseline targets and endline achievements. As this output has now been formally concluded, it will not be included in subsequent reviews. Hence, the present review encompasses a comprehensive assessment of the output’s overall performance and contributions.

A comprehensive monitoring and evaluation mechanism was established and implemented throughout the project period, to ensure accountability, sustainability and drive continuous improvement coherent with all programme components. It included regular Process Activity Monitoring and financial tracking to adhere to quality and procedural standards. The use of real-time monitoring allowed delivery teams to identify emerging trends, make timely strategic adjustments, and base decisions on evidence, thereby enhancing the overall effectiveness of the project.

Sector-wide appraisal highlights the institutional continuity in the WASH sector is at risk driven by slow national uptake of local innovations like RWEPP's planning model. Associate challenges are limited capacity, insufficient funding, and weak implementation of WASH plans at LG level, including lack of dedicated WASH units/focal persons for essential coordination. To support a sustainable exit, GWT conducted Skills Transfer workshops in all 14 Palikas, covering Disaster Risk Reduction (DRR), social components, and Monitoring, Evaluation, and Learning (MEL). These workshops included discussions on Joint Monitoring Program (JMP) findings, action plans, and knowledge products with local officials and stakeholders.
The programme facilitated a series of learning and sharing workshops/events, amassing a diverse group of stakeholders, including government agencies, NGOs, private sector actors, and community representatives. The workshops served as platforms for cross-learning, experience sharing, and the dissemination of successful practices, thereby enriching the sector’s collective knowledge base. A significant output (6.4) of the programme was the development and dissemination of 65 knowledge products. These included assessment reports, case studies, documentation of lessons learned, and video documentaries. These resources have played a crucial role in capturing the programme’s innovations and impacts and have been widely shared within the sector to inform future initiatives.

Capacity-building efforts were also a central focus. A total of 28 learning workshops and training sessions were organised by GWT and partner Palikas to disseminate findings from the NWASH initiative and encourage the adoption of WASH plans by other agencies. Additionally, one exchange visit was facilitated for key sector stakeholders, providing them with the opportunity to observe best practices and innovative approaches in the WASH and Disaster Risk Reduction and Management (DRRM) sectors firsthand.

14 Palikas have now established sector-wide WASH and DRRM monitoring plans, marking a significant step forward in strengthening local institutional capacity and ensuring the sustainability of the programme’s achievements. Collectively, the M&E activities not only supported effective programme delivery but also laid the groundwork for long-term resilience and sectoral learning.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead
The project has aligned with objectives, adapted strategies as necessary, and uphold quality standards, demonstrating the value of continuous monitoring in responsive project management. The engagement of an external consultant for the endline evaluation ensured an impartial assessment of outcomes, validated achievements, and provided strategic insights for future programming. The development and dissemination of diverse knowledge products, alongside stakeholder workshops, facilitated cross-learning and sectoral knowledge exchange. Furthermore, supporting Palikas in establishing monitoring frameworks and leading learning initiatives has strengthened local institutional capacity and ownership, fostering sustainability beyond the project’s implementation period.

## D: VALUE FOR MONEY

Key cost drivers and performance
Out of the total £1.34 million allocated for this reporting period, the largest share (£1 million) was utilized by GWT for the construction of the community water projects. In addition to this, GWT also supported local governments in equipping EOCs and conducted capacity-building and awareness-raising activities for user committee members. The remaining funds were distributed among UNICEF, ADB and Triple Line[2]. UNICEF’s expenditures primarily covered advocacy efforts, staffing, and administrative costs. ADB’s spending focused on hiring consultants and firms to carry out groundwater security related secondary data review and finalization of study methodology. Meanwhile, Triple Line’s costs were mainly attributed to fees for the study team members.
[2] Tripple line was hired through the call down contracting process to capture the lessons from UK supported WASH Programs in Nepal

VfM performance compared to the original VfM proposition in the business case
In General, despite a significant budget reduction from the originally planned £19.7 million to £7.59 million, the RWEPP programme has largely delivered on, and in several areas exceeded, the Value for Money (VfM) expectations set out in its original Business Case. Drawing on lessons from five previous phases of RWSP, the Business Case of RWEPP proposed a VfM strategy grounded in sustainability, quality, and cost-efficiency. The programme’s actual performance across the 4Es; Economy, Efficiency, Effectiveness, and Equity demonstrates strong alignment with these commitments.

Economy was a central pillar of the original VfM proposition, with the Business Case recognising that while RWSP-V had a higher per capita cost (£120) compared to other WASH programmes in Nepal, its longer lifespan and higher quality resulted in a lower annualised cost per beneficiary. RWEPP has not only upheld this principle but improved upon it significantly. The programme successfully reduced the average cost per beneficiary to approximately £76.This was achieved through deliberate strategies such as clustering projects across 14 local governments, delivering larger schemes, and securing co-financing from both local governments and communities. GWT implemented robust procurement practices, including independent market studies and the use of domestically produced, ISO-certified materials, ensuring competitive pricing without compromising quality. UNICEF’s payment-by-results approach, while not always independently verified, introduced a performance-based funding mechanism that encouraged accountability and output delivery. Together, these approaches reflect a strong commitment to cost-conscious delivery and confirm that RWEPP has delivered better economy than originally projected.

Efficiency: The Business Case anticipated efficiency gains using GWT’s existing staff and infrastructure, strong supervision, and the delivery of larger schemes to maximise beneficiary reach. These expectations have been fully realised. RWEPP demonstrated high efficiency by maintaining stable per capita construction costs and reducing long-term operation and maintenance needs. GWT’s experienced teams and coordinated implementation across clustered sites ensured timely and quality delivery. The “One House, One Tap” model significantly reduced water-fetching time, saving women and girls an average of two hours per household per day, and enabled them to engage in productive and income-generating activities. Additionally, drip irrigation interventions supported by the programme led to a threefold return on investment in vegetable production, with 40% of households reporting increased income. UNICEF’s support to the three tires of governments in MIS and WASH planning further enhanced efficiency strengthening institutional capacity. These outcomes confirm that RWEPP has not only met but exceeded its efficiency targets.

Effectiveness: The Business Case positioned RWEPP as a strategic investment aligned with Nepal’s national WASH and Disaster Risk Reduction and Management (DRRM) priorities, as well as the Sustainable Development Goals (SDGs). The programme has delivered strongly on this vision. It contributed to climate resilience by protecting water sources and constructing infrastructure capable of withstanding climate-induced shocks. RWEPP also supported emergency preparedness and response, particularly during the COVID-19 pandemic, landslide and flood events and contributed to broader development outcomes such as improved health, nutrition, and girls’ education through enhanced WASH facilities in schools and in health care facilities. These integrated benefits demonstrate that RWEPP has delivered high returns on investment and increased the effectiveness.

In line with the Business Case’s expectations, the programme delivered notable improvements in water access, time savings, and infrastructure sustainability. Independent evaluations confirm that 88.9% of water schemes are fully functional, with 99.2% of beneficiaries accessing sufficient water year-round. Health outcomes have also improved: the incidence of diarrhoea among children under five has dropped to 11.6%. GWT’s investments in infrastructure, complemented by its work in behaviour change communication and the targeted integration of WASH and nutrition interventions, have contributed to improved hygiene practices and broader health benefits. However, assessing the long-term effectiveness of interventions; particularly those focused on system strengthening and policy engagement, was limited due to the programme’s early closure. This constraint underscores a broader challenge; sustainability cannot be fully captured through short-term infrastructure gains alone. It must be embedded in the Value for Money assessment by examining how well interventions build lasting institutional capacity and government ownership.

UNICEF’s strategic engagement in sectoral reform and high-level advocacy significantly elevated the national WASH agenda. This included increased parliamentary engagement and the Prime Minister of Nepal personally endorsing the sector by signing the Prime Ministerial Compact and joining the Head of State Initiatives (HoSI). These high-level political commitments unanticipated in the original Business Case demonstrate RWEPP’s broader effectiveness in influencing national priorities, mobilising political will, and securing increased financing for the WASH sector.

Equity was a central pillar of the RWEPP Business Case, which committed to reaching the most vulnerable populations in underserved, remote, and disaster-prone areas. This commitment has been strongly upheld and further advanced through the combined efforts of GWT and UNICEF. The selection of 14 focus palikas was based on socio-economic vulnerability, disaster risk, and WASH needs, ensuring that programme resources were directed to areas with the greatest disparities.

GWT played a key role in promoting inclusive governance and community participation. Women held 64% of key decision-making roles in Water User and Sanitation Committees, well above the 33%. These achievements reflect a deliberate effort to empower underrepresented voices in WASH governance. UNICEF complemented this by applying vulnerability assessments and GEDSI (Gender Equality, Disability, and Social Inclusion) strategies to guide equitable resource allocation and service delivery. Public audits conducted at multiple stages of implementation further enhanced transparency and accountability, ensuring that the needs and perspectives of marginalised groups were heard and addressed.

In addition to what was envisioned in the original VfM framework, GWT implemented targeted interventions for nutritionally vulnerable households, including pregnant and lactating women and children under five. These efforts integrated WASH, health, and nutrition-related behaviour change, addressing the multidimensional needs of the most at-risk populations. This holistic approach to equity linking infrastructure with behavioural and health outcomes, demonstrates RWEPP’s success in not only meeting but expanding upon its original equity objectives.

E: RISK

Overview of risk management
During the review period, the overall risk rating for RWEPP remained minor, with all identified risks falling within FCDO’s risk appetite. Over the past 12 months, seven risks were recorded across various categories: two reputational, one operational, one delivery, two financial/fiduciary, and one safeguarding. As part of the regular review an update, six of these risks were closed following assessments by the programme team and based on updates from implementing partners, particularly due to the closure of the GWT and UNICEF components on 31 March 2025.

Currently, only one active risk remains under the category of Policy and Programme Delivery, associated with the ongoing ADB-implemented project, which is rated as minor. To mitigate this, ADB is working closely with the Ministry of Energy, Water Resources and Irrigation (MoEWRI), the Ministry of Water Supply (MoWS), and relevant provincial and local governments.

The BEK programme team has consistently maintained and updated the risk register in the Aid Management Platform (AMP), ensuring regular monitoring through field visits, spot checks, and quarterly progress meetings with partners, where risk updates are a standing agenda item. Implementing partners also submit updated risk registers alongside each quarterly progress report, supporting a proactive and coordinated approach to risk management.

F: PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE

The Business Case for RWEPP was approved in June 2021, and this annual review serves as the final assessment for two major components implemented by the GWT and UNICEF. Throughout its implementation, RWEPP faced significant challenges, particularly following a substantial reduction in ODA funding. While the original commitment stood at £19.7 million, the programme ultimately received only £7.59 million, and the partnership with GWT concluded one year earlier than originally planned. However, for UNICEF, the budget and duration were slightly increased. Both partnerships are concluded in March 2025.

GWT spent GBP 5.92 million from July 2021 to March 2025. For the fiscal year 2024/25, the actual expenditure was GBP 908,670.28, with a minimal variance of just 0.10%. Similarly, UNICEF received a total of GBP 600,000, and the actual cumulative expenditure by the end of the programme (on 31st March 2025) stood at 100%.

GWT: Financial Summary
Revised Budget	£6,030,339
Spent (July 2021 – March 2025)	£5.92 million
Forecast for FY 2024/25	£1.015 million
Actual Spend FY 2024/25	£908,670.28
Variance	0.10%
Status	Closed on 31 March 2025

UNICEF: Financial Summary
Budget	£600,000
Spend (April 2022 – March 2025)	£600,000
Total Expenditure	100% spent
Status	Closed on 31 March 2025

The framework agreement with Triple Line Consulting for a Call-down Contract For: Capturing Lessons from UK supported WASH Programs in Nepal was signed for period of Dec 2024 to June 2025 of value GBP £98,882.89 and utilized 100% of contract value. The final report has been received in June 2025.

Triple Line Consulting Ltd: Financial Summary
Contract Type	Call-down Contract
Contract Period	Dec 2024 – June 2025
Budget	£98,882.89
Utilization	100%
Status	Closed

The financial management of RWEPP was consistently efficient, well-coordinated, and aligned with recognised best practices in development finance. Throughout the programme’s implementation, all partners demonstrated strong financial discipline and accountability. Expenditure variances were effectively managed through proactive measures that ensured alignment between actual spending and planned budgets, thereby minimising discrepancies.

In addition, implementing partners adhered rigorously to financial reporting requirements. All necessary documentation including expenditure statements, payment requests, quarterly financial reports, and workplans was submitted in a timely manner and in full compliance with FCDO standards.

Date of last Quarterly report / (GWT)	January – March 2025	Submitted in May 2025	Date of last audited annual statement	Due in mid-September 2025
Date of last narrative financial report / (GWT)	January – March 2025	Submitted in May 2024	Date of last narrative UNICEF financial report	Received in December 2024

Asset Management: GWT is managing RWEPP programme assets as per FCDO guidelines. On RWEPP, GWT holds 363 assets, and other partners do not hold any assets for this programme. As a part of exit plan agreed with GWT in October 2023, the British Embassy, Kathmandu (BEK) undertook a phased approach to dispose of 363 assets allocated for the RWEPP programme. The first phase consists of 106 assets in Lot 1 which has already been disposed in March 2024.

RWEPP: Lot 2: List of 254 items to be scrap sale, distribution plan to GWT supported schools and community and rest of the items to be retained by GWT for their own projects. The unserviceable assets, worth value of approximately GBP 564 to be scrap scale, the amount received from scrap scale to be transferred to FCDO account.

 Lot 2: Disposal details:
Lot 2: Method of Disposal - 254	Number of Assets items
Scrap Sale	54
Distribution to School and Community	40
Retained by GWT water office and Staff use	160
Total	254

G: MONITORING, EVIDENCE AND LEARNING

RWEPP placed learning, accountability, and continuous improvement at the heart of its operations. From inception, the programme established robust monitoring and evidence systems, enabling GWT to track activities, expenditures, and outcomes in real time. This systematic approach ensured progress remained on course, resources were optimally utilised, and quality standards were maintained. The timely use of data allowed teams to identify challenges, adapt strategies, and make evidence-based decisions.

Furthermore, RWEPP sought to understand what interventions worked effectively, for which beneficiaries, and under what circumstances. For example, the programme commissioned an independent final evaluation conducted by Scott Wilson Nepal, followed by a learning and sharing workshop at the British Embassy Kathmandu (BEK) involving multiple stakeholders. This evaluation served as a critical learning opportunity, providing an external assessment of the programme's achievements, relevance, impact, effectiveness, and sustainability. The findings verified RWEPP's tangible improvements in WASH services, disaster risk management, and community resilience, particularly among hard-to-reach and marginalised populations. The evaluation also offered valuable recommendations for scaling and sustaining these impacts.

Regular workshops, collaborative reflection sessions, and knowledge-exchange events fostered local governments, NGOs, private sector partners, and communities. These platforms enabled participants to share experiences, review progress, and develop innovative solutions to emerging challenges. The programme produced comprehensive knowledge products, including assessment reports, case studies, lessons learnt documentation, and video documentaries to capture insights and disseminate learning beyond the programme's immediate reach.

At the local level, RWEPP supported 14 palikas in developing tailored WASH and Disaster Risk Reduction (DRRM) monitoring plans, equipping local governments to track progress and enhance disaster preparedness. The programme also provided the necessary tools and equipment to facilitate this ongoing monitoring work. In overall, a substantive foundation for sustainable change has synergised quantitative data with qualitative lived experiences, while promoting honest reflection and local ownership, the programme strengthened systems and informed policy development. Most significantly, it empowered palika communities to drive their development processes beyond the programme's conclusion, and commitment to sustainability.

From sector-wide perspective, FCDO’s larger contribution to the WASH programmes has evolved from infrastructure-focused delivery to a more integrated, community-driven, and system-strengthening approach. Key lessons highlight that sustainability is best achieved through a mix of service delivery, institutional capacity building, community ownership, and inclusive practices. Despite progress, challenges remain in scaling successful models, ensuring technical support, addressing inclusion barriers, and integrating climate resilience. WASH linkages to livelihoods have enhanced economic opportunities. Predictable funding, strong coordination, and data-driven planning have been identified essential for long-term success and offer valuable insights for future WASH initiatives.

The sector wide assessment has emphasised that FCDO’s contribution has improved access, quality, and inclusivity in Nepal. However, with reduced UK ODA resources, FCDO is suggested to adopt a more strategic and catalytic role—focusing on system strengthening, innovative financing, partnerships, and climate resilience. Supporting Nepal access global climate finance will further institutionalise best practices and unlock sustainable development financing.