SUMMARY ADDENDUM TO BUSINESS CASE INCLUDING FOR BRIDGE FUNDING AND SCALE-UP COST EXTENSIONS
SUMMARY INFORMATION
Project Name	UK-Indonesia Mentari Low Carbon Energy Partnership (‘Mentari’)
Country or region targeted	Indonesia
Type of cost extension (if applicable)	This is an extension of Mentari activities utilising available CDEL funds in the Indonesia Country Plan 2021-22. It does not extend the current cost or life of the programme.
Original project budget	£13.5m
Original project start and end dates	Contract approval to December 2023 with option to extend by up to 2 years. Contract delivery commencement date 6 January 2020. OBC approval August 2018.
Cost extension value (if applicable)	n/a
New reduced budget (if applicable)	n/a
New project end date (if applicable)	n/a
Business Case Quest Document No.

INFORMATION
What is the project’s purpose?
The UK-Indonesia Mentari Low Carbon Energy Partnership is the UK's flagship programme of support for the acceleration of Indonesia's low carbon energy transition. The programme is managed by the British Embassy Jakarta (“BEJ”), part of the UK Foreign, Commonwealth and Development Office (“FCDO”) and is a partnership with the Ministry of Energy and Mineral Resources in Indonesia ("MEMR"). Delivery is primarily through a consortium of local and international organisations led by Palladium International. / The Brokerage Strand is a key component of Mentari. It provides direct technical assistance to renewable energy project developers and investors, both local and international, to catalyse and increase investment in renewable energy projects in Indonesia.
What is the objective of the cost extension or other changes?
To supplement Mentari’s Brokerage offer, following the allocation of funds from the Capital Departmental Expenditure Limit ("CDEL") under the Indonesia Country Plan 2021-22 and potentially in future years. / The proposal is for a new Viability Gap Fund ("VGF") that will complement Mentari's Brokerage Strand by injecting catalytic funding to support the development of innovative high-impact, low carbon energy projects in Indonesia, consistent with Mentari's objectives including its focus on supporting inclusive economic development and poverty reduction, and gender equality and social inclusion. / This VGF will be a partnership between Mentari and PT SMI, an established Government of Indonesia-owned infrastructure financing company, and will have the additional longer-term benefit of building PT SMI’s capacity through knowledge transfer and technical assistance from Mentari to assess and finance more low carbon energy projects.
What is the additional and total support the UK will provide?
A Viability Gap Fund (VGF) will be established that can provide limited, direct and catalytic funding support for specific renewable energy projects that are economically viable and in line with Mentari objectives. The initial value of this VGF facility is £2.7m, which would be directed to a number of renewable energy infrastructure projects identified by Mentari and PT SMI.
What are the expected results?
This support, provisionally for up to 20% of the project’s total costs, is expected to de-risk investment in projects that would otherwise not be financially feasible and unlock financing to build new renewable energy infrastructure. This support would be prioritised for projects with high social, economic and environmental value, including those which have a positive benefit for inclusive economic development, gender equality and social inclusion, poverty reduction and direct or indirect emissions reductions. / The financial case for many renewable energy projects (i.e. whether their expected revenues over a whole-life basis are likely to exceed costs) is still not feasible for a variety of reasons including low tariffs (as a result of Government of Indonesia policy), high cost of materials, local content requirements etc. In these circumstances, additional and targeted financial support may be needed on non-commercial terms to deliver these projects, contributing to social and economic benefits for communities and further innovation, development, and economies of scale in the renewable energy sector in Indonesia. This type of support is currently very limited in Indonesia, and therefore Mentari delivery partners have identified an opportunity to enhance the programme’s Brokerage offer by filling this gap. / This additional offer aims to provide catalytic support to de-risk investment in renewable energy projects and, therefore, attract additional finance from the private sector, international financial institutions, donor agencies and the Government of Indonesia, where this investment would not be forthcoming without Mentari de-risking assistance. / This support will also enable Mentari, and PT SMI as a significant government lender to infrastructure projects, to build up further evidence and data regarding the viability of renewable energy technologies in Indonesia and the issues, regulatory or otherwise, that currently represent a challenge to investment. This evidence base and real word examples of opportunities to improve renewable energy policy and regulatory frameworks will in turn create a multiplier effect by providing greater detail to demonstrate to the Government of Indonesia and relevant stakeholders of where adjustments to regulations may enable many more renewable energy projects to be able to attract investment and reach financial close. Mentari’s Policy Strand is tasked with developing relevant guidance on potential reforms to incentivise investment, and can use these lessons and evidence to support further positive reforms to the investment environment for renewable energy. / The VGF will be a partnership with PT SMI, an Indonesian government-owned infrastructure financing company that is progressing its plans and capacity to scale up investment in clean energy. By working in partnership with PT SMI and jointly assessing and taking forward projects, Mentari will be able to help build this capacity within SMI to invest in renewable energy, leaving legacy benefits beyond the lifetime of the VGF itself.
What is the approach to implementation?
As outlined above, the VGF will be implemented via a partnership between the Indonesian government infrastructure finance company Sarana Multi Infrastructure (“PT SMI”) and Mentari programme delivery partners, led by Palladium International. / Under this agreement, Mentari and SMI will identify, select, and support projects in in SMI’s pipeline. Mentari will provide VGF to projects that SMI assess eligible for a credit loan. This “joint funding scheme” will increase the financial viability of these candidate projects resulting in financial closure. / The VGF will be disbursed to pre-selected projects in either SMI and/or Mentari’s project pipeline. Committing VGF to such projects will make them bankable, i.e. by funding a proportion of a project’s CAPEX, debt service coverage ratio (DSCR) improves to the point at which project revenues can adequately service borrowing costs, and/or for equity stakes the internal rate of return (IRR) increases. This will have the effect that projects meet a threshold of attractiveness to lenders and investors/developers sufficient to secure financial closure and make them executable. / Potential projects for the VGF to support will be identified jointly between PT SMI and Mentari by the end of March 2022, and Mentari’s VGF contribution to supports projects in this pipeline will at that point be committed. Mentari, through its existing Brokerage Strand, has also developed its own pipeline of over 30 renewable energy projects, with a total value of over £1billion, that may also be eligible for VGF and which provide an alternative should there be a lack of eligible projects within PT SMI’s pipeline.
Describe any key changes to the original business case including the theory of change or new evidence from ongoing monitoring, evaluation or learning work?
This proposal us fully in line with the original business case objectives of Mentari, specifically its Brokerage Strand. The Mentari Theory of Change targets: / Increased investments in quality Low Carbon Energy projects in Indonesia: GBP 766 million by end of the Programme (cumulative). / This proposal would enhance Mentari’s ability to support investment into renewable energy and provide a powerful new tool in response to lessons learned over the first two years of programme implementation. Mentari already has well-established MREL and governance procedures; the VGF will be included as part of these arrangements, with some additional MREL mechanisms put in place to ensure the VGF is delivering impact and remains relevant and value for money. / To date, the Mentari Brokerage function has supported new investment of over £330m into renewable energy projects. This additional VGF support, on top of this secured investment and the core work of the Brokerage team which will continue, will likely allow Mentari to stretch its investment targets and magnify impact beyond the expectations of the original business case. This will be assessed as part of updates to programme targets and performance indicators. / Additionally, the VGF will give the programme valuable new insights into the working practices of PT SMI and the structure of the renewable energy sector in Indonesia, which may be used to inform future programme activity and adaptations. As outlined above, this partnership working with PT SMI will also help to build their capacity to understand and invest in renewable energy projects, leaving benefits beyond the lifetime of the VGF.

Viability Gap Fund for Renewable Energy Projects: Options Paper
__________________________________________________________
21 January 2022

Table of Contents

## Executive Summary and Recommendations
The UK-Indonesia Mentari Low Carbon Energy Partnership is the UK's flagship programme of support for the acceleration of Indonesia's low carbon energy transition. The programme is managed by the British Embassy Jakarta (“BEJ”), part of the UK Foreign, Commonwealth and Development Office (“FCDO”) and is a partnership with the Ministry of Energy and Mineral Resources in Indonesia ("MEMR"). Delivery is primarily through a consortium of local and international organisations led by Palladium International.
The Brokerage Strand is a key component of Mentari. It provides direct technical assistance to renewable energy project developers and investors, both local and international, to catalyse investment in renewable energy projects in Indonesia.
This document outlines options to expand Mentari, specifically its Brokerage offer, following the allocation of funds from the Capital Departmental Expenditure Limit ("CDEL") under the Indonesia Country Plan 2021-22 and potentially in future years. The 2021-22 Country Plan has been approved by the Foreign, Commonwealth and Development Secretary.
This document recommends the approval of a new Viability Gap Fund ("VGF") that will complement Mentari's Brokerage Strand by injecting catalytic funding to support the development of innovative high-impact, low carbon energy projects in Indonesia, consistent with Mentari's objectives. This VGF will be a partnership between Mentari and PT SMI, an established Government of Indonesia (“GoI”)-owned infrastructure financing company, and will have the additional longer-term benefit of building PT SMI’s capacity to assess and finance low carbon energy projects. A diagram of the proposed structure is shown in Figure 1.
Recommendations
This business case addendum seeks approval from the Mentari Senior Responsible Owner ("SRO"):
- For BEJ to set up a Viability Gap Fund to support renewable energy projects in order to utilise Mentari's CDEL allocation, as per recommendations in the Economic Case;
- For Mentari to enter into a new strategic partnership with PT Sarana Multi Infrastruktur ("PT SMI"), a 100% GoI-owned infrastructure financing company, to manage and deliver the Viability Gap Fund, as set out in the Commercial Case;
- For Mentari to set up a new 'Imprest’ account to hold the funds until they are disbursed up to December 2023 in the initial phase, as set out in the Financial Case.
Next Steps
Should these recommendations be approved, BEJ will arrange for CDEL funds to be transferred to Palladium International on behalf of the Mentari programme to deliver the VGF. Mentari will also take forward plans to enter a partnership with PT SMI.
Pending approval, the VGF could be operational by January 2022, with the initial investment opportunities identified January-March 2022. By June 2022 Mentari expects to have selected the first projects that will receive support. VGF disbursement will be carried out from the third quarter of 2022 onwards (depending on the discussions between MENTARI and PT.SMI). The VGF would remain operational using this initial injection of funds up to the current Mentari programme end date of December 2023.

Figure 1: Proposed VGF Structure

## Strategic Case
Indonesia is among the top ten emitters of greenhouse gases (“GHG”) globally, with these set to rise in the coming years. The energy sector will become the single largest contributor to Indonesia’s GHG emissions within ten years, largely driven by the power sector which is currently dominated by fossil fuels, particularly coal. Despite government targets to reach 23% of the energy mix by 2025, renewable energy deployment remains very low. Indonesia has set out plans to phase out coal power and significantly scale up renewable energy but has requested - and is in need - of international support to accelerate the delivery of these objectives. At the same time, reliable, affordable electricity is not universal in Indonesia. In particular, remote island communities need new investment in on-grid and off-grid power to enable more equitable and inclusive economic growth, education, and health outcomes across the archipelago in addition to reducing emissions.
The UK-Indonesia Mentari Low Carbon Energy Partnership (“Mentari”) is the UK’s flagship programme of support to the Government of Indonesia (GoI) for the acceleration of Indonesia’s low carbon energy transition. The programme is managed by the British Embassy Jakarta (“BEJ”) and is a partnership with the Ministry of Energy and Mineral Resources (MEMR) of Indonesia. Mentari is primarily delivered by a consortium led by Palladium International, along with Castlerock Asia, Hivos and Economic Consulting Associates (“the delivery partner”). The delivery partner contract started in January 2020 and runs to December 2023. Mentari received Full Business Case (“FBC”) approval in November 2019 for this period. The FBC provides a fuller strategic rationale for the Mentari programme and its strategic objectives.
Supporting a low carbon energy transition via Mentari is part of the cross-UK government Indonesia Country Plan under the climate change and low carbon growth ‘Campaign Goal’:
Indonesia increases climate ambition and moves to a Paris-aligned low carbon growth pathway and becomes more resilient to the impacts of climate change, also benefiting inclusive economic growth and poverty reduction, improved health outcomes and protection of its unique biodiversity.
This is supported by a specific objective relating to the Mentari Brokerage Strand:
2021-2023: Mentari Low Carbon Energy Programme supports project developers and financers to increase and accelerate the number of successful renewable energy projects in Indonesia.
Mentari aims to accelerate low carbon energy transition to drive sustainable economic growth and provide universal and inclusive access to affordable, clean energy Indonesia’s poorest, most remote communities. It provides technical assistance, international and local expertise for policy reform, international knowledge transfer and brokers increased investment in low carbon energy projects. As a country of over 17,000 islands, Indonesia faces unique geographical challenges in electrifying its population and meeting Sustainable Development Goal number 7 (energy access). Decentralised, small-scale renewable energy projects can play a powerful role in expanding inclusive, affordable and reliable electricity access to remote communities, and these also provide a more cost-effective, reliable, healthier and environmentally-friendly alternative to expensive diesel generators. Community-based renewable energy projects can also help to support inclusive local economic growth by providing opportunities for new jobs and business development. Expanding this type of renewable energy provision in Indonesia is a key objective of Mentari, and is one which the VGF will support.
Mentari’s high-level Impact targets are:
- Increased investments in quality Low Carbon Energy projects in Indonesia: GBP 766 million by end of the Programme (cumulative).
- Increased access to reliable and affordable low carbon energy (including for women and marginalised groups) leads to inclusive economic growth: 844,000 additional households with access to low carbon electricity in Indonesia and renewable energy capacity additions of 1.6GW by the end of the programme.
A significant barrier to investment in Indonesia’s low carbon energy sector is the lack of well-developed, bankable projects that are attractive to investors. To address this, Mentari’s Brokerage Strand provides direct technical assistance to renewable energy project developers and investors, both local and international, to improve the quality of projects and investors’ capacity in order to catalyse public and private investment in renewable energy projects in Indonesia.
Mentari can mobilise teams with a wide range of technical and professional skills, such as electrical engineering, legal, financial and transaction advisors, and gender and social inclusion specialists, to support projects to reach financial close. This strand also currently works with Indonesia’s state-owned electricity company, PT Perusahaan Listrik Negara, (“PLN”), on two key initiatives that will lead to investment in the low carbon energy sector: 1) Support for a programme to replace over 2GW of diesel generators across the country with renewable energy, and 2) assistance for the issuance of PLN’s first sustainability bond, which targets $500m in finance for low carbon energy projects.
Despite this support and the potential economic and social benefits arising from clean energy access, the financial case for many renewable energy projects (i.e. whether their expected revenues over a whole-life basis are likely to exceed costs) is still not feasible for a variety of reasons including low tariffs (as a result of Government of Indonesia policy) and high cost of materials. In these circumstances, additional and targeted financial support may be needed on non-commercial terms to deliver these projects, contributing to social and economic benefits for communities and further innovation, development, and economies of scale in the renewable energy sector in Indonesia. This type of support is currently very limited in Indonesia, and therefore Mentari delivery partners have identified an opportunity to enhance the programme’s Brokerage offer by filling this gap.
This additional offer aims to provide catalytic support to de-risk investment in renewable energy projects and, therefore, attract additional finance. Other funding sources could come from the private sector, international financial institutions, donor agencies and the Government of Indonesia, where this investment would not be forthcoming without Mentari de-risking assistance.
The Critical Success Factors for this enhanced Mentari offer are:
- The offer must enhance the delivery of the objectives of the Mentari programme; i.e. to promote inclusive economic growth and emissions reductions through the development of low carbon energy.
- Mentari assistance must directly enable new and additional investment in renewable energy projects.
- Mentari assistance must be additional to the current offers the programme is currently able to provide to projects.
- Supported projects must be owned and led by entities other than the Mentari programme and the UK government.
Mentari has been allocated a total CDEL (capital) budget of £2.7m in FY21-22. All activity must be 100% ODA-eligible and qualify for the use of CDEL funds and be delivered before the current programme end date of December 2023.
## Economic Case
Several delivery options have been considered to deliver the objectives set out in the Strategic Case, including a ‘Do Nothing’ approach. The results of this analysis are outlined below.
Options Appraisal
Do Nothing
Summary: This option would maintain the existing activities of the Mentari programme. Funds that could be used for additional financial support for renewable energy projects would be handed back for alternative uses.
Assessment against Critical Success Factors:
Critical Success Factor	Comments	Met / Not Met
The offer must enhance the delivery of the objectives of the Mentari programme; i.e. to promote inclusive economic growth and emissions reductions through the development of low carbon energy.	A do-nothing option would maintain existing activities and forego the opportunity to enhance Mentari and the UK’s support for renewable energy development in Indonesia.	Not met.
Mentari assistance must directly enable new and additional investment in renewable energy projects.	No additional funds would not enable Mentari to support additional investment.	Not met.
Mentari assistance must be additional to current offers the programme is currently able to provide to projects.	Existing Mentari activities would continue with no additional offer.	Not met.
Supported projects must be owned and led by entities other than the Mentari programme and the UK government.	N/A as a do-nothing option would not support projects.	N/A

Recommendation: not recommended.
Additional Investment in Brokerage Strand Technical Assistance Offer
Summary: This option would inject additional funds into current Mentari Brokerage Strand activities providing technical assistance for projects, such as engineering, legal and financial advice, and feasibility study development. Resources would be scaled up over time and allow for additional projects to be supported in this way.

Assessment against Critical Success Factors:
Critical Success Factor	Comments	Met / Not Met
The offer must enhance the delivery of the objectives of the Mentari programme; i.e. to promote inclusive economic growth and emissions reductions through the development of low carbon energy.	Additional funds would allow Mentari to recruit additional experts to support projects and fund more feasibility studies, expanding the number and size of projects Mentari may support.	Met.
Mentari assistance must directly enable new and additional investment in renewable energy projects.	Core Brokerage Strand activity is intended to lead to projects reaching financial close. Additional resources would enable a scale-up of this support.	Met.
Mentari assistance must be additional to current offers the programme is currently able to provide to projects.	Additional funds would allow for a scale-up of existing Mentari Brokerage Strand offers, but not broadening the type of support Mentari can provide.	Not met.
Supported projects must be owned and led by entities other than the Mentari programme and the UK government.	Current Mentari Brokerage Activity exclusively supports projects owned by third parties.	Met.

Recommendation: this option would meet most of the objectives set out in the strategic case. However, Mentari is already seeking to increase the resources available for the Brokerage Strand as a result of an increase in its RDEL budget for 2021-22. Mentari would be very unlikely to have the capacity to absorb additional CDEL funds for this purpose. This option would also not expand the scope of Mentari’s offer and so fail to respond to the market’s needs to offer direct, catalytic enabling funds for projects.
Additionally, the funds currently being disbursed are focused on project developers (demand side of finance).
Viability Gap Fund
Summary: This option would establish a new Mentari Viability Gap Fund (VGF) that can provide limited, direct and catalytic funding support for specific renewable energy projects that are economically viable and in line with Mentari objectives. This support, provisionally for up to 20% of the project’s total costs, is expected to de-risk investment in projects that would otherwise not be financially feasible and so unlock financing to build new renewable energy infrastructure.

Assessment against Critical Success Factors:
Critical Success Factor	Comments	Met / Not Met
The offer must enhance the delivery of the objectives of the Mentari programme; i.e. to promote inclusive economic growth and emissions reductions through the development of low carbon energy.	The VGF would allow for direct Mentari support to economically desirable renewable energy projects that would otherwise have a small chance of success, thereby enabling additional renewable energy development that contributes to inclusive economic development.	Met.
Mentari assistance must directly enable new and additional investment in renewable energy projects.	VGF support would be provided only where investments would not otherwise go ahead without VGF support. Investments would be limited to 20% of the project total cost, and so would leverage majority financing from other sources.	Met.
Mentari assistance must be additional to current offers the programme is currently able to provide to projects.	Mentari can currently only offer technical assistance and funding support for feasibility studies through the Brokerage Strand. Direct funding support via a VGF is would be an additional offer.	Met.
Supported projects must be owned and led by entities other than the Mentari programme and UK government.	Projects eligible for VGF support would be originated, developed, owned and managed by third parties; HMG and/or the Mentari programme would not have an ownership stake or be responsible for the development or delivery. Projects eligible for VGF support may have already received some Mentari Brokerage Strand technical assistance or feasibility study support.	Met.

Recommendation: recommended option. This would allow for a significant and timely new addition to the support Mentari can offer, in direct response to Mentari’s findings and learnings over the first year of the programme, and would deliver against all objectives set out in the Strategic Case.

Fully Fund Additional Mentari Demonstration Projects
Summary: this option would fund one or more additional Mentari Demonstration Projects, in addition to the current Mentari Demonstration Project underway in Mata Redi village, Sumba, NTT province.
Assessment against Critical Success Factors:
Critical Success Factor	Comments	Met / Not Met
The offer must enhance the delivery of the objectives of the Mentari programme; i.e. to promote inclusive economic growth and emissions reductions through the development of low carbon energy.	Demonstration Projects would be carefully chosen to maximise inclusive economic development impact through the provision of clean energy. / Mentari is already scoping potential options for further demonstration projects from existing funds.	Met.
Mentari assistance must directly enable new and additional investment in renewable energy projects.	Additional Demonstration Projects would be fully or majority funded by Mentari, and so would not directly lead to further investment outside of direct Mentari funding.	Not met.
Mentari assistance must be additional to current offers the programme is currently able to provide to projects.	Funding would allow for a further demonstration project, that may be chosen to demonstrate particularly innovative technical, business and community engagement models that are additional to or complementary to the current demonstration project in Sumba and any others Mentari supports.	Met.
Supported projects must be owned and led by entities other than the Mentari programme and the UK government.	Projects would be scoped and led by Mentari, who would be responsible for developing and delivering the project and associated community engagement. Once installed projects would not be owned, operated or managed by Mentari or the UK government.	Not met.

Recommendations: not recommended at present. Mentari is already scoping options for a second demonstration project under the existing delivery partner contract and with existing funds. It is unlikely that a third demonstration project will be delivered by the end of the current programme phase in 2023.
Preferred Way Forward
It is recommended that Option 3, the development of a Viability Gap Fund, is the preferred solution to meet the objectives set out in the business case.

## Commercial Case
Several options have been considered to deliver the preferred way forward of a Viability Gap Fund. In addition to the critical success factors set out in the Strategic Case, several commercial considerations have also been analysed while appraising options for delivery. The appraisal of the options is as follows:
In-house management and disbursement of funds by Mentari staff.
Summary: Mentari will act as fund manager and funding committee and monitor investments in projects and resolve any issues.
Critical Success Factor	Comments	Met / Not Met
Supported projects must be in line with the existing Brokerage Strand mandate for project prioritisation, as set out in the Project Assessment Matrix.	Project selection is completely under Mentari’s control, so the Project Assessment matrix can be applied.	Met.
Mentari must have a meaningful stake in the identification and selection of projects that are supported, and the final approval for VGF support sits under British Embassy Jakarta.
Mentari, and the UK government, must not take any ownership of supported projects, making any investments, or unacceptable commercial, operational or reputational risks in these projects.	Project selection, points of disbursement, and the conditions are entirely managed by Mentari.	Met.
Mentari can improve renewable energy project funding mechanisms in Indonesia, which has been lagging under the current practices of financial institutions.	Limited impact in this area as Mentari’s VGF would be working in isolation from the overall financial system. / Supposing that Mentari would work on a project by project basis with other financial institutions, the programme would not have any traction to impose or ensure any significant change to their funding practices and so not effect change in this area.	Not met.
Robust project viability assessment and fund disbursement mechanism resulting in timely and effective matching with the financier(s).	Mentari’s delivery partner does not have a direct experience with VGF. The programme would have to set up a system and all the related standard operating procedures (“SOP”) and assessment processes, potentially delaying the funds’ disbursement.	Not met.
Low or no cost of management to maximise the fund amount for impact.	Minimal cost involved as MENTARI would use internal resources.	Met.

Partnership with Indonesian government company Sarana Multi Infrastructure (“PT SMI”).
[note] Specialising in infrastructure financing, PT SMI is a State-Owned Enterprise (SOE) whose entire capital is owned solely by the Republic of Indonesia under the Ministry of Finance. PT SMI's mandate holds two primary focuses: 1. Provide benefits and contribute to communities through social and economic conscious actions. 2. Promote sustainability through Sustainable Development Goals (SDGs) and mitigating climate change.
Summary: Mentari would help identify, select, and support projects in partnership with SMI. Mentari will provide the VGF component to projects that SMI assess and to which they offer a credit loan. This “joint funding scheme” will increase the financial viability of these candidate projects and, consequently, increase the possibility of financial closure.
Critical Success Factor	Comments	Met / Not Met
Supported projects must be in line with the existing Brokerage Strand mandate for project prioritisation, as set out in the Project Assessment Matrix.	PT SMI should receive project recommendations from Mentari, and likewise, they can prose project as well for Mentari and FCDO to review. Mentari will therefore apply its assessment methodology to the potential projects.	Met.
Mentari must have a meaningful stake in the identification and selection of projects that are supported, and the final approval for VGF support sits under British Embassy Jakarta.	As above, Mentari will be involved in project selection, identification, and selection through the joint Mentari-SMI committee. / The final approval would sit with the SMI’s board of directors committee. / BEJ would be involved early in the qualification of potential projects and can veto or approve moving forward with each before we present any of them to SMI.	Met
Mentari, and the UK government must not take any ownership of supported projects, making any investments, or unacceptable commercial, operational or reputational risks in these projects.	Through the SMI’s mechanism, VGF does not serve as an investment, but as additional funding to improve a project’s financial feasibility. SMI has robust selection criteria for project eligibility as they manage government funding and are subject to audit by the Indonesian government financial audit authority (“BPK”).	Met.
Mentari is able to improve renewable energy project funding mechanisms in Indonesia, which has been lagging under the current practices of financial institutions.	SMI finances infrastructure projects in Indonesia, but their portion for renewable is small as it is still viewed as risky, a perception common amongst private financiers in Indonesia. / By providing the VGF, Mentari directly improves SMI’s RE processes for financing renewable projects. / The collaboration can be a catalytic pilot case for Indonesia on how project finance practice for renewable can be carried and improved.	Met.
Robust project viability assessment and fund disbursement mechanism resulting in timely and effective matching with financier(s).	SMI is well known to have a robust and high standard mechanism for selection and disbursement, which will act as a baseline for Mentari’s scheme on which to work on and improve. / SMI will also act as the credit lender alongside the VGF, which would improve the likelihood of project financial closure and construction.	Met.
Low or no cost of management to maximise the fund amount for impact.	Low cost as SMI does not charge any management fee, but Mentari may allocate resources from the brokerage budget for technical assistance to improve processes and achieve a better impact.	Met.

Partnership with similar non-PT SMI institution or third party.
Critical Success Factor	Comments	Met / Not Met
Supported projects must be in line with the existing Brokerage Strand mandate for project prioritisation, as set out in the Project Assessment Matrix.	It is challenging to assess Mentari’s stake in the process and the overall compatibility with the programme’s mandate in this option. Different organisations have different criteria or plans that Mentari may not be able to change or will be highly unlikely to influence.	Not met.
Mentari must have a meaningful stake in the identification and selection of projects that are supported, and the final approval sits under British Embassy Jakarta.		Not met
Mentari, and/or the UK government, must not take any ownership of supported projects, making any investments, or unacceptable commercial, operational or reputational risks in these projects.	Mentari may be able to provide the fund as grant and not investment, however the lack of control means Mentari has less view on the project’s risks.	Partially met.
Mentari is able to improve renewable energy project funding mechanisms in Indonesia which has been lagging under the current practices of financial institutions.	Mentari may be able to influence the overall funding landscape of Indonesia and apply some improvements if the fund is successful.	Partially Met.
Robust project viability assessment and fund disbursement mechanism resulting in timely and effective matching with financier(s).	Depending on the institutions, Mentari may still need to construct the assessment and find a matching financier. / Some potential partnering institutions may have a funding mechanism, but they may not be familiar with VGF processes.	Not met.
Low or no cost of management to maximise the fund amount for impact.	Possible management fee charged by financial institutions.	Not met.

Movement of funds to Multilateral Development Bank (MDB) trust fund (either existing or new).
Critical Success Factor	Comments	Met / Not Met
Supported projects must be in line with the existing Brokerage Strand mandate for project prioritisation, as set out in the Project Assessment Matrix.	MDBs have their own criteria and processes where donors are not involved. Previous experience of UK government funds channelled through Indonesia shows that BEJ and HMG colleagues may have limited oversight on the exact flow of funds, or project beneficiaries.	Not met.
Mentari must have a meaningful stake in the identification and selection of projects that are supported, and the final approval sits under British Embassy Jakarta.
Mentari, and/or the UK government, must not take any ownership of supported projects, making any investments, or unacceptable commercial, operational or reputational risks in these projects.	When providing funds to these organisations, Mentari will not make any direct investments or loans. The MDB would manage and take the risks of the fund.	Met.
Mentari is able to improve renewable energy project funding mechanisms in Indonesia which has been lagging under the current practices of financial institutions.	Due to the lack of sight and control, Mentari will not be able to impact any process. If Mentari changes the process, it might take a lot of effort and time with little guarantee of success.	Not met.
Robust project viability assessment and VGF disbursement mechanism resulting in timely and effective matching with financier(s).	MDBs already have well-established mechanisms well recognised in Indonesia, but they do not usually do VGF.	Partially met
Low or no cost of management to maximise the fund amount for impact.	Possible management cost charged by MDBs.	Not met.

Based on the analysis, Mentari recommends Option 2, working with PT SMI.
Several risks are to be managed relating to working with PT SMI, as similar with other established financial institutions:
Alignment of objectives
SMI is experienced with large infrastructure projects. They only have 7% portion of renewable energy (RE) in their portfolio. They intend to increase this to 15% in 2022. Their objectives are aligned with Mentari.
Indonesia’s financial institutions are not familiar with the particularities of RE project financing. Working with SMI to increase their portfolio would be an objective of Mentari support by building internal capacity.
Bureaucracy and timeliness of disbursement
SMI have robust and well-established processes for project selection and investment decisions, including a thorough consideration of risks. This could on the one hand be beneficial to Mentari as it can potentially shield the programme from reputational, operational and commercial risks. On the other hand, SMI needs Mentari’s technical assistance to better understand RE projects’ technical risks and particularities and how to finance them.
Flexibility in commitment in case of non-disbursement
The agreement with any institutions should be time limited. Mentari would propose a grace period of 6 months to bring forward potential projects ready for VGF financing. Within this grace period, the joint Mentari and SMI committee shall propose, review, and agree on at least one project for funding. In case of failure to find any potential project, Mentari and FCDO will reserve the right to withdraw from the agreement with SMI and to disburse project funds via Mentari directly or another suitable mechanism as agreed with FCDO.
## Financial Case
This case considers the overall size of the VGF facility and activities that are eligible for support. It also considers payment profiles and timelines.
Mentari has been allocated a total CDEL budget of £2.7m (100% ODA). It is proposed that the full amount (£2.7m) is made available as initial capital for the Viability Gap Fund (VGF). These funds would be targeted to de-risk investment in renewable energy projects in Indonesia and therefore assist them to attract finance from sources including but not limited to the private sector, International Financial Institutions, and donor agencies.
This support would be targeted for projects where, following detailed assessment and analysis, it is recognised that user charges or tariffs, or other forms of revenue, are not sufficient to meet the developer’s required rate of return and/or lender debt service coverage ratio.
The VGF could provide up to 20% of the total project cost, subject to the type and size of the project and availability of funds, following an assessment of the individual needs of a project and considering the need to not crowd out investment from other sources. Particularly innovative renewable energy pilot projects involving new technologies, business models, financing approaches etc. could potentially receive more than 20%. Given the size of the VGF, the projects supported could be small to medium size.
The VGF is delivered in the form of capital subsidy to attract more private investors in otherwise non-financially feasible projects. The subsidy would be injected pro-rata with debt and equity.
The availability of the VGF is expected to entice the interest of the private sector in renewable energy projects that would otherwise not be feasible for implementation, by increasing confidence that investors will be able to achieve sufficient returns to make the project financially feasible. It will also provide the necessary reassurance to the limited recourse lenders to the project company of adequate debt service coverage ratios which enhance the creditworthiness of the project.
The initial investment in the VGF is £2.7m but once the VGF structure is in place, additional funds may be injected should they be available and approved; this would enable the VGF to support a larger number of renewable energy projects in Indonesia.
VGF Eligibility
The VGF is applicable for all renewable energy projects of all proven technologies, sizes and locations across Indonesia, consistent with the mandate and priorities of the Mentari Brokerage Strand.
VGF support will only be provided in circumstances where alternative means of reducing the financial viability gap have been exhausted, to ensure funding is additional, value for money, and not crowding other sources of investment. For potential projects, it must therefore be certified, with evidence, that:
- The tariff / user charge cannot be legally or commercially increased to eliminate or reduce the viability gap;
- The Project Term cannot be increased to reduce the viability gap;
- The capital costs are reasonable in the opinion of the lender’s technical advisor based on the standards and specifications normally applicable to such projects and that the capital cost cannot be further restricted to reduce the viability gap.
Renewable energy projects receiving VGF support must be examined and evaluated by appropriately qualified and experienced investment committees including independent Mentari evaluation, and be approved by FCDO on a case-by-case basis.
VGF support is provided as a grant and is non-returnable to the Mentari programme or to FCDO.
Payment Profiles and Use and Monitoring of Funds
Funds would be fully allocated to Mentari (as per the proposed arrangements set out in the Management Case) in the Fiscal Year 2021-22 using allocations confirmed in the Indonesia Country Plan for that year, with funds available and disbursed by Mentari to support projects in future years, in line with FCDO guidance on payments and definitions of committed spend. FCDO finance teams have been consulted in the development of this business case and have approved this treatment.
To ensure the credibility of the VGF proposal in discussions with the Government of Indonesia, project developers and local and international public, private and multilateral investors, once committed the funds must be available and ring-fenced for VGF use for the duration of the programme. If the VGF funds rely on yearly, uncertain spending rounds, this raises a high risk of FCDO and Mentari failing to follow through on investment commitments as a result of funding uncertainty, or withdrawal, resulting in the likely collapse of the VGF facility and Mentari and FCDO reputational damage with local stakeholders.
It is also recognised that VGF project opportunities will take time to scope, and that the VGF component will be one small part of a larger and potentially complex financial structure over which Mentari or the FCDO has little control. FCDO and Mentari must therefore be able to commit to the availability of funds over a longer term (i.e., more than one year) basis.
Accounting Implications
Once this business case is approved, MENTARI will request a fund transfer of the total VGF funds. These funds will be recognised as pass-through funds from our Palladium accounting, which will be disbursed to PT. SMI directly.
As high a proportion of VGF funds as possible would be provided directly to projects. Associated management costs, legal advice, and any other costs incurred by the Mentari programme in the set-up, management and monitoring of the VGF would be covered by the core Mentari resource budget.
## Management Case
Mentari delivery partners shall be responsible in the first instance for the creation of the system needed to manage and control the VGF, in agreement with FCDO. Because the VGF is designed to support long-term contractual payments, it will be ring-fenced.
Two options have been considered for the management and disbursement of funds: firstly via a local ‘Imprest' bank account directly managed by Mentari delivery partners, and secondly via a third party organisation who would manage the funds on Mentari's behalf under appropriate partnership and contracting arrangements.
Option 1: Third-Party Management
Summary: Mentari transfers VGF funds to an appointed fund management entity, to manage and make investments on Mentari's behalf.
Pros	Cons
Can disburse total grant value to fund manager to then disburse over longer period of time, ensuring best projects are selected. / Hold funds for longer period of time, potentially after currently programmed Mentari activity is scheduled to finish (December 2023).	Incurs additional grant management fees. / Potentially overly complicated process for low value grants. / Would add extra bureaucracy, requiring additional alignment and monitoring to make sure fund manager comply with both Palladium and FCDO terms.

Recommendation: Not recommended for reasons of complexity and additional costs.
Option 2: Mentari-managed Imprest Account
Summary: Mentari account managed in Indonesia by Palladium.
Pros	Cons
Palladium account which can hold funds without incurring interest. / Palladium (as Mentari delivery partners) has experience of managing grants in this way. / No additional fees.	Requires justification of advance payment (see Financial Case) / Account would need to close when Mentari ends.

Recommendation: Option 2 is the recommended option, given this is a tried and tested approach that is able to hold funds while project opportunities are identified, and is more proportionate in terms of administrative and set up requirements.
Further information on the recommended Option 2 is below.
Fees, Transfers, and Tax Implications
The Imprest account would be a standalone account that does not accrue interest.
It will be standalone because it will only be used for the Mentari VGF funds and will not be combined with other programmes, funds, or other Mentari payments.
It will be linked to Mentari in the sense that the Imprest account will sit under Palladium's parent account so that Finance in Palladium HQ will have an overview of and access to the account.
There are no bank charges for opening the account. Depending on the recipients' bank, there can be small charges for interbank transfer fees, which are standard. These costs come out of the grant funds themselves. When needed, Mentari will create the payment approval form (“PAF”) and send these to Palladium accounts to administer. Mentari can request statements from Palladium which Mentari can share with FCDO to show what funds have come out.
To bring funds to Indonesia, the money will be wired. The tax implications for our programme occur based on the tax residence of the entity (Palladium UK) that will sign the agreement with the grantee.
For our case, in which Mentari propose setting up an Imprest account in the UK, the agreement is between grantee (local) and Palladium UK; there will be no tax liability/implication for the programme. There will be currency exchange risks that the grantee should bear.
In other programmes with a grant component in Indonesia, Palladium only contracts the local Indonesian entity when Subcontracting services are delivered within Indonesia, which incur extra taxes. However, in terms of taxes, if the contract is between the grantee (local) and Palladium Indonesia entity, there might be a tax liability for Palladium.
Palladium has a standing global account with HSBC Bank that Palladium considers reliable and operating internationally. In addition, both the programme's internal and local Imprest account was opened using that bank.
Management and Staffing Requirements
Mentari has allocated a budget of c. £25,000 for a legal transaction firm to advise on and prepare the necessary documentation that would be needed to comply with local Indonesian tax laws and regulations. These costs are covered by the existing Mentari resource budget.
Given the relatively low value and quantity of fund disbursements, the ongoing management will be minimal and covered by existing Mentari staff. The option remains to bring on board additional skills and expertise if required. However, starting up and setting some of the Standard Operating Procedures may require extra time and effort. The current Mentari brokerage team (led by Castlerock) will support Mentari's in-country legal advisors.
The VGF requires no additional FCDO resources; the programme team will carry out day-to-day oversight and management by FCDO in the British Embassy Jakarta's Low Carbon Energy and Infrastructure Team.
Management of funds will follow the Mentari Programme Operating Manual, which includes standard procedures and rules for managing and using Mentari funds. This document is kept under review and will be assessed in light of any additional management requirements deemed necessary due to the existence of the VGF to ensure the appropriate use of funds.
Monitoring, Reporting, Evaluation and Learning (MREL)
The VGF is intended to deliver alongside core Mentari activity over the remaining period of the programme, to December 2023. Specific objectives and targets for the VGF, including as part of Mentari's Theory of Change and Logical Framework, will be considered and these documents updated. Progress will be reviewed as part of existing Mentari Monitoring, Reporting, Evaluation and Learning (MREL) cycles and requirements, including quarterly and annual written reports from Mentari delivery partners provided to FCDO, quarterly Mentari Steering Board meetings involving the FCDO Mentari Senior Responsible Officer, and annual review meetings.
Mentari also undergoes an independent Annual Review process (most recently completed in September 2021), and the performance of the VGF will be considered. Mentari delivery partners must also provide to FCDO an annual self-audit and compliance statement and commission an independent yearly external audit that reports to the FCDO.
Financial performance and programme spending is reported to FCDO by Mentari delivery partners every month. After establishing the fund, additional reporting requirements for the VGF will be developed and agreed between Mentari delivery partners and FCDO.
Although the VGF is intended to operate during the life of Mentari, FCDO will reserve the right to cancel the fund and reclaim or reinvest any unspent funds should it be decided that the VGF is underperforming for any reason once the grace period expires.
FCDO and Mentari delivery partners will agree on a mechanism to ensure this option remains available and can be implemented in a way that does not damage the FCDO or Mentari's credibility in the renewable energy sector in Indonesia.
## Annex
Annex 1: Finance Treatment and Timing of FCDO Payments – Supplementary Detail
The Options Paper Financial and Management Cases propose that FCDO will transfer the full CDEL allocation of £2.7m to Mentari delivery partners Palladium International before the end of March 2022, to hold in an Imprest account and to be disbursed to individual renewable energy projects via the Viability Gap Fund facility outside of this financial year.
This requires confirmation that the transferred funds are in line with FCDO and HM Treasury guidance on advance payments, which rest on the definition of ‘committed spend’ and whether FCDO investments can be said to be committed at the time of transfer.
The definition used is as follows:
Committed
Partners use this term in different ways, so it is important to understand what they mean by funding being “committed”. In order for there to be a constructive obligation, it has to be virtually certain that a project will go ahead and that the funding will be disbursed – to the point that all parties rely on this happening. An agreement being signed is a definite point of commitment, but in some cases the point of commitment is sooner – perhaps where funding recipients have started to enter obligations themselves and so depend on getting the funding in and would incur losses if the arrangement didn’t go ahead.
The Mentari Programme Team has consulted with FCDO Finance to clarify the VGF proposal and assumptions made to ensure funds are eligible to be transferred and accounted for in this way. FCDO Finance have confirmed they are content with the proposal to transfer funds in the fiscal year 2021-22 and for the funds to be held in an Imprest account by Mentari delivery partners, to be disbursed to individual projects.
The VGF will be disbursed to pre-selected projects in either SMI and/or Mentari’s project pipeline. Committing VGF to such projects will make them bankable, i.e. by funding a proportion of a project’s CAPEX, debt service coverage ratio (DSCR) improves to the point at which project revenues can adequately service borrowing costs, and/or for equity stakes the internal rate of return (IRR) increases. This will have the effect that projects meet a threshold of attractiveness to lenders and investors/developers sufficient to secure financial closure and make them executable.
With regards to SMI, Mentari will only gain access to their project pipeline once the programme has signed a partnership agreement (which first requires VGF approval and proof that FCDO is able and has sufficient funds to execute its responsibilities under this agreement). However, in terms of risk management, whilst the Mentari Programme Team and delivery partners are confident that SMI’s pipeline will yield sufficient projects to identify those we can commit the full VGF to, the Mentari brokerage project pipeline can act as a failsafe. As of January 2022, this pipeline contains around £1.5bn worth of renewable energy projects. This pipeline also contains sufficient projects suitable to commit VGF and ensure full disbursement.
Partnering with SMI, rather than taking a direct approach, will enable Mentari to also be able to provide technical assistance to support, influence and build SMI’s institutional capacity to broaden their investment portfolio and expand their renewable energy pipeline. And by providing SMI with reciprocal access to Mentari’s brokerage pipeline, this will increase the financing options available to Mentari projects.