Business Case

Summary Sheet

Portfolio/ Business/Country Plan Summary: This document presents the business case for SEED – Sustainable Energy for Economic Development, a programme providing a £14 million capital investment grant to the Africa Development Bank’s (AfDB) Sustainable Energy Fund for Africa (SEFA) to accelerate clean energy access in the Democratic Republic of Congo (DRC). SEED supports delivery of the Moyi Power solar metro-grid project, a transformative initiative for three rural cities with over 700,000 people lacking electricity[1]. The programme directly advances the UK’s top international priorities of tackling climate change and biodiversity loss by reducing deforestation and replacing diesel and charcoal with renewable energy and supporting Mission 300 to electrify 300m people in Africa by 2030[2]. It aligns with UK International Climate Finance commitments, and wider objectives on green growth and energy transition.
[1] Gridworks: Moyi Power is a US$340m utility for Gemena, Bumba, Isiro, ~700k people; concession signed June 3, 2021. [gridworksp...rtners.com]
[2] AfDB & World Bank Mission 300: Target 300m connections by 2030; AfDB 50m, WBG 250m. [afdb.org], [worldbank.org]

Title: / Sustainable Energy for Economic Development (SEED) - Democratic Republic of Congo
Programme summary (100 words maximum): / Energy access in the DRC is among the lowest globally, with rural electrification at 1-2%, driving reliance on charcoal and growing Congo Basin deforestation[3]. The £14m SEED programme will support the African Development Bank’s Sustainable Energy Fund for Africa, primarily funding Moyi Power—a US$340m solar metro-grid initiative for Gemena, Bumba, and Isiro, serving up to 700,000 people. This project will deliver clean, affordable energy, reduce diesel and charcoal use, and catalyse economic growth while protecting forests. UK investment should help unlock over US$300m additional financing, advancing climate, nature, and poverty reduction goals, and demonstrating off-grid solar viability in fragile contexts.
What is the rationale for UK Aid spending? (200 words maximum): / Investing in renewable energy access in the Democratic Republic of Congo (DRC) addresses urgent development and climate challenges while advancing UK strategic objectives as set out above. With rural electrification at just 2%, millions rely on charcoal for cooking, driving deforestation in the Congo Basin—the world’s largest terrestrial carbon store. This accelerates climate change and undermines global resilience. By funding the SEED programme, the UK will enable clean, affordable energy for underserved communities, reducing emissions and protecting biodiversity. / The programme directly supports UK International Climate Finance (ICF) commitments, contributing to the £11.6bn target by Financial Year 2025-26 and delivering on key KPIs: improved access to clean energy, installed renewable capacity, and mobilised public finance. It aligns with UK priorities on green growth and energy transition, and climate diplomacy goals, including the £1bn Ayrton Fund commitment. SEED will help unlock over US$300m in private investment, demonstrating the viability of off-grid solar in fragile contexts and responding to International Development Committee recommendations on leveraging public finance strategically. / This investment reinforces UK leadership in climate action, supports poverty reduction, and contributes to global electrification targets such as the World Bank’s Mission 300 pledge, while mitigating deforestation and promoting sustainable economic growth.
Programme Value: / £14M		Country/ Region or Sector: / Democratic Republic of Congo - Energy
Department/Country Office confirmation of review processes		Director/HoM confirmation that Departmental processes for BC review have been followed prior to submission
Contact name		Selena McGuinness / Robert Dewar
Threshold for final approval of Business Case: / HoM
Date of Approval of Concept Note:	8 December 2025	Name and role of Approver / Baroness Chapman / Minister of State (International Development and Africa)
Date of Approval of Business Case:	10 December 2025	Name and role of Approver / Alyson King (HMA to the Democratic Republic of Congo)
Programme Code: 400849	AMP Start Date: 9 December 2025	AMP End Date: 31 March 2026
Overall programme risk rating:	Major
[3] GOGLA (2024) & Africa Energy Portal (SDG7 data): National ~19%, urban ~41%, rural ~1%, 2019–2022. [gogla.org], [africa-ene...portal.org]

Strategic Case

Context and need for FCDO intervention

Energy access in the Democratic Republic of Congo (DRC) is an acute local and global issue. Rural access (1-2%) has changed little in over 60 years. The DRC is home to the majority of the Congo Basin; the world’s largest terrestrial carbon store[4]. Size of forest loss in DRC is equivalent to Northern Ireland each year and is increasing in scale[5], due in large part (over 90%) to charcoal for cooking and deforestation for subsistence farming (often the only economic option without energy)[6]. The population is forecast to be one of the ten largest in the world by 2050[7]. Given the role of the forests in climate regulation and water supply, this has a significant impact on not only DRC’s resilience but the rest of Africa and beyond.
[4] Global Witness / World Economic Forum; UNEP‑DHI: Largest tropical forest carbon sink; ~60% in DRC; peat ~30 Gt. [globalwitness.org], [weforum.org], [unepdhi.org]
[5] Our World in Data (2024 tree‑cover loss); NI area (Wikipedia): DRC ~1.38m ha loss ≈ NI 1.43m ha. [ourworldindata.org], [en.wikipedia.org]
[6] WWF Deforestation Fronts; WRI: Shifting agriculture & charcoal noted as dominant drivers. [wwfint.aws....panda.org], [wri.org]
[7] UN DESA — World Population Prospects (2024): DRC top‑10 by 2050 projections. [population.un.org], [population.un.org]

Challenges and barriers when addressing these issues

Absence of a National Grid and Infrastructure Constraints
The DRC has no integrated national grid; electrification is fragmented and concentrated in a few urban centres. Limited transport networks over vast geography complicate delivery of equipment and maintenance in remote areas (the whole of DRC has approximately 4% of the paved roads of France and Germany despite being the size of Western Europe) and crisscrossing rivers make grid extension prohibitively expensive and slow[8].
[8] World Bank (2020): Fragmented grid; logistical constraints. [documents1...ldbank.org]

Half of existing infrastructure assets need rehabilitation, and decades of underinvestment have left SNEL (the national utility) operating at about half its capacity. Nearly 46% of generated electricity is lost in transmission due to aging infrastructure[9].
[9] AfDB Compact sources via Agence Ecofin/Bankable: Losses ≈46%; low collections; debt. [agenceecofin.com], [copperbelt...mining.com]

Accessibility of Electricity vs. Traditional Fuels
This means, for those that can afford it, the leading option for reliable electricity is a diesel generator (According to a World Bank study 60% of firms own a generator[10]), which can compound emissions. Around 90% of households rely on charcoal for cooking because it is so widely available, and because they cannot afford a diesel alternative[11]. Solar energy is an option but at the household scale it can be more expensive than diesel.
[10] World Bank: Increasing access to electricity in the Democratic Republic of Congo: World Bank Document
[11] WRI; Mongabay: >90% household energy from charcoal/fuelwood. [wri.org], [news.mongabay.com]

Hydropower accounts for 96% of domestic power generation, mainly from Inga I and II (1,775 MW), but these operate below capacity and require rehabilitation[12]. Unlocking the DRC’s estimated 100,000 MW hydro potential demands significant investment— US$36–39 billion to reach 50–62% electrification by 2030. Large projects like Grand Inga have decade-long timelines before delivering results. Not all areas of DRC have hydropower potential and there, often, solar is a more appropriate choice.
[12] U.S. Trade.gov; Africa Energy Portal: Hydro ~96%; Inga I & II ~1,775 MW. [trade.gov], [africa-ene...portal.org]

Desired outcomes and impact for intervention

In response to these challenges, the SEED programme will invest to achieve the following outcomes:
- Connect underserved communities to electricity
- Increase reliability of energy access in underserved areas
- Integrate new sources of electricity in partnership with government and existing suppliers
- Provide energy that produces dramatically fewer emissions than alternatives
- Provide energy affordably to maximise uptake over charcoal cooking fuel
- Test innovative solutions which can be replicable commercially and do not rely on long-term donor support
- Ensure economic growth from renewed access to electricity does not lead to, and indeed, reduces human impact on forests and the environment

Partnership principles

The programme will apply FCDO’s Partnership Principles to monitor governance and accountability. Progress against these principles will be reviewed through SEFA governance structures and quarterly reporting. Any deterioration in commitment will trigger dialogue and corrective actions.

Strategic fit

This programme will advance UK objectives on climate and nature by enabling large-scale renewable energy access in DRC, removing a key barrier to economic development and supporting UK International Climate Finance to deliver on the UK's £11.6bn ICF target due be met by end Financial Year 2025-26. It will deliver on ICF KPI 2 (number of people and institutions with improved access to clean energy), 7 (Installed capacity of clean energy) and 11 (public finance mobilised)[13]. It aligns with UK priorities in DRC on green growth and energy transition, and UK climate diplomacy goals. This includes the UK’s £1bn commitment to clean energy under the Ayrton Fund. The project will support DRC’s contribution to the World Bank and African Development Bank led initiative to connect 300 million people to electricity in Africa by 2030 (Mission 300). It will reinforce UK leadership in innovative private sector led energy solutions. The programme responds to International Development Committee Recommendations to use public finance strategically to unlock private investment and demonstrate viability of off-grid solar in fragile contexts.
[13] UK ICF Strategy; Ayrton Fund; AfDB Mission 300: Alignment and targets. [assets.pub...ice.gov.uk], [gov.uk], [afdb.org]

Climate and Environment requirements
This business case meets Prof Rule Climate and Environment requirements. It aligns with the Paris Agreement by promoting renewable energy, reducing emissions, and supporting sustainable development.
SEED is designed to deliver climate outcomes in DRC through climate mitigation measures.
International Climate Finance indicators will be included in the programme logical framework.
Gender and Social Inclusion
This programme complies with the Public Sector Equality Duty under the Equality Act 2010. Design and delivery will consider the need to eliminate discrimination, advance equality of opportunity, and foster good relations. Gender, disability, and other protected characteristics will be integrated into programme planning, monitoring, and evaluation (described below).
Climate change and the subsequent societal stressors it creates impact men and women differently. Women tend to dominate small-scale farming and market trade. Floods and landslides destroy crops and local markets, erasing their income sources. Women are responsible for fetching water, firewood, and medicinal plants. Climate stress forces them to walk longer distances, increasing physical burden and exposure to violence. Women bear the brunt of food insecurity and water scarcity, often eating last in households during shortages[14].
[14] OCHA & reviews: Gendered vulnerability in DRC; GBV risks; benefits of energy access. [unocha.org], [frontiersin.org]
All FCDO programming must consider gendered differences throughout the programme cycle in accordance with the Gender Equality (International Development Act, 2014). We will ensure any intervention:
- Is designed using intersectional gender analysis. The analysis should contain an assessment on gendered risk and measures to reduce the potential of SEAH occurring and an assessment of conflict related gender risk where appropriate.
- Demonstrates that, where possible, it contributes to addressing inequalities that underpin the disproportionate impacts of climate change on women and marginalised groups. Suppliers should demonstrate an active contribution to encouraging the role of women in SEED interventions.
- When engaging with communities, show evidence of participatory approaches, accountability mechanisms and capacity-building with women and other marginalised groups to ensure equal participation.
- Conducts a comprehensive assessment of environmental and social impacts for any infrastructure projects.
- Collects age, sex, and disability disaggregated data throughout the programme life cycle where possible and relevant.
The results framework will contain at least one gender equality objective. Gender and social inclusion objectives, including disability, will also be covered in evaluations to critically assess performance and capture lessons learned. The programme will also seek to fill evidence and data gaps on the intersectional impacts of climate change.
Safeguarding
The African Development Bank is covered by a central assurance mechanism which assesses competence in preventing, responding, and mitigating against SEAH, and this is outlined in their code of ethics[15]. The African Development Bank’s policies and procedures comply with FCDO’s expectations in this area. The African Development Bank Group has used the updated Integrated Safeguards System (ISS) since 31 May 2024. These specifically made improvements to standards around community health and safety, gender-based violence and stakeholder engagement in high-risk operations.
[15] African Development Bank Code of Ethics (2025): afdb_code_of_ethics_en.pdf

Appraisal Case

The Appraisal Case considers the appropriate options for intervention to overcome the barriers and issues, and achieve the outcomes set out in the Strategic Case. We evaluated a range of potential investment options.

Appraisal Criteria
The UK sought to invest in strategically relevant projects that fit the following criteria:
1. It should innovatively address the barriers to energy access in the DRC as set out in the strategic case.
2. It should deliver on UK priorities which includes support to climate and nature as a priority, including ICF focused programmes.
3. It should leverage key UK strengths and be instrumental in bringing additional capital from other donors or the private sector.
4. It should be a strategic investment that delivers value for money with visible in-country impact in the DRC in both short and long term but also be something the private sector could not fully finance.
5. It should be something that could be a model for future investments (private or development financed) not something which is only replicable with considerable grant support.
Options Appraisal

We have considered the following options:

1. Invest £14m in a bilateral energy programme with commercial procurement.
2. Invest £14m in a grant to the African Development Bank-run Sustainable Energy Fund for Africa (SEFA).
3. Invest £14m in a World Bank multi-donor trust fund.
4. Do nothing.

Following extensive analysis and stakeholder engagement, we recommend option B, that the £14 million grant go through Sustainable Energy Fund for Africa (SEFA). Option B delivers high value for money, strong climate mitigation and adaptation outcomes, increased economic productivity and resilience.

Options and assessment

Option A – deliver standalone bilateral UK programme. A standalone programme would be UK branded and provide high visibility and recognition for the UK with partner governments. It would require the procurement of a private sector delivery partner that would likely add at least a year to programme design and significantly increase administration costs relative to other options. A standalone programme would also limit our ability to collaborate and influence other development partners and leverage larger investments. Our interventions on climate would be small-scale and we would unlikely be able to deliver something innovative given attempts at smaller projects in the past. It is not clear this is necessary given significant project pipelines and relevant programmes already being run by International Financial Institutions (IFIs) so a separate programme leads to potential duplication of administrative costs without expected added value from a UK-led approach.

Option B – work with the Africa Development Bank’s Sustainable Energy Fund for Africa (SEFA). SEFA is a multi-donor fund providing finance to unlock private sector investments in renewable energy and energy efficiency. Working through a development partner would allow us to improve donor and investor co-operation on energy and support a significantly larger pipeline of energy investments. SEFA’s pipeline includes projects in DRC which strongly meet the appraisal criteria: CBEA-Nuru Power (metro-grid, US$35m), PowerGen-Virunga (hydro, US$25m), WeLight (mini-grid, US$50m) and Moyi Power (metro-grid, $340m) all deliver positive impact on energy access in underserved communities. Moyi Power is the largest in the pipeline, designed to transform energy access in three rural cities: Gemena, Bumba, and Isiro, home to over 700,000 people largely without any electricity and with no prospect of grid access in the foreseeable future. The project will contract solar electricity to deliver 24/7 clean, affordable power for households and businesses, catalysing green economic growth and reducing reliance on diesel generators and charcoal. Given the size and need of Moyi Power, the UK grant of £14 million would be preferenced to Moyi Power which would facilitate the financial close of the project and support the unlocking of over US$300 million in additional financing from AfDB, the European Investment Bank (EIB), and others. It also provides scope to flexibly use funds to support other projects if required. UK engagement through SEFA strengthens engagement with AfDB’s energy strategy and supports replication of successful models across the region. As such this option delivers significant value for money over alternatives.

Option C – work with the World Bank to invest in other energy projects. As above, working through a development partner would allow us to improve co-operation and deliver greater coherence and co-ordination in the sector. It also means our finance can be used flexibly to support a wide range of innovative energy projects in DRC. The World Bank have two funds that meet the appraisal criteria. Their Energy Sector Management Assistance Programme (ESMAP) invests in solar mini-grids and clean cooking facilities. The Inga III investment fund would support the planning and construction of the Inga III hydropower barrage. Both of these investments would deliver impact for DRC. For ESMAP, projects are generally small-scale, hence investment would be spread across several with impact across a range of geographical foci. There is no single project that stands out now as needing this funding to transform their delivery. For Inga III, this is a single large project, but funding is unlikely to have a major influence in successful delivery given its size and its timeline for delivery.

Option D – do nothing. This is a strategic time to use grant finance to proof the concept of major energy projects. Energy access is key to reversing the deforestation of the Congo Basin. Alone though it is not sufficient and will be supported by UK-led programmes supporting improved forest governance and improve livelihoods. The UK is not aware of other partners who could fill the gap if the UK does not invest at this time. DRC is unique given the scale of the energy need with whole cities not having access to power. Large scale off-grid solar (Moyi Power) has not been done to a similar scale before in DRC and therefore it is difficult to financially forecast what returns could look like. This means that such a project is, until the concept is proved, reliant on donor finance. Grant finance is required to manage the risk. Doing nothing reduces the UK’s ability to engage like-minded partners in the sector.

The preferred option

The preferred option is option B, due to the impact this investment could have on the Moyi Power project. Moyi Power utilises key UK strengths: Gridworks (owned by British International Investment) is leading the development. The project was conceived out of UK-funded ESSOR programme in DRC and complements growing UK investment across the energy sector. It supports both renewable energy and social development, with a clean cooking component focussed on moving these cities away from fossil fuel energy sources and charcoal cooking (a key driver of deforestation). Investment is >85% ICF eligible and supports UK-DRC climate and nature objectives.
Value for money: The project will be 100% commercially sustainable following construction. The project needs to raise $182m initially – composed of $54m grant, $90m debt and $38m equity. A contribution of £14m through the SEED programme will help Moyi Power move closer to financial close and help to crowd in investment from other partners. Throughout the delivery of Moyi Power and other projects in the SEFA portfolio, FCDO advisors will maintain a framework to monitor VfM which considers the 4E’s of economy, efficiency, effectiveness, and equity. This is already built into the SEFA reporting structure, but additional input from FCDO, including site visits, political engagement and convening work with the surrounding business environment will ensure Moyi Power maximises economic and social opportunities and delivers additional value for money.

The proposal can be a blueprint for energy access in areas across the DRC without hydropower potential, its success would be catalytic for future investment in DRC’s energy sector leaving a legacy of UK partnership. It should also provide confidence in private transparent procurement (the bidding consortium were selected following a competitive bidding process).
The appraisal breakdown is outlined in further detail below. The criteria have been scored according to their relative level of importance and then marked on scale of 0 – 5. The scores were subsequently adjusted by the weight attached to those criteria:
Criteria	Weighting	Option A – bilateral programme	Option B – invest in SEFA	Option C – invest in ESMAP	Option C – invest in Inga III	Option D – Do nothing
Addresses strategic case	0.2	4 (0.8)	5 (1.0)	5 (1.0)	4 (0.8)	0 (0.0)
ICF spend	0.2	4 (0.8)	4 (0.8)	4 (0.8)	4 (0.8)	0 (0.0)
Capitalises on UK strengths	0.2	4 (0.8)	4 (0.8)	3 (0.6)	2 (0.4)	0 (0.0)
VfM and sustainability	0.2	1 (0.2)	4 (0.8)	3 (0.6)	2 (0.4)	3 (0.6)
Model future investment	0.2	3 (0.6)	4 (0.8)	3 (0.6)	2 (0.4)	0 (0.0)

Option B scores highly across all criteria and captures a significant opportunity for both impact and influence in the short term.

Theory of change for the preferred option:

Supportive narrative for the theory of change:
1. DRC energy access is among the lowest in the world and major driver of deforestation across the country and yet given consider deforestation DRC ranks as the 16th highest carbon producer in the world [16].
  [16] Source: the Carbon Brief: The Carbon Brief Profile: Democratic Republic of the Congo
2. Energy is also a major catalyst for economic growth, it is important that this reduces rather than increases impacts on forests and Greenhouse Gas emissions.
3. The UK supports climate and nature as a priority in DRC, and through its wider international finance commitments.
4. SEFA includes as its largest portfolio project in the DRC, the Moyi Power project which aims to address energy access for over 700,000 by leveraging economies of scale for solar energy.
5. This will bring in investment and industry from outside, but it will also facilitate cleaner cooking approaches and improved public services such as streetlights and energy access for medical facilities.
6. By investing, the UK brings financial close forward and at a level where the tariff can be affordable to the largest subset of the population.
7. This both ensures that the project is financially sustainable in future years, and that it is able to deliver strong positive impact throughout the community, with households able to use this reliable energy source instead of diesel generators.
8. This will increase productivity, reduce emissions, deforestation, and improve quality of services in Gemena, Bumba, and Isiro, thereby enabling economic growth in the wider region.
9. Productivity will reduce the manual labour burden, tasks traditionally disproportionally done by women, hence improvements will have significant impact on the social and economic inclusion of women within the community. Women and marginalised groups are also more affected by climate change; access to renewable energy will provide economic and climate resilience to these groups.

Commercial Case
Delivering this programme through a multi-donor trust fund has significant advantages: timeliness of delivery, value for money in attracting additional finance from the private sector, and cooperation across the energy landscape in DRC.

To deliver the recommended option (option B), the only feasible mechanism is through an MoU with AfDB’s SEFA, a multi-donor platform with rigorous governance and fiduciary standards. The payment will be made under an instrument of commitment to AfDB SEFA. SEFA is the best option for supporting a range of viable projects, the most potentially transformational being Moyi Power. In DRC, Moyi Power is the only project with the scale, readiness and political support to deliver such an economic transformation in the immediate future to reduce drivers of deforestation. No competitive procurement is required, as funds flow via SEFA. The programme upholds UK priorities on transparency and safeguards and demonstrates global leadership. Given the potential impact of Moyi Power, it will be a preferenced contribution to this project. AfDB will then be responsible for commercial aspects of the project in line with their policies and procedures. The UK is content with these as we have assessed them in the central Due Diligence. In the event that our preference could not be covered, we will work with AfDB to ensure that funds are used in line with their commercial procedures to fund other investments.

Core competencies of AfDB: Its Sustainable Energy Fund for Africa (SEFA) has financed over 100 renewable energy projects in 40+ African countries, mobilising billions in private investment. AfDB has deep institutional capacity in project appraisal, risk management, and climate finance, supported by robust governance and fiduciary systems. AfDB’s strong government access will mitigate political risk and ensure smooth implementation and FCDO will work closely with them to ensure value for money on projects.

Delivery of Outputs: The trust fund will operate under its own governance and reporting systems but will be accountable to FCDO through quarterly progress reviews and annual VfM assessments. FCDO will also be heavily involved through existing contacts in the delivery of the programme.

Technical Capability and Sources of Expertise: AfDB has strong technical expertise in renewable energy and climate finance through SEFA and its Energy, Environment and Climate Change Department. It employs specialists in solar, hydro, and mini-grid technologies and partners with private developers (e.g., Gridworks for Moyi Power).
If gaps arise (e.g., local implementation capacity), AfDB supplements expertise via:
- Regional technical assistance facilities.
- Partnerships with engineering firms and local contractors vetted through AfDB procurement processes.
- Collaboration with donor-funded technical assistance programmes.

Delivery risks: FCDO will be kept informed on the financial close of the Moyi Power project both through close contact with the AfDB and with the project consortium lead, Gridworks, who we have existing contact with. The DRC Government’s confirmed their support for this project. The FCDO will be kept informed on the financial close of the Moyi Power project through close contact with the AfDB and with the project consortium lead, Gridworks. AfDB will also share the risk and reporting from all projects in the SEFA portfolio and updates, risks, and issues on these projects will be regularly.

Financial Case

Funding will be provided as a single ODA capital grant paid directly from the British Embassy Kinshasa budget into SEFA in Financial Year 2025/26, with no recurrent costs post-construction. Committing now is essential to help secure other financing and deliver transformational impact. UK engagement in later years will add value through advisory and diplomatic support to ensure energy access delivers impact on the ground to the rural cities – as well as supporting the energy investments.

Once the grant has been deployed, impact of spending will be monitored and reported on quarterly by the African Development Bank as lead financial arrangers. Due diligence for the SEFA fund has already been completed through the centrally managed Africa Regional Climate and Nature (ARCAN) programme.

Financial and Fraud risk are described in the management case.
Management Case
The programme will be managed by the British Embassy Kinshasa. A Senior Responsible Owner and Programme Responsible Owner will be assigned, along with oversight from FCDO advisers, including an energy adviser in UK.

As outlined in the appraisal case, the UK will implement this programme through the AfDB-managed SEFA, a platform with robust governance, fiduciary and risk management systems. The UK team has visited one of the sites of Moyi Power, the primary DRC investment from this fund and maintains strong relationships with Gridworks, its parent British International Investment, AfDB, and the Ministry of Hydraulic Resources and Electricity (lead ministry). UK engagement will include participation in SEFA governance and quarterly reviews, ensuring transparency and alignment with UK priorities. Additional technical expertise from UK energy specialists will support design and monitoring. Disbursement decisions and milestones will be agreed jointly with AfDB, while SEFA leads operational delivery.

What are the risks and how will they be managed?

The main risk comes from policy and programme delivery, and strategy and external context risks. The overall risk rating for this programme is “Major” which is within appetite. This risk rating primarily relates to the scale and complexity of the programme. Key risks and mitigations are:

Failure to reach financial close – UK grant funding will help close the funding gap and encourage support from others. We will also use our partnerships and advocacy to support achieving financial close;

Fragility and instability – both AfDB and Moyi Power have experience of delivery in fragile contexts; and

Government inertia – the project has continued through multiple DRC administrations. The project is a priority for the government of DRC and the World Bank and AfDB investment adds resilience.

Land acquisition – the solar farms will use designated land in the three cities. The Moyi Power project have already led extensive consultations with affected individuals and plans are in place. AfDB is further reviewing these plans to ensure legal, financial, social including customary rights are properly considered and land users are properly compensated and that the local community’s concerns are addressed.

We have a cautious appetite for safeguarding risk. The AfDB is covered by a central assurance mechanism which assesses competence in preventing, responding, and mitigating against SEAH, and this is outlined in their code of ethics[17]. We also have a minimal appetite for risks related to staff security and ensure all staff have appropriate training and risk assessments completed before undertaking monitoring visits. If any incident does occur, we will report it and if necessary, suspend our partnership.
[17] African Development Bank Code of Ethics (2025): afdb_code_of_ethics_en.pdf

We have a cautious appetite for financial and fiduciary risk, we cannot eliminate the risk of aid diversion, particularly when working in this context. We will however, mitigate these risks through our selection of delivery partners chosen with robust systems and processes reviewed through our due diligence process and we will monitor delivery directly and through the Analysis and Evidence component to ensure activities are taking place as agreed. Any suspected diversion will be reported and recovery sought.

We have a cautious appetite for people risks related to programme management and advisory capacity throughout programme life cycle. We will work to ensure that the programme is resourced adequately.

We have a cautious appetite for reputational risk, failure of the programme or significant safeguarding or fiduciary risks emerging present a reputational risk. This programme will focus largely around a single project, and the AfDB will be managing much of the delivery, safeguarding, and financial and fiduciary risk with oversight from the FCDO. We will mitigate this risk through our controls in all other risk categories and using our review processes and close relationship with AfDB and project teams to flag risks early and hold them to account on their own robust policies. We will make best use of the Analysis and Evidence component, designing comprehensive but straightforward governance arrangements, and escalating rising or emerging risks that come outside our risk appetite early.